## Slide 1: Lessons Learned On the Second Entry in a Cariboo Mule Deer Winter Range
Alex Fraser Research Forest
Ken Day, Manager
SISCO Winter Workshop, February 10, 2015 | Kamloops, BC

## Slide 2: EP903 – Coordination of Timber and Mule Deer Management
Acknowledgements

## Slide 3: Three Cutblocks
As established 1984
  Paired blocks with controls
  Remeasured cruise plots harvest and control
  Re-established track transects and re-measured pre-harvest
38.4 ha IDFxm
17.9 ha IDFdk3
38.2 ha IDFxm

## Slide 4: Mule Deer Winter Range Cariboo Style
History
Guidance
GAR Order

## Slide 5: Basic Tenets
Snow Interception
Food
Security and thermal cover
High, Medium and Low Habitat
Continuous supply of Douglas-fir
Proximity to spring range
Slope, aspect, topography

## Slide 6: Silvicultural Approach
Management Objective:
  Continuous supply of large, wide crowned Douglas-fir
Strategy
  Clumpy Single Tree Selection
  BDq regulation
  Regeneration gaps up to 1 tree length in diameter
  Retain clumpy structure

## Slide 7: Target and Prescribed Stand Structure
Chart: Diameter class (cm)
| 15 | 20 | 25 | 30 | 35 | 40 | 45 | 50 | 55 | 60 | 65 | 70 | 75 | 80 | 85 | 90 | 95 | 100
Fdi | 214.4842 | 107.1158 | 90.1895 | 68.2737 | 43.7895 | 25.2632 | 11.9368 | 13.9579 | 12.3789 | 4.4211 | 2.5263 | 3.2842 | 2.4211 | 1.2632 | 0.37895 | 0.67368 | 0 | 0.54737
LTT | 70 | 56 | 45 | 36 | 29 | 23 | 18 | 15 | 12 | 9 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0
PRSC | 70 | 60 | 52 | 40 | 35 | 25 | 11 | 13 | 12 | 4 | 2 | 2 | 2 | 1 | 0 | 0.67368 | 0 | 0.54737

## Slide 8: Mark to Cut

## Slide 9: Map Existing and Planned Skid Trails
Area of trails is limited in GAR Order
Also map
  Wildlife and Danger Trees,
  No-work zones,
  Non-merch areas
Digital map to logger

## Slide 10: Logging Contractor
Nilsson Select Contracting Williams Lake
Harvester and Forwarder
  Cut to length at the stump
  Marking was critical to making his time efficient

## Slide 11: End Result Compared to Plan
Chart: Diameter class (cm)
| 15 | 20 | 25 | 30 | 35 | 40 | 45 | 50 | 55 | 60 | 65 | 70 | 75 | 80 | 85 | 90 | 95 | 100
Initial Population | 214.4842 | 107.1158 | 90.1895 | 68.2737 | 43.7895 | 25.2632 | 11.9368 | 13.9579 | 12.3789 | 4.4211 | 2.5263 | 3.2842 | 2.4211 | 1.2632 | 0.37895 | 0.67368 | 0 | 0.54737
Long Term Target | 70 | 56 | 45 | 36 | 29 | 23 | 18 | 15 | 12 | 9 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Prescribed Stand | 70 | 60 | 52 | 40 | 35 | 25 | 11 | 13 | 12 | 4 | 2 | 2 | 2 | 1 | 0 | 0.67368 | 0 | 0.54737
Final Stand | 100.6222 | 42.4 | 81.6 | 62.6667 | 30.0444 | 19.5556 | 14 | 13.6 | 8.4 | 4.6667 | 3.3333 | 2.8889 | 3.0667 | 0 | 0.4 | 0.71111 | 0 | 0.57778

## Slide 12: End Result Compared to Plan
Chart: Diameter class (cm)
| 15 | 20 | 25 | 30 | 35 | 40 | 45 | 50 | 55 | 60 | 65 | 70 | 75 | 80 | 85 | 90 | 95 | 100
Initial Population | 3.7902 | 3.3651 | 4.4272 | 4.826 | 4.213 | 3.1747 | 1.8985 | 2.7406 | 2.941 | 1.25 | 0.83831 | 1.2639 | 1.0696 | 0.63493 | 0.21503 | 0.42858 | 0 | 0.4299
Long Term Target | 1.237 | 1.7593 | 2.2089 | 2.5447 | 2.7901 | 2.8903 | 2.8628 | 2.9452 | 2.851 | 2.5447 | 2.3228 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Prescribed Stand | 1.237 | 1.885 | 2.5525 | 2.8274 | 3.3674 | 3.1416 | 1.7495 | 2.5525 | 2.851 | 1.131 | 0.66366 | 0.76969 | 0.88357 | 0.50265 | 0 | 0.42858 | 0 | 0.4299
Final Stand | 1.7781 | 1.332 | 4.0055 | 4.4296 | 2.8906 | 2.4574 | 2.2266 | 2.6704 | 1.9957 | 1.3195 | 1.1061 | 1.1118 | 1.3548 | 0 | 0.22698 | 0.45239 | 0 | 0.45379

## Slide 13: Value and Costs
Chart: Volume (m3)
| L50032-222 | L50032-229 | L50032-232
Saw | 926.657 | 791.477 | 434.964
Veneer | 213.281 | 0 | 208.609
Pulp | 419.622 | 209.917 | 69.691
Chart: $/m3
| L50032-222 | L50032-229 | L50032-232
Avg Value $/m3 | 57.3808 | 57.1305 | 64.3588
Mark+Production $/m3 | 58.4173 | 54.5764 | 49.6931

## Slide 14: Costs and Productivity
Chart: 
| Harvesting | Forwarding | Fall & Skid OS | Loading | Trucking | Stumpage | Brokerage | Marking
 | 23.0162 | 10.2963 | 1.1209 | 3.4817 | 9.3039 | 0.25 | 1.7647 | 6.1083
Chart: Cost ($/m3)
| Harvesting | Forwarding | Fall & Skid OS | Loading | Trucking | Stumpage | Brokerage | Marking
CB 222 | 24.4684 | 9.6229 | 2.3532 | 3.703 | 10.19 | 0.25 | 1.7214 | 6.1083
CB 229 | 24.6856 | 10.2083 | 0 | 3.3703 | 8.24 | 0.25 | 1.7139 | 6.1083
CB 232 | 17.497 | 11.8925 | 0 | 3.1545 | 8.86 | 0.25 | 1.9308 | 6.1083

## Slide 15: Managing Costs and Productivity

## Slide 16: Summary
High Habitat MDWR
  By regulation the harvest opportunity is limited
  Much of the growing stock is poorer than sawlog
  High accounts for 1/3 of the MDWR in the Cariboo IDF
On this trial we broke even
  $0.25/m3 stumpage
Presented costs do not include
  cruising, layout, planning & supervision
Harvester/Forwarder is the right method
Though marking is expensive, it needs to be done
  Less expensive to make decisions in your boots, than in the cab of a machine
Pulpwood market
  Every pulp log we made cost us money
  But those trees need to be cut to release the growing space
These treatments will improve G&Y and contribute to long term habitat objectives

## Slide 17: Questions?

## Slide 18: Costs and Productivity
Ken Byrne, Preliminary Results FPInnovations 2014
Time and motion study for one shift
Elements will be applied to shift-level data and actual production at the block level