2006 
January

-remember started C – 1 & did SU 2 in Dec/2005
-started up again after New Year’s Jan 2

February

-finished C – 1 Feb 23, did SU 1
-started logging L5995, Joey’s meadow, Feb 23, LP 06/A
-last of C – 1 hauled out Feb 28

March
-finished logging/hauling Joey’s meadow, March 10, LP 06/A
-covered ~3.0 ha single tree select.

April
-quick trip to Mexico for Easter

- **** Annual Report for 2005 – submitted to District April 27/06

May

-started planting May 5 – Replant all of B-3 where the cows munched/trampled the trees

-finished May 8

June

-Little Fir Silviculture surveyed all of A – 1 & 2 for FG and JS possibilities, June 10 – 12
July
-started spacing A – 1 July 12

-finished spacing July 29 and it looks GOOD

-did 8.0 ha, should try another unit next year

August
-started disc trenching C – 1 after long weekend, Aug 8

-stopped for wet weather on the 10th
-finished the whole block Aug 12

September
-started planting C – 1 Sept 20

-finished the whole block the 29th
-weather was good with a slight drizzle for the last couple of days

October

-attended Federation AGM Oct 17-20
November
-started logging bug wood, Z – LP 06/B, Nov 23

December
-finished hauling Dec 3, LP 06/B, 5 ha clearcut
-gotta remember to submit map & stocking standards to MOF by DEC/09
-started logging C – 2, single tree select Dec 15 – 5 ha done by year end

-(remember to carryover date & hectares to 2007 year)
Other Relevant Info from Jane’s Binder
Core Opening Number    93A023-77

Site Plan info:
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CP C BLK 1 planting info:

SEEDLOT #

SPECIES

No. TREES

08487


pine


4400

31002


spruce


1200

06432


D-fir


4000

CP B BLK 3 planting info:

SEEDLOT #

SPECIES

No. TREES

08487


pine


2450

