GBR South TSA Re-Chart

Initial Meeting

Location: Dogwood Room – District of Campbell River Office

Date: February 8, 2018                              10:00am to 12:00pm

Facilitator: Bruce Storry

Minutes taken by: Michelle Baker

Attendees – Listed by Organization:

In person – MFLNRORD (Gary Gwilt, Bruce Storry, Michelle Baker, Randy Husband, Lew Greentree), BC Timber Sales (Don Hudson, Dave Freer, Lisa Brown, Barb Drennan, Doug Grant), Western Forest Products Inc ( Paul Nuttall, Taylor Brown), Mamalilikulla (Chief Richard Sumner, Mark McIntyre), TimberWest Forest Group (Michelle Todd, Gary Lawson), Northwest Hardwoods Canada Inc (Brian Kyle, Ione Brown), Interfor Corp. (Blaire Iverson, Tania Barnes), Nanwakolas (Jordan Benner), Da’naxda’xw (Chief William Glendale), Mill & Timber (Ryszard Mycek, Kelly McKinnon)

Via Telephone – MFLNRORD (Kathy DesRochers), (Little Earth GIS Consulting Inc) Jamie Popkin, Kwicksutaineuk (Keith Atkinson)

Action Item Summary

| ACTION ITEMS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Item | Responsibility | Initiation Date | Target Date | Completion Date |
| 1 | Provide licensee representative contact and alternate for process (please include name & email address) | All licensees (that have not done so) | 8-Feb-18 | 8-Apr-18 |  |
| 2 | Provide baseline data - Data analysis of the land base within the GBR South TSA with a focus on available timber, constraints, non-timber related values | Data Sub-group: Lew Greentree (MFLNRORD), Jamie Popkin (LE Consultant), Rich Berry (TW), Lisa Gibbons, Brynna Check (IFP), Jordan Benner (Nan) et al. | 8-Feb-18 | 8-Apr-18 |  |
| 3 | Establish FTP site & privacy settings | Michelle Baker & Gary Gwilt | 08-Feb-18 | 08-Mar-18 |  |
| 4 | Draft principles from notes of Feb 8th meeting | Gary Gwilt & Bruce Storry | 08-Feb-18 | 08-Mar-18 |  |
| 5 | Survey licensee's to see if there is preference to float / charted tenures | Gary Gwilt & Bruce Storry | 08-Feb-18 | 08-Mar-18 |  |
| 6 | Licensee's to answer ten year harvest question posed by Bruce Storry, "how many years do you have comfortably (high, medium or low risk)?" | All licensees (that have not done so) | 8-Feb-18 | 8-Apr-18 |  |

Discussion Transcript

1. Safety – Gary Gwilt

- Washroom location, emergency escape routes, marshalling areas, & earthquake emergency response

2. Roll Call/Introductions – confirm licensee representation

- Bruce circulated the sign-in sheet & stated we would like to know the lead for each Licensee.

3. GBR South TSA Background

Gary Gwilt: Most people have extensive knowledge of GBR agreements, but there is probably a range of understanding of some of the changes that went on, so I was thinking it would be good to go over some of the things that have changed. As well as go over some of the reasons we think it’s important to do a re-chart in the new GBR South TSA.

- My history with the GBR started about 3 years ago, I was involved with supporting Rory Annett, who was leading many of the negotiations to replace the Land Use Orders, taking joint solution recommendations that came to government in 2014, and trying to implement those. It was updating the land use orders and in the end to create some new legislation to meet some of those recommendations under current legislation.

- Accomplished through a government-to-government (GTG) partnership with Nanwakolas and Coastal First Nations, as well as agreements with forest industry and with the ENGO’s.

- Landing Implementation Committee is trying to meet those targets that are in the land use order into Landscape Reserve Designs (LRD), in the midst of doing this. That is not really a government driven process, but a collaboration from all the stakeholders. We can talk about how this fits into the re-chart because you can say that maybe this is a little disharmonious. My understanding is that we really could not wait for the LRD to be complete before starting this process. We will need to consider that work still needs to be done in order to land things on the ground.

a) Context for GBR (FM) Act Regulations

Gary Gwilt: Negotiated the AAC for the plan area and established it in legislation. It was a cabinet decision – now all the management units add up to 2.5M AAC for a ten-year period. It is fixed by cabinet -reduced the AAC and so we needed to roll that down to the license level.

- January 1, 2017 – two regulations released under the Act and put the act into effect: 1) Establish Forest Management Units, 2) Minister Principles about how we would implement AAC out to the licenses. Went through process, result was the regulation that lays out the apportionment (list included in meeting invitation).

b) Apportionment/commitment list

Gary Gwilt: AAC & Apportionment for the GBR TSA South, plus there are a number of commitments that were made with unused volume that are there (second column adds up to the total for the TSA)

There was a reduction for some licenses

- Old Kingcome portion reduced by 14%

- Old Strathcona portion, there was no reduction

- This had to do with the principles by minister for how the overall AAC reduction be applied.

- First Nation Tenures not to be impacted by the change

- Did snapshot in time of the licenses that existed prior to the changes, applied the reduction based on where the license was in either Strathcona/Kingcome. If there was volume uncommitted at that time, we used that unallocated volume to reduce the impact on AAC for licenses. Mainly was a woodlot allocation that needed to fix.

c) Current charts:

Gary G mentioned the maps on the wall that showed the new GBR South TSA area. Mentioned the North Island TSA created from the split between the Strathcona/Kingcome. If anyone has any questions about the detail, we can discuss that.

- We also needed to split licenses divided between the two TSA’s and there was a process followed to do that. Best to focus on the list sent with the agenda, this is the new cabinet endorsed commitments – these are the numbers will be used as the basis for the re-charting process. Randy helped us by bundling the license apportionments by licensee and applied 10 years times that volume because that’s displaying certainty and fits nicely with the GBR scheme, as we have 10 year period for AAC.

- Reminded group that the GBR agreements are a negotiation between a number of parties of which we have these formal G to G arrangement with Nanwakolas and Coastal First Nations

- These GTG arrangements meant to be a conversation, most often goes through a GTG lens before going through a statutory decision. In the case of the re-chart, we do not have a statutory decision; this is just an agreement between the parties. We have Nanwakolas represented, as well as Nanwakolas member nations represented here as well.

4) Process:

  - Framework/ Terms of reference

  - Timeframe

Gary Gwilt introduced Jordan Benner (representing Nanwakolas) and asked Jordan to describe what GTG means to Nanwakolas.

Jordan Benner – I am a Forestry Advisor for the Nanwakolas Council, so I act on behalf of member First Nations and there are other First Nations within the GBR South as well. As Gary mentioned, there is a formal government-to-government relationship between First Nations and the Provincial Government, which addresses all aspects of implementation of GBR. It functions to provide some oversight on all of the various implementations activities, and as a vehicle for these strategic level discussions like Gary is describing. We have been having some preliminary discussions over the past while about this upcoming process; we do not have a formal framework in place, although we have talked about certain principles that might be included here. I am here to facilitate information for Member First Nations and ensure some consistency for some of those broader scale processes and agreements.

Gary G - there is some overlap of licenses with North and South GBR TSAs - GBR act created the authority to put in place a regulation that could restrict. Therefore, it would be cabinet level regulations that would start to assign licensees to specific geographic areas within the management unit.

Randy Husband- it is a tool because it is a new process, we split TSA’s and created 2 new TSA’s, assigned licensees to different areas and there was uncertainty about how this could unfold. Rather than creating conflict or having licensees floating all over the land base, this tool created within the act in case there was not a possibility to reach an agreement within the group.

Ryszard - I think this is a good idea - contrasted to the interior companies jumping around

Randy - It will only be available for the tenure adjustment period. The preference is to have success within these meetings

Lisa Brown - Where are we within the process? Are there terms of reference? What is the broader reference of the group? Is it assumed that we will be opening things up and shuffling the deck? What is the starting point?

Gary G - Charting is an agreement between the license holders within the chart area, not a statutory decision – I would turn it back to the licensees and ask where they want to go with this and what would work best.

Lisa Brown – 1) ten year time horizon concept, it seems a bit short sighted in terms of how we manage in broader sustainability and so that makes me nervous. 2) LRD process; giving that process enough time to meet all of the interests and objectives, and then where that process lands us in terms of the larger land base. In terms of collectively and opportunity and there are concerns about short-term interests and meeting those on the land base, so wondering if there’s an opportunity to learn what the short term interests and concerns are and trying to tackle those considerations as well as opposed to opening up the whole land base.

Bruce - it is important not to drag out the process and not lock up timber. I have been tasked with coming up with a Chart Position Summary describing by each tenure, chart position (eg. 2 years difficulty – long term OK) and come up with a chart map; whether it is solid lines on it or dashed lines for operating areas. The process is yours, could go to a TSA steering committee, we could open up the TSA/now the GBR –operate anywhere, but logistically/economically that’s not likely where this will go. We want some sort of sense of how you’d like to proceed, we would like to hear your ideas and reasonably quickly - hoping to have this complete by the fall but not constrained by that

Doug Grant - Have we established that a process is necessary? Where is everyone at the table with this?

  - Data

Don – to help inform this would be the initial assessment (not sure if you’ve done that yet or not) what is the estimated timber supply for each licensee in the existing charts that they hold?

Bruce – That would be one of the next steps; how many years do each of you (comfortably) have ahead of you?

Don – Are you going to figure that out?

Bruce - no the licensee’s would be submitting this to us. For some licensees that don’t have the means we have some GIS people to help us out with that.

Gary G - for the N. TSA process, we looked at the old mid coast had a process/table (done is 2013) that showed the number of years of AAC. I have not gone into the Strathcona TSA (it has been a while since that one was completed) and the Kingcome one hasn’t been completed for ~10 years. We gathered the information that was available to lead into the process and we did not do a separate analysis leading into the GBR North to see where people were.

Don – to me it seems odd that you would have individual licensees doing this. You would think you would want an individual to complete this analysis (with the same data/constraints/etc), so that we can all trust the information, as good or bad as it may be – done one way, rather than the licensees.

Tania – agreed with Don – In the GBR North re-chart talked at one point about having a common data set, taking operability layer that Cam Brown built as part of the patch work modelling and overlaying that so you’ve got the targets in each landscape unit with how much managed forest is available, then overlay that with the current chart areas. Crunch the numbers to come up with an estimate, but I agree it needs to be a common baseline number.

Tania – I am assuming there is a dataset built by Gord; would we have that as a starting point again?

Gary G – Gordon Nienaber – is a Timber Supply Forester at the Forest Analysis branch – he helped us make the baseline dataset for the North GBR TSA. He wrote out the steps that he took to create the dataset, and then I used that as the basis for the contract that I have got with Jamie (he is on the phone to listen in). I wanted to wait until I had some direction from the group here to see if that is what we want to do. I know not everyone here was involved with the North TSA, so they might not be familiar with that dataset, but I thought it might work well.

Tania – just to confirm, the targets were sliced into it weren’t they? People seemed happy with it – the one thing that was missing was an operability piece, so it would also need to be more objectively created, we do have that from the original patchworks for the Kingcome?

Gary G - anyone that wants to be a part of the data committee with a few representatives that guided Gord Nienaber in doing that dataset, do we want to do the same for the South? We can organize it so that Jamie is involved in those conversations and then you have some direction.

Lisa – Would it be possible, as a first step to do that type of modelling to see where the land base is constrained, then look to all the tenure piece and then filter it through in terms of the where our focus points could be, rather than opening things up. “Concern areas” how could we address that to avoid a mass re-charting? Have different parties work together to address the smaller concern areas.

Tania – it is kind of the chart positioning you talked about that would highlight those - focus in as a group.

Gary G - Bruce and I agree and this sounds like a good place to start

Keith – added some comments from the Kwicksutaineuk’s perspective: we’re quite interested in seeing some of the modelling incorporated within our traditional territory boundaries as units. The Kwicksutaineuk has been getting involved in the LRD process and they are interested in seeing that process through to what kind of constraints it creates on the land base. I know the Nation is already concerned about the pressure that this will put within our territory, so there is a high interest to participate in the LRD process. In fact, we actually completed a rough proportionally seeded determination over our territory, so we could see the impact in the GBR South to try to come up with what the level of harvest on that land base should be. We have done some work and we are working actively with Interfor on this as well as BCTS/WFP. Wondering about the process in terms of that data reflected in the territories, which allows us to work collaboratively with the other licensees.

Jordan - those are good comments - Gary and I have had some preliminary discussions on some of these issues. From a FN traditional territory perspective, thinking about alignment of the potential chart area with the territory. Also, a lot of nations typically have those concerns about the disproportionate pressure within one area of the territory at the exclusion of other areas, that’s an on-going issues for sure or other kinds of spatial factors (e.g. how much harvesting rights is within one watershed and how that integrates into equivalent clear-cut area limits). There are a number of spatial blocking factors that need to be thought about in analysis.

Gary G - These are some of the same concerns that came up in North re-chart. We ended up creating this database that covered the whole TSA - Lew Greentree helped take that larger database and allowed a particular FN or stakeholder to take that information and create a report for a particular area. Caveat to this is that we don’t have specific area AAC’s for management units for AAC purposes but it’s important to understand what is going on in each given area. I would say that one caveat is that it’s just a snapshot of the larger dataset, not an analysis of a particular area - Government probably wouldn’t be breaking it up into smaller analysis units/areas. We will provide the overall data that will allow you to do a general analysis, but it is not a look forward as to what’s going on in a particular part of the TSA.

Lew - FN’s that have requested assistance with GIS, we have provided a snapshot for ~6 nations

Don – so the standing inventory?

Randy – Yes, it is not a timber supply model for a subset of the TSA, but it’s a snap shot of the conditions at this time

Gary G - we can offer this with various territories, it is packaged in a way that you can see the territory boundaries - but could not do a modelling exercise

Tania – Did you take the hectares within a traditional territory and then using the MAI? Somehow, converted that to a volume by territory?

Lew – we used THLB hectares, from that we calculated volume

Tania – was the THLB specific to the MAI for the TSA or MAI for licensees? How did you deal with overlap?

Don – I thought you were talking about us doing an estimate of the standing volume, like ‘there’s this much mature timber within a FN traditional territory’. You weren’t doing a rate per cubic metre or AAC estimation?

Lew – I believe it was a rate because that information was in the dataset tables (volume/ha spatially represented)

Don - you can do that with an estimation process and come up with a ballpark

Tania – yes, you can do both which is what Keith was speaking to. It is coarse but it gives you a rough estimate.

Gary G - we did not want everyone to individually do analysis and come up with 12 different data sets. It is much more useful to agree to which dataset we will be using and it sounds like we are agreeing to that. That is what we would use to justify a specific chart area for example.

Lisa - I thought we were considering a model

Gary G – One thing that came up in the North is, you start to deviate from the original data set - John Sunde designated and all parties agreed to use the same data set.

Tania - this is an updated set?

Lisa – it breaks it down by representation unit but it doesn’t give you a sense of how that impacts wood flow within a geographical area, it is static, it gives you a sense of what could be available, but not necessarily a sense of how the constraints could play out.

Tania – not spatially, yea, it has how much is available in a given area.

Bruce – asked if there were any questions at this point.

Randy – The work that Gordon did for the GBR North, so I can understand correctly, he took the work that John Sunde did he broke it down to a third level watershed, so it does go down to a fine scale unit

Brian - When was the data set last updated?

Tania- May 2017 – the most recently updated set

Gary G – Fixed it for 2 years - update in 2019 - if we can agree to 2 year rolling set of information

Tania – the nice thing is that everyone has the same set of information

Bruce – Is everyone open to us providing that?

Gary G - Who wants to be involved in the data process? Lew could be involved

Tania – Interfor will provide a person

Jamie – it will be good to have a list of email addresses to call upon or circulate information to

Tania – Is Jamie government or a contractor?

Gary G - Little Earth - Contractor – based in Lantzville

Jamie – I have been doing analysis with the government for about 15 years now

Gary G - can we pick some names that Jamie can group up with and make sure we get the right people involved?

Lisa Brown – Lisa Gibbons

Tania – Brynna Check

Gary L - Rich Berry

Jordon – you can put my name down, although I am uncertain of allocation of time at this point

Gary G – I will coordinate and supply Jamie with everyone’s email address

Lisa - Will there be a map product at the end?

Jamie - yes, maps, data sets, spreadsheets, etc. Sounds like it will be a fluid process based on your needs

Brian - If you are not in the data group, can you still have access to the information produced?

Gary G – In the North we used an FTP site will have the information posted and distribute. Michelle Baker can keep track of what we post on the site and make sure that everyone has the link

Is all of the information confidential?

Gary G – I don’t think it was

Tania- its public –the GBR data is public so I don’t see what this wouldn’t be

Gary G – If we were posting this data set, it is just using public information, and so I do not think that is a problem. If you’re going to get into individual analysis and exchanging areas of interest with each other, I would say that information should stay confidential (you would not post that to the site). We need to use our judgement and come up with a process

Don – The site is restricted to the participants in the process

Gary G - We will need to figure that out, I don’t think it is there is no password or anything

Michelle B - a password can be created, but it does not have one right now

Don – I’m not sure it is a big deal one way or the other

Gary G – we could post to the GBR north area data link, so you can take a look at it and see what is there

Don – Have treaty related discussions/impacts on the land base been considered? What is the guiding principle there?

Gary G – We know those conversations are going to carry-on in the background of this process so we need to be flexible. We would need to revisit it if there are significant changes when those decisions are made.

Don - we would revisit when those decisions are made and there would not be any attempt to incorporate the likely impacts until they are official in the interim.

Gary G– yes and we have to agree that this is the best information available at the time

Don - this could be challenging to incorporate those impacts without final treaties being signed

Lisa - This is similar to what I was describing earlier with the 10 year timeframe, but it’s more of a fluid process that evolves over time. As you start to understand all of the dynamics, decisions are made and things are finalized, you are constantly adjusting over time.

Randy - agreed but it is usually changing as things shift. If the licensee is running out of area because things have shifted then as a collective or a smaller group, you need to revisit it.

Mark M – I am not familiar with the GBR in the North TSA - but it is shocking how the volume was allocated between FN’s. Is there anyone who can explain the discrepancy? There does not seem to be a discernable pattern here.

Randy - this is the based on the agreements the province has agreed to with FN’s as we know it right now, based on the current tenures

Mar M – so this is based on the current agreements as they are right now

Don – Yes, those are existing issued tenures now

Randy – and commitments

  - Meeting logistics -

Ryszard - Pointed out that a nation is missing from the discussion. How effective can this be in they are not represented?

Gary G - we will want someone from that nation. We will be following up with them and do what we can to keep them in the conversation, as we need to have everyone involved and be inclusive.

Ryszard - This is a volunteer process is it not? What does the MFLNRO have to help keep them involved?

Gary G - We will do what we can to try and keep them included

Ryszard - How can we obtain consensus if not everyone is here?

Bruce – there might be a need for off-side conversations to get there input

Keith - An important issue to think about is, we are challenged to find resources to participate in these tables due to resources. If we can find a way to find resources to bring those groups to the table, this will improve the process. We are working with industry as well to collaborate and keep the costs of this down. Working with the nation to show that this is a valuable opportunity to get involved, to incorporate their values now and avoid conflict down the road. This a valuable point to consider.

Michelle T - How much chart is unallocated / uncommitted?

Randy - there are licensees that are committed and not issued yet, particularly direct award tenures to First Nations.

MT – With the direct awards, is that open to everyone, what volume needs to still be allocated or part of the chart position?

Randy – We don’t know it is up to the licensees to tell us. We have the old chart map units, but those management units don’t exist anymore, so it’s up to the licensees to tell us how they apply to the GBR South.

Ryszard – I’m not sure if I understand the question. We had a meeting in PT McNeill to see if we wanted to re-chart old Kingcome discussing our concerns, some licensees withheld from conferences. They did not have assigned areas and they would go from place, as they don’t have volume to specific areas. They were given volume but they don’t know where to go, so they go where ever they want, and they encroach on other licenses.

Randy - many of them are not allocated to specific areas

Doug - There are large players and then there are relatively small players without specified areas. There are risks involved in charting to a land base, which makes you want to float. Is recharging in the traditional sense going to work in this case or would it work better to float? It adds a lot of uncertainty to have half a dozen licensees floating around, maybe we should address that up front.

Brian – That’s how our Alder licenses work, it is better in this floating method because you’re targeting Alder leading stands. I think if we’re collaborating there’s probably room for this for others as well. The attribution piece if people can collaborate, then these small volumes can create attribution agreements between parties. You might find that six year licensees already have attribution agreements with someone, in which case, there’s no need to worry.

Jordan – One concern there is if everyone floats into one specific watershed / traditional territory, so there would need to be more strategic level considerations in those circumstances.

Lisa – To build of Doug’s comment, to balance with the other parties’ needs and the land base that they’re operating on – to ensure good collaboration happens we could create a process for collaborations and how these are being managed over the land base - establish principles and look at how this is being concentrated in certain areas.

Tania – Do you think that through the chart position summary that if we went through with that it might highlight some of uncertainty areas or licenses, I like the idea of a frame work for the floating volumes and how that would be integrated

Lisa – include the individual first nation sensitivities and past harvesting levels and distribution of harvest, do that analysis to better inform how you manage it collectively.

Tania - there may be places to land that, but if there is a larger volume, they might need to float around a bit. We do need to build that frame work around it so that it provides certainty for the license holder.

Lisa - a sense within the TSAs that within so many years, we do recharting, that takes you away from a mindset of sustainability and good stewardship, because it does not create long term planning. How we can apply process for longer-term interests? To make us all more accountable to how we manage for long-term interests.

Bruce – in summary: we will be providing a baseline data – need to address small vol. placement - keep timber flow during process - include all FN’s and stakeholders - like to ask the licensees in the room, how many years do you have comfortably (high, medium or low risk)? We would prefer face-to-face meetings over telephone, are there any issues with locations?

Ryszard - Last meeting with Andrew a couple years ago, when we left off - 100 % of Kingcome was allocated - we were supposed to have GTG meetings and we were supposed to negotiate between the licensees. We had some success, now going back to GBR south, I assume nothing has changed. Strathcona allocated as well?

Gary G – Some area within GBR not allocated

Ryszard – The areas that are available, no one wants to go there. Nowhere to go within GBR south, what has changed? What is new? We don’t have new areas to go to?

Randy - maybe nothing has changed, that is what we are here to find out. Those old TSA’s don’t exist and the licenses that were in them were split. There might not be unallocated areas but the construct is different and the management units are the different.

Tania - there was a 14% reduction in AAC in the old Kingcome area, so land base did not change but the AAC did. If you provide a chart position summary, that might shed some light on it.

Ryszard – if there was a 14% reduction, we did not gain anything

Tania – it was different from a normal TSR AAC - in theory that land base should have enough to support more volume

Bruce – we do not have a crisp answer for you at this time

Ryszard – I understand, I’m just worried that we are meeting for the sake of creating a project for someone and how effective this is going to be.

Jordan – I think some First Nations might not have any allocated volume yet – that would be an example of where you would need to shift some area out of someone else’s chart area. Since the last charting process, some of the age class structure has changed, some new rules have been brought in and sustainability concepts have shifted over the last ten years. It will be interested to see the status of the existing chart areas relative to past/future information.

Ryszard - Running out of volume – we have nowhere else to go, we are a small licensee and I just want to know that we are not spending too much time on spinning wheels.

Doug - This data is a year old – will there be an update the land base, as permits from last year have been released/ harvested.

Tania - the dataset won’t be updated, but John Sunde kept a Site Series Surrogate database of depletions and he updated it every year with RESULTS information. It is the same concept, that won’t change and should be updated every year. The base is foundational though.

Doug - Should be reasonably square

Don – Bruce you asked us to calculate how many years of harvest in their operating areas

Bruce - Do people have 10 years ahead of them? Do not have a real feel for it and would like to have an idea where we sit.

Don - where are the issues? Do you have ten years or not? We will all have different numbers - Other questions might be the number of equitable number of years of mature volume and long term of equitable distribution of harvest - someone beside you might have 50. I hope that we are looking for that equitable balance to be stricken.

Mark - That is hard to do if you are starting from a position that was not equitable

Don - it should balance this - hoping that it will

Bruce – I heard MAI come up, so that is a good indicator.

Gary L - a number of people with license that don’t have chart, would like to have an indication which ones would like to have charts or not? Some do not want the liability of having constrained areas. We need to know what we are looking for before we can find it.

Bruce - could have a steering committee - but might need to be smaller groups to get specific corners of the TSA - try to identify those that do not want to take on that risk.

Mark - We just signed disposition agreement with BCTS that does not require the Nation to develop capacity to harvest, etc. The Nation is using the funds from this to help with tourism and other opportunities, so floating actually works for Mamalilikulla.

Gary L - if we could identify which first nations will work with each licensee that could help set the chart which that licensee.

Bruce - we might be the developers of this list, but we are here to ensure the allocation is harvested

5) Next steps

Lisa – identifying where our opportunities along those lines, informing the process - get the tables/maps from Jamie, then with our understanding of those areas and putting that lens and providing the group with a more detailed look at the information and create a coarse projection. Working through a process, maybe a second step to that analysis piece within their individual areas that they are more familiar with and can be more informed.

Bruce – my thought is to get first product out and then come back to the table to look at it again. We do not know the relationships between parties and to collaboratively approach it. Open to suggestions

Lisa – I think we are missing an opportunity if we don’t apply this second lens

Don - we need the coarse filter first, and then each licensee goes back and looks at it - we come back to the table to refine things from there

Bruce - two stage

Tania – it is the operability but then the local knowledge

Gary G - we are describing doing an initial scoping process data / baseline data- then we decide what do with it. In the N TSA process, it was the opposite, it was to agree on principles and then look at the data.

Lisa - we need to scope a fair amount and get a sense of where everything is at and look at FN values and interests – revisit recharting or do a GTG process and build on that, to support that and establish a set of principles and supports that process being fair and consistent amongst the people.

Brian – I think looking at the data will help you decide on the principles that you want to put into the terms of reference

Lisa – yea the scope and scale of the concerns.

Don – I am good either way

Jordan - it will be iterative and we will end up looking at it both ways, but as a starting point, it does not hurt to look at the data. The principles will need to be developed as well.

Don – we talked about a bunch of principles already today, but we have not necessarily agreed to them. Is there an opportunity to come up with a draft process to start with from the notes?

Bruce/Gary G - yes from notes

Mark - We haven’t established whom is floating/charted - we’ve discussed both ways, not written in stone how exactly we will proceed.

6) Next meeting

Bruce - next meeting a month away

Randy - want to have a chance to draft principles and the data set

Gary G - data group (reviewed the volunteer list in table above)

Brian - Even if you’re not on the sub-group, they will report back to the group, correct?

Gary G - Yes

Ryszard - In terms of the data, we have done this already and have done an internal review of every hectare - we know exactly we have left with feasibility of our chart

Tania - At this point, that is not information that is needed, that information will be valuable in the second steps.

Gary G - roughly talked about a timeline for completion

Bruce – in summary endorsement framework, may be a couple iterations, could be faster - wrap table up by end of October - report findings / how we proceeded - if we stick to this timeline it could be November but if not we could request an extension.

Gary G - GBR N. sometimes it’s just a phone call, but if there is a need to get together we can

Bruce - may have individual conversations just to get a sense of where things are at with you.

Ryszard - How long did it take to finish in the North?

Tania - It is not done

Gary G – We started in June of last year. We tried to finalize the Terms of Reference but they’re still in draft format and we didn’t want to show that to this table because we thought it would be distracting. Asked everyone to provide Kerry McGourlick with draft concerns and discussions are ongoing in the meantime. This isn’t about rushing the process and we don’t want this to be the catchall for anything GBR related. We should consider larger aspect issues but those might be better suited outside the re-chart meetings. We have about 2 years to complete this, so we want to try not to push larger issues within this venue.

Ryszard - How successful is the GBR North process so far?

Gary G – we are not meeting our timeline, but in the background there are lot of expectations that are being raised, there are things holding up the process.

Ryszard - The objective is the same for both TSAs (North and South) to have certainty for the licensees the same there as well?

Gary G – we had the idea of having phases, so that we’re not tying it all into one process

Ryszard - Do you know what the number of people who did not have charts? Do you know the success percentage?

Gary G – it was different there, as there was not a conventional chart in the North area, that I know of. I’m not sure for the people at the table.

Tania- it is still so early on, the time frame wasn’t realistic

Ryszard - As long as it is successful – but one of the principles that we should agree on is what do we call successful? Should we be setting a baseline for this? Are we moving from the 15% to measure success?

Gary G - in the North we had a big picture vision tied to EBM - improve human well-being within and adjacent to produce economically viable business opportunities within the TSA. Then we went down with this recharging process, what will we be happy with that will provide economical areas and values to FN who could only operate within a certain subset.

Bruce - thanked everyone for attending the meeting and adjourned the meeting.