Elephant Hill Douglas-fir Beetle

Subcommittee Meeting

Tuesday, March 3, 2020 10:30am

Ts’kw’aylaxw First Nation Band Office

Attendees:  Nolan Buis (chair, DMH), David (DMH); Lorraine, Kris (DTR); Mike, Tori (Skeetchestn); Ben, Jeff (West Fraser); Leanne (BCTS – 100 Mile); Travis (Ts’kw’aylaxw First Nation); Bert, Sarah (Bonaparte Indian Band)

Agenda & Meeting Minutes

- Review of last meeting’s actions (November 28, 2019 – Bonaparte)

  - Districts to look into identifying survey units that may be lower risk to conduct SSS on, as well as the funding mechanisms to conduct Arch work on these units

    - Ongoing

  - First Nations Bands to look into the interest for taking on some SSS polygons; and to discuss ideas around how to conduct the Arch work on these survey units, or identifying low risk areas to guide SSS survey units.

    - Ongoing

  - Districts to contact BC Parks about the possibility of treatments within parks.

    - Completed, Kris and Nolan both contacted BC Parks about possible treatments within parks. The response from BC Parks was that: “various pieces of legislation, policy, and guidance apply to the parks and protected areas system in BC. The BC Parks Conservation Policy promotes natural processes will prevail within BC Parks and protected areas whenever possible.”

  - Licensees to contact Districts about any proposed treatments within survey units (funnel traps or MCH treatments)

    - Ongoing, Clinton Community Forest will be working with DMH to place funnel traps within K4F CP 004. West Fraser has also approached DMH about using funnel traps in their 100 Mile House log yard as well as within CP 676.

  - West Fraser (Tyrell) to reach out to BIB to confirm who is doing what within the Veasey/Maiden survey units.

    - Completed

- Summary of 2019 activities & 2020 Plans (Everyone)

  - West Fraser

    - 2019: Completed recces of Cutting Permits within identified Survey Units, and some recces east of Deadman river in Kamloops District. One blanket salvage Cutting Permit (CP 676) laid out and recently approved in the Mound Rd. / Dougherty Lk. area. 2 of the cutblocks have over 80% attack and the remaining cutblocks will be mark to cut (11 cutblocks total). Some areas of the Allie Lake fire were recced, but minimal beetle attack in the areas surveyed.

    - For 2020, CP 576 is being harvested (IBD in remaining Fir). CP 72J in the Kamloops District may be able to use baits to draw in beetles along the edge of the fire prior to harvest. Students and contractors will be doing recces again within Survey Unit areas. West Fraser still plans to harvest burnt Fir in DTR, although the wood quality is beginning to decline. West Fraser will meet with DMH at the end of March to discuss possibilities for funnel trapping (CP 676 and in their log yard) as well as MCH deployment (CP 676).

  - BCTS – 100 Mile

    - 3 timber sales adjacent to Survey Units sold recently and will be prioritizing Survey Units for probing, planning to get one of the First Nations Bands to complete probing work. Coal Creek area is a hot spot for beetle activity, and will be planning a funnel trapping program for this area.

  - Bonaparte Indian Band

    - Probing complete on their Survey Units in the Veasey / Maiden area. Approximately 7500 stems of beetle attack were found within their polygons. Timber development in the area, but areas of steep slopes and limited road access will limit treatment options. Fall and burn was recommended as a treatment within some of the Survey Units, but the beetle is likely too widespread to use as a tool in this area. Mark to cut is another preferred treatment option where access is more available. For 2020, timber development ongoing in the Maiden area, and will be coordinating with West Fraser. BIB is interested in completing fall and burn work or other work with the Districts in 2020.

  - Skeetchestn Indian Band

    - Logging almost completed in Sparks Lk. / Sabiston area (approx. 30 loads left). Received funnel traps from Lorraine to set up in the logged areas and in their woodlot. Planning 2-person monitoring crew program for woodlot and in BCTS areas. In 2020, will be implementing more drone work, probing/monitoring in FNWL, and baiting (funnel trapping) their woodlot near Deadman.

  - Ts’kw’aylaxw First Nation

    - Actively educating community members on forest health activities in the area, and working with BCTS in Mountain Pine Beetle stands in the Lillooet TSA. Interested in being involved in forest health activities within the Elephant Hill fire as well.

  - DTR

    - Douglas-fir beetle training completed in 2019 for licensees and First Nations. Survey Units in Veasey / Maiden area probed in 2019 under contract with BIB. Kris to look into sharing reports with DMH.

    - 2020 plans: waiting for 2020-21 fiscal forest health budget allocation.

  - DMH

    - 2019 involved the creation of this subcommittee, developing a list of suitable treatments with the DTR Entomologist, mapping of Survey Units, developing recce procedures, and creating an FTP site to share data. MCH work was also completed around green Fir patches near Siwash ranch and Young Lake. Initial polygons were identified for potential Small Scale Salvage activities, these will be further refined in 2020 and shared with the group.

    - 2020 plans: continue to work with licensees to conduct treatments within their Survey Units. DMH will be working with the Clinton Community Forest to implement a funnel trapping program. The funnel traps will be installed prior to April 15th and will be monitored during the IBD flight window (approx. April to September). DMH will also be working with West Fraser to develop a plan for funnel trapping / MCH deployment around their 100 Mile House mill and within CP 676 for April. MCH will be applied in-house by DMH around green Fir patches near Siwash ranch and Young Lake in April. Nolan to send out MCH shapefiles to West Fraser to ensure there is no activity overlap. DMH is also waiting on the 2020-21 forest health budget allocation to plan out further activities. Allocation letters are not usually sent out until April, which will make it difficult to plan some activities since the IBD flight occurs early in May.

- Elephant Hill Territorial Patrols (David)

  - IBD recce survey template

    - David Majcher and Chelsea Enslow have been working to create an IBD recce survey template that could potentially be completed in conjunction with territorial patrols.

    - Draft survey template was shared with the group, David to make edits based on recommendations from Lorraine and the rest of the group. David will share once edits have been made.

  - Survey123

    - Survey template will be used through the Survey123 app. Data collected in Survey123 is connected with ArcGIS. There is potential to conduct these IBD recces with territorial patrols (Skeetchestn is interested). Training (through Districts) on how to use Survey123 and on how to conduct the IBD recces would need to be completed prior to use. Would be beneficial to complete these recces as soon as possible in the season (June-July) due to archaeology timelines.

- Aerial Overview Survey results (Nolan)

  - 2019 Shapefiles

    - Final 2019 AOS data is now available for use, including tabular and spatial data via the FTP link below: https://www.for.gov.bc.ca/ftp/HFP/external/!publish/Aerial_Overview/2019/

- Forest Health treatment updates outside of Elephant Hill (Lorraine)

  - Updated status on proposed western spruce budworm spray program:

    - Approximately 8,000 hectares planned in the Criss Creek, Logan Lake, and Merritt areas. Letters have been sent to stakeholders, and Lorraine has maps if interested. Planning to spray for 3-5 days in June. Lorraine will be monitoring populations this spring.

  - Douglas-fir Tussock Moth

    - Current outbreak in Cariboo Region – 20,000 hectares planned for spraying this year.

  - Spruce beetle research

    - Spruce beetle research has been happening along the Duffy Lake corridor. The researcher (Dr. Kathy Bleiker, CFS) would like to continue her work up in that area and possibly select one or two new sites. See attached paper below for more information on the research.

- Potential Small Scale Salvage Polygons (Nolan/David)

  - Survey Unit polygons identified for Small Scale Salvage (SSS)

    - Shapefiles sent out in 2019, and currently stored on the EH IBD subcommittee FTP site. These shapefiles will likely need further refinement this year.

  - Archaeology discussion to encourage Small Scale IBD sanitation

    - Challenges around timeframes to complete archaeology work prior to salvage. Can we do an AOA over SSS polygons to risk assess areas to identify where a PFR is required?

  - Discuss opportunities for efficiencies, risk tolerance, and cost savings around archaeology to encourage Small Scale IBD sanitation

    - Example: Low risk areas as determined by AOA, could SSS occur on snowpack without a PFR? (no road or landing construction). Current AOA may not support this, and a proper AOA model is needed as there is currently little information to go on. A new AOA model from Prince George was recently presented, but this was not well received by the AOA group who attended the meeting.

    - Combine PFR with probing/baiting on low to moderate risk areas?

    - Lidar – we will have lidar coverage in DMH, can we try using this to better inform the AOA? First Nation bands believe that lidar can help to identify low risk vs. high risk areas, and ultimately help to guide SSS activities. David to send out data sharing agreement for lidar use to group.

- Other/additional topics – open floor (Everyone)

  - Heli-logging currently going on in the Williams Lake TSA, any opportunities within the fire? This will likely be William Lake District’s last year with a heli-logging program, high-cost and generally not recommended by the Entomologists.

  - Current stumpage rates do not work for forest health treatments. A tabular rate for forest health is needed.

  - First Nations bands would like to be involved with apportionment decisions.

  - This will be year 3 following the fire. The beetles are likely to start moving outside of the fire (except for remaining green Fir patches in the fire area):

    - Use funnel traps where possible to help to keep beetles within the fire perimeter.

    - MCH high-hazard green Douglas-fir stands.

    - The ability for licensees to salvage fire-damaged wood for sawlog is running out. Therefore, beetle salvage opportunities in fire-damaged stands will become limited shortly, although there may be some ability to remove wood and chip/grind rather than salvage for sawlogs.

  - Link for MCH ordering:

    - https://semiochemical.com/mch/

  - Lorraine (via email following the meeting): A group of biologists are monitoring bat-catches in funnel traps (and other insect traps) so for any of you servicing the funnel traps this season, could you let Lorraine know of any bats that may get caught in your traps.

- Review any ongoing and new action items

Last meeting’s ongoing actions (November 28, 2019 – Bonaparte):

  - Districts to look into identifying survey units that may be lower risk to conduct SSS on, as well as the funding mechanisms to conduct Arch work on these units

    - Ongoing

  - First Nations Bands to look into the interest for taking on some SSS polygons; and to discuss ideas around how to conduct the Arch work on these survey units, or identifying low risk areas to guide SSS survey units.

    - Ongoing

  - Licensees to contact Districts about any proposed treatments within survey units (funnel traps or MCH treatments)

    - Ongoing, Clinton Community Forest will be working with DMH to place funnel traps within K4F CP 004. West Fraser has also approached DMH about using funnel traps in their 100 Mile House log yard as well as within CP 676.

New actions:

- DTR (Kris) to look into sharing probing reports on Survey Units completed by BIB with DMH.

- DMH (Nolan) to send out 2020 MCH shapefiles to West Fraser to ensure that there is no activity overlap.

  - DMH (David) will share the IBD recce survey template for Survey 123 with the group once the edits have been made.

  - DMH (David) to send out data sharing agreement for lidar use to the subcommittee.

- Next Meeting

  - 10:00 am on April 15th, 2020 at Bonaparte. Jenny/Greg to send out location of meeting to subcommittee.