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	SCHEDULE "C" - Other Conditions

For use with Operational Services Contract (FS1000)


	CONTRACT ADMIN. NO:

SU13DMH-010
	Attachment to Contract Dated THE Second (2nd) DAY OF August, 2012.

	
	                                                                  File: 10005-40

	
	


Attachment to the Agreement for Two-year survival regeneration surveys.
1. Survey Timing
a. All field work must be completed before October 22, 2012. 

b. Field work is not to commence earlier than September 1, 2012. 

2. Results Reporting

a. 
The contractor will convert all survey information into GML/XML format and upload (attribute and spatial) through the Electronic Submission Framework (ESF) into RESULTS no later than November 1, 2012. 

3. NSR Strata

a. 
Not Satisfactorily Restocked (NSR) area identified during the course of a survey shall be identified in the field and brought to the immediate attention of the Ministry Representative. 
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