|  | BC Timber Sales Environmental Management System environmental OPERATING PROCEDURE ## LICENSEES AND PERMITTEES OPERATIONS |
| --- | --- |
| Revised: April 1, 2015 EOP - 02 |  |

# PURPOSE

To define the BA responsibilities related to Licensee and Permittee operations to facilitate compliance with legislation and conformance with the EMS.

# SCOPE

This environmental operating procedure (EOP) applies to all BA staff involved in the issuance of authorities, and BA staff and/or implementation contractors involved in compliance and conformance monitoring and inspections of operations.  This may include harvesting, road construction, road maintenance, road deactivation/rehabilitation works, and bridge and major culvert installation, maintenance and removal.

| PROCEDURE: | # Responsibility |
| --- | --- |
| - Planning |  |
| - Ensure that all planning, consultation and referrals are completed as required. |  |
| Issuance of Authority (Licence and/or Permit) |  |
| - Summarize licensee/permittees obligations from applicable FSP, cutblock layout and design, site plan, road layout and design and engineered structure layout and design. |  |
| - Prepare license/permit documents incorporating all obligations. |  |
| - Update data in Resources and/or other relevant systems to reflect award of licence and/or permit. |  |
| - Determine the risk rating for the project |  |
| - Notify stakeholders as required or ensure notification is complete. |  |
| - Pre-work Meeting |  |
| - Schedule a pre-work meeting between appropriate BA staff and licensee/permittee. |  |
| - In preparation for pre-work meeting: - collate and review all relevant documents such as project plans, site plan, designs, licence, permit, field procedures, specialist reports/guidance and maps; and - review the status of all documents and required authorities. |  |
| - With BA staff and licensee/permittee review relevant information and requirements, such as: - safety; - licensee/permittee obligations, including legislation; - Project Plans; - approvals necessary for changes to project plans; - licence/permit specifications and deliverables; - site plans; - existing access; load ratings, other road users, access limitations, etc. - road layout and design; - engineered structure layout and design; emphasizing planning, implementation, and documentation requirements related to structures; - fish timing windows and measures; - resource features and management strategies; - operation schedule; - field marking and project area maps; - emergency preparedness and response obligations, eERPs, training records; environmental field procedures, and other EMS requirements as appropriate; - review the professional documentation and assurance statement requirements; and - special conditions or issues, and operational logistics. (e.g. operational restrictions). |  |
| - Provide licensee/permittee with the self-inspection frequency, according to the risk rating. |  |
| - Provide or make available copies of relevant documents, checklists, project plans and maps to the licensee/permittee. |  |
| - Walk the project area, if necessary according to the risk rating, to ensure licensee/permittee understands the requirements of the project plans. |  |
| - Complete Harvesting Pre-work Report, record discussions, distribute and file appropriately. |  |
| - Additional pre-works may be required if work has been shut down for an extended period of time (more than 90 calendar days e.g. seasonal, fire, operational restrictions, economics etc.). |  |
| - Compliance and Conformance Inspections (see also EFP for Project Supervision) |  |
| - Conduct project monitoring and inspections at a frequency according to the risk rating for the project. Assess: - Conformance to the Project Plan; - Conformance to EMS/SFM requirements (e.g. EMS training completed and documented, pre-work(s) completed and documented, eERP completed, implemented and on-site, EFPs followed and onsite, etc.) and SFMP requirements; - Licence, permit and/or contract conditions; - Compliance with legislation (e.g. Forest and Range Practices Act (FRPA), Wildfire Act, Forest Act, Transportation of Dangerous Goods Act (TDG), etc.); and - Safety requirements. - When a potential non-compliance has been identified, ensure that the appropriate agencies are notified. - If inspections include engineered structures (e.g. bridges, major culverts), involve BCTS engineering staff. |  |
| - Review the Licensee /Permittee’ s self-monitoring / inspection / reporting documentation and confirm that: - the monitoring/inspection results are accurate; - non-conformances are correctly identified; and - corrections and corrective actions are appropriate and completed. |  |
| - Record inspection results on the Harvesting Inspection Report, distribute and file appropriately. - Consider monitoring in place of progress inspections, when appropriate. |  |
| - When, in the course of the BCTS staff inspections or monitoring, the BCTS staff member identifies a non-conformance or potential non-compliance that has or could result in environmental damage, record the event and any corrections and corrective actions and due date agreed to with the Licensee /Permittee on the Harvesting Inspection Report. - Distribute, file and enter data into Cengea Resources as appropriate. Note: For potential non-compliances and significant non-conformances refer to EOP 04 Incident Reporting & Investigation. |  |
| - Follow up on any non-conformances and or potential non-compliances identified during previous assessments to determine if corrections and corrective actions have been carried out (Refer to Best Management Practices for Conformance Administration of TSLs and Road Permits). |  |
| - Ensure that corrections and corrective actions are identified and are appropriate for the observed potential non-compliances or non-conformances. - Note: If there are no BCTS-issued permits associated with log dumps or fuel handling and storage areas, BCTS enforcement of observed non-conformances may be limited to reporting the incident to the appropriate regulatory agencies. |  |
| - Input potential non-compliance and significant non-conformance information into the EMS Issue Tracking System (ITS). Refer to EOP 04 Incident Reporting & Investigation. |  |
| - Completion |  |
| - When road, bridge, major culvert or engineered structures are involved, obtain drawings and documentation of professional conformance as required. |  |
| - Confirm completion of obligations. |  |
| - Update tracking systems as required. |  |
| - Ensure all records are filed appropriately. |  |