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1. Introduction and Planning Context

Sustainable forest management is defined by the Canadian Council of Forest Ministers (1992) as “management to maintain and enhance the long-term health of forest ecosystems, while providing ecological, economic, social and cultural opportunities for the benefit of present and future generations”.  The strengthening sustainable forest management (SSFM) strategic objective sets out to meet that definition by funding projects that will develop tools and knowledge for achieving sustainable forest management.  The projects proposed under SSFM were developed to further the SSFM principle by addressing the primary forest management issues in the Cariboo Forest Region.   These issues, and corresponding knowledge strategies and projects were determined in the context of sustainable forest management in the Cariboo Forest Region.

1.1. Overview of Planning Approach

Effort to complete the SSFM component of this Resource Management Plan (RMP) was shared by a number of committees comprised of government agencies and forest industry representatives.  The membership of those committees is detailed in Table 1 and Table 2 within Appendix 1.

 The planning team determined sustainable forest management issues of the Cariboo Forest Region, with members from both government agencies and industry.  A team of Senior Managers representing the Ministry of Forests, Ministry of Sustainable Resource Management, Ministry of Water, Land, and Air Protection and Tree Farm and Forest License holders then prioritized these issues.  

The prioritized issues were then fully described, knowledge strategies were developed, and the planning team identified projects.   Issue, knowledge and project templates are found in Appendices 2, 3, and 4.   A smaller ranking group comprised of planning team members then ranked the projects by priority for funding. The final project priorities were determined by the stewardship agencies

1.2. Summary of Status of Strategic Land Use Planning in Region

Forest resource management in the Cariboo Forest Region is directed by a Cabinet-approved Higher Level Plan, the Cariboo-Chilcotin Land Use Plan (CCLUP) (Province of British Columbia, 1995).  Sub-regional planning is currently underway throughout the Cariboo Forest Region. Table 1 outlines the current status of sub-regional planning.

Table 1: Status of Sub-Regional planning in the Cariboo Forest Region
Sub-Regional Plan
Plan Status

Anahim Round Table
Complete

South Chilcotin
Complete

100 Mile House
In progress

Horsefly
In progress

Kluskus
In progress

Williams Lake
In progress

Chilcotin
In progress

Quesnel
In progress

1.3. Summary Status of Timber Supply Review in the Region

The Cariboo Region contains three Timber Supply Areas and two Tree Farm Licenses.  The timber supply review schedule for these is presented in tables 2 and 3.  The Williams Lake TSA is at the Analysis Report Stage, while the Quesnel and 100 Mile House TSA’s are at the public discussion paper stage.  

Table 2:  Timber Supply Area TSR Schedule

TSA
Information Report /
Data Package
Analysis
Report
AAC Decision &
Rationale Statement

100 Mile House
30-Apr-98
Jun-01
Nov-01

Quesnel
29-June-99
15-Feb-01
July-01

Williams Lake
05-Aug-99
Jul-01
Oct-01

Table 3:  Tree Farm Licenses TSR Schedule

TFL
Licensee
AAC Decision &
Rationale Statement

5
Weldwood of Canada
Oct-02

52
West Fraser Mills Ltd.
Nov-01

2. Summary of Regional SSFM Issues

The key issues in the Cariboo Region were determined by the planning team and subsequently prioritized by senior managers.  Table 4 summarizes the key issues and the senior managers priority ranking.   See Appendix 2 for the detailed templates of each issue.

Table 4:  Key Issues and Senior Managers Ranking

Key Issue
Senior Manager’s Priority Ranking

Biodiversity
High

Mountain Caribou (east)
High

Northern Caribou (west)
High

Information Management
High

Integration
High

Mule Deer Winter Ranges (MDWR)
High

Strategic Timber Access Targets
High

Timber Supply Review
High

Timber Enhancement
High

Fish Values
Moderate

Monitoring
Moderate

Species at Risk and Other Wildlife
Moderate

Watershed Values
Moderate

2.1. Current Outbreak of Mountain Pine Beetle

The current outbreak of mountain pine beetle in the Cariboo Region has created a condition that pervades all other issues. The current mountain pine beetle infestation in the Cariboo Forest Region may affect a number of planning initiatives.  The infestation and the timing and location of related harvesting activities may conflict with or impact existing strategies and plans. In particular, strategies for caribou habitat, mule deer winter range habitat, biodiversity, riparian management, and overall watershed integrity may be affected. Harvesting activities may also conflict with the goals and objectives of SRP’s and LRMP’s.  A strategy which identifies the affect the infestation and related harvesting activities will have on other values and initiatives, opportunities which will limit risk to these values and initiatives, and the processes required to monitor the affect, needs to be developed and implemented.

3. Summary of Knowledge Strategies

Knowledge strategies were designed in a top down approach, with additional guidance and information from existing multi-year projects.  The strategies detail whether new information will be gathered, value added to existing information or a combination of both.  Activities associated with each knowledge strategy are listed as a component of each knowledge strategy.  See Appendix 3 for the templates of each knowledge strategy.

4. Summary of Regional Investment Recommendations

Members of the planning team submitted potential projects that fell under each issue.  A project (activity) level priority ranking was completed by a sub-committee of the planning team (ranking group) which was comprised of both industry and agency members. . The final project priorities were determined by the stewardship agencies. Table 5 is the ‘Regional Project (Activity) Summary Table’ (Template 4) which  shows the final project list recommended for funding.   Table 6 is a ‘Condensed SSFM Project Summary Table, by descending order of priority showing the final project list.  Appendix 4 contains the Project (activity) proposal templates, which provide project descriptions, timeframes, and annual budgets.

Table 5:  Regional Project (Activity) Summary Table – Template 4

SSFM issue number
activity
benefits
required completion date
potential source of funding
Investment to date
investment required
total
total number of years to complete


#
name
type
status
scope of benefits
strategic decision or plan


$
years
2002 / 2003
2003 / 2004
2004 / 2005
2005 / 2006
2006 / 2007


priority

0
RMP-02-1
Terrestrial Resource Inventory Mapping (TRIM 2) 
E, U
E
R
CCLUP
2004
RIP
1,117,000
3
500,000
250,000
0
0
0
1,867,000
5
H

9
RMP-02-2
Timber Enhancement Strategy Development for the Cariboo Region
E, U
E
R
CCLUP, TSR
2004
RIP
450,000
2
500,000
500,000
0
0
0
1,450,000
4
H

1a
RMP-02-3
Biodiversity Strategy:  Patch size, old targets and seal contributions
E, U
E
R
CCLUP, TSR
2004
RIP
?
?
100,000
25,000
0
0
0
125,000+?
3+?
H

1a
RMP-02-4
Old and Mature Forest Attribute Definition
E, U
E
R, P
CCLUP, TSR
2005
RIP
100,000
2
50,000
50,000
50,000
0
0
250,000
5
H

2 and 3
RMP-02-5
CCLUP Caribou Strategy - Objectives, targets and monitoring of caribou populations and habitat use
E, N, U
E
R, P
CCLUP, TSR
2007+
RIP
?
?
235,000
140,000
130,000
60,000
60,000
625,000+?
5+?
H

2
RMP-02-5A
Caribou Habitat Mount Tom Adaptive Management Trials
E, U, N
E
R, P
CCLUP, TSR
2019
RIP
105,000
3
50,000
50,000
50,000
50,000
50,000
355,000
20
H

3
RMP-02-5B
Caribou Habitat Satah Mountain Adaptive Management Trials
E, U, N
E
R
CCLUP, TSR
2019
RIP
662,800
3
26,400
26,400
26,400
26,400
26,400
794,800
20
H

2
RMP-02-6
CCLUP Caribou Strategy - Monitoring of Wolf Habitat Use and Foraging Strategy
E, N
E
R
CCLUP
2007
RIP
82,000
1
120,000
120,000
120,000
70,000
70,000
582,000
6
H

10
RMP-02-7
1:20,000 Fish and Fish Habitat Inventory
E, U, N
E
R
CCLUP, TSR
2015
RIP
8,000,000
7
335,000
1,000,000
1,000,000
1,000,000
1,000,000
12,335,000
20
M


RMP-02-8
MDWR Management Plans








180,000








12
RMP-02-9
Inventory of Red and Blue Listed Species and Their Habitats, Rare Plants and Rare Ecosystems
E, U
E
R
CCLUP
2006
RIP
305,000
2
100,000
200,000
200,000
100,000
0
905,000
6
M

10
RMP-02-10
Digital Roll-up Fisheries Inventory
E
E
R
CCLUP
2020
RIP
40,000
2
30,000
50,000
50,000
50,000
50,000
280,000
20
M

12
RMP-02-11
CCLUP Moose Strategy
E, N
E
R
CCLUP
2003
RIP
97,500
?
60,000
0
0
0
0
257,500
?
M





















Table 5:  Regional Project (Activity) Summary Table – Template 4 continued

SSFM issue number
activity
benefits
required completion date
potential source of funding
investment to date
investment required
total
total number of years to complete


#
name
type
status
scope of benefits
strategic decision or plan


$
years
2002 / 2003
2003 / 2004
2004 / 2005
2005 / 2006
2006 / 2007


priority

2
RMP-02-12
Grizzly Bear Population Inventory and Habitat Inventory
E, N
E
R
CCLUP
2007
RIP
50,000
1
200,000
200,000
200,000
75,000
75,000
800,000
6
M

8
RMP-02-13
Adaptive Management Trial of the Mountain Caribou Strategy
E, N
N
R
CCLUP, TSR
2007
RIP
0
0
40,000
40,000
40,000
40,000
40,000
200,000
5
H

8
RMP-02-14
Prognosis Model Development
E, U
E
R
CCLUP, TSR
2005
RIP
200,000
1
167,000
150,000
150,000
0
0
667,000
4
H

1a
RMP-02-15
Evaluate Natural Disturbance Type (NDT) Patterns
E, U, N
E
R
CCLUP, TSR
2003
RIP
200,000
?
50,000
0
0
0
0
250,000
?
H

1b
RMP-02-16
Stand Structure and Seral Stage Definitions
E, U, N
E
R
CCLUP, TSR
2004
RIP
220,000
1
150,000
20,000
0
0
0
390,000
?
H

9
RMP-02-17
Managed Stand Growth and Yield (MSGY) Program
E, U, N
E
R
CCLUP, TSR
2006
RIP
600,000
2
100,000
100,000
100,000
100,000
0
1,000,000
6
H

1a
RMP-02-18
Forest Health Remote Sensing Research
E, U
E
R
CCLUP
2003
RIP
30,000
?
25,000
0
0
0
0
55,000
2
H

8
RMP-02-19
Net Volume Adjustment Factor - WLTSA
E, N
E
WLTSA
CCLUP, TSR
2003
RIP
?
?
75,000
0
0
0
0
?
5
H

12
RMP-02-20
Cariboo-Chilcotin Furbearer Inventory
E, N
E
R
CCLUP
2004
RIP
245,000
3
90,000
100,000
0
0
0
435,000
5
M

1b
RMP-02-21
Uniform Shelterwood Systems for Even-Aged Douglas-fir/Lodgeploe Pine Stands in the SBSdw1 Subzone
E, N
E
R
CCLUP, TSR
2015
RIP
151,000
3
14,000
40,000
40,000
40,000
40,000
315,000
15
H

8
RMP-02-22
Growth and Yield Permanent Sample Plot (PSP) Re-measurement in the Cariboo Forest Region
E, N
E
R
CCLUP, TSR
indefinite
RIP
295,000
2
120,000
75,000
80,000
0
0
570,000
indefinite
H

12
RMP-02-23
Mountain Goat Strategy
E
E
R
CCLUP
2005
RIP
110,000
1
60,000
40,000
40,000


250,000
4
M

8
RMP-02-24
Inventory Strategy - All Resources
E
N
R
CCLUP, TSR
2003
RIP
0
0
40,000
0
0
0
0
40,000
1
H

10
RMP-02-25
Winter Limnologies
E, N
E
R
CCLUP
2007
RIP
80,000
6
10,000
0
10,000
0
10,000
110,000
11
M

Table 5:  Regional Project (Activity) Summary Table – Template 4 continued

SSFM issue number
activity
benefits
required completion date
potential source of funding
investment to date
investment required
total
total number of years to complete


#
name
type
status
scope of benefits
strategic decision or plan


$
years
2002 / 2003
2003 / 2004
2004 / 2005
2005 / 2006
2006 / 2007


priority

8
RMP-02-26
Pine Bark Beetles Infestation Monitoring
E, N
N
R
CCLUP, TSR
2007
RIP
0
0
100,000
100,000
60,000
60,000
60,000
380,000
5
H

12
RMP-02-27
Bull Trout Intensive Inventory
E, N
N
R
CCLUP
2005
RIP
0
0
150,000
150,000
150,000
0
0
450,000
3
M

4
RMP-02-28
Resource Information Management Framework
E, N
N
R
CCLUP
2003
RIP
0
0
35,000
0
0
0
0
35,000
1
H

13
RMP-02-29
Development of a Predictive Model for Stream Shade
E, N
E
R
CCLUP
2005
RIP
19,000
1
19,000
19,000
19,000
0
0
76,000
4
M

6
RMP-02-30
Silvicultural Systems for Douglas-fir Stands on Very Deep Snowfall Mule Deer Winter Ranges in the Cariboo Forest Region
E, N
E
R
CCLUP
2012
RIP
20,000
2
36,000
22,000
37,000
0
0
115,000
12
H

12
RMP-02-31
Riske Creek Waterfowl Habitat Study
E, N
E
R
CCLUP
2003
RIP
5,500
1
5,500
0
0
0
0
11,000
2
M

11b
RMP-02-32
SSFM Performance Monitoring
E
N
R
CCLUP
2003
RIP
0
0
3,000
0
0
0
0
3,000
1
M

11b
RMP-02-33
Communication/Distribution
E, U
N
R
CCLUP
2003
RIP
0
0
37,000
0
0
0
0
37,000
1
M

8
RMP-02-34
Monitoring Site Index
U, N
N
R
CCLUP, TSR
2007
RIP/ licensee
247,000
2
70,000
70,000
0
0
50,000
437,000
7
H

8
RMP-02-35
Phase II Vegetation Resources Inventory Plots - TFL 52
N
N
R
CCLUP, TSR
2005
RIP/ licensee
1,350,000
1
180,000
70,000
25,000
0
0
1,625,000
4
H

2
RMP-02-36
Modified Harvest Valuation Discussion Paper
E
N
R
CCLUP
2004
RIP
0
0
15,000
15,000
0
0
0
30,000
2
H

7
RMP-02-37
Short Term Timber Access
E, U
E
R
CCLUP, SRP
2003
RIP, licensees
0
0
250,000
0
0
0
0
250,000
1
H

7
RMP-02-38
SP Pilot Study for Modified Harvest Areas
E, U
N
R
CCLUP
2004
RIP
0
0
15,000
15,000
0
0
0
30,000
2
H

1b
RMP-02-39
Management Guidelines for Douglas-fir Stocking Densities to Integrate Tree Growth, Biodiversity Objectives and Forage Production in the IDF
N, E, U
N
R
CCLUP
2004
RIP
0
0
15,000
18,000
0
0
0
33,000
2
H

Table 5:  Regional Project (Activity) Summary Table – Template 4 continued

SSFM issue number
activity
benefits
required completion date
potential source of funding
investment to date
investment required
total
total number of years to complete


#
name
type
status
scope of benefits
strategic decision or plan


$
years
2002 / 2003
2003 / 2004
2004 / 2005
2005 / 2006
2006 / 2007


priority

8
RMP-02-40
Change Monitoring Inventory
N 
N
P
CCLUP, TSR
2005
RIP
0
0
70,000
70,000
70,000
0
0
210,000
3
H

9
RMP-02-41
Managed Stand Plots For Growth and Yield
N
N
R
CCLUP, TSR
2005
RIP
0
0
50,000
70,000
70,000
0
0
190,000
3
H

6
RMP-02-42
Monitoring Stand Level Forest management on Mule Deer Winter Ranges
N, E, U
N
R
CCLUP
2006
RIP
0
0
20,000
20,000
20,000
20,000
0
80,000
4
H

1b
RMP-02-43
Increasing Our Knowledge of the Life Cycle of Dead Wood
N
N
R
CCLUP
2005
RIP
0
0
17,000
17,000
17,000
0
0
51,000
3
H

10
RMP-02-44
Lake Inventory
N, E, U
E
R
CCLUP
2007
RIP
900,000
6
100,000
100,000
100,000
100,000
100,000
1,400,000
11
M

13
RMP-02-45
Terrain and Terrain Stability Classification in Selected Areas of the Cariboo Forest Region
E, U
E
R
CCLUP
2003
RIP
?
?
25,000
0
0
0
0
25,000+?
1+?
M

3
RMP-02-46
Spacing Trial
N, E, U
E
R
CCLUP
2007
RIP
40,000
1
35,000
25,000
25,000
25,000
25,000
175,000
6
H

13
RMP-02-47
Quesnel Lake North Arm Water Quality/Quantity Monitoring Program:  Penfold Watershed
N, E 
E
R
CCLUP
2004
RIP
200,000
4
50,000
30,000
0
0
0
280,000
6
M

13
RMP-02-48
Automated Watershed Monitoring
N, E, U
E
R
CCLUP
2007
RIP, Licensees, Ministry
378,000
3
86,410
100,000
100,000
100,000
100,000
864,410
8
M

6
RMP-02-49
MDWR Merchantability Pilot/Study
N, E
N
R
CCLIP
2003
RIP, Licensees
0
0
100,000
0
0
0
0
100,000
1
H

8
RMP-02-50
SIBEC Plots
N
E
R
CCLUP, TSR
2006
RIP
?
?
25,000
10,000
10,000
10,000
0
55,000 +?
4+?
H

8
RMP-02-51
Operational Adjustment Factor (OAF) Study for TIPSY
E
E
R
CCLUP, TSR
2003
RIP
150,000
2
180,000
0
0
0
0
330,000
3
H

8
RMP-02-52
Quesnel lake Kokanee
E,N
E
R
CCLUP
2004
RIP
0
0
75,000
0
0
0
0
75,000
1
M

12
RMP-02-53
Growth and Yield Permanent Sample Plot Maintenance throughout the Cariboo Forest Region
N
E
R
CCLUP, TSR
indefinite
RIP
30,000
2
15,000
15,000
15,000
15,000
15,000
105,000+
8+
H

Table 5:  Regional Project (Activity) Summary Table – Template 4 continued
SSFM issue number
activity
benefits
required completion date
potential source of funding
investment to date
investment required
total
total number of years to complete


#
name
type
status
scope of benefits
strategic decision or plan


$
years
2002 / 2003
2003 / 2004
2004 / 2005
2005 / 2006
2006 / 2007


priority

8
RMP-02-54
Vegetation Resource Inventory - Phase II 100 Mile House TSA
N
E
R
CCLUP, TSR
2005
RIP
150,000
1
150,000
150,000
85,000
0
0
535,000
4
H

6
RMP-02-55
Mule Deer Population Inventory
N
E
R
CCLUP
2005
RIP
0
0
60,000
50,000
50,000
0
0
160,000
3
H

13
RMP-02-56
Lake Classification
N
E
R
CCLUP
2004
RIP
100,000
3
56,000
56,000
0
0
0
212,000
5
M

1a
RMP-02-57
Incorporate the Impacts of Insects and Diseases into Ecosystem Management Planning
E, U
E
R
CCLUP
2004
RIP
5,000
1
20,000
30,000
0
0
0
55,000
3
H

1a
RMP-02-58
IFPA Mountain Pine Beetle Management Plan
E
E
R
CCLUP
2004
RIP
30,000
1
60,000
10,000
0
0
0
100,000
3
H

1a
RMP-02-59
Landscape Level Planning
E
E
R
CCLUP
2003
RIP
70,000
1
150,000
0
0
0
0
220,000
2
H

9
RMP-02-60
Timber Enhancement Area Pilot
E, N
E
R
CCLUP
2005
RIP
15,000
1
25,000
25,000
25,000
0
0
90,000
4
H

8
RMP-02-61
Landing and Road Rehabilitation Operational Trial
E, U, N
E
R
CCLUP, TSR
2004
RIP
35,000
1
35,000
35,000
0
0
0
105,000
3
H

6
RMP-02-62
Pilot Management Units in Fir
E
E
R
CCLUP
2004
RIP
0
0
30,000
40,000
0
0
0
70,000
2
H

1a
RMP-02-64
SBS-ESSF Old Growth Attributes
E
E
R
CCLUP
2003
RIP
0
0
120,000
0
0
0
0
120,000
1
H

8
RMP-02-65
Monitoring MPB Infested Stands
E
N
R
CCLUP, TSR
2,004
RIP
0
0
50,000
250,000
0
0
0
300,000
2
H

3
RMP-02-66
Northern Caribou 80/20 Lichen Operations Decisions
E
N
R
CCLUP
2004
RIP
0
0
10,000
40,000
0
0
0
50,000
2
H

2
RMP-02-67
Mountain Caribou Population Dynamics
E
N
R
CCLUP
2003
RIP
0
0
10,000
0
0
0
0
10,000
1
H

Table 5:  Regional Project (Activity) Summary Table – Template 4 continued
SSFM issue number
activity
benefits
required completion date
potential source of funding
investment to date
investment required
total
total number of years to complete


#
name
type
status
scope of benefits
strategic decision or plan


$
years
2002 / 2003
2003 / 2004
2004 / 2005
2005 / 2006
2006 / 2007


priority

3
RMP-02-68
Caribou/Moose/Wolf Population Dynamics Study
E
N
R
CCLUP
2003
RIP
0
0
25,000
0
0
0
0
25,000
1
H

6
RMP-02-69
MDWR OGMA Prescription
E
N
R
CCLUP
2004
RIP
0
0
15,000
15,000
0
0
0
30,000
2
H

6
RMP-02-70
Barriers (biological) to High/Moderate Crown Closure Capability Habitat
E
N
R
CCLUP
2004
RIP
0
0
15,000
15,000
0
0
0
30,000
2
H

9
RMP-02-71
MDWR Timber Access Target Pilot/Study
E
N
R
CCLUP
2003
RIP
0
0
30,000
0
0
0
0
30,000
1
H

Table 6:  Condensed SSFM Project Summary Table in Order of Descending Priority

Activity Number
Project Name
2002/2003 Investment
Planning Team Agreement on funding


RMP-02-1
Terrestrial Resource Inventory Mapping (TRIM 2) 
500,000
Yes

RMP-02-2
Timber Enhancement Strategy Development for the Cariboo Region
500,000

Yes

RMP-02-3
Biodiversity Strategy:  Patch size, old targets and seal contributions
100,000
Yes

RMP-02-4
Old and Mature Forest Attribute Definition
50,000
Yes

RMP-02-5
CCLUP Caribou Strategy – 

Objectives, targets and monitoring of caribou populations and habitat use
235,000
Yes

RMP-02-5A
Caribou Habitat Mount Tom Adaptive Management Trials
50,000
Yes

RMP-02-5B
Caribou Habitat Satah Mountain Adaptive Management Trials
26,400
Yes

RMP-02-6
CCLUP Caribou Strategy - Monitoring of Wolf Habitat Use and Foraging Strategy
120,000
Yes

RMP-02-7
1:20,000 Fish and Fish Habitat Inventory
335,000
Yes

RMP-02-8
MDWR Management Plans
180,000

Yes

RMP-02-9
Inventory of Red and Blue Listed Species and Their Habitats, Rare Plants and Rare Ecosystems
100,000
Yes

RMP-02-10
Digital Roll-up Fisheries Inventory
30,000
Yes

RMP-02-11
CCLUP Moose Strategy
130,000
Yes

RMP-02-12
Grizzly Bear Population Inventory and Habitat Inventory
200,000
No

RMP-02-13
Adaptive Management Trial of the Mountain Caribou Strategy
40,000
Yes

RMP-02-14
Prognosis Model Development
167,000
Yes

RMP-02-15
Evaluate Natural Disturbance Type (NDT) Patterns
50,000
Yes

RMP-02-16
Stand Structure and Seral Stage Definitions
150,000
Yes

RMP-02-17
Managed Stand Growth and Yield (MSGY) Program
100,000

Yes

RMP-02-18
Forest Health Remote Sensing Research
25,000
Yes

RMP-02-19
Net Volume Adjustment Factor - WLTSA
75,000
Yes

RMP-02-20
Cariboo-Chilcotin Furbearer Inventory
90,000
Yes

RMP-02-21
Uniform Shelterwood Systems for Even-Aged Douglas-fir/Lodgeploe Pine Stands in the SBSdw1 Subzone
40,000
Yes

RMP-02-22
Growth and Yield Permanent Sample Plot (PSP) Re-measurement in the Cariboo Forest Region
120,000
No

RMP-02-23A &23B
Mountain Goat Strategy
60,000
No

RMP-02-24
Inventory Strategy - All Resources
40,000
Yes

RMP-02-25
Winter Limnologies
10,000
Yes

RMP-02-26
Pine Bark Beetle Infestation Monitoring
100,000
No

RMP-02-27
Bull Trout Intensive Inventory
150,000
No

RMP-02-28
Resource Information Management Framework
35,000
Yes

RMP-02-29
Development of a Predictive Model for Stream Shade
19,000
Yes

RMP-02-30
Silvicultural Systems for Douglas-fir Stands on Very Deep Snowfall Mule Deer Winter Ranges in the Cariboo Forest Region
36,000
Yes

RMP-02-31
Riske Creek Waterfowl Habitat Study
5,500
Yes

RMP-02-32
SSFM Performance Monitoring
3,000
Yes

RMP-02-33
Communication/Distribution
37,000
Yes

RMP-02-34
Monitoring Site Index
70,000

Yes

RMP-02-35
Phase II Vegetation Resources Inventory Plots - TFL 52
180,000
Yes

RMP-02-36
Modified Harvest Valuation Discussion Paper
15,000
Yes

RMP-02-37
Short Term Timber Access
250,000
Yes

RMP-02-38
SP Pilot Study for Modified Harvest Areas
15,000
Yes

RMP-02-39
Management Guidelines for Douglas-fir Stocking Densities to Integrate Tree Growth, Biodiversity Objectives and Forage Production in the IDF
15,000
No

RMP-02-40
Change Monitoring Inventory
70,000
No

Activity Number
Project Name
2002/2003 Investment
Planning Team Agreement on funding


RMP-02-41
Managed Stand Plots For Growth and Yield
50,000
No

RMP-02-42
Monitoring Stand Level Forest management on Mule Deer Winter Ranges
20,000
No

RMP-02-43
Increasing Our Knowledge of the Life Cycle of Dead Wood
17,000
No

RMP-02-44
Lake Inventory
100,000
No

RMP-02-45
Terrain and Terrain Stability Classification in Selected Areas of the Cariboo Forest Region
25,000
Yes

RMP-02-46
Spacing Trial
35,000
Yes

RMP-02-47
Quesnel Lake North Arm Water Quality/Quantity Monitoring Program:  Penfold Watershed
50,000
Yes

RMP-02-48
Automated Watershed Monitoring
86,410
Yes

RMP-02-49
MDWR Merchantability Pilot/Study
100,000

No

RMP-02-50
SIBEC Plots
25,000
No

RMP-02-51
Operational Adjustment Factor (OAF) Study for TIPSY
180,000
No

RMP-02-52
Quesnel Lake Kokanee
75,000
No

RMP-02-53
Growth and Yield Permanent Sample Plot Maintenance throughout the Cariboo Forest Region
15,000
No

RMP-02-54
Vegetation Resource Inventory - Phase II 100 Mile House TSA
150,000
No

RMP-02-55
Mule Deer Population Inventory
60,000
No

RMP-02-56
Lake Classification
56,000
No

RMP-02-57
Incorporate the Impacts of Insects and Diseases into Ecosystem Management Planning
20,000
Yes

RMP-02-58
IFPA Mountain Pine Beetle Management Plan
60,000
Yes

RMP-02-59
Landscape Level Planning
150,000
Yes

RMP-02-60
Timber Enhancement Area Pilot
25,000
Yes

RMP-02-61
Landing and Road Rehabilitation Operational Trial
35,000
Yes

RMP-02-62
Pilot Management Units in Fir
30,000
No

RMP-02-64
SBS-ESSF Old Growth Attributes
120,000

No

RMP-02-65
Monitoring MPB Infested Stands
50,000
No

RMP-02-66
Northern Caribou 80/20 Lichen Operations Decisions
10,000
No

RMP-02-67
Mountain Caribou Population Dynamics
10,000
No

RMP-02-68
Caribou/Moose/Wolf Population Dynamics Study
25,000
No

RMP-02-69
MDWR OGMA Prescription
15,000
No

RMP-02-70
Barriers (biological) to High/Moderate Crown Closure Capability Habitat
15,000
No

RMP-02-71
MDWR Timber Access Target Pilot/Study
30,000
No

5. Approval

Ministry of Forests

___________________________

Date:  ____________

Authorized Signatory

Ministry of Water, Land and Air Protection

__________________________

Date:  ____________

Authorized Signatory

Ministry of Sustainable Resource Management

____________________________

Date:  ____________

Authorized Signatory

� Agreement/Non-agreement for funding by the SSFM RMP Joint Agency/Industry Planning Committee 


� $1,000,000 level


� $2,000,000 level


� $3,000,000 level


� $4,000,000 level


� Agreement/Non-agreement for funding by the SSFM RMP Joint Agency/Industry Planning Committee 


� $5,000,000 level


� $6,000,000 level





