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Following is Appendix 1 of the Strengthening Sustainable Forest Management (SSFM) component of the Resource Management Plan (RMP) in the Thompson Okanagan FRBC region.  Each management unit has prepared a set of recommendations consistent with the provincial guidelines and local ground rules.  These recommendations were made available for review to interested stakeholders in an attempt to solicit improvements to the planned activities.  Following are the primary contacts for each management unit and can provide clarification to the contents as necessary.

Location

Name


Phone


E-Mail

Kamloops Region
Ron Newman

828-4164
Ron.Newman@gems5.gov.bc.ca
Kamloops TSA

Clearwater

Bill Lougheed

587-3699
Bill.Lougheed@gems4.gov.bc.ca
Kamloops

Ken Chantler

371-6532
Ken.Chantler@gems7.gov.bc.ca
Lillooet TSA

Ray Morello

256-1200
Ray.Morello@gems7.gov.bc.ca
Merritt TSA

Rich Hodson 

378-8470
Rich.Hodson@gems1.gov.bc.ca
Okanagan TSA

Salmon Arm

Linda Sapinsky

833-3431
Linda.Sapinsky@gems7.gov.bc.ca
Vernon


Ted McRae

558-1718
Ted.McRae@gems7.gov.bc.ca
Penticton

Laverne Cormier

490-2267
Laverne.Cormier@gems9.gov.bc.ca
TFL 15


Nick Kleyn

546-8711
nick.kleyn@weyerhaeuser.com
TFL 18


Rowena Bryan

676-9518
robryan@slocan-vavenby.com
TFL 33


Jeff Lipsett

833-1230
lipsett@fclcanoe.com
TFL 35


Nick Kleyn

546-8711
nick.kleyn@weyerhaeuser.com
TFL 49


Gerry McDougal

546-2357
pfc@cablelan.net
Interfor IFPA

Larry Henry



lhenry@nicolavalley.com
Merritt IFPA

Alan Thorne

679-3234
al_thorne@interfor.com
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This appendix is intended to be a cross-reference to the activities described in the SSFM Activity Summary Table for each management unit.  While the summary table provides a quick overview of the recommended activities, this appendix is designed to provide the details regarding any specific recommendation contained in the summary.

For each recommended activity in the summary tables, a template has been completed providing the details regarding delivery and the reasons for being recommended.  These templates are presented by management unit in the same order as in the SSFM document.  The activities are then presented in alphabetical and numerical sequence by “Issue” title.  As a reminder, the issue titles are:

Issue Title
Topic
Issue Title
Topic

CH
Cultural Heritage
TEM
Terrestrial Ecosystems

FFH
Fish & Fish Habitat
TSM
Terrain Stability

FH
Forest Health
VA
Visual Aesthetics

GY
Growth & Yield
VRI
Vegetation Inventories

IT
Inventory Tools
WQ
Water Quality

RP
Resource Planning
WY
Water Yield

ST
Stream Temperature
WWF
Wildlife & Habitat

To cross-reference a recommendation from the summary tables, go the correct management unit in this appendix, then scroll through the alphabetically sorted templates to the correct issue title.  For example, the templates for Growth & Yield (G) will fall between Forest Health (F) and Inventory Tools (I) in the same management unit.  The templates are then presented sequentially by their identification number.  For example, a GY3 would fall between a GY2 and a GY4.   

A1.1
Kamloops Region

Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:  Culture and Heritage Pilot 
Activity #:   RCH1

Description of the Activity:  To pilot a means to collect archaeological, trail and traditional use information on a specified area 



Status:New
 “New” OR Years in Progress?:  

New
Priority Comments:   
This is a high priority for land use planning

Location:    Kamloops forest region (pilot area yet to be selected)
Management Unit:  RKA



Potential Lead Proponent:   A tribal council  in the Kamloops Forest Region

Objectives:   To develop an inventory method that avoids the cost inefficiencies and duplication errors of multiple survey entries to a specific area.  A synergistic value will be gained from a comprehensive archaeological and traditional use survey of a specific land area.   This new approach will have to be lead by a First Nation who is innovative.



Tasks, Deliverables, Targets & Milestones: 

Year 1: Develop First Nations partners and survey methodology, and select a pilot area

Year 2: Conduct literature review and start field work

Year 3: Field work

Year 4: Mapping and reporting
Target Dates:

March 31, 2003

March 31, 2004

March 31, 2005

March 31, 2006

Benefits & Ranking Criteria:   

TSR: Provide comprehensive overview for TSR

LRMP: Provide base data for LRMP

RIC: Pilot of new inventory method

TSR =  
NTRS =  
LRMP =
RIC = 
Timing =
Total = NA

Rationale for Ranking: High need for information and a cost effective one time survey.


Additional Benefits:

Information can be used for land use planning, timber supply review and future treaty negotiations. 

Partnerships: First Nations to be named.

Comments:  The partners and pilot area will be selected in year one of the pilot.  Candidate partners will be approached by a project coordinator.  

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs 
$25,0000
50,000
100,000
$25,000
$0,000
$200,000

Project
Units 
Project
Project
Project
Project
Project
Project


Goals
1 Pilot 
1 Pilot 
1 Pilot 
1 Pilot 



Kamloops Region - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FH
Title:   Regional FH Assessment
Activity #:   RFH1

Description of the Activity:   The annual forest health overview flight of the Region to locate, assess and map forest health problems.

Status:
 “New” OR Years in Progress?:  

Ongoing Annual Need
Priority Comments:   An ongoing project with continuing annual needs.

Location:    Forested area of entire Region
Management Unit:  

All

Potential Lead Proponent:   MOF Kamloops Regional Office

Objectives:   Annual detection, assessment and mapping of forest health problems in immature stands for incremental treatment, operational treatment, loss factors and other strategic uses.



Tasks, Deliverables, Targets & Milestones:  
Ongoing flights, assessments and mapping each year.
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR =   7
NTRS =   2
LRMP =  4
RIC =   2
Timing =  5
Total =  20

Rationale for Ranking:  

Timber Supply Review:  Chief Forest often requests additional info on forest health, loss factors and net downs.  Although the overview flight provides this information on an annual basis, it does not resolve the need to continue this work.

Non-Timber Resource Strategies:   Provides some info pertinent to NTRS.

LRMP:  Provides loss factor and net information and health often stated as a concern. 

Other:  Reliable ministry standards for all components of the work and needed each year.

Additional Benefits:  



Partnerships:  

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$80,000
Costs ($$)
$70,000
$80,000


$80,000
$80,000
$80,000
$390,000

ha
Units 
ha
ha
ha
ha
ha
ha

4,215,000
Goals
4,215,000
4,215,000
4,215,000
4,215,000
4,215,000
4,215,000

Kamloops Region - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   GY
Title:   PSP Remeasurements
Activity #:   RGY1

Description of the Activity:   Remeasurement of 206 permanent G&Y sample plots in 2002.



Status:
 “New” OR Years in Progress?:  

Ongoing 10 Yr Cycle
Priority Comments:   Very important for most predictive aspects of  strategic planning

Location:    Throughout Kamloops Region
Management Unit:  

All

Potential Lead Proponent:   MOF Kamloops Regional Office

Objectives: There are over one thousand (1000) PSP's within the Kamloops Region that are maintained on a ten-year remeasurement cycle.  Most of these samples have at least three measurements allowing us to track stand dynamics (ingress and egress), stand structure, forest health, wildlife habitat, biogeoclimatic ecosystem (BEC) parameters and productivity - BEC (SIBEC) relationships.  The allowable cut determination documents for the management units have identified a number of gaps in our knowledge base for GY.  The continued remeasurement of PSP's provide information essential for the calibration and validation of the GY model predictions.  External issues of certification for sustainability and monitoring of predictions have also created demand for continuous GY information to reflect the current land base.

Tasks, Deliverables, Targets & Milestones:  
The PSP remeasurement cycle should be maintained to ensure the data requirements are met so support TSR and LRMP updates.  The numbers of PSPs to remeasure are shown by year in the Recommended Investments table below.
Target Dates:

Annually as shown below

Benefits & Ranking Criteria:   (from plan drivers)

TSR =   9
NTRS =   5
LRMP =  7
RIC =   5
Timing =  5
Total =  31

Rationale for Ranking:   
Timber Supply Review: The lack of GY inventories leads to risk and uncertainty around harvest level determinations (AAC) and the planning of harvesting activities.  GY data provides a foundation to define the analysis units used to model the timber supply as well as the yield tables that represent the consequences of management unit decisions.  TSR requires the capacity to link biogeoclimatic ecosystem classification (BEC) linked productivity to predict second growth potential.  TSR requires resource information to define resource and habitat values
Non-Timber Resource Strategies: GY inventories collect data useful to examine the interaction of spatial planning and non-timber resources. GY will help use to conserve biodiversity and maintain other resource values by monitoring forest conditions over time.  Half of the Site Index Biogeoclimatic Ecosystem Classification (SIBEC) database is derived from PSP's and the balance from other GY studies.  Forest health, wildlife tree information and stand structure data support habitat and other models.  PSP's provide a foundation of BEC linkages to site productivity and constitute half of the calibration data.  The BEC data also serves to provide information for terrestrial ecosystem mapping (TEM)or predictive ecosystem mapping (PEM) as well as defining other resource values such as habitat
LRMP: Land use plans require growth and yield predictive models that represent local conditions as well as supporting higher level plans.  The lack or gaps in the GY inventories leads to risk and uncertainty around the process and its subsequent approval as a higher level plan.

Other:  An ongoing project with reliable agency standards.



Additional Benefits:   Beneficial to all types of strategic planning that rely on predictions of  timber growth or volume yields over time.  Even the NTRS modelling and predictions often rely on information on how the tree cover grows.

Partnerships:   None expected for this activity

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$138,000
Costs ($$)
$230,000
$38,000


$106,000
$8,500
$155,000
$537,500

PSPs
Units 
PSPs
PSPs
PSPs
PSPs
PSPs
ha

121
Goals
206
32
88
7
129
462

Kamloops Region - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   GY
Title:   GY PSP Establishment
Activity #:   RGY2

Description of the Activity:   Establishment of growth & yield PSPs consistent with the sampling matrix.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   Data improvement needed for all aspects of predictive planning.

Location:    Kamloops Region
Management Unit:  

ALL

Potential Lead Proponent:   MOF - Kamloops Regional Office

Objectives: Although there are over one thousand (1000) PSP's within the Kamloops Region there are identified gaps in our sample database.  In addition we lose several samples per year to catastrophic damage and disturbances.  These samples allow us to track stand dynamics (ingress and egress), stand structure, forest health, wildlife habitat, biogeoclimatic ecosystem (BEC) parameters and productivity - BEC (SIBEC) relationships.  The allowable cut determination documents for the management units have identified a number of gaps in our knowledge base for GY.  The continued establishment of PSP's will provide information essential for the calibration and validation of the GY model predictions.  External issues of certification for sustainability and monitoring of predictions have also created demand for continuous GY information to reflect the current land base.



Tasks, Deliverables, Targets & Milestones:  
The PSP establishment cycle should be such that more PSP are established in low remeasurement years and fewer in high remeasurement years to bring remeasurements into consistent levels.
Target Dates:

2003 – 25 PSPs

2004 – 25 PSPs

2005 – 60 PSPs

Benefits & Ranking Criteria:   (from plan drivers)

TSR =   6
NTRS =   2
LRMP =  4
RIC =   5
Timing =  1
Total =  18

Rationale for Ranking:   

Timber Supply Review: Follow up work still needed although specific needs are addressed.

Non-Timber Resource Strategies: A known concern for modelling certain aspects of NTRS. 

LRMP:  Similar to the needs for TSR.

Other:  Well established RIC standards but is new work and could be delayed if necessary.



Additional Benefits: Beneficial to all types of strategic planning that rely on predictions of  timber growth or volume yields over time.  Even the NTRS modelling and predictions often rely on information on how the tree cover grows.

Partnerships:   None expected.

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$0,000
$30,000


$30,000
$60,000
$0,000
$120,000

PSPs
Units 
PSPs
PSPs
PSPs
PSPs
PSPs
PSPs

0
Goals
0
25
25
50
0
100

Kamloops Region - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   GY
Title:   GY Monitoring of TSAs
Activity #: RGY3

Description of the Activity:   Implement a GY monitoring program by TSA

Status:
 “New” OR Years in Progress?:  

New (4 yr project)
Priority Comments:   


Location:    Each TSA in the Region - Sequentially
Management Unit:  ALL

Potential Lead Proponent: MOF - Kamloops Regional Office

Objectives:   

The objective of this project is to implement a growth and yield monitoring program for one or more predictions for Kamloops TSA. This program should meet TSA stakeholders business needs and will be compatible with the emerging Ministry of Forests growth and yield Change Monitoring Inventory (currently CMI Version 1.1, January 2001) program.  The work plan and sample design phase would be developed in the fiscal year of 2002/2003.  The field implementation, analysis, and recommendations would be completed over the course fiscal year 2003/2004.  There are three primary business needs for growth and yield monitoring:

· Address uncertainty around growth and yield predictions in Kamloops TSA.

· Support market certification (Forest Stewardship Council and other third party certification programs) by monitoring predictions to demonstrate sustainability and support other forest management requirements required by the certification agencies.

· Support timber supply analysis and forest-level planning by providing information to the Ministry of Forests on the monitoring required to validate predictions used in the analysis.

Tasks, Deliverables, Targets & Milestones:  
The work plan would be developed in 2002/2003 and the field sampling analysis and recommendations in 2003/2004.
Target Dates:

2002 – Workplan

2003 – Kam TSA

2004 – Lill TSA

Benefits & Ranking Criteria:   (from plan drivers)

TSR =   4
NTRS =   0
LRMP =  4
RIC =  5
Timing =  3
Total =  16

Rationale for Ranking:

Timber Supply Review: The lack of monitoring of GY predictions will lead to risk and uncertainty around harvest level determinations (AAC) and the planning of harvesting activities.  GY data provides a foundation to define the analysis units used to model the timber supply as well as the yield tables that represent the consequences of management unit decisions.  TSR requires the capacity to link biogeoclimatic ecosystem classification (BEC) linked productivity to predict second growth potential.  TSR requires resource information to define resource and habitat values
Non-Timber Resource Strategies: GY monitoring will collect data to examine the interaction of spatial planning and non-timber resources. Monitoring of GY will help us to conserve biodiversity and maintain other resource values by monitoring forest predictions over time.  The BEC data also serves to provide information for terrestrial ecosystem mapping (TEM)or predictive ecosystem mapping (PEM) as well as defining other resource values such as habitat
LRMP: Land use plans require growth and yield predictive models that represent local conditions as well as supporting higher level plans.  The lack of monitoring of GY predictions will lead to risk and uncertainty around the process and its subsequent approval as a higher level plan.

Other:  An ongoing project with reliable agency standards. 

Additional Benefits:

Partnerships:

Comments: Goal for year 1 will be a work plan and sample plan.  Field sampling in year 2 based upon the work plan and only estimates are provided for this activity report.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$25,000
$125,000


$125,000
$125,000
$125,000
$525,000

ha
Units 
Workplan
TSA
TSA
TSA
TSA
TSA


Goals
1
Kamloops

100 plots
Lillooet

100 plots
Okanagan

100 plots
Merritt

100 plots
4 TSAs

400 plots

Kamloops Region - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY
Title:   Operational Adjust Factors
Activity #: RGY4

Description of the Activity:   Sampling to provide more accurate estimates of the OAF1 input values for managed stand yield tables.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   


Location: Each TSA in the Region - Sequentially
Management Unit:  ALL

Potential Lead Proponent: MOF - Kamloops Regional Office

Objectives: The management unit OAF1 program may be applied to pure species even-aged managed stands in which ingress is completed.  The OAF1 ground based survey will be focused to account for stocking gaps in addition to those already accounted for by the TIPSY yield model.

Tasks, Deliverables, Targets & Milestones:  
The work plan would be developed in 2002/2003 and the field sampling analysis and recommendations in 2003/2004.  Initially Okan was scheduled first but it appears this is already proceeding under the IFPA.
Target Dates:

2002 – Workplan

2003 – Lill TSA

2004 – Kam TSA

Benefits & Ranking Criteria:   (from plan drivers)

TSR =  10
NTRS =  0
LRMP =  4
RIC =  5
Timing =  3
Total =  22

Rationale for Ranking:

Timber Supply Review: The program is designed to produce a more accurate estimate of the OAF1 input value for managed stand yield tables (TIPSY) for a management unit.  A  review of TSR found that most analyses assumed an OAF1 of 15%.  This results in a substantial reduction in the predicted yield.  The OAF1 project should be implemented to determine if OAFs overestimate the stocking gaps.  The lack of information on OAF1 adjustments will lead to risk and uncertainty around harvest level determinations (AAC) and the planning of harvesting activities.  GY data provides a foundation to define the analysis units as well as the yield tables.  TSR requires the capacity to predict second growth potential.  TSR requires resource information to define resource and habitat values
Non-Timber Resource Strategies: A management unit OAF survey will collect data to examine the interaction of spatial planning and non-timber resources. GY will help us to conserve biodiversity and maintain other resource values by monitoring forest predictions over time.  The managed stands yield predictions serve to provide information for habitat and other resource values.
LRMP: Land use plans require growth and yield predictive models that represent local conditions as well as supporting higher level plans.  The lack of localized GY predictions will lead to risk and uncertainty around the process and its subsequent approval as a higher level plan.

Other:  An ongoing project with reliable agency standards. 

Additional Benefits:

Partnerships:

Comments: Goal for year 1 will be a work plan and sample plan.  Field sampling in year 2 based upon the work plan and only estimates are provided for this activity report.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs
$25,000
$150,000
$150,000
$0,000
$0,000
$325,000

# Sampl.
Units 
Workplan
# Sampl.
# Sampl.
# Sampl.
# Sampl.
# Sampl.


Goals
1
100-Lill
100-Kam


200

Kamloops Region - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY
Title:   Regional SIBEC
Activity #: RGY5

Description of the Activity: SIBEC (site index biogeoclimatic ecosystem classification) sampling to improve site index estimates.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   


Location:    Kamloops Region
Management Unit:  ALL

Potential Lead Proponent: MOF - Kamloops Regional Office

Objectives:   The site index estimates in the site index site unit (SISU) tables published in 1997 provide a first approximation only.  The estimates will be revised, as new data becomes available to enhance the accuracy and coverage of these estimates.  Other species such as hardwoods may be addressed with further data integration and collection.

Tasks, Deliverables, Targets & Milestones:  
The sample plan is based upon a TSA area weighted Provincial gap analysis.  Targeted sample reconnaissance and establishment will be implemented over the next five years.
Target Dates:

50 samples per year over the next 5 years

Benefits & Ranking Criteria:   (from plan drivers)

TSR =  9
NTRS =  7
LRMP =  7
RIC =   5
Timing =  3
Total =  31

Rationale for Ranking:

Timber Supply Review: The SIBEC initiative is essential for bare ground estimates of site productivity as well as providing a common linkage to other Growth and Yield databases and models.  Gaps in the SIBEC information will lead to risk and uncertainty around harvest level determinations (AAC) and the planning of harvesting activities.  GY data provides a foundation to define the analysis units as well as the yield tables that represent the consequences of management unit decisions.  TSR requires the capacity to link biogeoclimatic ecosystem classification (SIBEC) linked productivity to predict second growth potential.  TSR requires resource information to define resource and habitat values
Non-Timber Resource Strategies: SIBEC will collect data to examine the interaction of spatial planning and non-timber resources. SIBEC will help us to conserve biodiversity and maintain other resource values by providing information for terrestrial ecosystem mapping (TEM)or predictive ecosystem mapping (PEM) as well as defining other resource values such as habitat
LRMP: Land use plans require growth and yield predictive models that represent local conditions as well as supporting higher level plans.  The gaps in the SIBEC information base will lead to risk and uncertainty around the GY predictions and its subsequent approval as a higher level plan.

Other:  An ongoing project with reliable agency standards

Additional Benefits:

Partnerships:

Comments:   SIBEC activity has been focused Okanagan TSA.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs 
$27,500
$27,500
$27,500
$27,500
$27,500
$137,500

# Sampl
Units 
# Sampl
# Sampl
# Sampl
# Sampl
# Sampl
# Sampl


Goals
50
50
50
50
50
250

Kamloops Region - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: TEM
Title:   BEC Revisions
Activity #: RTEM1

Description of the Activity:   BEC revisions in the Kamloops Region through Dennis Lloyd



Status:
 “New” OR Years in Progress?:  

4 of 6
Priority Comments:   Critical to many components of strategic planning.

Location:    Kamloops Region
Management Unit:  

ALL

Potential Lead Proponent: MOF - Kamloops Regional Office

Objectives:   To refine the existing BEC classification an revise the subzone mapping for the KFR for use in all levels of planning and operations.

Tasks, Deliverables, Targets & Milestones:  
BEC revisions are scheduled for completion in 2003 with a few loose ends to complete in 2004 but that assumes adequate funding is available to meet targets.
Target Dates:

2002 – continue

2003 – finish & publish

2004 – loose ends

Benefits & Ranking Criteria:   (from plan drivers)

TSR =   10
NTRS =  10
LRMP =  10
RIC =   5
Timing =  5
Total =  40

Rationale for Ranking:

Timber Supply Review:  Essential for many aspects of TSR and CF is requesting completion in new reviews.

Non-Timber Resource Strategies:   Essential for many aspects of TEM/PEM, predictive models and many aspects of wildlife assessments.

LRMP:  Directly needed through OGMAs, LUs, RMZs, etc.  

Other:  RIC standards in place and project due for completion in 2003.  When complete many of the strategic planning processes will have immediate benefits.

Partnerships:

Comments:    Note:  an additional $45,000 from the regional funding is needed in 2002/03 but must be placed into Priority 2 due to other regional needs.  In addition, funding is coming through MYA and IFPA sources to ensure target timeframes are achieved.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$180,000
Costs ($$)
$160,000
$205,000


$80,000
$0,000
$0,000
$445,000

project
Units 
project
project
project
ha
ha
project

1
Goals
1
1
1


1

A1.2
Kamloops TSA

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   AOA Modeling
Activity #:    KCH1

Description of the Activity:    

.

Status:
Ongoing

Priority Comments?:   

Location: 
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Tolko

Objectives:   To 

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

Location

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total = N/A

Benefits & Ranking Criteria:

Timber Supply Review:  .
Non-Timber Resource Strategies:  .
LRMP:  .

Other:  .

Rational for Ranking:

Additional Benefits:

Partnerships:   NTIB ?

Comments:   

.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$40,000
Costs ($$)
$40000
$0,000


$0,000
$0,000
$0,000
$40000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   AOAs – Unspecified
Activity #:    KCH 2

Description of the Activity:   



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:    
Management Unit:  

Kamloops TSA

Potential Lead Proponent:  .Weyco

Objectives:   

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

Location

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total = N/A

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies:  
LRMP:  .

Other:  

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$15,000
$15,000


$0,000
$0,000
$0,000
$30,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   1
Title: :  Reconnaissance (1:20,000) Fish and Fish Habitat Inventory
Activity #:   KFFH1

Description of the Activity:   

Reconnaissance (1:20,000) Fish and Fish Habitat Inventory (FFHI) of the Tumtum creek/mud lake watersheds within the Timber Supply Area.   This activity is designed to fill knowledge gaps related to the distribution of fish and fish habitat throughout the Kamloops Forest Region 

Inventory procedures within this area are to follow procedures outlined in the Reconnaissance (1:20,000) Fish and Fish Habitat Inventory Standards and Procedures manual.

Status:
 “New” OR Years in Progress?:  

second year.
Priority Comments:   


Location: 
     
.
Management Unit:  

Kamloops TSA

Potential Lead Proponent: The lead Proponents of the proposed 1:20,000 FFHI activity is Weyerhaeuser

Objectives: Conduct a Reconnaissance (1:20,000) Fish and Fish Habitat Inventories to determine the distribution of fish and fish habitat within the Tumtum creek  and mud lake watersheds.

Tasks, Deliverables, Targets & Milestones:  
Conduct FFHI Phases 1-3 (historic data collection, watershed classification and pre-field planning preparation) on the entire study area.

Conduct FFHI Phase 4-6 (field data collection, data analysis and report production) on the study area. 
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 7
NTRS = 7
LRMP = 8
RIC = 5
Timing = 5
Total = 32

Rationale for Ranking:

The distribution and composition of fish and fish habitat within the Kamloops Forest Region is required to fill knowledge gaps outlined as issues within regional Timber Supply Review (riparian classification), LRMP documents, the Non-Timber Resource Strategy and within the MWLAP and MSRM Fisheries Strategic Plans.  Reconnaissance level fish and fish habitat distribution information is also required to for local management planning such as forest licensees operation planning.  Methodologies and deliverables for 1:20,000 FFHI’s were developed specifically by the RIC. 

Additional Benefits:

Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$40,000
Costs ($$)
$64,800
$
$
$
$
$64800

ha
Units 
ha
ha
ha
Ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   FFH – FHAT20 Modelling
Activity #:  KFFH 2

Description of the Activity:  Test FHAT20 Modeling on existing inventories



Status:
 “New” OR Years in Progress?:  

Year 2 
Priority Comments?:   

Fill in information gaps with existing inventories

Location:    Weyerhaeuser Operating Area outside of TFL 35 
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   Field truth inventory output from the FHAT20 model 

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing information regarding fish distribution and stream class. 
Target Dates:

March 2005

Benefits & Ranking Criteria:

TSR = 4
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 5
Total = 33

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments in meeting stream quality objectives
NTRS – High interest area regarding water quality
LRMP – Information obtained may be used to address water quality issues identified in the Kamloops LRMP   

Additional Benefits:

Partnerships:   Project provides continued partnership between Weyerhaeuser and the Ministry of Environment, Lands and Parks.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$25,000
Costs ($$)
$25,000
$25,000
$25,000


$75,000

Report
Units 
Report
Report
Report
ha
ha
Report

1
Goals
1
1
1


1

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   FISH Pop. Recce
Activity #:  KFFH 3

Description of the Activity:  Population and distribution reccie’s



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Fill in information gaps with existing inventories

Location:    Weyerhaeuser Operating Area, outside of TFL 35
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   Fish distributions and populations

Tasks, Deliverables, Targets & Milestones:  


Target Dates:

March 2007

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 3 
Timing = 3
Total = 28

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments in meeting stream quality objectives
NTRS – High interest area regarding water quality
LRMP – Information obtained may be used to address water quality issues identified in the Kamloops LRMP   

Additional Benefits:

Partnerships: potential partnership with local bands

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
40,000
$40,000
$40,000
$40,000
$40,000
$200,000

Report
Units 
Report
study
study
study
study
study

0
Goals
0
1
1
1
1
1

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   1
Title: :  Reconnaissance Adams Lake
Activity #:   KFFH4

Description of the Activity:   

Reconnaissance (1:20,000) Fish and Fish Habitat Inventory (FFHI) of the Adams Lake watershed within the Timber Supply Area.   This activity is designed to fill knowledge gaps related to the distribution of fish and fish habitat throughout the Kamloops Forest Region as specified by RMP Issue 1. 

Inventory procedures within this area are to follow procedures outlined in the Reconnaissance (1:20,000) Fish and Fish Habitat Inventory Standards and Procedures manual.

Status:
 “New” OR Years in Progress?:  

second year.
Priority Comments:   


Location: 
Various priority locations in Adams Lake

.
Management Unit:  

Kamloops TSA

Potential Lead Proponent: The lead Proponents of the proposed 1:20,000 FFHI activity is Interfor

Objectives: Conduct a Reconnaissance (1:20,000) Fish and Fish Habitat Inventories to determine the distribution of fish and fish habitat within the Adams Lake watershed.

Tasks, Deliverables, Targets & Milestones:  
Conduct FFHI Phases 1-3 (historic data collection, watershed classification and pre-field planning preparation) on the entire study area.

Conduct FFHI Phase 4-6 (field data collection, data analysis and report production) on the study area. 
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 7
NTRS = 7
LRMP = 8
RIC = 5
Timing = 5
Total = 32

Rationale for Ranking:

The distribution and composition of fish and fish habitat within the Kamloops Forest Region is required to fill knowledge gaps outlined as issues within regional Timber Supply Review (riparian classification), LRMP documents, the Non-Timber Resource Strategy and within the MWLAP and MSRM Fisheries Strategic Plans.  Reconnaissance level fish and fish habitat distribution information is also required to for local management planning such as forest licensees operation planning.  Methodologies and deliverables for 1:20,000 FFHI’s were developed specifically by the RIC. 

Additional Benefits: Gap identified in SFI certification initiative

Partnerships: Adams Lake Indian Band

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$40,000
Costs ($$)
$75000
$
$
$
$
$

ha
Units 
ha
ha
ha
Ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: Species and Population Specific Inventory   
Activity #:  KFFH 5 

Description of the Activity:   

The purpose of the Species and Population Specific Inventory activity is to fill knowledge gaps related to the distribution, abundance, and current status of Rainbow trout  within the clearwater  watershed. 

Information collected under this activity will provide more detail in the current status, distribution and location of critical habitat of regionally important fish species.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   
     

Location:    Clearwater river
Management Unit:  

Kamloops TSA

Potential Lead Proponent:        

Objectives:   

The objective of the Species and Population Specific Fish Inventory is to increase the quantity and quality of information on Rainbow trout populations within the clearwater  watershed.  Data on this population are required by regional biologists to implement effective management strategies and by stakeholders and forest licensees to aid in the construction of effective development and operational plans. 

Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 4
NTRS = 7
LRMP =8
RIC =3
Timing=3
Total =25

Rationale for Ranking:



Additional Benefits: Information collected through detailed fisheries investigations will aid in the formation of local and regional land use strategies, will contribute the information base required for predictive fish distribution modelling and provide detail needed in operational level development plans.


Partnerships: 

Comments: 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs 
$40000
$     
$     
$     
$     
$40000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: Species and Population Specific Inventory   
Activity #:  KFFH 6

Description of the Activity:   

The purpose of the Species and Population Specific Inventory activity is to fill knowledge gaps related to the distribution, abundance, and current status of Bull trout within the North Thompson  watershed. 

Information collected under this activity will provide more detail in the current status, distribution and location of critical habitat of regionally important fish species.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   
     

Location:    North Thompson river
Management Unit:  

Kamloops TSA

Potential Lead Proponent:        

Objectives:   

The objective of the Species and Population Specific Fish Inventory is to increase the quantity and quality of information on Bull trout populations within the North Thompson  watershed.  Data on this population are required by regional biologists to implement effective management strategies and by stakeholders and forest licensees to aid in the construction of effective development and operational plans. 

Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 4
NTRS = 7
LRMP =8
RIC =3
Timing3
Total =25

Rationale for Ranking:



Additional Benefits: Information collected through detailed fisheries investigations will aid in the formation of local and regional land use strategies, will contribute the information base required for predictive fish distribution modelling and provide detail needed in operational level development plans.


Partnerships: 

Comments: 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$120,000
$100,000


$     
$     
$     
$220000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: Species and Population Specific Inventory 
Activity #:  KFFH 7

Description of the Activity:   

The purpose of the Species and Population Specific Inventory activity is to fill knowledge gaps related to the distribution, abundance, and current status of Kokanee within the Kamloops TSA. 

Information collected under this activity will provide more detail in the current status, distribution and location of critical habitat of regionally important fish species.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   
     

Location:         
Management Unit:  

Kamloops TSA

Potential Lead Proponent:        

Objectives:   

The objective of the Species and Population Specific Fish Inventory is to increase the quantity and quality of information on Kokanee populations within the Kamloops TSA.  Data on this population are required by regional biologists to implement effective management strategies and by stakeholders and forest licensees to aid in the construction of effective development and operational plans. 

Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 4
NTRS = 7
LRMP =8
RIC =3
Timing=3
Total =25

Rationale for Ranking:



Additional Benefits: Information collected through detailed fisheries investigations will aid in the formation of local and regional land use strategies, will contribute the information base required for predictive fish distribution modelling and provide detail needed in operational level development plans.


Partnerships: 

Comments: 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$50000
50000


$50000
$     
$     
$150000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: Species and Population Specific Inventory 
Activity #:  KFFH 8

Description of the Activity:   

The purpose of the Species and Population Specific Inventory activity is to fill knowledge gaps related to the distribution, abundance, and current status of steelhead within the Kamloops TSA. 

Information collected under this activity will provide more detail in the current status, distribution and location of critical habitat of regionally important fish species.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   
     

Location:         
Management Unit:  

Kamloops TSA

Potential Lead Proponent:        

Objectives:   

The objective of the Species and Population Specific Fish Inventory is to increase the quantity and quality of information on steelhead populations within the Kamloops TSA.  Data on this population are required by regional biologists to implement effective management strategies and by stakeholders and forest licensees to aid in the construction of effective development and operational plans. 

Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 4
NTRS = 7
LRMP =8
RIC =3
Timing=3
Total =25

Rationale for Ranking:



Additional Benefits: Information collected through detailed fisheries investigations will aid in the formation of local and regional land use strategies, will contribute the information base required for predictive fish distribution modelling and provide detail needed in operational level development plans.


Partnerships: 

Comments: 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$30000
$30000


$30000
$     
$     
$90000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: Species and Population Specific Inventory 
Activity #:  KFFH 9

Description of the Activity:   

The purpose of the Species and Population Specific Inventory activity is to fill knowledge gaps related to the distribution, abundance, and current status of Rainbow trout within the Barriere watershed. 

Information collected under this activity will provide more detail in the current status, distribution and location of critical habitat of regionally important fish species.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   
     

Location:         
Management Unit:  

Kamloops TSA

Potential Lead Proponent:        

Objectives:   

The objective of the Species and Population Specific Fish Inventory is to increase the quantity and quality of information on Rainbow trout populations within the Barriere watershed.  Data on this population are required by regional biologists to implement effective management strategies and by stakeholders and forest licensees to aid in the construction of effective development and operational plans. 

Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 4
NTRS = 7
LRMP =8
RIC =3
Timing3
Total =25

Rationale for Ranking:



Additional Benefits: Information collected through detailed fisheries investigations will aid in the formation of local and regional land use strategies, will contribute the information base required for predictive fish distribution modelling and provide detail needed in operational level development plans.


Partnerships: 

Comments: 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$50000
$50000


$     
$     
$     
$100000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: Species and Population Specific Inventory 
Activity #:  KFFH 10

Description of the Activity:   

The purpose of the Species and Population Specific Inventory activity is to fill knowledge gaps related to the distribution, abundance, and current status of Rainbow Trout in Adams Lake.
Information collected under this activity will provide more detail in the current status, distribution and location of critical habitat of regionally important fish species.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   
     

Location:         
Management Unit:  

Kamloops TSA

Potential Lead Proponent:        

Objectives:   

The objective of the Species and Population Specific Fish Inventory is to increase the quantity and quality of information on Rainbow trout populations in Adams Lake.  Data on this population are required by regional biologists to implement effective management strategies and by stakeholders and forest licensees to aid in the construction of effective development and operational plans. 

Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 4
NTRS = 7
LRMP =8
RIC =3
Timing=3
Total =25

Rationale for Ranking:



Additional Benefits: Information collected through detailed fisheries investigations will aid in the formation of local and regional land use strategies, will contribute the information base required for predictive fish distribution modelling and provide detail needed in operational level development plans.


Partnerships: 

Comments: 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$100000
$100000


$50000
$     
$     
$     

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: :  Reconnaissance (1:20,000) Fish and Fish Habitat Inventory
Activity #:   KFFH 11

Description of the Activity:   

Reconnaissance (1:20,000) Fish and Fish Habitat Inventory (FFHI) of the Thunder and Blue river watersheds within the Timber Supply Area.   This activity is designed to fill knowledge gaps related to the distribution of fish and fish habitat throughout the Kamloops Forest Region as specified by RMP Issue 1.  

Inventory procedures within this area are to follow procedures outlined in the Reconnaissance (1:20,000) Fish and Fish Habitat Inventory Standards and Procedures manual.

Status:
 “New” OR Years in Progress?:  

New.
Priority Comments:   


Location: 
     
.
Management Unit:  

Kamloops TSA

Potential Lead Proponent: The lead Proponents of the proposed 1:20,000 FFHI activity is      

Objectives: Conduct a Reconnaissance (1:20,000) Fish and Fish Habitat Inventories to determine the distribution of fish and fish habitat within the Thunder and Blue river watersheds.



Tasks, Deliverables, Targets & Milestones:  
Conduct FFHI Phases 1-3 (historic data collection, watershed classification and pre-field planning preparation) on the entire study area. Conduct FFHI Phase 4-6 (field data collection, data analysis and report production) on the study area. 
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 7
NTRS = 7
LRMP = 7
RIC = 5
Timing = 4
Total = 30

Rationale for Ranking:

The distribution and composition of fish and fish habitat within the Kamloops Forest Region is required to fill knowledge gaps outlined as issues within regional Timber Supply Review (riparian classification), LRMP documents, the Non-Timber Resource Strategy and within the MWLAP and MSRM Fisheries Strategic Plans.  Reconnaissance level fish and fish habitat distribution information is also required to for local management planning such as forest licensees operation planning.  Methodologies and deliverables for 1:20,000 FFHI’s were developed specifically by the RIC. 

Additional Benefits:

Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07


0
Costs ($$)
$10000
$70000
$
$
$
$80000

ha
Units 
ha
ha
ha
Ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: :  Reconnaissance (1:20,000) Fish and Fish Habitat Inventory
Activity #:   KFFH 12

Description of the Activity:   

Reconnaissance (1:20,000) Fish and Fish Habitat Inventory (FFHI) of the Upper Adams river watershed within the Timber Supply Area.   This activity is designed to fill knowledge gaps related to the distribution of fish and fish habitat throughout the Kamloops Forest Region   

Inventory procedures within this area are to follow procedures outlined in the Reconnaissance (1:20,000) Fish and Fish Habitat Inventory Standards and Procedures manual.

Status:
 “New” OR Years in Progress?:  

New.
Priority Comments:   


Location: 
     
Management Unit:  

Kamloops TSA

Potential Lead Proponent: The lead Proponents of the proposed 1:20,000 FFHI activity is      

Objectives: Conduct a Reconnaissance (1:20,000) Fish and Fish Habitat Inventories to determine the distribution of fish and fish habitat within the Upper Adams river watershed.



Tasks, Deliverables, Targets & Milestones:  
Conduct FFHI Phases 1-3 (historic data collection, watershed classification and pre-field planning preparation) on the entire study area.

Conduct FFHI Phase 4-6 (field data collection, data analysis and report production) on the study area. 
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 7
NTRS = 7
LRMP = 8
RIC = 5
Timing = 4
Total = 31

Rationale for Ranking:

The distribution and composition of fish and fish habitat within the Kamloops Forest Region is required to fill knowledge gaps outlined as issues within regional Timber Supply Review (riparian classification), LRMP documents, the Non-Timber Resource Strategy and within the MWLAP and MSRM Fisheries Strategic Plans.  Reconnaissance level fish and fish habitat distribution information is also required to for local management planning such as forest licensees operation planning.  Methodologies and deliverables for 1:20,000 FFHI’s were developed specifically by the RIC. 

Additional Benefits:

Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07


0
Costs ($$)
$25000
$100000
$100000
$
$
$225000

ha
Units 
ha
ha
ha
Ha
ha
ha


Goals







 Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY  
Title:   PSP remeasurement
Activity #:   KGY1

Description of the Activity:   Remeasurement of permanent sample plots.



Status:
 “New” OR Years in Progress?:  

ongoing
Priority Comments:   


Location:    Kamloops TSA
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   

Objectives:  To monitor growth and yield of  forest stands over time.



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 8
NTRS = 3
LRMP =5
RIC =5 
Timing =3
Total =24

Rationale for Ranking:



Additional Benefits:



Partnerships:

Comments:    Is this for licensee PSPs?

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$20,000
Costs ($$)
$100,000
$0,000


$0,000
$0,000
$0,000
$100,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   GY
Title:   ESSF inventory review
Activity #:  KGY 2 

Description of the Activity:   Review the ESSF inventory to compare the actual stand to the  modelled 

stand

Status:
New

Priority Comments:   


Location:    Adams lake
Management Unit:  Kamloops TSA



Potential Lead Proponent:   Interfor

Objectives:   To review the standing timber in the ESSF zone   



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 8
NTRS = 6
LRMP =6
RIC = 4
Timing =4
Total =28

Rationale for Ranking: Identified as a priority from Lloyd Wilson and Dan Peterson of Kamloops Forest Region



Additional Benefits:



Partnerships:

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$75,000
$0,000


$0,000
$0,000
$0,000
$75,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   IT
Title:   Ortho Photo update
Activity #:  KIT1

Description of the Activity:  Completeing Ortho photo’s for Slocan operating area. 



Status:
 “New” OR Years in Progress?:  

second year
Priority Comments:   


Location:    
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Slocan

Objectives:  Completion of Ortho photo updating. 



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR =  7
NTRS = 7
LRMP =3
RIC = 5
Timing =5
Total =27

Rationale for Ranking:



Additional Benefits:



Partnerships:

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$30,000
Costs ($$)
$30,000
$0,000


$0,000
$0,000
$0,000
$30,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue: TEM2
Title:   Ikonos Satellite Imagery
Activity #:  KIT 2 

Description of the Activity:   new digital imagery for Adams Lake at 1m resolution



Status:
 “New” OR Years in Progress?:  

1
Priority Comments:   


Location: Adams Lake
Management Unit:  



Potential Lead Proponent:   Adams Lake Lumber

Objectives: Reliable remote sensing information that may reduce costs for future projects by reducing costly field visits.



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 8
NTRS = 8
LRMP =3
RIC = 3
Timing =4
Total =26

Rationale for Ranking:



Additional Benefits: certification 

Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$28,000
Costs ($$)
$50,000
$25,000


$25,000
$0,000
$0,000
$100,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







 Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   OGMA’s (1)
Activity #:   KRP 1

Description of the Activity:   



Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Slocan

Objectives: To assess the needs, develop schedules and implement resource planning consistent with recommendations identified in the LRMPs, NTRS and TSR.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 4
NTRS = 4
LRMP =5
RIC = 3
Timing =3
Total =19

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$100,000
Costs ($$)
$50,000
$50,000


$50,000
$0,000
$0,000
$150,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   OGMA’s (2)
Activity #:    KRP 2

Description of the Activity:   



Status:
 “New” OR Years in Progress?:  

2 years
Priority Comments?:   

Location:   
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Tolko

Objectives: To assess the needs, develop schedules and implement resource planning consistent with recommendations identified in the LRMPs, NTRS and TSR. 

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

Location

Benefits & Ranking Criteria:

TSR = 4
NTRS = 4
LRMP =5
RIC = 3
Timing =3
Total = 19

Benefits & Ranking Criteria:

Timber Supply Review:  .
Non-Timber Resource Strategies:  .
LRMP:  .

Other:  .

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$150,000
Costs ($$)
$250,000
$0,000


$0,000
$0,000
$0,000
$250,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   LRUP’s Greenstone Area
Activity #:    KRP 3

Description of the Activity  


Status:
 “New” OR Years in Progress?:  

3rd
Priority Comments?:   

Location:    Greenstone Mtn Area
Management Unit:  

Kamloops TSA

Potential Lead Proponent:  West Fraser

Objectives: To assess the needs, develop schedules and implement resource planning consistent with recommendations identified in the LRMPs, NTRS and TSR.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

Location

Benefits & Ranking Criteria:

TSR = 0
NTRS = 10
LRMP = 5
RIC = 3
Timing =5
Total =23

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies:  
LRMP:  .

Other:  

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$36,000
Costs ($$)
36000
$0,000


$0,000
$0,000
$0,000
36000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   Road Netdowns
Activity #:    KRP 4

Description of the Activity:   



Status:
 “New” OR Years in Progress?:  

3 rd
Priority Comments?:   

Location:    
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   

Objectives: To assess the needs, develop schedules and implement resource planning consistent with recommendations identified in the LRMPs, NTRS and TSR.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 10
NTRS = 7
LRMP = 5
RIC = 3
Timing = 4
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  Accurate numbers required for TSR

Non-Timber Resource Strategies: 

LRMP:
Other:

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$30000
Costs ($$)
$30,000
0


$0,000
$0,000
$0,000
$30,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

 Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue: TEM
Title:   BEC Revisions
Activity #: KTEM1

Description of the Activity:   Kamloops TSA contribution to BEC revisions in the Kamloops Region through Dennis Lloyd

Status:
 “New” OR Years in Progress?:  

4 of 6
Priority Comments:   Critical to many components of strategic planning.

Location:    Kamloops Region
Management Unit:  

ALL

Potential Lead Proponent: MOF - Kamloops Regional Office

Objectives:   To refine the existing BEC classification an revise the subzone mapping for the KFR for use in all levels of planning and operations.

Tasks, Deliverables, Targets & Milestones:  
BEC revisions are scheduled for completion in 2003 with a few loose ends to complete in 2004 but that assumes adequate funding is available to meet targets.
Target Dates:

2002 – continue

2003 – finish & publish

2004 – loose ends

Benefits & Ranking Criteria:   (from plan drivers)

TSR =   10
NTRS =  10
LRMP =  10
RIC =   5
Timing =  5
Total =  40

Rationale for Ranking:

Timber Supply Review:  Essential for many aspects of TSR and CF is requesting completion in new reviews.

Non-Timber Resource Strategies:   Essential for many aspects of TEM/PEM, predictive models and many aspects of wildlife assessments.

LRMP:  Directly needed through OGMAs, LUs, RMZs, etc.  

Other:  RIC standards in place and project due for completion in 2003.  When complete many of the strategic planning processes will have immediate benefits.

Partnerships:

Comments:    Note:  an additional $45,000 from the regional funding is needed in 2002/03 but must be placed into Priority 2 due to other regional needs.  In addition, funding is coming through MYA and IFPA sources to ensure target timeframes are achieved.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$65,200
Costs ($$)
$60,000
$0


$0
$0
$0
$60,000

project
Units 
project
project
project
ha
ha
project

1
Goals
1
1
1


1

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue: TEM1
Title:   TELSA Pilot
Activity #:   KTEM 2

Description of the Activity:   Landscape level modeling using new methodology from Walt Klenner



Status:
 “New” OR Years in Progress?:  

1
Priority Comments:   


Location: Adams Lake
Management Unit:  



Potential Lead Proponent:   Adams Lake Lumber

Objectives: Incorporate as many issues into landscape unit planning as possible to increase reliability of predictions



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 8
NTRS = 7
LRMP =9
RIC = 5
Timing =4
Total =33

Rationale for Ranking:



Additional Benefits: certification issue



Partnerships: Walt Klenner from Kamloops Region

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$20,000
Costs ($$)
$30,000
$25,000


$25,000
$0,000
$0,000
$110,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TSM
Title:   Level D Somewhere?
Activity #:    KTSM 1

Description of the Activity: Level  D  terrain stability mapping 



Status:
 “New” OR Years in Progress?:  

new
Priority Comments?:   Priority 1 in 2001 RMP

Location:   
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   

Objectives:   To 

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

Location

Benefits & Ranking Criteria:

TSR = 8
NTRS = 7
LRMP =6
RIC = 5
Timing =3
Total =29

Benefits & Ranking Criteria:

Timber Supply Review:  .
Non-Timber Resource Strategies:  .
LRMP:  .

Other:  .

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$28,000
$28,000


$0,000
$0,000
$0,000
$56,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:  Visuals on Highways and Lakes
Activity #:    KVA 1

Description of the Activity:  continuation of Activity 716140 (2000) and 721646 (2001) to complete mapping of corridors and small lakes throughout the district and update digital visual inventory files for distribution to licensees and use in planning processes.

Status:  ongoing
 “New” OR Years in Progress?:  

ONGOING
Priority Comments:  high priority for completion to give direction to TSR and strategic plans.

Location:  Clearwater District
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Weyerhauser carry-over

Objectives: To complete VLI and VQO assessments and to ensure that previously completed works are reliable for use in strategic planning.

Tasks, Deliverables, Targets & Milestones:  Field mapping of highways and lakes, digital update of visual inventory files.
Target Dates:



Benefits & Ranking Criteria:

TSR = 10
NTRS = 10
LRMP = 8
RIC = 5
Timing = 5
Total = 38

Benefits & Ranking Criteria:

Timber Supply Review:  Up-to-date info is required for TSR

Non-Timber Resource Strategies:  

LRMP:  Visual management and Visually Sensitive Area update is required by LRMP

Other:  Old visual inventories are not to new RIC standards.

Rationale for Ranking:  required by LRMP and TSR process

Additional Benefits:  improved public acceptance of forest practices

Partnerships:  some potential through First Nations contracting

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$10,000
Costs ($$)
$10,000
$10,000


$10,000
$10,000
$10,000
$50,000

Lakes and mapsheets
Units 
Lakes and mapsheets
Lakes and mapsheets
Lakes and mapsheets
Lakes and mapsheets
Lakes and mapsheets
Lakes and mapsheets

0
Goals
40 lakes
20 lakes; 1 corridor
20 lakes; 1 corridor
20 lakes; 1 corridor
20 lakes; 1 corridor
120 lakes; 4 corridors

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:   Visuals on Small Lakes and Highways
Activity #:  KVA 2

Description of the Activity:  continuation of Activity 721740 (2001) to complete visual mapping of numerous small lakes and highway corridors to RIC standards.



Status:
 “New” OR Years in Progress?:  

Yr 2 of 5
Priority Comments?:  high

Location:  Kamloops District
Management Unit:  

Kamloops TSA

Potential Lead Proponent:  Tolko?

Objectives:   To complete VLI and VQO assessments and ensure that previously completed works are reliable for use in strategic planning.

Tasks, Deliverables, Targets & Milestones: field mapping of lakes and corridors and digital update of visual inventory files
Target Dates:



Benefits & Ranking Criteria:

TSR = 10
NTRS = 8
LRMP = 8
RIC = 5
Timing = 5
Total = 36

Benefits & Ranking Criteria:

Timber Supply Review: up-to-date info is required for TSR
Non-Timber Resource Strategies:  
LRMP:  visual management is required by LRMP

Other: old visual inventories are not to new RIC standards.

Rationale for Ranking:  required by LRMP and TSR process

Additional Benefits:  improved public acceptance of forest practices

Partnerships: potential through First Nations contracting

Comments:   

.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$11,020
Costs ($$)
$22,000
$22,000
$22,000
$22,000
$0
$88,000

# lakes / mapsheets
Units 
# lakes / mapsheets
# lakes / mapsheets
# lakes / mapsheets
# lakes / mapsheets
# lakes / mapsheets
# lakes / mapsheets

0
Goals
30 lakes and 17 corridor mapsheets
30 lakes and 17 corridor mapsheets
30 lakes and 17 corridor mapsheets
30 lakes and 17 corridor mapsheets

120 lakes and 85 corridor mapsheets

 Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VRI
Title:   Phase 2 Sampling
Activity #:    KVRI  1

Description of the Activity:   

Ongoing project for Phase 2 permanent samples in 2002 in addition to those being done in 2001.  Destructive NVAF sampling of trees for decay and taper factors to be done in 2003.  The samples will be used to adjust or confirm volumes in specific timber types to within a 10% sampling error for AAC determination and statistical accuracy for other strategic planning processes such as LRMP.  When completed the work need not be repeated for a significant number of years.  As permanent samples, these can be re-measured as the need arises.  The NVAF trees will be used to improve decay and taper factors for timber volume estimates.

Status:
 “New” OR Years in Progress?:  

Year 2 of 3
Priority Comments?:   

Location:   Throughout TSA
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   West Fraser

Objectives: To provide statistical validity to previously completed vegetation inventories while establishing permanent samples which will monitor changes in forest structure and biodiversity.

Tasks, Deliverables, Targets & Milestones:  

50% of Phase 2 samples

50% of Phase 2 samples

NVAF trees
Target Dates:

2001

2002

2003

Benefits & Ranking Criteria:

TSR =   7
NTRS =   3
LRMP =  7
RIC =   5
Timing =  5
Total =  27

Benefits & Ranking Criteria:

Timber Supply Review:  A direct need in TSR to obtain a statistically adjusted database to calculate harvest forcast.
Non-Timber Resource Strategies:   An indirect but strong link to NTRS through monitoring forest change and biodiversity which has implications on wildlife, water and fish.  The NVAF trees will have a lesser link to NTRS.

LRMP:   An indirect but strong link to LRMPs.  Provides certainty around the LRMP scenarios involving timber volumes, and the ‘monitoring’ aspects can be used as benchmarks for sustainability and a measure of progress toward achieving LRMP goals.

Other:  A carry-over project with existing agency standards.

Rational for Ranking: Certainty of knowledge on reliability specifically required by CF and indirect but strong links to both NTRS and LRMP.  Will completely resolve issue when completed.

Additional Benefits:

Partnerships:   

Comments:   

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$41,000
Costs 
$60,000
$60,000
$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VRI
Title:   Phase 2 Sampling
Activity #:    KVRI 2

Description of the Activity:   

Ongoing project for Phase 2 permanent samples in 2002 in addition to those being done in 2001.  Destructive NVAF sampling of trees for decay and taper factors to be done in 2003.  The samples will be used to adjust or confirm volumes in specific timber types to within a 10% sampling error for AAC determination and statistical accuracy for other strategic planning processes such as LRMP.  When completed the work need not be repeated for a significant number of years.  As permanent samples, these can be re-measured as the need arises.  The NVAF trees will be used to improve decay and taper factors for timber volume estimates.

Status:
 “New” OR Years in Progress?:  

Year 2 of 3
Priority Comments?:   

Location:   Throughout TSA
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Interfor

Objectives: To provide statistical validity to previously completed vegetation inventories while establishing permanent samples which will monitor changes in forest structure and biodiversity. 

Tasks, Deliverables, Targets & Milestones:  

50% of Phase 2 samples

50% of Phase 2 samples

NVAF trees
Target Dates:

2001

2002

2003

Benefits & Ranking Criteria:

TSR =   7
NTRS =   3
LRMP =  7
RIC =  5
Timing =  5
Total =  27

Benefits & Ranking Criteria:

Timber Supply Review:  A direct need in TSR to obtain a statistically adjusted database to calculate harvest forcast.
Non-Timber Resource Strategies:   An indirect but strong link to NTRS through monitoring forest change and biodiversity which has implications on wildlife, water and fish.  The NVAF trees will have a lesser link to NTRS.

LRMP:   An indirect but strong link to LRMPs.  Provides certainty around the LRMP scenarios involving timber volumes, and the ‘monitoring’ aspects can be used as benchmarks for sustainability and a measure of progress toward achieving LRMP goals.

Other:  A carry-over project with existing agency standards.

Rational for Ranking: Certainty of knowledge on reliability specifically required by CF and indirect but strong links to both NTRS and LRMP.  Will completely resolve issue when completed.

Partnerships:   

Comments:   

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$25,000
Costs
$50,000
$50,000
$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

 Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Avola Creek
Activity #:    KWQ 1

Description of the Activity:  Water quality study in the Avola Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:   Clearwater Forest District
Management Unit:  

Kamloops  TSA

Potential Lead Proponent:   

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   If the project commences April 1, 2002, three years of water sampling will be complete as of July 31, 2005 followed by preparation of the  final water quality assessment and objectives report in the year following sample collection. 
Target Dates:

Project will be complete March 31, 2006.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =8
RIC = 4
Timing =4
Total = 28

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Resolves a knowledge gap for the TSA and was indirectly referenced in the LRMP.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$17,500
$17,500


$17,500
$8,000
$0,000
$60,500

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   WQQT –  
Activity #:   KWQ 2

Description of the Activity:   Adams river hydrometric station



Status:
 “New” OR Years in Progress?:  

continued project
Priority Comments?:   

 

Location:    Adams river
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Interfor

Objectives:   To monitor stream quality parameters in planning water quality objectives 

Tasks, Deliverables, Targets & Milestones:  

  
Target Dates:

March 2004

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP = 8
RIC = 4 
Timing = 5
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments in meeting stream quality objectives
NTRS – High interest area regarding water quality
LRMP – Information obtained may be used to address water quality issues identified in the Kamloops LRMP   

Additional Benefits:

Partnerships:   This project is lead through Interfor for the Ministry of Environment, Lands and Parks – water management division

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$10,000
Costs ($$)
$9200
9200
9200
9200

$36800

Report
Units 
Report
Report
ha
ha
ha
Report

1
Goals
1
1



1

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   WQQT –  
Activity #:   KWQ 3

Description of the Activity:   Lemieux creek hydrometric station



Status:
 “New” OR Years in Progress?:  

continued project
Priority Comments?:   

 

Location:    Lemieux creek
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Tolko

Objectives:   To monitor stream quality parameters in planning water quality objectives 

Tasks, Deliverables, Targets & Milestones:  

  
Target Dates:

March 2004

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP = 8
RIC = 4 
Timing = 5
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments in meeting stream quality objectives
NTRS – High interest area regarding water quality
LRMP – Information obtained may be used to address water quality issues identified in the Kamloops LRMP

Additional Benefits:

Partnerships: This project is lead through Tolko for the Ministry of Environment, Lands and Parks – water management division

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$10,800
Costs ($$)
$9300
9300
9300
9300

$37200

Report
Units 
Report
Report
ha
ha
ha
Report

1
Goals
1
1



1

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   WQQT –  
Activity #:   KWQ 4

Description of the Activity:   Arrow/Cashe creek hydrometric station



Status:
 “New” OR Years in Progress?:  

continued project
Priority Comments?:   

 

Location: Arrow/Cashe creek
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   West Fraser

Objectives:   To monitor stream quality parameters in planning water quality objectives 

Tasks, Deliverables, Targets & Milestones:  

  
Target Dates:

March 2004

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP = 8
RIC = 4 
Timing = 5
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments in meeting stream quality objectives
NTRS – High interest area regarding water quality
LRMP – Information obtained may be used to address water quality issues identified in the Kamloops LRMP

Additional Benefits:

Partnerships: This project is lead through West Fraser for the Ministry of Environment, Lands and Parks – water management division

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$16,000
Costs ($$)
$16000
16000
16000
16000

$64000

Report
Units 
Report
Report
ha
ha
ha
Report

1
Goals
1
1



1

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Tranquille Peterson Paul
Activity #:     KWQ 5

Description of the Activity:  Water quality study in the Tranquille River, Peterson Creek and Paul Creek watersheds.     

Status:
 “New” OR Years in Progress?:  

Three years in progress
Priority Comments?:   

Location:   Kamloops Forest District
Management Unit:  

Kamloops  TSA

Potential Lead Proponent:   Weyerhaeuser

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   Three years of water sampling were complete as of March 31/02.  Auto stations only were operated to June 15, 2001.  Project requires completion of the  final water quality 

assessment and objectives report  
Target Dates:

Project complete March 31, 2003.

Benefits & Ranking Criteria:

TSR = 6
NTRS = 7
LRMP =9
RIC = 4
Timing =5
Total =31

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Resolves a knowledge gap for the TSA and was indirectly referenced in the LRMP.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$48000
Costs ($$)
$24,000
$0


$0
$0
$0,000
$24000

reports
Units 
reports
reports
reports
reports
reports
reports

6
Goals
2
0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Adams Lake Water quality
Activity #:   KWQ 6

Description of the Activity:   Water sampling below Adams Lake sawmill



Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   


Location:    South end of Adams Lake
Management Unit:  



Potential Lead Proponent:   Adams Lake Lumber

Objectives:   Determine what effects, if any, the sawmill at Adams Lake are having on water quality in Adams Lake given its proximity to the river.



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking:



Additional Benefits: certification issue



Partnerships:

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$25,000
$25,000


$25,000
$0,000
$0,000
$75,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Taweel
Activity #:     KWQ 7

Description of the Activity:  Stream flow study in the upper Taweel Lake area.     

Status:
 “New” OR Years in Progress?:  

Two years in progress
Priority Comments?:   

Location:   Kamloops Forest District
Management Unit:  

Kamloops  TSA

Potential Lead Proponent:   Tolko Industries Ltd.  Louis Creek Division

Objectives: To determine the impact of “large block clear cut” harvesting on runoff and stream flow.    

Tasks, Deliverables, Targets & Milestones:   Two years of snow accumulation data and stream flow will be completed March 31, 2002.  This is a long term study.  Approximately 5 years of pre-harvest and 5 years of post-harvest data are required.  
Target Dates:



Benefits & Ranking Criteria:

TSR = 8
NTRS = 9
LRMP =4
RIC = 4
Timing = 5
Total = 30

Timber Supply Review:  To be determined locally 

Non-Timber Resource Strategies:  Will resolve knowledge gaps around impacts of large block harvesting on water yield and flow.  Yield and flow are specifically referenced in the Water NTRS

LRMP: Resolves a gap that may not have been apparent at the time when the LRMP was prepared. 
Other: Approved (published) RIC standards applies to stream flow monitoring and reliable agency standards applies to snow accumulation measurement.

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$65,000
Costs ($$)
$25,000
$25,000


$25,000
$25,000
$25,000
$100,000

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Heller
Activity #:     KWQ 8

Description of the Activity:  Water quality study in Heller Creek and tributaries.     

Status:
 “New” OR Years in Progress?:  

One year in progress
Priority Comments?:   

Location:   Kamloops Forest District
Management Unit:  

Kamloops  TSA

Potential Lead Proponent:   Weyerhaeuser

Objectives: Determine the impact of logging activities on water quality in Heller Creek and tributaries. 

Tasks, Deliverables, Targets & Milestones:   One year of water sampling  and automated station operation will be complete as of March 31/02.  Continue water sampling  through 2002/03.
Target Dates:

Project complete March 31, 2004.

Benefits & Ranking Criteria:

TSR = 6
NTRS = 7
LRMP =8
RIC = 4
Timing =5
Total =30

Timber Supply Review:  To be determined locally

Non-Timber Resource Strategies:  To be determined locally

LRMP: Not specifically referenced in the LRMP but is a known concern.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$17,500
Costs ($$)
17,500
$17,500


$0
$0
$0,000
$35,500

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   WQQT – Criss Creek W/S
Activity #:   KWQ 9

Description of the Activity:   Criss Creek watershed hydrometric station



Status:
 “New” OR Years in Progress?:  

continued project
Priority Comments?:   

- domestic water source

Location:    Criss Creek watershed
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To monitor stream quality parameters in planning water quality objectives 

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing an information base upon which water quality impacts on Criss Creek can be evaluated against. 
Target Dates:

March 2004

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP = 8
RIC = 4 
Timing = 4
Total = 28

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: TSR –local consideration may be made to volume adjustments in meeting stream quality objectives

NTRS – High interest area regarding water quality

LRMP – Information obtained may be used to address water quality issues identified in the Kamloops LRMP

Additional Benefits:

Partnerships:   This project is lead through Weyerhaeuser for the Ministry of Environment, Lands and Parks – water management division

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$12,000
Costs ($$)
$12,000




$12,000

Report
Units 
Report
Report
ha
ha
ha
Report

1
Goals
1
1



1

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   East Blackpool
Activity #:     KWQ 10

Description of the Activity:  Water quality study in the East Blackpool area including Lone, Bester, Rennie and Axel Creeks.     

Status:
 “New” OR Years in Progress?:  

Three years in progress
Priority Comments?:   

Location:   Clearwater Forest District
Management Unit:  

Kamloops  TSA

Potential Lead Proponent:   Weyerhaeuser

Objectives: Determine the impact of logging activities on water quality in Lone, Bester, Rennie and Axel Creeks.      

Tasks, Deliverables, Targets & Milestones:   Three years of water sampling will be complete as of March 31/02.  Continue sampling through 2002/03 and prepare final report. 
Target Dates:

Project complete March 31, 2003.

Benefits & Ranking Criteria:

TSR = 6
NTRS = 7
LRMP =8
RIC = 4
Timing =5
Total =30

Timber Supply Review:  To be determined locally

Non-Timber Resource Strategies: To be determined locally
LRMP: Not specifically mentioned in the LRP but is a known concern.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if project is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$12,000
Costs ($$)
$8,000
$0


$0
$0
$0,000
8,000

reports
Units 
reports
reports
reports
reports
reports
reports

1
Goals
1
1



1

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Nelson Creek
Activity #:     KWQ 11

Description of the Activity:  Water quality study in the Nelson Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:   Kamloops Forest District
Management Unit:  Kamloops  TSA

Potential Lead Proponent:   

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   If the project commences April 1, 2002, three years of water sampling will be complete as of July 31, 2005 followed by preparation of the  final water quality assessment and objectives report. 
Target Dates:

Project will be complete March 31, 2006.

Benefits & Ranking Criteria:

TSR = 6
NTRS = 7
LRMP = 8
RIC = 4
Timing = 3
Total =28

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Resolves a knowledge gap for the TSA and was indirectly referenced in the LRMP.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$17,500
$17,500


$17,500
$8,000
$0,000
$60,500

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Skowootum Creek
Activity #:     KWQ 12

Description of the Activity:  Water quality study in the Skowootum Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:   Kamloops Forest District
Management Unit:  Kamloops  TSA

Potential Lead Proponent:   

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   If the project commences April 1, 2002, three years of water sampling will be complete as of July 31, 2005 followed by preparation of the  final water quality assessment and objectives report. 
Target Dates:

Project will be complete March 31, 2006.

Benefits & Ranking Criteria:

TSR = 6
NTRS = 7
LRMP =8
RIC = 4
Timing =3
Total =28

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Resolves a knowledge gap for the TSA and was indirectly referenced in the LRMP.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$17,500
$17,500


$17,500
$8,000
$0,000
$60,500

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Russel Creek
Activity #:     KWQ 13

Description of the Activity:  Water quality study in the Russel Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:   Clearwater Forest District
Management Unit:  Kamloops  TSA

Potential Lead Proponent:   

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   If the project commences April 1, 2002, three years of water sampling will be complete as of July 31, 2005 followed by preparation of the  final water quality assessment and objectives report. 
Target Dates:

Project will be complete March 31, 2006.

Benefits & Ranking Criteria:

TSR = 6
NTRS = 7
LRMP =8
RIC = 4
Timing =3
Total =28

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Resolves a knowledge gap for the TSA and was indirectly referenced in the LRMP.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$38800
$25000


$15000
$0
$0,000
$78800

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Arrowstone Creek
Activity #:     KWQ 14

Description of the Activity:  Water quality study in Arrowstone Creek       

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:  Kamloops Forest District
Management Unit:  Kamloops  TSA

Potential Lead Proponent:   

Objectives: To study water quality in an undisturbed watershed 

Tasks, Deliverables, Targets & Milestones:   If the project commences April 1, 2002, three years of water sampling will be complete as of July 31, 2005 followed by preparation of the  final water quality assessment and objectives report. 
Target Dates:

Project will be complete March 31, 2006.

Benefits & Ranking Criteria:

TSR = 6
NTRS = 7
LRMP =8
RIC = 4
Timing =3
Total =28

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment   sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Resolves a knowledge gap for the TSA and was indirectly referenced in the LRMP.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$17500
$17500


$17500
$17500
$0,000
$70000

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Cross Reference to Management Unit Activities:   
N/A

Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   Caribou study
Activity #:  KWWH1 

Description of the Activity:   Studying the North Thompson caibou herd



Status:
 “New” OR Years in Progress?:  

4th year
Priority Comments:   


Location:   Clearwater district
Management Unit:       Kamloops TSA 



Potential Lead Proponent:   Tolko

Objectives:   



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 10
NTRS = 10
LRMP =9
RIC = 4
Timing =5
Total =38

Rationale for Ranking:



Additional Benefits:



Partnerships:

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$30,000
Costs ($$)
$30,000
$30,000


$0,000
$0,000
$0,000
$60,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   Caribou study
Activity #:  KWWH2

Description of the Activity:   Studying the North Thompson caibou herd



Status:
 “New” OR Years in Progress?:  

4th year
Priority Comments:   


Location:   Clearwater district
Management Unit:       Kamloops TSA 



Potential Lead Proponent:   Weyerhaeuser

Objectives:   



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 10
NTRS = 10
LRMP =9
RIC = 4
Timing =5
Total =38

Rationale for Ranking:



Additional Benefits:



Partnerships:

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$113,000
Costs ($$)
$75,000
$75,000


$0,000
$0,000
$0,000
$150,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Kamloops TSA – Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:  Skull Mtn deer study 
Activity #: KWWH3

Description of the Activity:  Studying the biodiversity in the Skull Mtn  habitat management area



Status:
 “New” OR Years in Progress?:  

3rd
Priority Comments:   


Location:   Skull Mountain 
Management Unit:  

Kamloops TSA

Potential Lead Proponent:  Tolko 

Objectives:   To study the biodiversity (changes) in the management area after harvesting



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 8
NTRS = 8
LRMP =8
RIC = 3
Timing =4
Total =

Rationale for Ranking:



Additional Benefits:



Partnerships:

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$90,000
Costs ($$)
$90,000
$0,000


$0,000
$0,000
$0,000
$90,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







A1.3
Lillooet TSA

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   Archaeological Trails Inventory
Activity #:   LCH1

Description of the Activity:   

Locating and mapping the historic trail systems used by aboriginal peoples and assessing their significance and retention values in relation to potential conflicts with other resource uses such as timber extraction or road construction.

Status:
 “New” OR Years in Progress?:  

Year 2 of a 4 year project
Priority Comments?:   Considered very important by local bands & is an ongoing project.

Location:    Throughout the TSA with emphasis on areas between known dwelling sites and known use sites.
Management Unit:  

Lillooet TSA

Potential Lead Proponent:   Ainsworth carry-over.

Objectives:   To determine the location of pre-historic trails and assess their significance to fill an identified knowledge gap with follow-up work to develop resource use strategies to the satisfaction of all affected stakeholders.

Tasks, Deliverables, Targets & Milestones:  On average, complete 25% of the trail locations, mapping and assessments in the TSA each year.  In the 5th year work out resource management strategies and plans that minimize conflict and adequately optimize resource protection and development.  This inventory should also be completed prior to the next TSR and any major LRMP updates.
Target Dates:

Location, mapping and assessment by April 1, 2005, with strategies developed by April 1, 2006

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =N/A

Benefits & Ranking Criteria:

Timber Supply Review:  An indirect need in TSR, under operability, protected areas and access.
Non-Timber Resource Strategies:  ???

LRMP:  An indirect need in LRMP, under access planning and priority trails.

Other:  An ongoing project with reliable agency standards.

Rational for Ranking:

Additional Benefits:

Partnerships:   Band members to be used in the inventory phases and tribal elders to assist in the assessment of significance.  All stakeholders to be involved in the development of the resource use strategies.

Comments:   

 Activity timing fits nicely with TSR & LRMP scheduling.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$100,000
Costs ($$)
$36,500
$50,000


$50,000
$50,000
$50,000
$236000

ha
Units 
ha
ha
ha
ha
ha
ha

500,000
Goals
150,000
250,000
250,000
250,000
250,000
1,150,000

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: :  Reconnaissance (1:20,000) Fish and Fish Habitat Inventory
Activity #:   LFFH1

Description of the Activity:   

Reconnaissance (1:20,000) Fish and Fish Habitat Inventory (FFHI) of the      watershed within the Timber Supply Area.   This activity is designed to fill knowledge gaps related to the distribution of fish and fish habitat throughout the Kamloops Forest Region as specified by RMP Issue 1.  Inventory procedures within this area are to follow procedures outlined in the Reconnaissance (1:20,000) Fish and Fish Habitat Inventory Standards and Procedures manual.

Status:
 “New” OR Years in Progress?:  

3.
Priority Comments:   

Location:   Where??
Management Unit:  Lillooet

Potential Lead Proponent: The lead Proponents of the proposed 1:20,000 FFHI activity is      

Objectives: Conduct a Reconnaissance (1:20,000) Fish and Fish Habitat Inventories to determine the distribution of fish and fish habitat within the      watershed.

Tasks, Deliverables, Targets & Milestones:  
Conduct FFHI Phases 1-3 (historic data collection, watershed classification and pre-field planning preparation) on the entire study area.

Conduct FFHI Phase 4-6 (field data collection, data analysis and report production) on the study area. 
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 5
NTRS = 9
LRMP = 5
RIC =5 
Timing =4 
Total = 28

Rationale for Ranking:

The distribution and composition of fish and fish habitat within the Kamloops Forest Region is required to fill knowledge gaps outlined as issues within regional Timber Supply Review (riparian classification), LRMP documents, the Non-Timber Resource Strategy and within the MWLAP and MSRM Fisheries Strategic Plans.  Reconnaissance level fish and fish habitat distribution information is also required to for local management planning such as forest licensees operation planning.  Methodologies and deliverables for 1:20,000 FFHI’s were developed specifically by the RIC. 

Additional Benefits:



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$200,000
Costs ($$)
$170000
$180000
$180000
$180000
$0
$710000

ha
Units 
ha
ha
ha
Ha
ha
ha


Goals







Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   Fish Studies 
Activity #:  LFFH2

Description of the Activity:   

Predictably model fish distribution and fish habitat capability in the       watershed using the Fish Habitat Assessment Tool (FHAT20).

Status:
 “New” OR Years in Progress?:  

new
Priority Comments:   
     .

Location:         .


Management Unit:  

L

Potential Lead Proponent:      .

Objectives: The objective the Fish Studies activity is to, using a RIC designed Fish Habitat Model, provide statistically valid predictions of fish and fish habitat distribution as well as, fish habitat capability over entire management areas.  



Tasks, Deliverables, Targets & Milestones:  
Assemble existing electronic databases and mapping products from the completed FFHI activities within the       into the FHAT20 model format.  Perform field verification of model predictions on watersheds throughout the study area.
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 4
NTRS = 7
LRMP =7
RIC = 5
Timing = 2
Total = 25

Rationale for Ranking: Riparian management zones predicted from FHAT20 results will aid in the accuracy of TSR calculations.  Fish distribution and habitat capability modelling will aid in reach broad and specific goals outlined in LRMP documents. .  Methodologies and deliverables for 1:20,000 FFHI’s were developed specifically by the RIC. 

Additional Benefits: The benefit of creating statistically valid predictions of fish and fish habitat distribution is the inclusion of those results in regionally planning documents such as Local Area Agreements (LAA).  Valid, acceptable predictions of fish distribution will decrease the operational costs to local forest licensees through reducing field and planning costs associated with determining reach by reach riparian management zones. 



Partnerships: 

Comments:   Insufficient funding for delivery in 2002.  Delivery may not happen for 4 to 5 years

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$
Costs ($$)
$0
$0


$0
$0
$40000
$40000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TEM
Title:   PEM for TSA
Activity #:   LTEM1

Description of the Activity:   Predictive Ecosystem Mapping



Status:
 “New” OR Years in Progress?:  

Year 2 of 3
Priority Comments?:   

Location:   Entire TSA
Management Unit:  

Lillooet TSA

Potential Lead Proponent:   Ainsworth

Objectives:   Provide the detailed biophysical attributes of the land base for use in strategic planning and resource management decisions.

Tasks, Deliverables, Targets & Milestones:  

One third of TSA

One third of TSA

One third of TSA
Target Dates:

2001

2002

2003

Benefits & Ranking Criteria:

TSR = 5
NTRS = 5
LRMP =7
RIC = 2
Timing =5
Total =24

Benefits & Ranking Criteria:

Timber Supply Review:  improvement in accuracy of BCG mapping will lead to improved AAC estimates

Non-Timber Resource Strategies: describes ecosystems for biodiversity management and habitat supply

LRMP:  reduces uncertainty around LRMP decisions

Other:.on going project 

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$100,000
Costs ($$)
$100,000
$100,000


$0,000
$0,000
$0,000
$200,000

ha
Units 
ha
ha
ha
ha
ha
ha

375,000
Goals
375.000
375,000
0
0
0
1,125,000

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:   Lakes Classification
Activity #:   LVA1

Description of the Activity:  Continuation of Activity 716814 to gather data and classify lakes throughout Lillooet TSA.

Status:
 “New” OR Years in Progress?:  

Yr 2 of 4 year project
Priority Comments:   Considered very important by MOF for TSR and strategic planning input.

Location:  lakes throughout Lillooet TSA.
Management Unit:  

Lillooet TSA

Potential Lead Proponent:   Ainsworth carry over

Objectives:   To complete data gathering and classification of lakes for use in TSR, strategic planning and resource decision-making.

Tasks, Deliverables, Targets & Milestones:  gather existing resource data, obtain stakeholder input, carry out classification process.
Target Dates:



Benefits & Ranking Criteria:

TSR = 5
NTRS = 2
LRMP = 5
RIC = 4
Timing = 4
Total = 20

Benefits & Ranking Criteria:

Timber Supply Review:  Required for TSR to determine operability and net-downs.  Expectation by Chief Forester that it will be available for next TSR.

Non-Timber Resource Strategies:  

LRMP:  Identified as needed information by LRMP.

Other:  An ongoing project with reliable agency standards.

Rationale for Ranking:  required by TSR and LRMP processes

Additional Benefits:  Improved inter-agency management around lakes; improved stakeholder and public support.

Partnerships:  possible FN partnerships with portions of the data-gathering.

Comments:  

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$20,000
Costs ($$)
$0
$50,000
$50,000


$30,000
$0,000
$130,000

# lakes
Units 
# lakes
# lakes
# lakes
# lakes
# lakes
# lakes

181 lakes
Goals
 lakes
181 lakes
181 lakes
181 lakes
0
181 lakes

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:   Lakes VQOs
Activity #:   LVA2

Description of the Activity:   Continuation of Activity 716813 to complete an inventory and assessment of views from lakes identified by LRMP Visuals Working Group.  Mapping of 4 larger lakes and numerous smaller lakes.  This is an ongoing project directly linked to Lakes Classification (LVA1) which provides Visual Quality Objectives (VQOs) for lakes in the TSA.

Status:
 “New” OR Years in Progress?:  

Yr 2 of 5
Priority Comments?:  High – need to fill data gap in visual inventory for TSR and LRMP.

Location:   numerous lakes throughout the TSA.
Management Unit:  

Lillooet TSA

Potential Lead Proponent:   Ainsworth

Objectives:   To complete outstanding visual inventory and VQO assessment on lakes for use in strategic planning, TSR and resource decision-making.

Tasks, Deliverables, Targets & Milestones:  complete 30+ lakes per year and add to digital database.
Target Dates:



Benefits & Ranking Criteria:

TSR = 5
NTRS = 2
LRMP = 5
RIC = 5
Timing = 5
Total = 22

Benefits & Ranking Criteria:
Timber Supply Review:  Required input for TSR.
Non-Timber Resource Strategies:  .
LRMP:  Directly identified as an LRMP need through the Visuals Working Group.

Other: An ongoing project with approved RIC standards.

Rationale for Ranking:  required by LRMP and TSR process

Additional Benefits:  improved public acceptance of forest practices.

Partnerships:. Some potential for FN employment

Comments:   

.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$20,000
Costs ($$)
$0
$0,000
$0,000
$0,000
$23,000
$23,000

# lakes
Units 
# lakes
# lakes
# lakes
# lakes
# lakes
# lakes

28 lakes
Goals
0
0
0
0
30 lakes
30 lakes

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:   Views From Communities
Activity #:   LVA3

Description of the Activity:  Visual inventory and VQO assessment of views from communities within Lillooet TSA.  Inventories to date have focused on views from highways which have included only portions of views from the communities they pass through.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:  

Location:  Identified communities throughout the TSA.
Management Unit:  

Lillooet TSA

Potential Lead Proponent:  .Ainsworth

Objectives:   To complete visual inventory and VQO assessment for views from communities.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

Location

Benefits & Ranking Criteria:

TSR = 4
NTRS = 2
LRMP =5
RIC = 5
Timing =2
Total = 18

Benefits & Ranking Criteria:

Timber Supply Review:  Up-to-date data is required for TSR

Non-Timber Resource Strategies:  
LRMP: Directly identified as an LRMP need through the Visuals Working Group.

Other:  LRMP-related project with reliable agency standards.

Rationale for Ranking:  required by LRMP and TSR process

Additional Benefits:  improved public acceptance of forest practices

Partnerships:  some potential for FN employment

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$0
$0,000


$10,000
$0,000
$0,000
$10,000

mapsheets
Units 
mapsheets
mapsheets
mapsheets
mapsheets
mapsheets
mapsheets

0
Goals
0
0
12 mapsheets
0
0
12 mapsheets

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:  Visual Inventory Update 
Activity #:   LVA4

Description of the Activity:  To update old visual inventory to new RIC standards and provide files for distribution to licensees and use in planning processes.


Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:  High - current inventory is greater than 10 years out of date.

Location:   Various corridors throughout TSA. 
Management Unit:  

Lillooet TSA

Potential Lead Proponent:  Ainsworth 

Objectives:  To ensure that previously completed inventories are accurate and reliable for use in strategic planning and TSR. 

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 3
NTRS = 2
LRMP = 5
RIC = 5
Timing = 2
Total = 17

Benefits & Ranking Criteria:

Timber Supply Review:  Up-to-date info is required for TSR
Non-Timber Resource Strategies:  
LRMP:  Visual management and Visually Sensitive Area update is required by LRMP

Other:  Old visual inventories are not to new RIC standards.

Rationale for Ranking:  required by LRMP and TSR process

Additional Benefits:  improved public acceptance of forest practices

Partnerships:  some potential FN employment

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$0
0
0
0
$14,000
$14,000

mapsheets
Units 
mapsheets
mapsheets
mapsheets
mapsheets
mapsheets
mapsheets

0
Goals

0
0
0
14 mapsheets (Hwy 40)
14 mapsheets (Hwy 40)

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VRI
Title:   Phase 2 Sampling
Activity #:   LVRI1

Description of the Activity:   

Completion of 50 Phase 2 permanent samples in 2002 in addition to the 50 being done in 2001.  The samples will be used to adjust or confirm volumes in specific timber types to within a 10% sampling error for AAC determination and statistical accuracy for other strategic planning processes such as LRMP.  When completed the work need not be repeated for a significant number of years.  As permanent samples, these can be re-measured as the need arises.

Status:
 “New” OR Years in Progress?:  

Yr 2 of 2
Priority Comments?:   To complete phase 2 sampling started last year.

Location:   Throughout Lillooet TSA
Management Unit:  

Lillooet TSA

Potential Lead Proponent:   Ainsworth

Objectives:   To provide statistical validity to previously completed vegetation inventories while establishing permanent samples which will monitor changes in forest structure and biodiversity.

Tasks, Deliverables, Targets & Milestones:  

50 samples

50 samples
Target Dates:

2001

2002

Benefits & Ranking Criteria:

TSR =   7
NTRS =   5
LRMP =  7
RIC =   5
Timing =  5
Total =  29

Benefits & Ranking Criteria:

Timber Supply Review:  A direct need in TSR to obtain a statistically adjusted database to calculate harvest forcast.
Non-Timber Resource Strategies:   An indirect but strong link to NTRS through monitoring forest change and biodiversity which has implications on wildlife, water and fish.

LRMP:   An indirect but strong link to LRMPs.  Provides certainty around the LRMP scenarios involving timber volumes, and the ‘monitoring’ aspects can be used as benchmarks for sustainability and a measure of progress toward achieving LRMP goals.

Other:  A carry-over project with existing agency standards.

Rational for Ranking:  Certainty of knowledge on reliability specifically required by CF.  Indirect but strong links to both NTRS and LRMP.  Will completely resolve issue when completed.

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$75,000
Costs ($$)
$75,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VRI
Title:   NVAF Sampling
Activity #:   LVRI2

Description of the Activity:   

Sample 100 NVAF trees in Lillooet TSA to improve estimates of net timber volumes through providing better estimates of decay and taper factors.  Suggested as a follow up work to Phase 2 sampling.  Deliver in 2003 rather than 2002.

Status:
 “New” OR Years in Progress?:  

NEW
Priority Comments?:   Requested in previous RMP and directly linked to LVRI1.

Location:   Throughout TSA
Management Unit:  

Lillooet TSA

Potential Lead Proponent:   Ainsworth??

Objectives: To provide statistical validity to previously completed vegetation inventories while establishing permanent samples which will monitor changes in forest structure and biodiversity. 

Tasks, Deliverables, Targets & Milestones:  

Sample 100 NVAF trees.
Target Dates:

2003

Benefits & Ranking Criteria:

TSR =   7
NTRS =  1
LRMP =  7
RIC =   5
Timing =  1
Total =  21

Benefits & Ranking Criteria:

Timber Supply Review:  A direct need in TSR to obtain a statistically adjusted database to calculate harvest forcast.
Non-Timber Resource Strategies:   Indirect links to NTRS in that measurements of decay is useful information for predicting impact on insect and animal interactions for species requiring certain types of decay.  

LRMP:   An indirect but strong link to LRMPs.  Provides certainty around the LRMP scenarios involving timber volumes as related to timber net-downs.  

Other:  A new project with existing agency standards



Rational for Ranking:  Strong TSR and LRMP connections but not NTRS.  Not a “specifically mentioned” requirement of LRMPs or TSR but understood as a NEED in developing those strategic planning processes. 

Additional Benefits:

Partnerships:   

Comments:   Not likely to be completed in 2002 but should try for 2003.

.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$0
$0,000


$0,000
$0,000
$0,000
$75,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:  Siska Mowhokam WQ
Activity #:   LWQ1

Description of the Activity: Paired watershed water quality study Siska Creek and Mowhokam Creek     

Status:
 “New” OR Years in Progress?:  

Three years in progress
Priority Comments?:   

Location:   Lillooet District
Management Unit: Lillooet TSA

Potential Lead Proponent:   Teal Cedar Products Ltd.

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analyzed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality in an undeveloped watershed (Siska) and compare that with water quality in a developed watershed (Mowhokam).  Water quality objectives will be established for Siska which is used for drinking water by the Siska Indian Band.

Tasks, Deliverables, Targets & Milestones:   Three years of water sampling will be complete as of September 30/01.  To complete the project, the data collected over the previous three years need to be combined into one final water quality assessment and objectives report  
Target Dates:

Report completed March 31, 2003.

Benefits & Ranking Criteria:

TSR =4 
NTRS = 7
LRMP =6
RIC = 4
Timing =5
Total =26

Benefits & Ranking Criteria:

Timber Supply Review:  To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be an important component of the Water Resource Strategy.  

LRMP: Lillooet LRMP is not complete.  However, setting of water quality objectives for drinking water sources is specifically mentioned in the OKSLRMP and will likely be a key component of the future Lillooet LRMP.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  Siska Indian Band

Comments:   

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$92,424
Costs ($$)
$14,000
$0


$0
$0
$0,000
$14,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:  Siska Mowhokam Sediment Budget
Activity #:   LWQ2

Description of the Activity: Paired sediment budget study in Siska Creek and Mowhokam Creek     



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:   Lillooet District
Management Unit: Lillooet TSA

Potential Lead Proponent:   Teal Cedar Products Ltd.

Objectives: To augment the Siska/Mowhokam paired watershed water quality study by determining sediment sources and sediment budgets for the two watersheds. 

Tasks, Deliverables, Targets & Milestones:   Study would be conducted during 2002/03 and the results would be included in the final water quality report.   
Target Dates:

Report completed March 31, 2003.

Benefits & Ranking Criteria:

TSR =4 
NTRS = 7
LRMP =4
RIC = 4
Timing =2
Total =21

Benefits & Ranking Criteria:

Timber Supply Review:  To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be an important component of the Water Resource Strategy.  

LRMP:  There is no LRMP for the Lillooet Management Unit

Other:. Approved (published) RIC standards and reliable agency standards would apply to all components of the deliverables.  

Rational for Ranking:

Additional Benefits:

Partnerships:  Siska Indian Band

Comments:   Not likely to be delivered in 2002 but should try for 2003

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$0
$14,000
$0
$0
$0,000
$14,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:  Intlpam Creek
Activity #:   LWQ3

Description of the Activity:  Water quality study in the Intlpam Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

One year in progress
Priority Comments?:   

Location:   Lillooet Forest District
Management Unit:  Lillooet  TSA

Potential Lead Proponent:  Teal Cedar products Ltd.    

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   One year of data collection will be complete March 31/02.  Two more years of data collection are required to be followed by preparation of the final report.
Target Dates:

Project will be complete March 31, 2004.

Benefits & Ranking Criteria:

TSR = 4
NTRS =7 
LRMP =6
RIC = 4
Timing =5
Total =26

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Lillooet LRMP is not complete.  However, setting of water quality objectives for drinking water sources is specifically mentioned in the OKSLRMP and will likely be a key component of the future Lillooet LRMP.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if two more years of data collection and final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  Lytton Indian Band

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$17,500
Costs ($$)
$17,500
$17,500


$0
$0
$0,000
$35,000

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Lytton Creek
Activity #:   LWQ4

Description of the Activity:  Water quality study in the Lytton Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:   Lillooet Forest District
Management Unit:  Lillooet  TSA

Potential Lead Proponent:  Teal Cedar products Ltd.    

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   If the project commences April 1, 2002, three years of water sampling will be complete as of July 31, 2005 followed by preparation of the  final water quality assessment and objectives report. 
Target Dates:

Project will be complete March 31, 2006.

Benefits & Ranking Criteria:

TSR =3 
NTRS =7 
LRMP =5
RIC = 4
Timing =2
Total =21

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Lillooet LRMP is not complete.  However, setting of water quality objectives for drinking water sources is specifically mentioned in the OKSLRMP and will likely be a key component of the future Lillooet LRMP.

Other:. Approved (published) RIC standards apply to all components of the deliverables.

Rational for Ranking:

Additional Benefits:

Partnerships:  Lytton Indian Band

Comments:   Not likely to start in 2002.  Expect starting in 2004 more realistic.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$0
$0
$17,500
$17,500
$17,500


$52,500

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Lillooet - Template 3

Activities to Implement SSFM Strategies
SSFM Issue:   WWH
Title: Spotted Owl Inventory 
Activity #:   LWWH1

Description of the Activity: Continued inventory for spotted owls and nest sites. Refinement of habitat information and management areas

Status:
 “New” OR Years in Progress?:  

Ongoing
Priority Comments: Red listed species. Information will help define habitat. Project will build on knowledge gained in past years.

Location: Throughout priority areas identified in previous work.   
Management Unit:  Lillooet



Potential Lead Proponent:  Ainsworth

Objectives:  Confirm presence/absence of spotted owls in the various watersheds. Locate nest sites. Refine home range areas. Document habitat relationships. 



Tasks, Deliverables, Targets & Milestones: Carryout inventory as per RIC standards. Report, database and map product.


Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 7
NTRS = 5
LRMP = 7
RIC = 4
Timing = 5
Total = 28

Rationale for Ranking: Specifically mentioned in TSR. Spotted Owl is being considered for designation as ‘Identified Wildlife’ in volume two of the Identified Wildlife Management Strategy. Spotted Owl inventory is identified as a specific need in the draft LRMP. Lack of completion is delaying critical decisions and current investment could be lost if project is not continued. Spotted Owl is a Red –listed species.

Additional Benefits:



Partnerships:

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$55,000
Costs ($$)
$55,000
$55,000


$55,000
$40,000
$10,000
$215,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title: Tailed Frog Inventory  
Activity #:  LWWH 2

Description of the Activity: Inventory of suitable streams to determine presence/absence of Tailed Frogs. Inventory will help to delineate the distribution of Tailed Frogs within the district.  



Status:
 “New” OR Years in Progress?:  

Year 2 (Previous work done in 2000)
Priority Comments: Blue listed species. 1 year of inventory has been completed. More information is required to determine distribution.



Location:    Through out Lillooet district.
Management Unit:  

Lillooet Forest District

Potential Lead Proponent:  Ministry of Water, Land and Air Protection 

Objectives: Determine the presence and distribution of Tailed Frogs within identified watersheds within the Lillooet Forest District and to identify and describe stream habitats used by Tailed Frog tadpoles.



Tasks, Deliverables, Targets & Milestones:  Inventory of remaining potential tailed frog streams. Report summarising results


Target Dates:

Dec. 15, 2006

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 3
NTRS = 9
LRMP = 6
RIC = 3
Timing = 2
Total = 23

Rationale for Ranking: Not mentioned in TSR, but info. required for future TSR. Should resolve a major component of the information gap. Lilloet draft LRMP objective: ‘On a priority basis carry out inventories, research, etc for species at risk.’ Inventory of tailed frog is required for effective implementation of the Identified Wildlife Management Strategy. Lack of completion is delaying critical decisions  and will result in an incomplete product. 



Additional Benefits: 



Partnerships:

Comments:  Not likely to commence until about year 2006.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$0,000
0


0
0
$25,000
$25,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Lillooet - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   Goat Inventory 
Activity #:   LWWH3

Description of the Activity: Inventory of selected goat herds within the Lillooet TSA. Some populations are hunted under LEH others are not. These herds have historic and new road access within or in close proximity to their habitat.

Status: 
New

Priority Comments: The priority species for inventory are goat, mule deer, elk, sheep, moose, and white tailed deer.

Location: Cadwallader, Hurley River, Cayoosh, Stein
Management Unit:  Lillooet TSA



Potential Lead Proponent:   WLAP/J.S. Jones, Small Business, Ainsworth, 

Objectives:   To inventory goat populations and monitor trends. Inventories will also ensure the AAH is sustainable 

Tasks, Deliverables, Targets & Milestones:  
Complete an accurate count of goats within each herd. 
Target Dates

Inventory July/August

Write up fall

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 3
NTRS = 8
LRMP = 5
RIC = 4
Timing = 2
Total =22

Rationale for Ranking:

Not mentioned in TSR, but info will be required for future TSRs. This activity should resolve a major component of the information gap. Maintaining and enhancing goat populations is mentioned as a specific goal of the draft Lillooet LRMP. Inventory is required to achieve LRMP goals and the objectives of the NTRS, ‘Wildlife Inventory Strategy for Ungulates and Game Species.’ This is a new project. Lack of completion will delay critical decisions regarding the AAH and access strategies. RIC standards apply to all critical components.

Additional Benefits:

Inventory information can be used by other agencies that regulate CBR and mining.

Partnerships:

Comments: Goats are vulnerable to timber management particularly road development and hunting. Existing and future access into goat habitat makes goat vulnerable to hunting and poaching.

Note likely to start in 2002 and probably not till 2006.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$0,000
$0,000
$0,000
$0,000
$50,000
$50,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







A1.4
Merritt TSA

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   Weyco Consolidated Project
Activity #:   MCH1

Description of the Activity: AIS/ Trails (USIB, NTA, UNB, LSIB)


Status:
 “New” OR Years in Progress?:  

1-3 
Priority Comments?:   

High priority with IFPA linkage, partnerships and cultural information

Location:    Merritt TSA – FN traditional use areas within the Merritt TSA
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To fulfill information requirements in meeting aboriginal and forest development needs 

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in prioritising new areas for studying. The focus is to collect information regarding heritage resources and aboriginal information. 
Target Dates:

March 2007

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 4
Total = 30

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: TSR -Higher areas of interest may be considered in volume adjustments

NTRS – High areas of interest may be considered for Non Timber Resource Values (ethnobotanical values, heritage values)

LRMP – Information obtained may be used to address aboriginal landbase issues in the creation of a Merritt TSA LRMP.

Additional Benefits:

Partnerships:   Project provides continued partnership between the Ministry of Forest, Weyerhaeuser and the USIB, NTA, UNB and LSIB.

Comments:   

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$160,000
Costs ($$)
$180,000
$210,000
$190,000
$180,000
$180,000
$940,000

ha
Units 
ha
ha
ha
ha
ha
ha

80,000
Goals
100,000
100,000
100,000
100,000
100,000
500,000

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   AIS – Missezula Trails & Sites
Activity #:   MCH1

Description of the Activity: Locating and mapping archaeological/heritage sites & trails within the Missezula Lake/Summers Creek landscape filling in gap archaeology and GPSng of known sites through oral history.  This project will further extend, test, and evaluate the Nlakapmux strategic plan by further use of its cultural methodology.    

Status:
 “New” OR Years in Progress?:  

New project with continuation from previous year
Priority Comments?: Considered very important by the NTA member bands.

Location:  North of Missezula Lake where Bluey Lake project left off, and continuing south on West side of Missezula Lake to Summers Creek and along Summers Creek to its confluence with the Similkameen near Princeton.  
Management Unit:  

Merritt TSA

Potential Lead Proponent:  Weyerhaeuser NB  project included in the Weyerhaeuser consolidated project 

Objectives:

1.  To extend the existing archaeological strategic plan and further develop, test and evaluate its methodology and approach using Missezula Lake/Summers creek as a test area AIS.  

2.  To fill the identified archaeological gap within the Missezula Lake/Summers Creek landscape by locating and mapping known and new archaeological/heritage sites.

Tasks, Deliverables, Targets & Milestones:  Complete an AIS of the test area locating and mapping archaeological/heritage sites. An AIS report and an evaluation report of the strategic plan/methodology will be produced.
Target Dates:

1 Apr 2002 thru 31 Mar 2003

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review: Falls within the priority one category and will directly contribute to the TSR.

Non-Timber Resource Strategies: 

LRMP:  Will directly contribute to the planning within the LRMP.

Other:.A project with reliability in standards.

Rational for Ranking:

Additional Benefits:The overall benefit will be in the planning stages for FDP’s and for the LRMP directly.  Indirectly a template for First Nations Archaeological approach will be developed in the long range with implications of future use in other TSA’s.

Partnerships: Members from the six Nlakapmux member bands of the NTA will be used as crew members along with the data gathered from the Nlakapmus elders and advisors.  Some direct elder participation is anticipated.  Weyerhaeuser will be included in the planning stages and any further archaeological/heritage protection discussions with the NTA.  

Comments:   A portion of MCH1 listed above.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals


Costs 
$0
$0
$0
$0
$0
$0

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   AIS – Boston Bar Trail
Activity #:   MCH2

Description of the Activity: Locating and mapping of the pre-historic Boston Bar Trail and any associated sites and resources for the avoidance of any future impacts or conflicts by timber extraction or future road construction.  

Status:
 “New” OR Years in Progress?:  

NEW
Priority Comments?:   

Location: From Coldwater IR 2 (Midday Creek) to Spius Creek junction and down Spius Creek to edge of the MTSA (Maps 92I006 to 92I005 to 92H095 to 92H094 to edge of MTSA)
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Aspen

Objectives:   To locate, map and GPS the pre-historic Boston Bar Trail and associated archaeological sites.

Tasks, Deliverables, Targets & Milestones:   Location and mapping of the Boston Bar Trail within Aspen operating territory will be completed within this year.  A final report on the AIS will be produced at the completion of this project. 
Target Dates:

Completion of project and report by:             31 Mar 03

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review: Falls within the priority one category and will directly contribute to the TSR..

Non-Timber Resource Strategies:  .
LRMP: Will directly contribute to the planning within the LRMP.

Other:.A project with reliability in standards. 

Rational for Ranking:

Additional Benefits: The overall benefit will be in the planning stages for FDP’s and for the LRMP directly.  

Partnerships: Members from the six Nlakapmux member bands of the NTA will be used as crew members along with the data gathered from the Nlakapmus elders and advisors.  Some direct elder participation is anticipated. Aspen will be included in the planning stages and any further archaeological/heritage protection discussions with the NTA.     This project is included as a part of the Aspen Planers Cultural heritage project 

Comments:   

.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$10,000
Costs 
$17,500
$20,000
$30,000
$30,000
$0,000
$97,500

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   AIS – Jim Kelly Crk
Activity #:   MCH3

Description of the Activity:Locating and mapping archaeological /heritage sites and trails within the Jim Kelly Creek to Vulch Creek landscape filling in the gaps of  archaeology and GPSng of known sites through oral history and located new sites.   

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:  Considered very important to NTA member Nlakapmux Bands and fits within the proposed FDP.

Location: That area bordered by the Jim Kelly Creek to the North and Vulch Creek to the South, the MTSA Boundary to the West and the confluence of these creeks to the Tulameen.  Other creeks within the area are: Carry Creek, Railroad Creek. This area also includes Treasure Mountain. Definition of this location boundaries will occur at time of project commencement as agreed upon by the NTA and Tolko. 
Management Unit:  

Merritt TSA

Potential Lead Proponent:  Tolko

Objectives:1. To complete an AIS on the designated area .  2.  To fill the identified archaeological gaps within the AIS area by locating and mapping known and new archaeological /heritage sites.

Tasks, Deliverables, Targets & Milestones: Complete AIS of designated area locating and mapping archaeological/heritage sites within the landscape.  an AIS report will be produced.
Target Dates:

1 Apr 2002 to 31 Mar 2003

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review: Falls within the priority one category and will directly contribute to the TSR.
Non-Timber Resource Strategies:  
LRMP: Will directly contribute to the planning within the LRMP.

Other:.A project with reliability in standards. 

Rational for Ranking:

Additional Benefits: The overall benefit will be in the planning stages for FDP’s and for the LRMP directly.

Partnerships: Members from the six Nlakapmux member bands of the NTA will be used as crew members along with the data gathered from the Nlakapmus elders and advisors.  Some direct elder participation is anticipated.  Tolko will be included in the planning stages and any further archaeological/heritage protection discussions with the NTA.     

Comments:    Activity timing fits nicely with TSR & LRMP scheduling.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$50,000
Costs 
$50,000
$50,000
$50,000
$50,000
$0,000
$200,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   AIS of Trails for UNIB
Activity #:   MCH4

Description of the Activity:   



Status:
 “New” OR Years in Progress?:  

Year 2 of a 5 year project
Priority Comments?:   

Location:    
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Ardew

Objectives:   

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$12,750
Costs ($$)
$17,500
$17,500
$17,500
$17,500
$0,000
$70,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: FFH
Title:   Fish Studies 
Activity #:   MFFH1

Description of the Activity:   

Predictably model fish distribution and fish habitat capability in the Aspen Operating Area using the Fish Habitat Assessment Tool (FHAT20).

Status:
 “New” OR Years in Progress?:  

Fouth year
Priority Comments:   
Completion of streams in 2001-02 the inventories of any outstanding lakes will commence in 2002-2003.

Location:    Operating Area.


Management Unit:  

Merritt TSA

Potential Lead Proponent: Aspen Planers Ltd.

Objectives: The objective the Fish Studies activity is to, using a RIC designed Fish Habitat Model, provide statistically valid predictions of fish and fish habitat distribution as well as, fish habitat capability over entire management areas.  

Tasks, Deliverables, Targets & Milestones:  
Assemble existing electronic databases and mapping products from the completed FFHI activities within the operating area into the FHAT20 model format.  Perform field verification of model predictions on watersheds throughout the study area.
Target Dates:

Completion of streams in 2001/02 then completion of lakes march 31, 2004

Benefits & Ranking Criteria:   (from plan drivers)

TSR =      
NTRS =      
LRMP =     
RIC =      
Timing      
Total =      

Rationale for Ranking: Riparian management zones predicted from FHAT20 results will aid in the accuracy of TSR calculations.  Fish distribution and habitat capability modelling will aid in reach broad and specific goals outlined in LRMP documents. .  Methodologies and deliverables for 1:20,000 FFHI’s were developed specifically by the RIC. 

Additional Benefits: The benefit of creating statistically valid predictions of fish and fish habitat distribution is the inclusion of those results in regionally planning documents such as Local Area Agreements (LAA).  Valid, acceptable predictions of fish distribution will decrease the operational costs to local forest licensees through reducing field and planning costs associated with determining reach by reach riparian management zones. 



Partnerships: 

Comments: 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$160,000
Costs ($$)
$12,470
$12,470


$
$
$
$24,940

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: :  Reconnaissance (1:20,000) Fish and Fish Habitat Inventory
Activity #:   MFFH2

Description of the Activity:   

Reconnaissance (1:20,000) Fish and Fish Habitat Inventory (FFHI) within the Timber Supply Area.   This activity is designed to fill knowledge gaps related to the distribution of fish and fish habitat throughout the Kamloops Forest Region as specified by RMP Issue 1.  Inventory procedures within this area are to follow procedures outlined in the Reconnaissance (1:20,000) Fish and Fish Habitat Inventory Standards and Procedures manual.

Status:
 “New” OR Years in Progress?:  

4 years in progress.
Priority Comments:   

Location: Merritt TSA
Management Unit:  Merritt

Potential Lead Proponent: Tolko Industries Ltd.

Objectives: Conduct a Reconnaissance (1:20,000) Fish and Fish Habitat Inventories to determine the distribution of fish and fish habitat to fill data gaps identified by the FHAT 20 model.

Tasks, Deliverables, Targets & Milestones:  
Conduct FFHI Phases 1-3 (historic data collection, watershed classification and pre-field planning preparation) on the entire study area.  Conduct FFHI Phase 4-6 (field data collection, data analysis and report production) on the study area. 
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 7
NTRS = 
LRMP = 
RIC = 
Timing = 
Total = 

Rationale for Ranking:

The distribution and composition of fish and fish habitat within the Kamloops Forest Region is required to fill knowledge gaps outlined as issues within regional Timber Supply Review (riparian classification), LRMP documents, the Non-Timber Resource Strategy and within the MWLAP and MSRM Fisheries Strategic Plans.  Reconnaissance level fish and fish habitat distribution information is also required for local management planning such as forest licensees operation planning.  Methodologies and deliverables for 1:20,000 FFHI’s were developed specifically by the RIC. 

Additional Benefits:

Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals


Costs 
$40,000
$40,000
$40,000
$20,000
$
$140,000

ha
Units 
ha
ha
ha
Ha
ha
ha


Goals







Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: F&FH
Title: Species and Population Specific Inventory 
Activity #:  MFFH3 

Description of the Activity:   

The purpose of the Species and Population Specific Inventory activity is to fill knowledge gaps related to the distribution, abundance, and current status of various species within the Upper Nicola  watershed. 

Information collected under this activity will provide more detail in the current status, distribution and location of critical habitat of regionally important fish species.

Status:
 “New” OR Years in Progress?:  

NEW
Priority Comments:   
Priority at the FDP level.

Location:    Nicola River upstream of Douglas Lake
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Ardew

Objectives:   

The objective of the Species and Population Specific Fish Inventory is to increase the quantity and quality of information on various fish species  populations within the Nicola River above Douglas Lake.  Data on this population are required by regional biologists to implement effective management strategies and by stakeholders and forest licensees to aid in the construction of effective development and operational plans. 

Tasks, Deliverables, Targets & Milestones:  
Sampling data statistics and maps to be delivered by March 31 of each year.


Target Dates:

March 2005



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 8
NTRS = 8
LRMP =7
RIC =4
Timing3
Total =30

Rationale for Ranking:



Additional Benefits: Information collected through detailed fisheries investigations will aid in the formation of local and regional land use strategies, will contribute the information base required for predictive fish distribution modelling and provide detail needed in operational level development plans.


Partnerships: 
Upper Nicola Band

Comments: 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$     
Costs ($$)
$5000
$5000

$5000
$     
$     
$15,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   FFH – Upper Similkameen Tribs. 
Activity #:  MFFH4

Description of the Activity:   Phase 4-6 FFHI for the Upper Similkameen Tribs. 



Status:
 “New” OR Years in Progress?:  

Year 2 
Priority Comments?:   

Partnership project with NTA

Location:    Merritt TSA – Upper Similkameen Tribs.
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To complete the phase 4-6 activities under the Reconnaissance 1:20,000 FFHI 

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing information regarding fish distribution and stream class. 
Target Dates:

March 2003

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 3
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: TSR –local consideration may be made to volume adjustments in maintaining critical fish habitat

NTRS – High interest area regarding fisheries values 

LRMP – Information obtained may be used to address sensitive stream temperature issues in the creation of a Merritt TSA LRMP.

Additional Benefits:

Partnerships:   Project provides continued partnership between the NTA, Weyerhaeuser and the Ministry of Environment, Lands and Parks.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$80,000
Costs ($$)
$135,000




135,000

Report
Units 
Report

ha
ha
ha
Report

1
Goals
1




1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  F&FH
Title:   FHAT Modeling 
Activity #:  MFFH6

Description of the Activity:   

Predictably model fish distribution and fish habitat capability using the Fish Habitat Assessment Tool (FHAT20).

Status:
 “New” OR Years in Progress?:  

3 years in progress
Priority Comments:   

Location: Merritt TSA.
Management Unit:  Merritt

Potential Lead Proponent: Tolko Industries Ltd.

Objectives: The objective the Fish Studies activity is to, using a RIC designed Fish Habitat Model, provide statistically valid predictions of fish and fish habitat distribution as well as, fish habitat capability over entire management areas.  

Tasks, Deliverables, Targets & Milestones:  
Assemble existing electronic databases and mapping products from the completed FFHI activities into the FHAT20 model format.  Perform field verification of model predictions on watersheds throughout the study area.
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR =      
NTRS =      
LRMP =     
RIC =      
Timing      
Total =      

Rationale for Ranking: Riparian management zones predicted from FHAT20 results will aid in the accuracy of TSR calculations.  Fish distribution and habitat capability modelling will aid in reach broad and specific goals outlined in LRMP documents. .  Methodologies and deliverables for 1:20,000 FFHI’s were developed specifically by the RIC. 

Additional Benefits: The benefit of creating statistically valid predictions of fish and fish habitat distribution is the inclusion of those results in regionally planning documents such as Local Area Agreements (LAA).  Valid, acceptable predictions of fish distribution will decrease the operational costs to local forest licensees through reducing field and planning costs associated with determining reach by reach riparian management zones. 

Partnerships: 

Comments: 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$
Costs ($$)
$20,000
$20,000


$15,000
$15,000
$
$70,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   FFH – FHAT20 Modelling
Activity #:  MFFH7

Description of the Activity:  Test FHAT20 Modeling on existing inventories



Status:
 “New” OR Years in Progress?:  

Year 2 
Priority Comments?:   

Fill in information gaps with existing inventories

Location:    Merritt TSA – 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   Field truth inventory output from the FHAT20 model 

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing information regarding fish distribution and stream class. 
Target Dates:

March 2005

Benefits & Ranking Criteria:

TSR = 4
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 5
Total = 33

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: TSR –local consideration may be made to volume adjustments in maintaining critical fish habitat

NTRS – High interest area regarding fisheries values 

LRMP – Information obtained may be used to address sensitive stream temperature issues in the creation of a Merritt TSA LRMP and local area agreements

Additional Benefits:

Partnerships:   Project provides continued partnership between Weyerhaeuser and the Ministry of Environment, Lands and Parks.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$20,000
Costs ($$)
$10,000
$40,000
$40,000


$90,000

Report
Units 
Report
Report
Report
ha
ha
Report

1
Goals
1
1
1


1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: :  Reconnaissance (1:20,000) Fish and Fish Habitat Inventory
Activity #:   MFFH8

Description of the Activity:   

Reconnaissance (1:20,000) Fish and Fish Habitat Inventory (FFHI) of the Upper Nicola watershed within the Timber Supply Area.   This activity is designed to fill knowledge gaps related to the distribution of fish and fish habitat throughout the Kamloops Forest Region as specified by RMP Issue 1.

Inventory procedures within this area are to follow procedures outlined in the Reconnaissance (1:20,000) Fish and Fish Habitat Inventory Standards and Procedures manual.

Status:
 “New” OR Years in Progress?:  

NEW.
Priority Comments:   Priority at FDP level.

Location: 
     The Nicola River above Douglas Lake.
Management Unit:  

     Merritt TSA

Potential Lead Proponent: The lead Proponents of the proposed 1:20,000 FFHI activity is Ardew

Objectives: Conduct a Reconnaissance (1:20,000) Fish and Fish Habitat Inventories to determine the distribution of fish and fish habitat within the Upper Nicola watershed.

Tasks, Deliverables, Targets & Milestones:  
Conduct FFHI Phases 1-3 (historic data collection, watershed classification and pre-field planning preparation) on the entire study area.  Conduct FFHI Phase 4-6 (field data collection, data analysis and report production) on the study area. 
Target Dates:

March 2003



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 7
NTRS = 6
LRMP = 8
RIC = 4
Timing = 3
Total = 28

Rationale for Ranking:

The distribution and composition of fish and fish habitat within the Kamloops Forest Region is required to fill knowledge gaps outlined as issues within regional Timber Supply Review (riparian classification), LRMP documents, the Non-Timber Resource Strategy and within the MWLAP and MSRM Fisheries Strategic Plans.  Reconnaissance level fish and fish habitat distribution information is also required to for local management planning such as forest licensees operation planning.  Methodologies and deliverables for 1:20,000 FFHI’s were developed specifically by the RIC. 

Additional Benefits:

Partnerships: Upper Nicola Band

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals


Costs ($$)
$5000
$5000
$5000
$0
$
$15,000

ha
Units 
ha
ha
ha
Ha
ha
ha


Goals







Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   FISH Pop. Recce
Activity #:  FFH9

Description of the Activity:  Population and distribution reccie’s



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Fill in information gaps with existing inventories

Location:    Merritt TSA – 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   Fish distributions and populations

Tasks, Deliverables, Targets & Milestones:  


Target Dates:

March 2007

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 3 
Timing = 3
Total = 28

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments in maintaining critical fish habitat
NTRS – High interest area regarding fisheries values 

LRMP – Information obtained may be used to address sensitive stream temperature issues in the creation of a Merritt TSA LRMP and local area agreements

Additional Benefits:

Partnerships

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
$25,000
$50,000
$130,000
$145,000
$160,000
$510,000

Report
Units 
Report
study
study
study
study
study

0
Goals
0
1
1
1
1
1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title: Species and Population Specific Inventory 
Activity #:  MFFH10 

Description of the Activity:   

The purpose of the Species and Population Specific Inventory activity is to fill knowledge gaps related to the distribution, abundance, and current status of Bull Trout within Aspen Planers Operating area. 

Information collected under this activity will provide more detail in the current status, distribution and location of critical habitat of regionally important fish species.

Status:
 “New” OR Years in Progress?:  

Third year
Priority Comments:   
Necessary to obtain  distribution of Bull trout within streams in Aspen Planers operating area

Location:    Operating area
Management Unit:  Merritt

Potential Lead Proponent:   Aspen Planers Ltd. 

Objectives:   

The objective of the Species and Population Specific Fish Inventory is to increase the quantity and quality of information on Bull Trout populations within the operating area.  Data on this population are required by regional biologists to implement effective management strategies and by stakeholders and forest licensees to aid in the construction of effective development and operational plans. 

Tasks, Deliverables, Targets & Milestones:  

Target Dates:

Project completion by March 31, 2005

Benefits & Ranking Criteria:   (from plan drivers)

TSR =      
NTRS =      
LRMP =     
RIC =     
Timing     
Total =     

Rationale for Ranking:

Additional Benefits: Information collected through detailed fisheries investigations will aid in the formation of local and regional land use strategies, will contribute the information base required for predictive fish distribution modelling and provide detail needed in operational level development plans.


Partnerships: 

Comments: 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$4,000
Costs ($$)
$20,000
$25,000


$30,000


$75,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY
Title: Growth and Yield
Activity #:  MGY1

Description of the Activity: Installation of growth and yield plots in representative areas.   

Status:
 “New” OR Years in Progress?:  

NEW
Priority Comments?:   High priority for TSR and LRMP

Location: Second growth pine and spruce stands within the Merritt District.
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Ardew

Objectives:  To provide verifiable statistical growth and yield information. 

Tasks, Deliverables, Targets & Milestones: Survey results due at the end of each fiscal year.
Target Dates:

March 31

Benefits & Ranking Criteria:

TSR = 8
NTRS = 2
LRMP =0
RIC = 5
Timing =0
Total = 15

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   Note – Establishment of PSPs during 2002 is contrary to the recommended strategy.  Please read the regional strategy statement (template 2).

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$5000
$5,000


$5,000
$5,000
$0
$20,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:  OGMA Identification
Activity #:   MRP1

Description of the Activity:   Old Growth Management Identification within operating area

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location: Operating Area
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Aspen Planers Ltd.

Objectives:   To establish identification of and assess potential OGMA patches throughout the operating area.

Tasks, Deliverables, Targets & Milestones: Annual report
Target Dates:

Project completion march 31, 2006

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$10,000
$10,000


$12,825
$12,825
$
$45650

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:  Landscape unit Planning
Activity #:   MRP2

Description of the Activity:   Patch size distribution and OGMA within landscape units.



Status:
 “New” OR Years in Progress?:  

NEW
Priority Comments?:   

Location: Coldwater, Otter, Tulameen, and Upper Nicola River LU’s
Management Unit:  

Merritt TSA

Potential Lead Proponent: Tolko Industries Ltd.

Objectives: - incorporation of proposed FDP information into patch size distribution;

- analysis of potential Old Growth Management areas - need to ensure co-ordination with IFPA to minimize duplication;

- refinement and training using the model.   Exporting to various mapping platforms;

- Field survey/verify/document/modify a proportion of Merritt OGMA candidates

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 8
NTRS =8 
LRMP =10
RIC = 
Timing =3
Total =29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments: Extension of the work previously carried out by the Regional Ecologist on the Landscape Units within the Merritt TSA.
 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$000
Costs ($$)
$60,000
$20,000


$0,000
$0,000
$0,000
$80,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   OGMA’s 
Activity #:   MRP3

Description of the Activity:   Field confirmation of Proposed OGMA's



Status:
 “New” OR Years in Progress?:  

New 
Priority Comments?:   

Higher level planning

Location:    Merritt TSA – Weyerhaeuser Operating Area
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To ground truth  OGMA’s and incorporate strategies into development plans. 

Tasks, Deliverables, Targets & Milestones:  

New Project. 
Target Dates:

March 2006

Benefits & Ranking Criteria:

TSR = 4
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 4
Total = 32

Benefits & Ranking Criteria:

Timber Supply Review:   Information required by TSR process
Non-Timber Resource Strategies: Completes priority biodiversity 

LRMP:  Information required by LRMP table

Other:.

Rational for Ranking: TSR –local consideration may be made to volume adjustments in maintaining critical stream temperatures

NTRS – High interest area regarding old growth management strategies

LRMP – Information obtained may be used to address old growth management issues in the creation of a Merritt TSA LRMP.

Additional Benefits: Will complete the priority biodiversity  commitments for weyerhaeuser operating areas.

Partnerships:   Project may provide the opportunity to partner withe Aspen Planers, Tolko, and local First Nations.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
$9,000
$25,000
$25,000
$15,000

$74,000

Report
Units 
Report

ha
Ha
ha
Report

1
Goals
1




1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title: Baseline Woody Debris
Activity #:  MRP4

Description of the Activity:  Establish measurement plots in undisturbed timber types to quantify the amount of woody debris that exists in an natural stand and document these conditions with plot cards and photographs. 

Status:
 “New” OR Years in Progress?:  

NEW
Priority Comments?:   High for TSR, NTRS, and LRMP.

Location: Merritt District covering the various  BGC Zones.
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Ardew

Objectives: To establish baselines for the woody debris component of the FDP and SP commitments. 

Tasks, Deliverables, Targets & Milestones: Target one BGCZ per year. Reports due at the end of each fiscal year.
Target Dates:

March 31

Benefits & Ranking Criteria:

TSR = 7
NTRS = 8
LRMP =8
RIC = 3
Timing =3
Total =29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$10000
$10,000


$10,000
$10,000
0
$40,000

ha
Units 
ha
ha
ha
ha
ha
Ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   ST
Title: Upper Nicola River Temperature  
Activity #:   MST1

Description of the Activity:  Stream temperature study in the Nicola River upstream of Douglas Lake.



Status:
 “New” OR Years in Progress?:  

One year in progress
Priority Comments?:   

Location: Upper Nicola River
Management Unit:  

Merritt TSA

Potential Lead Proponent: Ardew

Objectives: To develop a procedure that can be used to manage logging developments near streams in the dry hot areas of the southern interior a manner that will protect aquatic life and water quality for human consumption. Continuous stream temperature monitoring equipment is installed at strategic locations that are necessary and appropriate to determine low flow baseline water temperatures in logged and unlogged streams to objectively assess the impacts of riparian canopy removal on water temperature and to evaluate the relative importance of elevation, aspect, shading and groundwater influences on stream temperature.         

Tasks, Deliverables, Targets & Milestones: One year of stream temperature data  sampling will be complete as of March 31/02. Two additional years (summer) of data is needed account for annual differences in the temperature regime, and the final report will follow.  The report will include a toolkit will be developed that can be used by foresters and resource managers to better manage impact of logging developments on stream temperatures. 
Target Dates:

Project will be completed March 31, 2005.

Benefits & Ranking Criteria:

TSR = 8
NTRS = 8
LRMP =8
RIC = 4
Timing =4
Total =32

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies: Not referenced in the WRS but ids a known concern and resolves a component of a knowledge gap for the TSA.

LRMP:  There is no LRMP for Merritt TSA

Other:.Approved RIC stsndards plus reliable agency standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment will be lost if project not completed.

Rationale for Ranking:

Additional Benefits:

Partnerships: 

Comments: 

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$4500
Costs ($$)
$6000
$6000


$6000
$0
$0,000
$18000

ha
Units 
ha
ha
Ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   ST
Title:   Spius / Nicola Stream Temperature
Activity #:   MST2

Description of the Activity:  Stream temperature study in Spius and at the Spius Creek and Nicola River confluence.

Status:
 “New” OR Years in Progress?:  

Third year in progress
Priority Comments?:   

Location:   Spius Creek 
Management Unit:  Merritt TSA

Potential Lead Proponent:   Aspen Planers Ltd.

Objectives: To develop a procedure that can be used to manage logging developments near streams in the dry hot areas of the southern interior a manner that will protect aquatic life and water quality for human consumption. Continuous stream temperature monitoring equipment is installed at strategic locations that are necessary and appropriate to determine low flow baseline water temperatures in logged and unlogged streams to objectively assess the impacts of riparian canopy removal on water temperature and to evaluate the relative importance of elevation, aspect, shading and groundwater influences on stream temperature.    Includes the use of hydrometric station on Spius Creek.     

Tasks, Deliverables, Targets & Milestones:   Three years of stream temperature data  sampling will be complete as of March 31/02.  This study is also now shifting towards the study of influences of ground water within the watershed. A scientific report is to be completed at the end of this fiscal year to obtain peer review. This study is to continue  
Target Dates:

Project will continue through 2005/2006 fiscal year

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies: Not referenced in the WRS but is a known concern and resolves a component of a knowledge gap for the TSA.

LRMP:  There is no LRMP for Merritt TSA

Other:.Approved RIC stsndards plus reliable agency standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment will be lost if project not completed.

Rationale for Ranking:

Additional Benefits:

Partnerships: WEYERHAEUSER/TOLKO

Comments:   

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$155,000
Costs ($$)
$42,855
$30,000


$30,000
$30,000
$0,000
$132,855

ha
Units 
ha
ha
Ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   ST
Title:   Nicola Watershed Water Quality Studies
Activity #:   MST3

Description of the Activity:  Stream temperature studies in the Coldwater River and Spius Creek watershed and Water quality study in the Kwinshatin Creek community watershed



Status:
 “New” OR Years in Progress?:  

Two/Three years in progress
Priority Comments?:   

Location:   Nicola Watershed
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Tolko Industries, Nicola Valley Division

Objectives: 

· To help develop a procedure that can be used in managing logging developments near streams in the southern interior in a manner that will protect aquatic life and water quality for human consumption. Continuous stream temperature monitoring equipment is installed at strategic locations that are appropriate to determine low flow baseline water temperatures in logged and unlogged streams. Objectively assess the impacts of riparian canopy removal on water temperature and to evaluate the relative importance of elevation, aspect, shading and groundwater influences on stream temperature;
· Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analyzed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set Water Quality Objectives against which future developments or restoration activities can be measured.

Tasks, Deliverables, Targets & Milestones:

· Two years of stream temperature data sampling will be complete as of March 31/02.  One additional year (summer) of data is needed account for annual differences in the temperature regime, and the final report will follow.  The report will include a toolkit will be developed that can be used by foresters and resource managers to better manage impact of logging developments on stream temperatures;

· Three years of water sampling will be complete as of March 31/02.  To complete the project the data collected over the previous three years need to be combined into one final water quality assessment and Water Quality Objectives report.
Target Dates:

Project will be completed March 31, 2003.

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies: Not referenced in the WRS but it is a known concern and resolves a component of a knowledge gap for the TSA.  Water quality assessment and objectives for drinking water sources will be an important component of the Water Resource Strategy.

LRMP:  There is no LRMP for Merritt TSA

Other: Approved RIC standards plus reliable agency standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment will be lost if project not completed.

Rationale for Ranking:

Additional Benefits:

Partnerships: For the Kwinshatin project, the Nicola Tribal Association, for the Spius project, Aspen Planners and Weyerhaeuser Canada

Comments: For the Spius project, Aspen Planners is lead proponent, Tolko and Weyerhaeuser provide contribution funding from their work plans.  This Template 3 includes Tolko portion.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$331,117
Costs ($$)
$62,000
$52,000


$0
$0
$0,000
$114,000

ha
Units 
ha
ha
Ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   ST
Title:   WQQT – Spius Temperature Monitoring 
Activity #:   MST4

Description of the Activity:   Spius Creek Temperature Monitoring



Status:
 “New” OR Years in Progress?:  

Year 5 
Priority Comments?:   

High priority linkage to local fish hatchery

Location:    Merritt TSA – Spius Creek Watershed
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To monitor stream temperatures in evaluating impacts to salmonid fishery values. 

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing an information base upon which temperature impacts to Spius Creek can be evaluated against. 
Target Dates:

March 2003

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 3
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments in maintaining critical stream temperatures
NTRS – High interest area regarding fisheries values 

LRMP – Information obtained may be used to address sensitive stream temperature issues in the creation of a Merritt TSA LRMP.

Additional Benefits:

Partnerships:   Project provides continued partnership between the DFO, Aspen Planers, Tolko, Weyerhaeuser and the Ministry of Environment, Lands and Parks.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$30,000
Costs ($$)
$30,000




$30,000

Report
Units 
Report

ha
ha
ha
Report

1
Goals
1




1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TSM
Title:   Level C at Juliet Creek and Granite/Heinz Creeks 
Activity #:   MTSM1

Description of the Activity:   

Provide Detailed Terrain Stability Mapping (Level C) to identify unstable or potentially unstable land areas via the character and distribution of surficial materials and the active geomorphic processes affecting the site.  Maps are then developed ranking specific areas as having moderate or high potential for landslides or surface erosion.  Once completed, the work will not have to be re-done at the same intensity and provides an information base for planning, operations and resource interactions.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: Juliet Creek, including July Creek and Granite/Heinz Creeks
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Tolko

Objectives: To complete the identification and mapping of unstable or potentially unstable land within the project area for use in strategic planning, AAC determination, and assessments linked to other resource uses.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$17,000
Costs ($$)
$40,000
$40,000


$40,000
$40,000
$40,000
$200,000

ha
Units 
ha
ha
Ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title: Highway Corridor Visuals  
Activity #:   MVA1

Description of the Activity:   Compare the actual visual impact to the actual visual impact.



Status:
 “New” OR Years in Progress?:  

second year
Priority Comments?:   Priority for TSR

Location: Merritt District
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Ardew

Objectives:   To compare the planned visual impact to the actual impact and assess the VQO results.

Tasks, Deliverables, Targets & Milestones: Report on the results at the end of each fiscal year.
Target Dates:

March 31

Benefits & Ranking Criteria:

TSR = 9
NTRS = 8
LRMP =8
RIC = 4
Timing =4
Total =33

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$7,500
Costs ($$)
$7,500
$10,000


$10,000
$5,000
$8,000
$33,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:   Hwy 5 - Visual 
Activity #:   MWVA2

Description of the Activity:   



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:   Along highway 5 corridor
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyco

Objectives: To complete VLI and VQO assessments and ensure that previously completed works are reliable for use in strategic planning.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

2005

Benefits & Ranking Criteria:

TSR = 4
NTRS = 10
LRMP =10
RIC = 4
Timing =3
Total =31

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:  Ongoing project and reliable agency standards.

Rational for Ranking: Required information in linking  higher level plans

Additional Benefits: Complimenting other resource inventories in the Merritt TSA

Partnerships:   licensee and Ministry of Forest Initiative

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$8,000
Costs ($$)
$5,000
$10,000


$10,000


$25,000

ha
Units 
ha
ha
ha
ha
ha
ha

1,000,000
Goals
1,000,000
1,000,000
1,000,000
0
0
1,000,000

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:   Visuals on Lakes – 7/Yr
Activity #:   MVA3

Description of the Activity: Visual inventory assessment.  



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?: High at the FDP and TSR level.   

Location: Seven different lakes each year within the Merritt District.
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Ardew

Objectives: To complete VLI and VQO assessments and ensure that previously completed works are reliable for use in strategic planning.

Tasks, Deliverables, Targets & Milestones: Reports due at the end of each fiscal year.
Target Dates:

March 31

Benefits & Ranking Criteria:

TSR = 8
NTRS = 8
LRMP =8
RIC = 4
Timing =3
Total =32

Benefits & Ranking Criteria:

Timber Supply Review: 

Non-Timber Resource Strategies: 

LRMP:
Other:  

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$3,500
$3,500


$3,500
$3,500
$0
$14,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Spahomin/Mellin WQ
Activity #:   MWQ1

Description of the Activity:  Water quality study in Spahomin Creen and Mellin Creek – tributaries in the Upper Nicola watershed


Status:
 “New” OR Years in Progress?:  

One year in progress
Priority Comments?:   High priority at the FDP level.

Location:   Spahomin Creek and Mellin Creek
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Ardew Wood Products Ltd.

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analyzed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set objectives against which future developments or restoration activities can be measured.    

Tasks, Deliverables, Targets & Milestones:   One year of water sampling will be complete as of March 31/02. 
Target Dates:

Project completion March 31, 2004.

Benefits & Ranking Criteria:

TSR = 6
NTRS = 8
LRMP =8
RIC =5 
Timing =4
Total =31

Benefits & Ranking Criteria:

Timber Supply Review:  To be determined locally
Non-Timber Resource Strategies: Water quality assessment and objectives for drinking water sources will be an important component of the Water Resource Strategy.
LRMP:  There is no LRMP for Merritt 
Other:. Approved (published) RIC standards apply to all components of the deliverables.   Ongoing project which is partially complete

Rational for Ranking:

Additional Benefits:

Partnerships: Upper Nicola Band

Comments: 

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$4,000
Costs ($$)
$8,500
$8,500


$0
$0
$0,000
$17,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Chataway Creek / and other drainages WQ
Activity #:   MWQ2

Description of the Activity:  Channel monitoring of Chataway Creek and other drainages     



Status:
 “New” OR Years in Progress?:  

Third year in progress
Priority Comments?:   

Location:   Chataway Creek / and other drainages
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Aspen Planers Ltd.

Objectives: Obtain records of water quality within the Chataway Creek Watershed for the purpose of measuring sediment inputs during the year.  The purpose of the activity is to gain knowledge of the present state of water quality and to set objectives against which future developments or restoration activities can be measured.    

Tasks, Deliverables, Targets & Milestones:  Third year of data collection. This will be an ongoing project to monitor Chataway Creek pre and post development activities. 
Target Dates:

Ongoing through 2005/06

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  To be determined locally
Non-Timber Resource Strategies:  Important information in determining sediment input from operational works such as timber harvesting, road building and WRP works.  

LRMP:  There is no LRMP for the Merritt Management Unit

Other:. Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$15,550
Costs ($$)
$10,000
$10,000


$10,000
$10,000
$0,000
$55,550

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Clapperton Creek / and others WQ
Activity #:   MWQ3

Description of the Activity:  Establish an access management plan and restoration plan and also establish a channel monitoring project along Clapperton creek and other creeks with the operating area.


Status:
 “New” OR Years in Progress?:  

Second year in progress
Priority Comments?:   

Location:   Clapperton Creek
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Aspen Planers Ltd.

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analyzed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set objectives against which future developments or restoration activities can be measured.    

Tasks, Deliverables, Targets & Milestones One year of water sampling will be complete as of March 31/02.  This project will require up to 5 years of data collection and channel monitoring in order to establish any trends that may occur from pre and post operational works.    
Target Dates:

Ongoing through 2005-06

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be an important component of the Water Resource Strategy.  

LRMP:  There is no LRMP for the Merritt Management Unit

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  Nicola Tribal Council

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$15,000
Costs ($$)
$20000
$20000


$20,000
$20,000
$0,000
$80000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   WQQT – Siwash Creek Watershed continuos monitoring
Activity #:   MWQ4

Description of the Activity:   Siwash Creek watershed hydrometric station



Status:
 “New” OR Years in Progress?:  

Year 4 of  5
Priority Comments?:   

Community watershed – domestic water source

Location:    Merritt TSA – Siwash Creek watershed
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To monitor stream quality parameters in planning water quality objectives 

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing an information base upon which water quality impacts on Siwash Creek can be evaluated against. 
Target Dates:

March 2004

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 3
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: TSR –local consideration may be made to volume adjustments in meeting stream quality objectives

NTRS – High interest area regarding water quality
LRMP – Information obtained may be used to address water quality issues in the creation of a Merritt TSA LRMP.

Additional Benefits:

Partnerships:   This project is lead through Weyerhaeuser for the Ministry of Environment, Lands and Parks – water management division

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$10,000
Costs ($$)
$10,000
$10,000



$20,000

Report
Units 
Report
Report
ha
ha
ha
Report

1
Goals
1
1



1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: WY
Title: Water Yield 
Activity #:  MWY1

Description of the Activity: Installation of water output monitoring systems to quantify the discharge from streams entering the Nicola River above Douglas Lake. 

Status:
 “New” OR Years in Progress?:  

NEW
Priority Comments?:  High for Non timber resource and LRMP.

Location: Nicola River above Douglas Lake.
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Ardew

Objectives:  To establish baselines for the amount of water flowing from the Pennask and Barton Hills watersheds. 

Tasks, Deliverables, Targets & Milestones: Reports due at the end of each fiscal year.
Target Dates:

March 31

Benefits & Ranking Criteria:

TSR = 5
NTRS = 9
LRMP =8
RIC = 4
Timing =3
Total =29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   Upper Nicola Band

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs 
$7,500
$7500
$7500
$7,500
$
$30,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   WWF – Princeton Elk (USIB partnership)
Activity #:   MWWH1

Description of the Activity:   Princeton Elk Inventory and monitoring.



Status:
 “New” OR Years in Progress?:  

Year 4 of a 4 year project
Priority Comments?:   

Priority at forest development plan level, potential LRMP

Location:    Merritt TSA 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To monitor Elk movement and habitat use for better managing herds with regards to forest development planning

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing an information base upon which Elk distribution and habitat needs are identified. 
Target Dates:

March 2003

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 3
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: TSR –local consideration may be made to volume adjustments in maintaining critical habitat

NTRS – High interest area regarding Elk habitat values 

LRMP – Information obtained may be used to address sensitive habitat use issues in the creation of a Merritt TSA LRMP.

Additional Benefits:

Partnerships:   Project provides continued partnership between the Upper Similkameen Indian Band, Weyerhaeuser and the Ministry of Environment, Lands and Parks.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$100,000
Costs ($$)
65,000
15,000





$80,000

Report
Units 
Report
Report
ha
ha
ha
Report

1
Goals
1
1



1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   WWH – Goshawk Inventory (USIB partnership)
Activity #:   MWWH2

Description of the Activity:   Goshawk Inventory.



Status:
 “New” OR Years in Progress?:  

Year 3 of a 3 year project
Priority Comments?:   

Priority at forest development plan level, potential LRMP

Location:    Merritt TSA 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To identify goshawk habitat and habitat use for better managing the species with regards to forest development planning

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing an information base upon which goshawk distribution and habitat needs are identified. 
Target Dates:

March 2004

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 3
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: TSR –local consideration may be made to volume adjustments in maintaining critical habitat

NTRS – High interest area regarding goshawk habitat values 

LRMP – Information obtained may be used to address sensitive habitat use issues in the creation of a Merritt TSA LRMP.

Additional Benefits:

Partnerships:   Project provides continued partnership between the Upper Similkameen Indian Band, Weyerhaeuser and the Ministry of Environment, Lands and Parks.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$40,000
Costs ($$)
40,000
$40,000





$80,000

Report
Units 
Report
Report
ha
ha
ha
Report

1
Goals
1
1



1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   WWH –Tailed Frog
Activity #:   MWWH3

Description of the Activity: Tailed Frog



Status:
 “New” OR Years in Progress?:  

Year 2
Priority Comments?:   

Priority at forest development plan level, potential LRMP

Location:    Merritt TSA 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To identify tailed frog habitat and habitat use for better managing the species with regards to forest development planning

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing an information base upon which tailed frog distribution and habitat needs are identified. 
Target Dates:

March 2004

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 3
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: TSR –local consideration may be made to volume adjustments in maintaining critical habitat

NTRS – High interest area regarding tailed frog habitat values 

LRMP – Information obtained may be used to address sensitive habitat use issues in the creation of a Merritt TSA LRMP.

Additional Benefits:

Partnerships: Weyerhaeuser and the Ministry of Environment, Lands and Parks.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$10,000
Costs ($$)
10,000
$10,000



$20,000

Report
Units 
Report
Report
ha
ha
ha
Report

1
Goals
1
1



1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   WWH – Ungulate Use Inventory
Activity #:   MWWH4

Description of the Activity:   Ungulate Use Inventory



Status:
 “New” OR Years in Progress?:  

Year 2
Priority Comments?:   

Priority at forest development plan level, potential LRMP

Location:    Merritt TSA 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To identify Moose/Mule Deer habitat and habitat use for better managing the species with regards to forest development planning

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing an information base upon which Moose/Mule Deer distribution and habitat needs are identified. 
Target Dates:

March 2004

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 3
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments in maintaining critical habitat

NTRS – High interest area regarding Moose/Mule Deer habitat values 

LRMP – Information obtained may be used to address sensitive habitat use issues in the creation of a Merritt TSA LRMP.

Additional Benefits:

Partnerships: Project provides continued partnership between the local bands, Weyerhaeuser and the Ministry of Environment, Lands and Parks.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$30,000
Costs ($$)
40,000
75,000



$115,000

Report
Units 
Report
Report
ha
ha
ha
Report

1
Goals
1
1



1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   WWH – Mountain Beaver
Activity #:  MWWH5

Description of the Activity:   Mountain Beaver



Status:
 “New” OR Years in Progress?:  

Year 3
Priority Comments?:   

Priority at forest development plan level, potential LRMP

Location:    Merritt TSA 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To identify Mountain Beaver habitat and habitat use for better managing the species with regards to forest development planning

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing an information base upon which Mountain Beaver distribution and habitat needs are identified. 
Target Dates:

March 2004

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 3
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments in maintaining critical habitat

NTRS – High interest area regarding Mountain Beaver habitat values 

LRMP – Information obtained may be used to address sensitive habitat use issues in the creation of a Merritt TSA LRMP.

Additional Benefits:

Partnerships:, Weyerhaeuser and the Ministry of Environment, Lands and Parks.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$5,000
Costs ($$)
5,000
$5,000



$10,000

Report
Units 
Report
Report
ha
ha
ha
Report

1
Goals
1
1



1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   WWH – R & B Species
Activity #:   MWWH6

Description of the Activity:   R&B Species



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Priority at forest development plan level, potential LRMP

Location:    Merritt TSA 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   To identify R&B listed species habitat and habitat use for better managing the species with regards to forest development planning

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing an information base upon which R&B listed species distribution and habitat needs are identified. 
Target Dates:

March 2007

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 3
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

TSR –local consideration may be made to volume adjustments in maintaining critical habitat

NTRS – High interest area regarding R&B listed species habitat values

LRMP – Information obtained may be used to address sensitive habitat use issues in the creation of a Merritt TSA LRMP.

Additional Benefits:

Partnerships:, Weyerhaeuser and the Ministry of Environment, Lands and Parks.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
$25,000
$50,000
$145,000
$200,000
$200,000
$620,000

Report
Units 
Report
Report
Report
Report
Report
Report

1
Goals
1




1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   WWH – R & B Species
Activity #:   MWWH7

Description of the Activity:   R&B Species



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Priority at forest development plan level, potential LRMP

Location:    Merritt TSA 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   Aspen Planers Limited

Objectives:   To identify R&B listed species habitat and habitat use for better managing the species with regards to forest development planning

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing an information base upon which R&B listed species distribution and habitat needs are identified. 
Target Dates:

March 2007

Benefits & Ranking Criteria:

TSR = 2
NTRS = 10
LRMP = 10
RIC = 4 
Timing = 3
Total = 29

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

TSR –local consideration may be made to volume adjustments in maintaining critical habitat

NTRS – High interest area regarding R&B listed species habitat values 

LRMP – Information obtained may be used to address sensitive habitat use issues in the creation of a Merritt TSA LRMP.

Additional Benefits:

Partnerships:, Aspen and the Ministry of Environment, Lands and Parks.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
10,000
$15,355
$20000
$20,000
$20,000
$85,355

Report
Units 
Report
Report
Report
Report
Report
Report

1
Goals
1




1

Merritt TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   Merritt Goshawk Inventory
Activity #:   MWWH8

Description of the Activity: Carry out inventory for goshawks during the breeding season in order to identify nesting areas.  



Status:
 “New” OR Years in Progress?:  

Year 2
Priority Comments: second year of project will provide required information for decision making on management for goshawks in the district. 


Location: In the vicinity of Shakan Cr.
Management Unit:  Merritt Forest District



Potential Lead Proponent:Ardew.

Objectives:  1.Identify presence and determine the distribution of Northern Goshawks within the study area by conducting presence/not detected surveys,

2.Conduct nest searches where Northern Goshawks were detected to locate active nest sites,

3. Collect habitat information around located nest sites at four scales (nest tree, nest tree area, stand level and landscape level) to identify and document habitat attributes that were being selected for by nesting and post-fledging Northern Goshawks.

   

Tasks, Deliverables, Targets & Milestones: Stratified inventory for nest sites. Refined suitability model. Documentation of nest site and stand characteristics. 


Target Dates:

March 31

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 3
NTRS = 8
LRMP = N/A
RIC = 4
Timing = 5
Total = 20

Rationale for Ranking: Not mentioned in TSR, but info will be required for future TSRs. Should resolve a major component of the information gap. Inventory is required for effective implementation of the Identified Wildlife Management Strategy. Lack of completion is delaying critical decisions.



Additional Benefits: 



Partnerships: Small Business Forest Enterprise Program

Comments:  The first two years of the project have allowed us to refine survey methodology and to develop a model that can be tested in the field. The 3rd years data will allow us to refine the model and narrow in on defining the most suitable habitats. 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$8500
Costs ($$)
$10,000
$10,000


$10,000
$10,000

$40,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







A1.5
Okanagan TSA

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: AIS  
Title:AIS on Little Shuswap Lands   
Activity #: OCH1  

Description of the Activity:   AIS on lands currently under claim by the Little Shuswap and possibly the Ktunaxa/Kinbasket tribal council (possible overlapping claims in this area).

Status: ongoing
 “New” OR Years in Progress?:  

2 plus years in progress

TO 721165
Priority Comments?:   High, as it strengthens ties with first nations, identifies any areas of significance and thus requiring special management for Arch.  concerns, as well as providing first nations employment.  

Location:    Little Shuswap traditional lands
Management Unit:

Okanagan TSA  

Potential Lead Proponent:   Federated Co op and LP Engineered Wood Products Ltd.  (FEDCO is administering contract- contact Jeff Lipsett)

Objectives:.to identify areas of Archaeological concern within the proponents’ harvesting areas.  

Tasks, Deliverables, Targets & Milestones:  unknown (ask Federated Co op Jeff Lipsett)
Target Dates:

Unknown

Benefits & Ranking Criteria:   Not Applicable

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =N/A

Benefits & Ranking Criteria:

Timber Supply Review: 

Non-Timber Resource Strategies: 

LRMP:
Other:

Rational for Ranking: 

Additional Benefits:

Partnerships:   Federated Co op, Little Shuswap Indian Band, and possibly Ktunaxa Kinbasket Tribal Council (if they have an overlapping claim on the areas encompassed in the study. 

Comments:   Please utilize Jeff Lipsett’s template if available, as he knows exact details re: recommended investments.  

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$15 000
Costs ($$)
 $15,000


0
0
0
0
$15,000

project
Units 
project
project
project
project
project
project

1
Goals
1
0
0
0
0
0

Federated Coop + Lousiana Pacific doing a joint AIS in this area

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   AOA - Unspecified
Activity #:   OCH6

Description of the Activity:   Insufficient information to assess or prioritize


Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   No information so must be placed into priority 3.

Location:    
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Riverside

Objectives:   

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:   Not Applicable

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =N/A

Benefits & Ranking Criteria:

Timber Supply Review: 

Non-Timber Resource Strategies: 

LRMP:
Other:

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   Does not appear to be confirmed project at this time.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$10,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   AOA Modeling
Activity #:   OCH7

Description of the Activity: Insufficient information to assess or prioritize so must be placed into priority 3.



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:    
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   

Objectives:   

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =N/A

Benefits & Ranking Criteria:

Timber Supply Review: 

Non-Timber Resource Strategies: 

LRMP:
Other:

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   Does not appear to be a confirmed project at this time.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$50,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   AIS – Adams & NIB
Activity #:   OCH8

Description of the Activity: Insufficient information to assess or prioritize so must be placed into priority 3.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:    
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   

Objectives:   

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =N/A

Benefits & Ranking Criteria:

Timber Supply Review: 

Non-Timber Resource Strategies: 

LRMP:
Other:

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   Does not appear to be a solidified project at this date

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$45,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   AIS – Spall IB
Activity #:   OCH9

Description of the Activity: Insufficient information to assess or prioritize so must be placed into priority 3.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:    
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   

Objectives:   

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review: 

Non-Timber Resource Strategies: 

LRMP:
Other:

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   Does not appear to be a confirmed project at this date.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$45,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title:   AIS – Local Bands
Activity #:   OCH10

Description of the Activity:   Trails Inventory, ongoing project



Status:
 “New” OR Years in Progress?:  

3ND YR IN PROGRESS
Priority Comments?:   

Location:   Riverside, Armstrong Operating Area in the Vernon Forest District 
Management Unit:  

Okanagan TSA

Potential Lead Proponent:  .Riverside, Armstrong Division

Objectives:   Locate areas of use.

Tasks, Deliverables, Targets & Milestones:  Report
Target Dates:

Location

Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =N/A

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies:  
LRMP:  .

Other:  

Rational for Ranking:

Additional Benefits:

Partnerships:   Key Partnership activity

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

5000
Costs ($$)
5000
5000


5000
5000
5000
25,000

ha
Units 
ha
ha
ha
ha
ha
ha

1 report
Goals
1 report
1 report
1 report
1 report
1 report
5 reports

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   FFHabitat Inv. – Duteau Crk.
Activity #:   OFFH1

Description of the Activity:   Fish and fish habitat inventory of Duteau Creek.



Status:
 “New” OR Years in Progress?:  

second of two
Priority Comments:   


Location:    Duteau Creek
Management Unit:  

Okanagan

Potential Lead Proponent:   Riverside Lumby

Objectives:   Reconnaissance level fish inventory



Tasks, Deliverables, Targets & Milestones:  

GIS product and Phases 5,6 to complete the project
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 5
NTRS = 7
LRMP =3
RIC = 5
Timing =  5
Total =25

Rationale for Ranking:  An ongoing project that is important for TSR and LRMP as well as the NTRS and will satisfy the needs for the specific area when completed.

Additional Benefits:

Timber Supply Review:  Increased fish and fish habitat inventory will aid in Timber Supply Review by providing data for the creation of accurate and acceptable Riparian Management Classifications in regional watersheds.  Additionally, increased fish and fish habitat inventory activities will identify specific landscape units where resource and forestry planning will be adapted to ensure the viability and sustainability of threatened and/or regionally significant fish population

NTRS Accurate fisheries information is required to meet the needs of higher level regional plans, as well as local resource management objectives

LRMP The preservation and conservation of fish populations and aquatic habitat are identified key issues in regional LRMP documents.  In addition to broad goals which seek to sustain fish and fish habitat integrity, specific issues have been addressed each of the Regions finalized LRMP’s.  These issues are related to collecting information and developing comprehensive management plans for identified fish and fish habitats. Fish and Fish Habitat Inventory projects are suited to address the needs of regional LRMP’s.

Partnerships: n/a

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$25,000
Costs ($$)
$15,273
$0
$0
$0
$0
$15,273

ha
Units 
ha
ha
ha
ha
ha
ha

N/a
Goals
17,887
0
0
0
0
17887

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   FFH Inventory - Kettle
Activity #:   OFFH2

Description of the Activity: Fish and fish habitat inventory in the Kettle.



Status:
 “New” OR Years in Progress?:  

second of two
Priority Comments:   


Location:    Kettle River 
Management Unit:  

Okanagan

Potential Lead Proponent:   Riverside Lumby

Objectives:   Reconnaissance level fish inventory



Tasks, Deliverables, Targets & Milestones:  

GIS product and Phases 5,6 to complete the project

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 5
NTRS = 7
LRMP =3
RIC = 5
Timing =  5
Total =25

Rationale for Ranking: An ongoing project that is important for TSR and LRMP as well as the NTRS and will satisfy the needs for the specific area when completed.

Additional Benefits:

Timber Supply Review:  Increased fish and fish habitat inventory will aid in Timber Supply Review by providing data for the creation of accurate and acceptable Riparian Management Classifications in regional watersheds.  Additionally, increased fish and fish habitat inventory activities will identify specific landscape units where resource and forestry planning will be adapted to ensure the viability and sustainability of threatened and/or regionally significant fish population

NTRS Accurate fisheries information is required to meet the needs of higher level regional plans, as well as local resource management objectives

LRMP The preservation and conservation of fish populations and aquatic habitat are identified key issues in regional LRMP documents.  In addition to broad goals which seek to sustain fish and fish habitat integrity, specific issues have been addressed each of the Regions finalized LRMP’s.  These issues are related to collecting information and developing comprehensive management plans for identified fish and fish habitats. Fish and Fish Habitat Inventory projects are suited to address the needs of regional LRMP’s.

Partnerships: n/a

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$30,000
Costs ($$)
$19,067
$0
$0
$0
$0
$19,067

ha
Units 
ha
ha
ha
ha
ha
ha

N/a
Goals
15,000
0
0
0
0
15,000

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   FFH Inv. – Silver Hills
Activity #:   OFFH3

Description of the Activity: Fish and fish habitat inventory in the Silver Hills.



Status:
 “New” OR Years in Progress?:  

second of two
Priority Comments:   


Location:    Silver Hills area 
Management Unit:  Okanagan

Potential Lead Proponent:   Riverside Lumby

Objectives:   Reconnaissance level fish inventory

Tasks, Deliverables, Targets & Milestones:  

GIS product and Phases 5,6 to complete the project
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 5
NTRS = 7
LRMP =3
RIC = 5
Timing =5
Total =25

Rationale for Ranking: An ongoing project that is important for TSR and LRMP as well as the NTRS and will satisfy the needs for the specific area when completed.

Additional Benefits:

Timber Supply Review:  Increased fish and fish habitat inventory will aid in Timber Supply Review by providing data for the creation of accurate and acceptable Riparian Management Classifications in regional watersheds.  Additionally, increased fish and fish habitat inventory activities will identify specific landscape units where resource and forestry planning will be adapted to ensure the viability and sustainability of threatened and/or regionally significant fish population

NTRS Accurate fisheries information is required to meet the needs of higher level regional plans, as well as local resource management objectives

LRMP The preservation and conservation of fish populations and aquatic habitat are identified key issues in regional LRMP documents.  In addition to broad goals which seek to sustain fish and fish habitat integrity, specific issues have been addressed each of the Regions finalized LRMP’s.  These issues are related to collecting information and developing comprehensive management plans for identified fish and fish habitats. Fish and Fish Habitat Inventory projects are suited to address the needs of regional LRMP’s.

Partnerships: n/a

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$40,000
Costs ($$)
$10,127
$0
$0
$0
$0
$10,127

ha
Units 
ha
ha
ha
ha
ha
ha

N/A
Goals
7000
0
0
0
0
7,000

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:FFHI
Title: Fish and Fish Habitat Inventory
Activity #: OFFH 7

Description of the Activity: Delineation of stream reaches using RIC standards, sampling plan development, collecting field data and preparing final fish distribution maps (interpretive / project maps) and submission of FDIS database.  Mapping assists in operational planning and watershed restoration activities.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments

Required to complete Hedley/McNulty drainage..

Location: Hedley/McNulty Creek
Management Unit:  Okanagan/Merritt TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives: Complete the FFHI coverage for this drainage.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

March 31, 2003.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =6
RIC = 5
Timing =1
Total = 24

Benefits & Ranking Criteria:

Rational for Ranking: Drainage is partially complete and the information available for use.  Past investment not at risk due to process of completing entire sub-basins.  Information, subsequent modelling and incorporation into LAA’s will obviate the need for stream identification for FDP approval. 

Additional Benefits:

Timber Supply Review:  Increased fish and fish habitat inventory will aid in Timber Supply Review by providing data for the creation of accurate and acceptable Riparian Management Classifications in regional watersheds.  Additionally, increased fish and fish habitat inventory activities will identify specific landscape units where resource and forestry planning will be adapted to ensure the viability and sustainability of threatened and/or regionally significant fish population

NTRS Accurate fisheries information is required to meet the needs of higher level regional plans, as well as local resource management objectives

LRMP The preservation and conservation of fish populations and aquatic habitat are identified key issues in regional LRMP documents.  In addition to broad goals which seek to sustain fish and fish habitat integrity, specific issues have been addressed each of the Regions finalized LRMP’s.  These issues are related to collecting information and developing comprehensive management plans for identified fish and fish habitats. Fish and Fish Habitat Inventory projects are suited to address the needs of regional LRMP’s.

Partnerships: None

Comments:

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs 
$40,000
$35,000
$35,000
$35,000
$35,000
$180,000

0 ha
Units 
400 km
300 km a
300 km a
300 km a
300 km a
1600 km


Goals







Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   FHAT 20 Modelling
Activity #:   OFFH 8

Description of the Activity:   FHAT20 Modelling on existing fish inventories



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Need for habitat information in managing fish

Location:    Weyerhaeuser – Lumby operating area
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:.Ground Truth Modelled data

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

2004

Benefits & Ranking Criteria:

TSR = 2
NTRS = 7
LRMP = 6
RIC = 4
Timing = 2
Total =21*/

Benefits & Ranking Criteria:

Timber Supply Review: Aids TSR process by providing data on acceptable Riparian Management Zone classifications.

Non-Timber Resource Strategies: Statistically valid predictions of fish and fish habitat distribution can be used by fisheries managers to estimate habitat capability.   Improved information pertaining to a gap or need on part of the TSA.  Follow-up work still needed.

LRMP:  The preservation and conservation of fish populations and aquatic habitat are identified key issues in LRMP documents.

Other:

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments in maintaining critical fish habitat values
NTRS – High interest area regarding fish distribution and species 

LRMP – Information may be used in refining local area agreements

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
$20,000
$20,000





$40,000

1
Units 
1
1
1
1
1
5

report
Goals
report
report
report
report
report
reports

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: FFH  
Title:  Anstey watershed Fish
Activity #: OFFH10

Description of the Activity:  Phase four to six inventory of the Anstey watershed’s streams for fish presence/absence 

Status:
 “New” OR Years in Progress?:  

2nd year in progressTO 721155
Priority Comments?:   High priority.  Awaiting final deliverables of the inventory.  

Location:    Anstey River Watershed
Management Unit: OK TSA  

Potential Lead Proponent:   LP Engineered Wood Products Ltd. 

Objectives:.To identify fish presence / absence and species within tributaries of the Anstey River watershed.  Complements a current Watershed Restoration Plan for the area slated for this year.  

Tasks, Deliverables, Targets & Milestones:  Deliverables of final phase 6 report is for July 30.  
Target Dates:

July 30, 2001

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =3
RIC = 5
Timing =  5
Total =25

Benefits & Ranking Criteria:

Timber Supply Review:  Riparian Reserves affect Tim. Supply.  Area not inventoried yet re: fisheries.  Provides more accurate info.  Re: Riparian Reserve Area for future Timber Supply Analyses.  

Non-Timber Resource Strategies: Salmon habitat.  Significant fish value watershed.  Traditional Use by Natives  of this fishery.

LRMP:  Native historical use of salmon fishery.  
Other: Anstey Watershed currently undergoing Watershed Restoration Plan.  This study will greatly assist plan.  

Additonal Benefits:

Timber Supply Review:  Increased fish and fish habitat inventory will aid in Timber Supply Review by providing data for the creation of accurate and acceptable Riparian Management Classifications in regional watersheds.  Additionally, increased fish and fish habitat inventory activities will identify specific landscape units where resource and forestry planning will be adapted to ensure the viability and sustainability of threatened and/or regionally significant fish population

NTRS Accurate fisheries information is required to meet the needs of higher level regional plans, as well as local resource management objectives

LRMP The preservation and conservation of fish populations and aquatic habitat are identified key issues in regional LRMP documents.  In addition to broad goals which seek to sustain fish and fish habitat integrity, specific issues have been addressed each of the Regions finalized LRMP’s.  These issues are related to collecting information and developing comprehensive management plans for identified fish and fish habitats. Fish and Fish Habitat Inventory projects are suited to address the needs of regional LRMP’s.

Partnerships:  Spallumachine Indian Band. Work has been completed by workers in the Spallumachine Indian Band, with Silvatech Consultants overseeing their work

Comments:  phase I to III of the inventory has been done.  It is ethically prudent to finish this study completely.  Expect report for final phase IV to VI this year.  Future funding not required.    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$20 000
Costs 
$20,000
$0,000
$0,000
$0,000
$0,000
$20,000

Project
Units 
project
ha
ha
ha
ha
project

1
Goals
1
0
0
0
0
1

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: Fish Inv.  
Title: Seymour Watershed 1:20 000 fisheries inventory and fish habitat assessment   
Activity #:   OFFH11


Description of the Activity: 1:20 000 phase I through VI inventory of the fisheries and fish habitats of the Seymour Watershed  

Status:
 “New” OR Years in Progress?:  

Ongoing  TO721171
Priority Comments?:   HIGH. The phase I to III is in the process of being completed.  The field portion is proposed to be completed next year (ie: 2002/2003)

Location:   Seymour River Watershed 
Management Unit: Okanagan TSA  

Potential Lead Proponent:   LP Engineered Wood Products Ltd.  

Objectives:.To identify fish habitat and fish presence/ absence to assist in better forest management and to conserve the valuable fisheries values within this watershed.  Also critical in completing watershed restoration planning for this watershed.  

Tasks, Deliverables, Targets & Milestones:  Phase I to III report is in the works for final QA.  The phase IV to V1 (field work) is proposed to be completed by August 1, 2002.  
Target Dates:

August 1, 2002

Benefits & Ranking Criteria:

TSR = 5
NTRS =7 
LRMP =3
RIC =5 
Timing =  5
Total =25

Benefits & Ranking Criteria:

Timber Supply Review:  Riparian Areas affect Tim. Sup.  Knowing fishbearing versus non fish bearing streams will assist in properly identifying the required Riparian Reserves.

Non-Timber Resource Strategies:   High Value Salmon watershed, and traditional use of Salmon fishery by natives.  

LRMP:  Fisheries
Other:  Critical information to guide the Watershed Restoration Plan for the Seymour Watershed.  

Rational for Ranking: High fisheries value (salmon and other Salmonid species; within traditional lands of first nations; Watershed Restoration Plan for the drainage is being completed this year, and this is an important assessment to add into the Restoration Plan.

Additional Benefits: strengthen first nations ties by conserving a critical salmon area.  

Partnerships:  LP Engineered Wood Products only, but benefits the Salmon fishery and First Nations interests.    

Comments: Currently there is 85 000 dollars available for this project’s completion this year, however, upper management in the Company has slated this money for the Okanagan IFPA.  Thus we are proposing funding for next year in the same amount to complete phases IV to VI.  

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$85 000
Costs ($$)
$85 000
$0,000


$0,000
$0,000
$0,000
$85 000

Project
Units 
Project
ha
ha
ha
ha
Project

1
Goals
1
0
0
0
0
1

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FH
Title:   Managed Stands Health
Activity #:   OFH1

Description of the Activity:   Managed stands in selected community watersheds


Status:
 “New” OR Years in Progress?:  

2nd?
Priority Comments?:   Insufficient info to assess so must be placed into priority 3

Location: 
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Tolko

Objectives:   

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 0
NTRS = 0
LRMP =0
RIC = 0
Timing =3
Total = 3

Benefits & Ranking Criteria:   Insufficient information to provide ranking criteria.

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:  Insufficient information for ranking

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$12,000
Costs ($$)
$10,000
$10,000


$10,000
$10,000
$0,000
$40,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FH
Title:  Forest Health Inventory  
Activity #:  OFH2  

Description of the Activity:  Hadrian Merler at Region is to be completing an inventory of forest health issues regarding root rots. 

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   For better inventory of potential health issues to help prevent epidemics of pest/pathogens in merchantable forests.

Location:    Unknown exact location, but somewhere in the Thomp. Okanagan area of LP Engineered Wood Products Ltd.’s operating area.  
Management Unit:  Okanagan TSA

Potential Lead Proponent:  LP Engineered Wood Products Ltd.  

Objectives:.Better inventory of forest health issues within the proponent’s operating area within the Thompson Okanagan area.  

Tasks, Deliverables, Targets & Milestones:  To be completed in 2002
Target Dates:

Unknown

Benefits & Ranking Criteria:

TSR = 8
NTRS = 1
LRMP = 6
RIC =  3
Timing = 5
Total = 23

Benefits & Ranking Criteria:

Timber Supply Review:  Pest and Pathogen losses are thought to have been underestimated in the TSR.  Root rot assessments and better info specifically requested by CF.  

Non-Timber Resource Strategies: not really applicable

LRMP:  Not specifically mentioned but important to the process.  
Other:  Project will identify potential pest /pathogen problems and possibly mitigate losses to these factors, thus improving the harvestable land base.  

Additional Benefits:

Partnerships:   Ministry of Sustainable Resource Management

Comments:  Unknown exact details of study.  Contact Hadrian Merler as he will be in charge of project

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$8 000
Costs ($$)
$8,000
$0,000


$0,000
$0,000
$0,000
$8 000

project
Units 
project
ha
ha
ha
ha
project

1
Goals
1
0
0
0
0
1

Template 3:  Activities to Implement SSFM Strategies for Plan 2002/2003

SSFM Issue:   TSR
Title:   IT – GIS
Activity #:   1.17 OIT-1

Description of the Activity:   The use of Information Technology  GIS tools in TSA wide standardized digital format is required for spatial assessment of strategic landscape unit plans.  A study of existing standards being employed in various spatial analysis projects is required to establish a standardized  information layers throughout all the TSA analysis.

Status:
 “New” OR Years in Progress?:  

New 2001 / 2002
Priority Comments?:   
High  for the Okanagan TSA Licensees & SBFEP

Location:    Okanagan TSA
Management Unit:  O

Potential Lead Proponent:  All Licensees, IFPA , Weyerhaeuser

Objectives:   The intent of Information Technology in the GIS environment is to provide standardized TSA wide GIS data for use in TSA analysis for Timber Supply Review purposes.

GIS Tasks, Deliverables, Targets & Milestones:  
Standards for GIS themes and layers for TCP planning & LU Planning  
Target Dates:

March 31, 2003

Benefits & Ranking Criteria: 

  TSR 10/10     LRMP 10/10    NTR    8/10  RIC   0/5   Timing 3/5 = TOTAL  31   

Benefits & ranking Criteria:

Timber Supply Review:  Essential collation of multi layers of data requires a set of standards to provide seamless data sets for timber supply analysis.

Non-timber resource Strategies:  Essential collation of multitude of  projects within any one  of data layer  requires a set of standards to provide seamless  data sets for non timber resource analysis.

LRMP:  Analysis of  LRMP issue driven Deer winter Ranges,  Caribou  and Marten, sensitive terrain, etc.

Other:   The standardized merging of existing RIC standard inventories are required for assessment of analysis of  TSA wide issue based inventories.

Rational for Ranking:  As essential need for data management for all inventories and plans. 

Partnerships:  Ministry of Forests, Okanagan TSA MOF Small Business Forest Enterprise Program, Ministry of Water, Land &  Air,   Bell Pole Company Ltd. ,  Gorman Bros. Lumber Ltd.,  Federated Co-operatives Limited,  LP Engineered Wood Products Ltd. ,  Selkirk Timber Company,   Tolko Industries Ltd.,   Weyerhaeuser Company Ltd.  , Okanagan Innovative Forestry Society 

Comments:    IT-GIS provides the basic tools to strategic analysis for Timber Supply Review.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$35,000
Costs ($$)
$60,000
$60,000


$60,000
$60,000
$60,000
$300,000

0
Units


md
md
Md
Md
Md
Md

70
Goals
120
120
120
120
120
550

Template 3:  Activities to Implement SSFM Strategies  for Plan 2002/2003

SSFM Issue:  #1.1
Title:  IT – Photos
Activity #:  1.13 OIT-2

Description of the Activity:  Photo acquisition of 1:30,000 soft copy is required to undertake a Predictive Ecosystem Mapping project proposed to provide the basis for a Site Index Assignment in the Okanagan TSA.  A PEM supplemented with a future Vegetation Resource Inventory will also provide the tools for eventual modeling for both Timber Supply Review and Non Timber Resource Values in the TSA.

Status:
 “New” OR Years in Progress?:  

Year 2 of 2
Priority Comments?:   
#1  for the Okanagan TSA Licensees & SBFEP

Location:  Okanagan TSA
Management Unit:  Okanagan TSA

Potential Lead Proponent: All Licensees, Federated Coop $200,000 

Objectives:  Photos are a prerequisite to PEM, the intent of a PEM for the Okanagan TSA is to provide an ecosystem based Site Index Assignment.  PEM will also support modelling for Non Timber Resources once supplemented with a Vegetation Resource Inventory with the intent of meeting the strategies of the OSLRMP.

PEM  Project Tasks, Deliverables, Targets & Milestones:  
Air Photos 1:30000 DIAPs & ORTHOs  Vernon   or Penticton


Target Dates:

April 30, 2002



Benefits & Ranking Criteria: 

TSR 10/10    LRMP  10/10    NTR 9/10    RIC 5/5    Timing 5/5 =  TOTAL 39

Benefits & Ranking Criteria:

Timber Supply review:  Softcopy photos are an essential tool to pursue VRI and PEM.

Non-Timber resource Strategies:  Photos are a basic tool for evaluation of site specific non timber resources.

LRMP:  Photos provide an essential tool for the monitoring of landbase activities subject to the LRMP.

Other:   delivery of orthophotos and stereo DIAPs for either Vernon or Penticton District is planned pending on the successful delivery of photos in 2001/2002.

Rational for Ranking:  An essential tool for all land management activities. 

Partnerships:  Ministry of Forests, Okanagan TSA MOF Small Business Forest Enterprise Program, Ministry of Water, Land & Air, Bell Pole Company Ltd., Gorman Bros. Lumber Ltd., Federated Co-operatives Limited, LP Engineered Wood Products Ltd., Selkirk Timber Company, Tolko Industries Ltd., Weyerhaeuser Canada Ltd., Okanagan Innovative Forestry Society IFPA.

Comments:  Photos provide the basic tool to provide strategic PEM, VRI Phase 1 for Timber Supply Review.

Previous Investment
Recommended Investments – Photos

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$340,000 DSA/DVE
Costs ($$)
$200,000
$0,000


$0,000
$0,000
$0,000
$200,000

Ha
Units 
Ha
Ha
ha
ha
Ha
Ha

1,600,000
Goals
1,000,000




1,000,000

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   Overmature Spatial Planning
Activity #:   ORP1

Description of the Activity: 



Status:
 “New” OR Years in Progress?:  

1  (721987)


Priority Comments: 

Ongoing Project  

Location: 
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Tolko

Objectives: To assess the needs, develop schedules and implement resource planning consistent with recommendations identified in the LRMPs, NTRS and TSR.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:  Insufficient information to assess.  Only known that it was previously funded and follow up work is needed.

TSR = 0
NTRS = 0
LRMP =0
RIC = 0
Timing = 4
Total =  4

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:  Further information required to complete ranking.

Additional Benefits:

Partnerships:   

Comments: . 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$36,000
Costs ($$)
$45,000
$40,000


$50,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   Spatial Planning – Trout Crk 
Activity #:   ORP2

Description of the Activity:   Spatial Planning in Trout Crk Area

Status:
 “New” OR Years in Progress?:  

2ND  of  3
Priority Comments:   

Location:   Trout Creek Community Watershed
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Gormans (Joint project with Riverside Forest Products Limited)

Objectives:  

The Adaptive Management Plan for Trout Creek will provide prescribing foresters, statutory decision makers and stakeholder’s guidance with respect to acceptable levels of resource utilization consistent with recommendations identified in the TSR, NTRS and LRMP. The Adaptive Management Plan will stress a sustainable, integrated approach, which will facilitate knowledge-based decision making and lead to improved forest management within the Trout Creek Community Watershed. 

Background: The Adaptive Management Plan for Trout Creek, Step One began in 2001/2002, and is planned to move into Steps Two and Three during 02/03 , 03/04  concluding in 2004/05. 

Components: The components of the Adaptive Management Plan are listed below with the Total Chance Plan for the Watershed being completed during the 2001/2002 FRBC Fiscal Year. 

1. Total Chance Plan. Each block or polygon is assigned both a silviculture system and harvesting method.  The sequence and timing of harvest are not included or implied in the TCP.  Rather, they are generated in the modeling process, which is completed as a separate activity after the digitizing of all polygons.



2. Forest Estate Modeling. A Forest estate model such as COMPLAN or ATLAS is used to analyze scenarios, which represent different resource management options over time in order to be able to select the most appropriate option. The strongest or best resource management options obtained through modeling must be tested against or viewed in combination with other management objectives for the watershed.



3. Collection of Snow Line Hydrologic Data.  The elevation of the snow line during the period of peak flow will be determined by flying the watershed once per week during the May/June period.  A photo and video record of the snow line will be assembled during these flights as well as locating the snowline from each flight on the forest cover map.



4. Channel Monitoring. Permanent Long-term channel monitoring sites are established at selected locations in the watershed to provide data on channel stability and channel changes.   These sites will be re-surveyed on an annual basis.  The intent of the monitoring program is to provide an early warning of channel changes that may be related to peak flow increases associated with forest development.



5. Biodiversity Study.  Biodiversity exists in managed forest ecosystems, particularly "mosaics" of habitats composed of a variety of successional stages, tree species, stand densities, and age classes across a landscape.  Dr. Tom Sullivan has been studying this premise on TFL 49 by determining how mosaics of managed and unmanaged forest habitats contribute to biodiversity, and hence sustainability.  This approach will be used for this watershed by evaluating the "mosaic" of habitats covering the particular landscape unit.   Results from the TFL 49 study will be extrapolated in general terms based on GIS data and some fieldwork.  

6. Riparian Management Plan The plan will be consistent with the objectives and the process described in the LRMP.

7. Communication with stakeholder groups is a critical component of this Adaptive Management Plan. Informal meetings and field trips will be held on occasion as well as an annual information session, at which time a report will be presented. On going communications will take place with Riverside Forest Products Limited to ensure that the information, which they develop, will be harmonious with the Adaptive Management Plan for Trout Creek. 

Tasks, Deliverables, Targets & Milestones:   Provide the following by 31 March 2005:

Up to 16 copies of a summary report which summarises the Adaptive Management Plan for the Trout Creek  Community Watershed
Target Dates:

March 31, 2005

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =6
RIC = 2
Timing = 4
Total =24

Benefits & Ranking Criteria:

Timber Supply Review: Spatial analysis is a known concern indirectly referenced by the CF.  Resource plans are an effective tool to demonstrate the impacts of constraints and base case scenarios presented to the Chief Forester and resolve a major component of a gap or concern.  Data derived from these studies have been incorporated in past TSR's and additional information will be valuable for future considerations.  Data from local projects can be applied to different watersheds over larger areas of the TSA.
Non-Timber Resource Strategies: Improves needed information on part of the TSA.  Follow-up work still needed.  Predominant hydrological benefits demonstrated applicable to NTSR strategies and regional water issues.  Recognizes strategic value in establishing known hydrologic condition of watershed over long term planning horizon.  
There is definite need to amalgamate the host of water related issues so that establishment of waterstations is meeting a wide scope of information needs.  RP’s present opportunity to integrate data collection.
LRMP:  Improves needed information on part of the TSA.  Follow-up work still needed.  Res Plans have demonstrated impacts of contraints for consideration to the OSLRMP table.    Ongoing work can be imported to other watershed areas in the TSA.

Other:  . Considered a high priority by proponent and partner groups

Rational for Ranking:.  

Additional Benefits: The issue of Timber Availability is addressed with in the watershed.  Spatial analysis is a key factor.   Will incorporate strategies to meet non-timber resource needs in complex, area based constraints to timber harvesting. 

The interaction of resource planning to consider non-timber resources is a vital and basic component of the Adaptive Mgt Planning process.

The RP for Trout Creek will mitigate the impacts of the OSLRMP with respect to acceptable levels of resource utilization in the watershed.  The LRMP encourages the TRP concept in planning initiatives in watersheds.

Partnerships: Municipality of Summerland

Comments: The Adaptive Management Plan for Trout Creek is an ongoing project that has the support of the MOF, MSRM and MWLAP. 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$50,000
Costs ($$)
$50,000
$50,000


$50,000
$0,000
$0,000
$150,000

Ha
Units 
Ha
Ha
Ha
ha
Ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   Adaptive Mgt Plan – Mission, Trout & Peachland Community WS
Activity #:   ORP3

Description of the Activity:   ONGOING since 1998/99



Status:
 “New” OR Years in Progress?:  

4th YEAR in Progress
Priority Comments: Considered a high priority by proponents and partners   

Location:   MISSION, TROUT AND PEACHLAND COMMUNITY WATERSHEDS
Management Unit:  

Okanagan TSA

Potential Lead Proponent:  Riverside

Objectives: To assess the needs, develop schedules and implement resource planning consistent with recommendations identified in the LRMPs, NTRS and TSR. Objectives:   The Adaptive Management Plans for Mission, Trout and Peachland Creeks will provide prescribing foresters, statutory decision makers and stakeholder’s guidance with respect to acceptable levels of resource utilization consistent with recommendations identified in the TSR, NTRS and LRMP. These Adaptive Management Plans will stress a sustainable, integrated approach, which will facilitate knowledge-based decision making and lead to improved forest management within the watersheds. 

Background: The Adaptive Management Plan for Mission Creek, Step One began in 1999/2000, and has since moved into Steps Two and Three.  Step One of Adaptive Management Plans for Trout Creek and for Peachland Creek got underway in 2001/02. 

Components: The components vary between the three watersheds, some have been completed, and not all of them are present in each watershed. 

Total Chance Plan. Each block or polygon is assigned both a silviculture system and harvesting method.  The sequence and timing of harvest are not included or implied in the TCP.  Rather, they are generated in the modeling process, which is completed as a separate activity after the digitizing of all polygons.

Forest Estate Modeling. A Forest estate model such as COMPLAN or ATLAS is used to analyze scenarios, which represent different resource management options over time in order to be able to select the most appropriate option. The strongest or best resource management options obtained through modeling must be tested against or viewed in combination with other management objectives for the watershed.

Collection of Snow Line Hydrologic Data.  The elevation of the snow line during the period of peak flow will be determined by flying the watershed once per week during the May/June period.  A photo and video record of the snow line will be assembled during these flights as well as locating the snowline from each flight on the forest cover map.

Biodiversity Study Biodiversity exists in managed forest ecosystems; particularly "mosaics" of habitats composed of a variety of successional stages, tree species, stand densities, and age classes across a landscape.  Dr. Tom Sullivan has been studying this premise on TFL 49 by determining how mosaics of managed and unmanaged forest habitats contribute to biodiversity, and hence sustainability.  This approach will be used for these watersheds by evaluating the "mosaic" of habitats covering the particular landscape unit.   Results from the TFL 49 study will be extrapolated in general terms based on GIS data and some fieldwork. 

Riparian Management Plan The plan will be consistent with the objectives and the process described in the LRMP.

Channel Monitoring. Permanent Long-term channel monitoring sites are established at selected locations in the watershed to provide data on channel stability and channel changes.   These sites will be re-surveyed on an annual basis.  The intent of the monitoring program is to provide an early warning of channel changes that may be related to peak flow increases associated with forest development.

Tasks, Deliverables, Targets & Milestones:  Provide the following by 31 March annually: 16 copies of a summary report which summarizes the Adaptive Management Plans for Mission, Trout & Peachland Creeks. 
Target Dates:

March 31, 2007

Benefits & Ranking Criteria:

TSR = 5
NTRS =7
LRMP =6
RIC = 2
Timing =  5
Total =25

Benefits & Ranking Criteria:

Timber Supply Review: Spatial analysis is a known concern indirectly referenced by the CF.  Resource plans are an effective tool to demonstrate the impacts of constraints and base case scenarios presented to the Chief Forester and resolve a major component of a gap or concern.  Data derived from these studies have been incorporated in past TSR's and additional information will be valuable for future considerations.  Data from local projects can be applied to different watersheds over larger areas of the TSA.
Non-Timber Resource Strategies: Improves needed information on part of the TSA.  Follow-up work still needed.  Predominant hydrological benefits demonstrated applicable to NTSR strategies and regional water issues.  Recognizes strategic value in establishing known hydrologic condition of watershed over long term planning horizon.  
There is definite need to amalgamate the host of water related issues so that establishment of waterstations is meeting a wide scope of information needs.  RP’s present opportunity to integrate data collection.
LRMP:  Improves needed information on part of the TSA.  Follow-up work still needed.  RP’s have demonstrated the impacts of contraints for consideration to the OSLRMP table.    Ongoing work can be imported to other watershed areas in the TSA.

Other:  . Considered a high priority by proponent and partner groups

Rational for Ranking:   Mission Creek is one of the largest watersheds in the province with large rural and urban population dependant on water supplies.  Considered highest RP priority in the TSA. 

Additional Benefits: The issue of Timber Availability is addressed with in the watershed.  Spatial analysis is a key factor.   Will incorporate strategies to meet non-timber resource needs in complex, area based constraints to timber harvesting. 

The interaction of resource planning to consider non-timber resources is a vital and basic component of the Adaptive Mgt Planning process.

The RP for these creeks will mitigate the impacts of the OSLRMP with respect to acceptable levels of resource utilization in the watershed.  The LRMP encourages the TRP concept in planning initiatives in watersheds.

Partnerships:   City of Kelowna, Black Mountain Irrigation District, Municipality of Summerland, Municipality of Peachland   All aspects of work coordinated with other licencee operating  in the WS.

Comments:  The work in this ongoing project is shifting from Mission to Trout and Peachland. It has the support of MoF & MWLAP.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$125,000
Costs ($$)
$125,000
$100,000


$100,000
$100,000
$100,000
$500,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   Adaptive Mgt Plan - Monashee
Activity #:   ORP5

Description of the Activity:   ONGOING

Status:
 “New” OR Years in Progress?:  

second of two years
Priority Comments?:   

Location:    Monashee Railroad Area
Management Unit:  Okan TSA

Potential Lead Proponent:   Riverside, Lumby Division for Bell Pole Company

Objectives: To assess the needs, develop schedules and implement resource planning consistent with recommendations identified in the LRMPs, NTRS and TSR. The Adaptive Management Plan will provide prescribing foresters, statutory decision makers and stakeholder’s guidance with respect to acceptable levels of resource utilization consistent with recommendations identified in the TSR, NTRS and LRMP. This plan will stress a sustainable, integrated approach, which will facilitate knowledge-based decision making and lead to improved forest management within the watersheds.

Components:. 

1. Total Chance Plan. Each block or polygon is assigned both a silviculture system and harvesting method.  The sequence and timing of harvest are not included or implied in the TCP.  Rather, they are generated in the modeling process, which is completed as a separate activity after the digitizing of all polygons.

2. Forest Estate Modeling. A Forest estate model such as COMPLAN or ATLAS is used to analyze scenarios, which represent different resource management options over time in order to be able to select the most appropriate option. The strongest or best resource management options obtained through modeling must be tested against or viewed in combination with other management objectives for the watershed.  The horizon of planning extends to 200 years.

3. Communication with stakeholder groups is a critical component of an Adaptive Management Plan. Informal meetings and field trips will be held on occaision.

Tasks, Deliverables, Targets & Milestones:  Modeling to be complete by March, 2003
Target Dates:



Benefits & Ranking Criteria:

TSR = 5
NTRS = 5
LRMP =5
RIC =2 
Timing = 5
Total =22

Benefits & Ranking Criteria:

Timber Supply Review: Spatial analysis is a known concern indirectly referenced by the CF.  Resource plans are an effective tool to demonstrate the impacts of constraints and base case scenarios presented to the Chief Forester and resolve a major component of a gap or concern.  Data derived from these studies have been incorporated in past TSR's and additional information will be valuable for future considerations.  Data from local projects can be applied to different watersheds over larger areas of the TSA.
Non-Timber Resource Strategies: Improves needed information on part of the TSA.  Follow-up work still needed.
LRMP:  May mitigate LRMP impacts.  Spatial linkages a known concern for the future. Improves needed information on part of the TSA & follow-up work still needed.  RP’s have demonstrated the impacts of contraints for consideration to the OSLRMP table.    Ongoing work can be imported to other watershed areas in the TSA.



Additional Benefits: The issue of Timber Availability is addressed with in the watershed.  Spatial analysis is a key factor.   Will incorporate strategies to meet non-timber resource needs as complex, area based constraints to timber harvesting. 

The interaction of resource planning to consider non-timber resources is a vital and basic component of the Adaptive Mgt Planning process.

The RP for Monashee Creek will mitigate the impacts of the OSLRMP with respect to acceptable levels of resource utilization in the watershed.  The LRMP encourages the TRP concept in planning initiatives in watersheds.

Rational for Ranking: Considered a high priority by proponents and partners.

Comments:  2002/03 expected to be final year of project 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$15,000
Costs ($$)
$15,000
$0


$0
$0
$0
$15,000

ha
Units 
ha
ha
ha
ha
ha
ha

N/a
Goals
1 report
1 report
1 report
1 report
1 report
5 reports

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   Sicamous Spatial Planning
Activity #:   ORP6

Description of the Activity:   ONGOING



Status:
 “New” OR Years in Progress?:  

third of three
Priority Comments?:   

Location: Sicamous Wiseman area
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Riverside Forest Products, Armstrong Division, 

Objectives: To assess the needs, develop schedules and implement resource planning consistent with recommendations identified in the LRMPs, NTRS and TSR. The Adaptive Management Plan will provide prescribing foresters, statutory decision makers and stakeholder’s guidance with respect to acceptable levels of resource utilization consistent with recommendations identified in the TSR, NTRS and LRMP. This plan will stress a sustainable, integrated approach, which will facilitate knowledge-based decision making and lead to improved forest management within the watersheds.

Components:. 

1. Total Chance Plan. Each block or polygon is assigned both a silviculture system and harvesting method.  The sequence and timing of harvest are not included or implied in the TCP.  Rather, they are generated in the modeling process, which is completed as a separate activity after the digitizing of all polygons.

2. Forest Estate Modeling. A Forest estate model such as COMPLAN or ATLAS is used to analyze scenarios, which represent different resource management options over time in order to be able to select the most appropriate option. The strongest or best resource management options obtained through modeling must be tested against or viewed in combination with other management objectives for the watershed.  The horizon of planning extends to 200 years

3. Communication with stakeholder groups is a critical component of an Adaptive Management Plan. Informal meetings and field trips will be held on occaision.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

March 31, 2003

Benefits & Ranking Criteria:

TSR = 5
NTRS = 5
LRMP =5
RIC =2 
Timing = 5
Total =22

Benefits & Ranking Criteria:

Timber Supply Review: Spatial analysis is a known concern indirectly referenced by the CF.  Resource plans are an effective tool to demonstrate the impacts of constraints and base case scenarios presented to the Chief Forester and resolve a major component of a gap or concern.  Data derived from these studies have been incorporated in past TSR's and additional information will be valuable for future considerations.  Data from local projects can be applied to different watersheds over larger areas of the TSA.
Non-Timber Resource Strategies: Improves needed information on part of the TSA.  Follow-up work still needed.
LRMP:  May mitigate LRMP impacts.  Spatial linkages a known concern for the future. Improves needed information on part of the TSA & follow-up work still needed.  RP’s have demonstrated the impacts of contraints for consideration to the OSLRMP table.    Ongoing work can be imported to other watershed areas in the TSA.



Additional Benefits: The issue of Timber Availability is addressed with in the watershed.  Spatial analysis is a key factor.   Will incorporate strategies to meet non-timber resource needs as complex, area based constraints to timber harvesting. 

The interaction of resource planning to consider non-timber resources is a vital and basic component of the Adaptive Mgt Planning process.

The RP for Sicamous / Wiseman Creek will mitigate the impacts of the OSLRMP with respect to acceptable levels of resource utilization in the watershed.  The LRMP encourages the TRP concept in planning initiatives in watersheds.

Rational for Ranking: Considered a high priority by proponents and partners.

Comments:   Final year of project.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

15,000
Costs 
$5,000
$0
$0
$0
$0
$5,000

ha
Units 
ha
ha
ha
ha
ha
ha

1 report
Goals
1 report
1 report
1 report
1 report
1 report
5 reports

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  #1.1
Title:   BEC
Activity: 1.12   OTEM1

Description of the Activity:  Continuation of Regionally approved Biological Ecological Classification Project is required in the Okanagan TSA to complete the ongoing BEC refinement throughout the Region.  BEC is a critical input element to a Predictive Ecosystem Mapping project for the Okanagan Management Unit.  Through the innovative & cooperative actions of the Okanagan Innovative Forestry Practices Society a Predictive Ecosystem Model is proposed to provide the basis for a Site Index Assignment in the Okanagan TSA.   

Status:
 “New” OR Years in Progress?:  

Year 5 of 5
Priority Comments?:   
High priority for the Kamloops Region 

Location:  Okanagan TSA
Management Unit:  Okanagan TSA

Potential Lead Proponent:  All Licensees,  IFPA, Weyerhaeuser Company Ltd.   142,000

Objectives:  The intent of a BEC for the Okanagan TSA is to provide a strategic level refinement of BioGeoClimatic classification throughout the TSA.  This refinement will provide critical input elements for ecosystem based mapping which will be used in a number of applications including PEM and TSR.  The BEC will also support mapping for Non Timber Resources once supplemented with a Vegetation Resource Inventory in favour of meeting the strategies of the OSLRMP.

Tasks, Deliverables, Targets & Milestones:  
BEC refinement Okanagan TSA Wet belt,  sample planning 

BEC refinement Okanagan TSA Wet belt,  field verification

BEC refinement Okanagan TSA Wet belt,  databases and digital maps 

Final BEC Report for Dry belt/Wet belt Okanagan TSA & QA
Target Dates:

May 31, 2002

Oct 31, 2002

March 31, 2003

March 31, 2003

Benefits & Ranking Criteria: 

 TSR: 7/10        LRMP: 8/10       NTRS: 10/10    RIC: 5/5      Timing: 5/5 =  TOTAL  35   

Benefits & Ranking Criteria:

Timber Supply Review:  Accurate Biogeoclimatice Ecosystem classification in the Kamloops Region are used as Analysis units for TSR.

Non-timber resource strategies:  Standard BEC classification in the Kamloops region is a basic tool for ecosystem management in the Okanagan.

LRMP:   Standards for land management activities in the Okanagan largely managed operationally based on accurate  BEC.

Rational for Ranking: An essential basic for strategic land management of  the Okanagan TSA. 

Partnerships:  Ministry of Forests,  Okanagan TSA MOF Small Business Forest Enterprise Program, Ministry of Water, Land & Air,  Bell Pole Company Ltd.,  Gorman Bros. Lumber Ltd.,  Federated Co-operatives Limited,  LP Engineered Wood Products Ltd.,  Selkirk Timber Company,  Tolko Industries Ltd.,   Weyerhaeuser Company Ltd.,  Okanagan Innovative Forestry Society IFPA.  

Comments:  BEC provides the foundation upon which PEM, VRI and Site Index Assignment are built on with the objective to provide reliable information for TSR3 in 2006.  This proposal provides partnership funding of $142,000 in 2001/02 from the Okanagan TSA (Weyerhaeuser) to compliment Regional allocation already approved.  Similar expenditures are expected in 2002/03.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$142,000
Costs($)
$142,000
$0,000
$0,000
$0,000
$0,000
$142,000

ha
Units 
   Ha
ha
Ha
Ha
Ha
Ha

1,200,000
Goals
1,100,000




1,100,000

Note:   
The $ values included here include solely OK TSA contribution.  It does not include overall BEC budget for 2001/02  &  2002/03
Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  1.1
Title:   PEM – SIBEC
Activity #: 1.11  OTEM2

Description of the Activity:  A Predictive Ecosystem Mapping project is proposed  to provide the basis for a Site Index Assignment in the Okanagan TSA.  A PEM supplemented with a future Vegetation Resource Inventory will also provide the tools for eventual modelling for both Timber and Non Timber Resource Values in the TSA.

Status:
 “New” OR Years in Progress?:  

Year 2 of  3
Priority Comments?:   
#1  for the Okanagan TSA Licensees & SBFEP

Location:  Okanagan TSA
Management Unit:  Okanagan TSA

Potential Lead Proponent:  All Licensees, IFPA,  Riverside 

Objectives:  The intent of a PEM for the Okanagan TSA is to provide an ecosystem-based justification for a Site Index Assignment.  PEM will also support modelling for Non Timber Resources once supplemented with a Vegetation Resource Inventory in the intent of meeting the strategies of the OSLRMP.

PEM  Project Tasks, Deliverables, Targets & Milestones:  

Air Photos 1:30000 DIAPs &ORTHOs  Vernon   or Penticton

PEM Sampling plan for the Okanagan Wet belt

Prelim SIBEC adjustment for Okanagan TSA Dry belt

PEM accuracy assessment Okanagan Drybelt

Final  SIBEC adjustment for Okanagan TSA Dry belt & QA

Prelim Field accuracy verification for Okanagan TSA Wet belt

Preliminary Knowledge Base tables for Okanagan Wet Belt

Bioterrain mapping of the Okanagan TSA Wet Belt

PEM accuracy assessment for Okanagan TSA Wet belt 

Final  Knowledge Base tables for Okanagan Wet Belt

Preliminary SIBEC adjustment for Okanagan Wet belt

Preliminary   Report  for the Okanagan TSA 

Final Report for Dry belt/Wet belt Okanagan TSA & QA
Target Dates:

April 30, 2002

May 30, 2002

June 30, 2002

July 30, 2001

August 31, 2002

Nov 30, 2003

March 31, 2003

March 31, 2003

August  31, 2003

October 31, 2003

October 31, 2003

Nov  15, 2003

Dec 15, 2003

Benefits & Ranking Criteria: 

TSR  7/10    LRMP 10/10   NTR  10/10  RIC  5/5   Timing  5/5 = TOTAL 37

Benefits & ranking Criteria:

Timber Supply Review:  Bioterrain mapping – PEM and SIBEC assignment will be used to provide accurate estimate of growing potential (Site Index) for TSR

Non-Timber resource Strategies:  PEM will provide the basic tools for ecosystem based planning for non timber resources and provide tools for non timber resource modelling.

LRMP:   PEM provide the basic spatial distribution of ecosystems in the Okanagan TSA.  

Other:   PEM provides a basic land management tool for both Timber and NTRS planning.

Rational for Ranking:  Beneficial tool for ecosystem landbased planning for TSR, LRMP and NTRS.

Partnerships:  Ministry of Forests, Okanagan TSA MOF Small Business Forest Enterprise Program, Ministry of Water, Land & Air, Bell Pole Company Ltd., GormanBros. Lumber Ltd., Federated Co-operatives Limited,  LP Engineered Wood Products Ltd., Selkirk Timber Company,  Tolko Industries Ltd., Weyerhaeuser Co. Ltd., Okanagan Innovative Forestry Society.

Comments:  PEM provides the basic tools to provide strategic Site Index Assignment input to supplement Veg. Inventory Phase 1 for TSR and prioritize future investments.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$700,000
Costs ($)
$560,000
$200,000
$0,000
$0,000
$0,000
$760,000

Ha
Units 
Ha
Ha
Ha
ha  
Ha
Ha

600,000
Goals
900,00
100,000
0
0
0
1,000,000

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TSM
Title:   Trout Creek Level C 
Activity #:   OTSM1

Description of the Activity:  IN-PROGRESS – Trout Creek level C TSM to Re-assess/Re-map Terrain 4 & 5.   Parcels of land have been either missed and/or mapped incorrectly in a previous FRBC TSM Mapping Project.  The project will take those specific areas in question and conduct Detailed Terrain Stability Mapping (Level C).  This will identify unstable or potentially unstable land areas via the character and distribution of surficial materials and the active geomorphic processes affecting the parcels of land in question.  Maps will then be developed ranking specific areas as having moderate or high potential for landslides or surface erosion.  Once completed, the work will not have to be re-done at the same intensity and will provide an information base for planning, operations and resource interactions.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   

Location: TROUT CREEK
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Gormans

Objectives: To complete the identification and mapping of unstable or potentially unstable land within the project area for use in strategic planning, AAC determination, and assessments linked to other resource uses.

Tasks, Deliverables, Targets & Milestones:

Final deliverables will consist of a Final Report and Final Map  
Target Dates:

March 31, 2004

Benefits & Ranking Criteria:

TSR = 5
NTRS = 3
LRMP =3
RIC = 5
Timing = 3
Total = 19

Benefits & Ranking Criteria:

Timber Supply Review:  Improves a gap or needed information on part of the TSA

Non-Timber Resource Strategies: Improves a gap or need on part of the TSA.  
LRMP: Supports the location of WTP and OGMAs
Other:..  Refines the THLB.  RIC standards plus reliable agency standards.

Rational for Ranking:

Sustainability cannot be achieved without reliable information on the stability of the land base supporting our forest resources.  Terrain Stability (TSM) inventories contributes to management decisions; they upgrade the old ESA categories and provide links to other works including watershed restoration, ecosystem mapping, water quality, fisheries management and timber harvesting.  These interacting concerns are central to achieving sustainability.

Additional Benefits:

Partnerships:   

Comments:   Project will consist of a re-assessment/re-mapping of Terrain Class 4 & 5 within the Trout Creek Community Watershed. 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs
$30,000
$10,000
$0,000
$0,000
$0,000
$40,000

ha
Units 
ha
ha
Ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TSM
Title:   Silver/Gallon Level C
Activity #:   OTSM4

Description of the Activity:   

Provide Detailed Terrain Stability Mapping (Level C) to identify unstable or potentially unstable land areas via the character and distribution of surficial materials and the active geomorphic processes affecting the site.  Maps are then developed ranking specific areas as having moderate or high potential for landslides or surface erosion.  Once completed, the work will not have to be re-done at the same intensity and provides an information base for planning, operations and resource interactions.

Status:
 “New” OR Years in Progress?:  

2 of 5??
Priority Comments?:   

Location:    Silver/Gallon crks
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Riverside

Objectives:   To complete the identification and mapping of unstable or potentially unstable land within the project area for use in strategic planning, AAC determination, and assessments linked to other resource uses.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 5
NTRS = 3
LRMP =3
RIC = 5
Timing =4
Total = 20

Benefits & Ranking Criteria:

Timber Supply Review:  Improves a gap or needed information on part of the TSA

Non-Timber Resource Strategies: Improves a gap or need on part of the TSA.  
LRMP: Supports the location of WTP and OGMAs.
Other:. Refines the THLB.  RIC standards plus reliable agency standards.

Rational for Ranking:

Sustainability cannot be achieved without reliable information on the stability of the land base supporting our forest resources.  Terrain Stability (TSM) inventories contributes to management decisions; they upgrade the old ESA categories and provide links to other works including watershed restoration, ecosystem mapping, water quality, fisheries management and timber harvesting.  These interacting concerns are central to achieving sustainability.

Additional Benefits:

Partnerships:   

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$18,000
Costs ($$)
$18,000
$18,000


$18,000
$18,000
$0,000
$72,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TSM
Title:   Greenbush Level C
Activity #:   OTSM5

Description of the Activity:   

Provide Detailed Terrain Stability Mapping (Level C) to identify unstable or potentially unstable land areas via the character and distribution of surficial materials and the active geomorphic processes affecting the site.  Maps are then developed ranking specific areas as having moderate or high potential for landslides or surface erosion.  Once completed, the work will not have to be re-done at the same intensity and provides an information base for planning, operations and resource interactions.

Status:
 “New” OR Years in Progress?:  

May be deferred 01_02
Priority Comments?:   

Location:   Greenbush Lk
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Riverside Lumby

Objectives: To complete the identification and mapping of unstable or potentially unstable land within the project area for use in strategic planning, AAC determination, and assessments linked to other resource uses.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 5
NTRS = 3
LRMP =3
RIC = 5
Timing =3
Total =19

Benefits & Ranking Criteria:

Timber Supply Review:  Improves a gap or needed information on part of the TSA

Non-Timber Resource Strategies: Improves a gap or need on part of the TSA.  
LRMP: Supports the location of WTP and OGMAs.
Other: Refines the THLB.  RIC standards plus reliable agency standards.

Rational for Ranking:

Sustainability cannot be achieved without reliable information on the stability of the land base supporting our forest resources.  Terrain Stability (TSM) inventories contributes to management decisions; they upgrade the old ESA categories and provide links to other works including watershed restoration, ecosystem mapping, water quality, fisheries management and timber harvesting.  These interacting concerns are central to achieving sustainability.

Additional Benefits:

Partnerships:   

Comments:   Note: the funds placed on this project may be redirected to the IFPA and out of this type of activity  If the funds are not  required for the IFPA, then there will be additional TSM projects undertaken. 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$49,244
Costs ($$)
$136,000
$136,000
$136,000
$136,000
$136,000
680,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TSM
Title:   Harris/Duteau Level C
Activity #:   OTSM6

Description of the Activity:   

Provide Detailed Terrain Stability Mapping (Level C) to identify unstable or potentially unstable land areas via the character and distribution of surficial materials and the active geomorphic processes affecting the site.  Maps are then developed ranking specific areas as having moderate or high potential for landslides or surface erosion.  Once completed, the work will not have to be re-done at the same intensity and provides an information base for planning, operations and resource interactions.

Status:
 “New” OR Years in Progress?:  

2nd year in Progress
Priority Comments?:   

Location:   Harris and Duteau Watersheds
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Riverside Lumby Division

Objectives: To complete the identification and mapping of unstable or potentially unstable land within the project area for use in strategic planning, AAC determination, and assessments linked to other resource uses. 

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

Location

Benefits & Ranking Criteria:

TSR = 5
NTRS = 3
LRMP =3
RIC = 5
Timing =3
Total =19

Benefits & Ranking Criteria:

Timber Supply Review:  Improves a gap or needed information on part of the TSA

Non-Timber Resource Strategies: Improves a gap or need on part of the TSA.  
LRMP: Supports the location of WTP and OGMAs.

Other:  Refines the THLB.  RIC standards plus reliable agency standards.

Rational for Ranking:

Sustainability cannot be achieved without reliable information on the stability of the land base supporting our forest resources.  Terrain Stability (TSM) inventories contributes to management decisions; they upgrade the old ESA categories and provide links to other works including watershed restoration, ecosystem mapping, water quality, fisheries management and timber harvesting.  These interacting concerns are central to achieving sustainability.

Additional Benefits:

Partnerships:   

Comments:   .

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$30,000
Costs ($$)
27,560
27,560
27,560
27,560
27,560
$137,800

ha
Units 
ha
ha
ha
ha
ha
ha

N/a
Goals
40,191
10,000
10,000
10,000
10,000
80,191

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TSM
Title:   Wap Creek Level C
Activity #:   OTSM7

Description of the Activity:   

Provide Detailed Terrain Stability Mapping (Level C) to identify unstable or potentially unstable land areas via the character and distribution of surficial materials and the active geomorphic processes affecting the site.  Maps are then developed ranking specific areas as having moderate or high potential for landslides or surface erosion.  Once completed, the work will not have to be re-done at the same intensity and provides an information base for planning, operations and resource interactions.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location:    Riverside operating area in the Wap watershed area
Management Unit:  

Okanagan TSA

Potential Lead Proponent:  Riverside Forest Products, Armstrong Division

Objectives: To complete the identification and mapping of unstable or potentially unstable land within the project area for use in strategic planning, AAC determination, and assessments linked to other resource uses.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

Location

Benefits & Ranking Criteria:

TSR = 5
NTRS = 3
LRMP =3
RIC = 5
Timing =3
Total =19

Benefits & Ranking Criteria:

Timber Supply Review:  Improves a gap or needed information on part of the TSA

Non-Timber Resource Strategies: Improves a gap or need on part of the TSA.  
LRMP: Supports the location of WTP and OGMAs
Other:..  Refines the THLB.  RIC standards plus reliable agency standards.

Rational for Ranking:

Sustainability cannot be achieved without reliable information on the stability of the land base supporting our forest resources.  Terrain Stability (TSM) inventories contributes to management decisions; they upgrade the old ESA categories and provide links to other works including watershed restoration, ecosystem mapping, water quality, fisheries management and timber harvesting.  These interacting concerns are central to achieving sustainability.

Additional Benefits:

Partnerships:   

Comments:   Note: the funds placed on this project may be redirected to the IFPA and out of this type of activity  If the funds are not  required for the IFPA, then there will be additional TSM projects undertaken.



Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$53,607
Costs ($$)
$27,000
$27,000


$27,000


$27,000


$27,000


$108,000

ha
Units 
ha
ha
ha
ha
ha
ha

N/a
Goals
20,908
20,908
20,908
20,908
20,908
104,540

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TSM
Title:   Fill in Level C Gaps
Activity #:   OTSM8

Description of the Activity:   

Parcels of land have been missed in previous TSM mapping.  On those areas, provide Detailed Terrain Stability Mapping (Level C) to identify unstable or potentially unstable land areas via the character and distribution of surficial materials and the active geomorphic processes affecting the site.  Maps are then developed ranking specific areas as having moderate or high potential for landslides or surface erosion.  Once completed, the work will not have to be re-done at the same intensity and provides an information base for planning, operations and resource interactions.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location:    Federated operating area
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Federated

Objectives: To complete the identification and mapping of unstable or potentially unstable land within the project area for use in strategic planning, AAC determination, and assessments linked to other resource uses.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 5
NTRS = 3
LRMP =3
RIC = 5
Timing =3
Total =19

Benefits & Ranking Criteria:

Timber Supply Review:  Improves a gap or needed information on part of the TSA

Non-Timber Resource Strategies: Improves a gap or need on part of the TSA.  
LRMP:  
Other:. Supports the location of WTP and OGMAs.  Refines the THLB.  RIC standards plus reliable agency standards.

Rational for Ranking:

Sustainability cannot be achieved without reliable information on the stability of the land base supporting our forest resources.  Terrain Stability (TSM) inventories contributes to management decisions; they upgrade the old ESA categories and provide links to other works including watershed restoration, ecosystem mapping, water quality, fisheries management and timber harvesting.  These interacting concerns are central to achieving sustainability.

Additional Benefits:

Partnerships:   

Comments:   Could this be a duplicate project with OTSM9? And OTSM10?

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$50,000
Costs ($$)
$50,000
$50,000


$50,000
$50,000
$0,000
$200,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TSM
Title:   Level C – SA Dist
Activity #:   OTSM9

Description of the Activity:   

Provide Detailed Terrain Stability Mapping (Level C) to identify unstable or potentially unstable land areas via the character and distribution of surficial materials and the active geomorphic processes affecting the site.  Maps are then developed ranking specific areas as having moderate or high potential for landslides or surface erosion.  Once completed, the work will not have to be re-done at the same intensity and provides an information base for planning, operations and resource interactions.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location:    
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   

Objectives: To complete the identification and mapping of unstable or potentially unstable land within the project area for use in strategic planning, AAC determination, and assessments linked to other resource uses.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 5
NTRS = 3
LRMP =3
RIC = 5
Timing = 0
Total =16

Benefits & Ranking Criteria:

Timber Supply Review:  Improves a gap or needed information on part of the TSA

Non-Timber Resource Strategies: Improves a gap or need on part of the TSA.  
LRMP:  
Other:. Supports the location of WTP and OGMAs.  Refines the THLB.  RIC standards plus reliable agency standards.

Rational for Ranking:

Sustainability cannot be achieved without reliable information on the stability of the land base supporting our forest resources.  Terrain Stability (TSM) inventories contributes to management decisions; they upgrade the old ESA categories and provide links to other works including watershed restoration, ecosystem mapping, water quality, fisheries management and timber harvesting.  These interacting concerns are central to achieving sustainability.

Additional Benefits:

Partnerships:   

Comments:   Appears to be a new project potential duplication with OTSM8 & 10

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$130,000
$100,000


$0,000
$0,000
$0,000
$230,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TSM
Title:  Terrain Stability Mapping 
Activity #:   OTSM10

Description of the Activity: Complete Level C (detailed TSM – DTSM) mapping of areas with steep and complex terrain, especially those areas being considered for resource planning or other development. 


Status:
 “New” OR Years in Progress?:  

In Progress
Priority Comments?:  Continuation of district mapping program. 

Location:    Salmon Arm Forest District – FedCo Op Area
Management Unit:  

Potential Lead Proponent:   Federated Co-operatives Limited (FCL)

Objectives: To complete Level C TSM within FCL’s operating area in the Salmon Arm Forest District.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 5
NTRS = 3
LRMP =3
RIC = 5
Timing = 0
Total =16

Benefits & Ranking Criteria:

Timber Supply Review:  Improves a gap or needed information on part of the TSA

Non-Timber Resource Strategies: Improves a gap or need on part of the TSA.  
LRMP: Supports the location of WTP and OGMAs.

Other:  Refines the THLB.  RIC standards plus reliable agency standards.

Rational for Ranking:

Sustainability cannot be achieved without reliable information on the stability of the land base supporting our forest resources.  Terrain Stability (TSM) inventories contributes to management decisions; they upgrade the old ESA categories and provide links to other works including watershed restoration, ecosystem mapping, water quality, fisheries management and timber harvesting.  These interacting concerns are central to achieving sustainability.

Additional Benefits:

Partnerships:  FCL/MOF

Comments:   Work is deferred for 2001-2002. Project slated to continue in 2002-2003. 

 Concern that this is duplicate project with OTSM8 &9

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$50,000
$50,000


$50,000
$0,000
$0,000
$150,000

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

 Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:   Visuals on Hiways/Lakes
Activity #:   OVA1

Description of the Activity: Inventory review of various hwys and completion of 42 lakes as required by LRMP and update of old corridor mapping to new RIC standards.

Status:
 “New” OR Years in Progress?:  

NEW 
Priority Comments?:   High

Location:   Vernon District
Management Unit:  OK TSA

Potential Lead Proponent:   Riverside/Tolko/ Weyco (3 operating areas)

Objectives:Complete VLI and VQO assessments & ensure previously completed works are reliable for strategic planning.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

Benefits & Ranking Criteria:

TSR = 6
NTRS =  3
LRMP = 8
RIC = 5
Timing =3
Total =25

Benefits & Ranking Criteria:

Timber Supply Review:   The visual landscape inventories and resulting VQOs are a significant consideration in determining the amount and rate of harvest and thus the AAC determination.  Constraints on visually sensitive areas also impact the harvesting methods and thus impact timber availability in terms of timing (green up, etc).

Non-Timber Resource Strategies: Visual Aesthetics directly affects the tourism industry, recreationalists and local residents if forestry activities are not designed and implemented consistent with the Visual Quality Objectives (VQO’s

LRMP: Visual management is required by LRMP. Stakeholders in the LRMP process have recognised the need and value of visual landscape inventories for sustainability.  Accurate inventories and assessments of impacts are needed to meet the needs of this higher level planning process.

Other: old visual inventories are not to new RIC standards.

Rational for Ranking: required by LRMP and TSR process.  Managing for visual quality is particularily important in the Okanagan TSA due to the significance of tourism to the region. Visual landscape inventories are both social and ecological concerns.  Visual impact of harvesting has highlighted the importance of scenic quality and natural landscapes.  The quality of the landscapes is very important to the diverse tourism industry in the Province and an important factor in the achievement of sustainability.  Visual inventories provide the basis for recommending scenic areas and VQOs that in turn define levels of visual change on selected areas.  As a part of landscape analysis, the VQOs provide options for different styles of management considering the biophysical, economic and social aspects related to sustainability.  These objectives impact the available landbase, harvesting constraints and management decisions which in turn affects TSR’s and LRMP’s.

Additional Benefits: : improved public acceptance of forest practices

Partnerships: potential through First Nations contracting

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs 
$38,000
$19,000
$19,000
$19,000
$19,000
$114,000

Mapsheets
Units 
mapsheets
mapsheets
mapsheets
mapsheets
mapsheets
mapsheets

0
Goals
42 lakes and 17 corridor mapsheets
19 corridor mapsheets
19 corridor mapsheets
19 corridor mapsheets
19 corridor mapsheets
42 lakes and 93 corridor mapsheets

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:   Visuals on Hiways & 2 Lks
Activity #:   OVA3

Description of the Activity: Inventory review of various hwys and 2 lakes as required by LRMP, update of Shuswap Lake inventory, and update of old corridor mapping to new RIC standards.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:    Salmon Arm District
Management Unit:  OK TSA

Potential Lead Proponent:  .Fed Coop/ Tolko/ Riverside operating areas

Objectives: Complete VLI and VQO assessments & ensure that previously completed works are reliable for strategic planning.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

Location

Benefits & Ranking Criteria:

TSR = 5
NTRS = 4
LRMP = 8
RIC = 5
Timing = 2
Total =24

Benefits & Ranking Criteria:

Timber Supply Review: The visual landscape inventories and resulting VQOs are a significant consideration in determining the amount and rate of harvest and thus the AAC determination.  Constraints on visually sensitive areas also impact the harvesting methods and thus impact timber availability in terms of timing (green up, etc).

Non-Timber Resource Strategies: Required by legislation. Visual Aesthetics directly affects the tourism industry, recreationalists and local residents if forestry activities are not designed and implemented consistent with the Visual Quality Objectives (VQO’s

LRMP: Visual management is required by LRMP. Stakeholders in the LRMP process have recognised the need and value of visual landscape inventories for sustainability.  Accurate inventories and assessments of impacts are needed to meet the needs of this higher level planning process.

Other: old visual inventories are not to new RIC standards.

Rational for Ranking: required by LRMP and TSR process.  Managing for visual quality is particularily important in the Okanagan TSA due to the significance of tourism to the region. 

Visual landscape inventories are both social and ecological concerns.  Visual impact of harvesting has highlighted the importance of scenic quality and natural landscapes.  The quality of the landscapes is very important to the diverse tourism industry in the Province and an important factor in the achievement of sustainability.  Visual inventories provide the basis for recommending scenic areas and VQOs that in turn define levels of visual change on selected areas.  As a part of landscape analysis, the VQOs provide options for different styles of management considering the biophysical, economic and social aspects related to sustainability.  These objectives impact the available landbase, harvesting constraints and management decisions which in turn affects Timber Supply Reviews (TSR’s) and Land and Resource Management Plans (LRMP’s).

Additional Benefits: improved public acceptance of forest practices

Partnerships: potential through First Nations contracting 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs
$30,000
$15,000
$15,000
$15,000
$15,000
$90,000

mapsheets
Units 
mapsheets
mapsheets
mapsheets
mapsheets
mapsheets
mapsheets

0
Goals
2 lakes, 37 mapsheets 
15 
15 
15 
15 
2 lakes, 97 mapsheets, 

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:   Visuals – 17 Lakes
Activity #:   OVA4

Description of the Activity: Complete mapping of A, B, and C quality lakes as directed by LRMP, and update previous corridor mapping to new RIC standards

Status:
 “New” OR Years in Progress?:  

NEW
Priority Comments?:   

Location:    Penticton District
Management Unit:  Okanagan TSA

Potential Lead Proponent:   Gormans ($2500) Weyco ($7000) Riverside ($5000)

Objectives: Complete VLI and VQO assessments & ensure that previously completed works are reliable for strategic planning.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR =  5
NTRS = 5
LRMP = 8
RIC = 5
Timing =3
Total =26

Benefits & Ranking Criteria:

Timber Supply Review:   Up-to -date info is required for TSR. The visual landscape inventories and resulting VQOs are a significant consideration in determining the amount and rate of harvest and thus the AAC determination.  Constraints on visually sensitive areas also impact the harvesting methods and thus impact timber availability in terms of timing (green up, etc).

Non-Timber Resource Strategies: Visual Aesthetics directly affects the tourism industry, recreationalists and local residents if forestry activities are not designed and implemented consistent with the Visual Quality Objectives (VQO’s

LRMP: Visual management is required by LRMP. Stakeholders in the LRMP process have recognised the need and value of visual landscape inventories for sustainability..

Other: old visual inventories are not to new RIC standards.

Rational for Ranking: required by LRMP and TSR process.  Managing for visual quality is particularily important in the Okanagan TSA due to the significance of tourism to the region. 

Visual landscape inventories are both social and ecological concerns.  Visual impact of harvesting has highlighted the importance of scenic quality and natural landscapes.  The quality of the landscapes is very important to the diverse tourism industry in the Province and an important factor in the achievement of sustainability.  Visual inventories provide the basis for recommending scenic areas and VQOs that in turn define levels of visual change on selected areas.  As a part of landscape analysis, the VQOs provide options for different styles of management considering the biophysical, economic and social aspects related to sustainability.  These objectives impact the available landbase, harvesting constraints and management decisions which in turn affects Timber Supply Reviews (TSR’s) and Land and Resource Management Plans (LRMP’s).

Additional Benefits: improved public acceptance of forest practices

Partnerships: potential through First Nations contracting

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs 
$14,500
$18,000
$18,000
$18,000
$18,000
$86,500

ha
Units 
ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  #1.1
Title:  VRI
Activity :  1.18 OVRI 1

Description of the Activity:  Completion of a Phase 1 Vegetation Resources Inventory for the Okanagan TSA.  Air photography is being completed in 2001.  Delineation, sampling, classification, photo interpretation and mapping to follow over the next four years (2002-2005) Updating of the TSA database to follow (MOF) for use in strategic and operational planning processes.  Existing forest cover information dates back to the late 1960’s and an inventory of the timber resources is in need of updating.

Status:
 “New” OR Years in Progress?:  

Year 2 of 4
Priority Comments?:   All Licensees & SBFEP consider this high priority for Okanagan TSA

Location:  Okanagan TSA
Management Unit:  Okanagan TSA

Potential Lead Proponent: All Licensees,  Stakeholder

Objectives:  To provide reliable vegetation inventories to existing standards by replacing existing forest cover inventories.  Previous updated inventories were last done in 1979.

PEM  Project Tasks, Deliverables, Targets & Milestones:  
Complete Air Photography for the TSA. Softcopy images

Initial Planning and complete 1/3 of TSA and remaining Softcopy

Complete 1/3 of TSA each year.
Target Dates:

2001

20022003 - 2004

Benefits & Ranking Criteria: 

 TSR =  10         NTRS  = 10       NTR = 10           RIC =  5       Timing 5 =  TOTAL  40

Benefits & Ranking Criteria:

Timber Supply review:  Provide further certainty around the AAC determination.

LRMP:  Most of the assumptions and recommendations from the LRMP are reliant on an accurate estimate of the vegetation resources.   A revised inventory could affect OGMAs,  biodiversity, LUPs, base case scenarios, LRUPs, other resource options.

Non-Timber resource Strategies:  Reliable information on the quantity, location and extent of the forest and vegetation resources is an essential component of NTRS.    Strategic and operational planning for these other resources requires VRI. 

Other:   RIC standards are well established for this project.

Rational for Ranking:  An essential need for all other inventories and plans

Partnerships:  Ministry of Forests,  Okanagan TSA MOF Small Business Forest Enterprise Program, Ministry of Water, Land & Air,  Bell Pole Company Ltd.,  Gorman Bros. Lumber Ltd.,  Federated Co-operatives Limited,  LP Engineered Wood Products Ltd.,  Selkirk Timber Company,  Tolko Industries Ltd.,   Weyerhaeuser Company Ltd.,  Okanagan Innovative Forestry Society  IFPA.

Comments:  Completion of the Okanagan VRI will  be used in other TSA projects

Previous Investment
Recommended Investments – Photos

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$100,000
Costs ($$)
$330,000
$275,000


$230,000
$0,000
$0,000
$835,000

Photos
Units 
Ha
Ha
ha
ha
Ha
Ha

TSA
Goals
725,00
725,000
725,000


2,175,000

VRI costs reflect partnership agreement between 40% FRBC and 60% RIB   Total cost  =  2,087,500

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Penticton WQ
Activity #:   OWQ1

Description of the Activity:  Water quality study in the Penticton Creek and Shuttleworth Creek watersheds.     

Status:
 “New” OR Years in Progress?:  

Three years in progress
Priority Comments?:   

Location:   Penticton Forest District
Management Unit:  

Okanagan  TSA

Potential Lead Proponent:   Weyerhaeuser

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   Three years of water sampling were complete as of March 31/01.  Auto stations only were operated to June 15, 2001.  Project requires completion of the  final water quality 

assessment and objectives report  
Target Dates:

Project complete March 31, 2003.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =7
RIC = 5
Timing = 5
Total =29

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Setting water quality objectives in community watersheds is specifically identified as a need in the OKSLRMP and resolves an important gap. 
Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$16,000
Costs ($$)
$16,000
$0


$0
$0
$0,000
$16,000

reports
Units 
reports
reports
reports
reports
reports
reports

6
Goals
2
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Upper Kelowna Crk WQ 
Activity #:   OWQ2

Description of the Activity:  Water quality study in the Upper Kelowna Creek area watershed upstream of Postill Lake.     

Status:
 “New” OR Years in Progress?:  

Two years in progress
Priority Comments?:   

Location:   Penticton Forest District
Management Unit:  

Okanagan  TSA

Potential Lead Proponent:   Riverside Forest Products Ltd..

Objectives: Determine the impact of logging activities in the Upper Kelowna Creek watershed on water quality in Postill Lake 

Tasks, Deliverables, Targets & Milestones:   Two years of water sampling will be complete as of March 31/02.  Continue water sampling 2002/03 followed by completion of the final report.
Target Dates:

Project complete March 31, 2003.

Benefits & Ranking Criteria:

TSR =5 
NTRS = 7
LRMP =7
RIC = 5
Timing = 5
Total =29

Timber Supply Review: To be determined locally 

Non-Timber Resource Strategies: To be determined locally

LRMP:  To be determined locally

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$5,000
Costs ($$)
8,000
$0


$0
$0
$0,000
$8,000

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Joe Rich WQ
Activity #:   OWQ3

Description of the Activity:  Water quality study in tributaries in the Lower Joe Rich Creek area watershed.     

Status:
 “New” OR Years in Progress?:  

Two years in progress
Priority Comments?:   

Location:   Penticton Forest District
Management Unit:  

Okanagan  TSA

Potential Lead Proponent:   Gorman Bros Lumber Co.

Objectives: Determine the impact of logging activities in the Mission Creek watershed on water quality in tributaries to Joe Rich Creek in the lower elevation areas of the watershed. 

Tasks, Deliverables, Targets & Milestones:   Two years of water sampling will be complete as of March 31/02.  Continue water sampling  through 2002/03 followed by completion of the final report.
Target Dates:

Project complete March 31, 2003.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =7
RIC = 5
Timing = 5
Total =29

Timber Supply Review: To be determined locally 

Non-Timber Resource Strategies: To be determined locally

LRMP:  To be determined locally

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rationale for Ranking:

Additional Benefits:

Partnerships

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$9,000
Costs ($$)
$9,000
$0


$0
$0
$0,000
$9,000

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Deer Creek WQ
Activity #:   OWQ4

Description of the Activity:  Water quality study in the Deer Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

Three years in progress
Priority Comments?:   

Location:   Vernon Forest District
Management Unit:  

Okanagan  TSA

Potential Lead Proponent:   Tolko Industries Ltd.  Lavington Planer Division

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   Three years of water sampling will complete as of July 31, 2002 followed by completion of the  final water quality assessment and objectives report  
Target Dates:

Project will be complete March 31, 2003.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =7
RIC = 5
Timing = 5
Total =29

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Setting water quality objectives in community watersheds is specifically identified as a need in the OKSLRMP and resolves an important gap.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$35,000
Costs ($$)
$17,500
$0


$0
$0
$0,000
$17,500

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Keremeos WQ
Activity #:   OWQ5

Description of the Activity:  Water quality study in the Keremeos Creek, Shingle Creek and Shatford Creek watersheds.     

Status:
 “New” OR Years in Progress?:  

Three years in progress
Priority Comments?:   

Location:   Penticton Forest District
Management Unit:  

Okanagan  TSA

Potential Lead Proponent:   Weyerhaeuser

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   Three years of water sampling were complete as of March 31/01.  Auto stations only were operated to June 15, 2001.  Project requires completion of the  final water quality 

assessment and objectives report  
Target Dates:

Project complete March 31, 2003.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =7
RIC = 5
Timing = 5
Total =29

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Setting water quality objectives in community watersheds is specifically identified as a need in the OKSLRMP and resolves an important gap.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rationale for Ranking:

Additional Benefits:

Partnerships:  First Nations of the Okanagan Similkameen

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$47,500
Costs ($$)
$24,000
$0


$0
$0
$0,000
$24,000

reports
Units 
reports
reports
reports
reports
reports
reports

6
Goals
2
0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Chase Creek WQ
Activity #:   OWQ6

Description of the Activity:  Water quality study in the Chase Creek watershed.     

Status:
 “New” OR Years in Progress?:  

Three years in progress
Priority Comments?:   

Location:   Vernon Forest District
Management Unit:  

Okanagan  TSA

Potential Lead Proponent:   Riverside Forest Products Ltd.

Objectives: Determine the impact of logging on water quality in the upper Chase Creek watershed.

Tasks, Deliverables, Targets & Milestones:   Three years of water sampling complete as of March 31, 2001.  Preparation of the final report is required to finalise the project.
Target Dates:

Project will be complete March 31, 2003.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =7
RIC = 5
Timing = 5
Total =29

Timber Supply Review: To be determined locally 

Non-Timber Resource Strategies: To be determined locally

LRMP:  To be determined locally

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$10,000
Costs ($$)
$8,000
$0


$0
$0
$0,000
$8,000

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   
Title:   Water Quality Assessment – Chase Creek
Activity #: OWQ6

Description of the Activity:   Hydrometric Water monitoring on Chase Creek to support the Chase Creek Watershed Management Plan.  Combined with previous OWQ6



Status:
 “New” OR Years in Progress?:  

ONGOING
Priority Comments:   


Location:    near Village of Chase
Management Unit:  

Okanagan

Potential Lead Proponent:   Riverside Forest Products, Armstrong Division

Objectives:   

Collect information that will provide feedback to the Chase Adaptive Management Plan

Tasks, Deliverables, Targets & Milestones:  Annual Reports

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 5
NTRS = 7
LRMP =7
RIC = 5
Timing =3
Total =27

Rationale for Ranking:



Additional Benefits:



Partnerships: Chase Creek Community Association, plus MoF, MoE

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$10,000
Costs ($$)
$0,000
$10,000
$10,000
$10,000
$10,000
50,000

ha
Units 
ha
ha
ha
ha
ha
ha

1 report
Goals
1 report
1 report
1 report
1 report
1 report
5 reports

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Brash Creek WQ
Activity #:   OWQ7

Description of the Activity:  Water quality study in the Brash Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

Three years in progress
Priority Comments?:   

Location:   Salmon Arm Forest District
Management Unit:  

Okanagan  TSA

Potential Lead Proponent:   Federated Coop

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   Three years of water sampling complete as of March 31, 2001.  Preparation of the final water quality assessment and objectives report is required to finalise the project.
Target Dates:

Project will be complete March 31, 2003.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =7
RIC = 5
Timing = 5
Total =29

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Setting water quality objectives in community watersheds is specifically identified as a need in the OKSLRMP and resolves an important gap.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$52,500
Costs ($$)
$8,000
$0


$0
$0
$0,000
$8,000

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Meighan Creek WQ
Activity #:   OWQ8

Description of the Activity:  Water quality study in the Meighan Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:   Vernon Forest District
Management Unit:  

Okanagan  TSA

Potential Lead Proponent:   

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   If the project commences April 1, 2002, three years of water sampling will be complete as of July 31, 2005 followed by preparation of the  final water quality assessment and objectives report in the year following sample collection. 
Target Dates:

Project will be complete March 31, 2006.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =7
RIC = 5
Timing =0
Total =24

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Setting water quality objectives in community watersheds is specifically identified as a need in the OKSLRMP and resolves an important gap.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   LRMP water quality objectives be established for community watersheds on a priority basis.  Only where the community is actively using and is reliant on the source are those watersheds being proposed as new projects.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$17,500
$17,500


$17,500
$8,000
$0,000
$60,500

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Glanzier Creek WQ
Activity #:   OWQ9

Description of the Activity:  Water quality study in the Glanzier Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:   Vernon Forest District
Management Unit:  

Okanagan  TSA

Potential Lead Proponent:   

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   If the project commences April 1, 2002, three years of water sampling will be complete as of July 31, 2005 followed by preparation of the  final water quality assessment and objectives report. 
Target Dates:

Project will be complete March 31, 2006.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =7
RIC = 5
Timing =0
Total =24

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Setting water quality objectives in community watersheds is specifically identified as a need in the OKSLRMP and resolves an important gap.

Other:. Approved (published) RIC standards apply to all components of the deliverables. 

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   LRMP water quality objectives be established for community watersheds on a priority basis.  Only where the community is actively using and is reliant on the source are those watersheds being proposed as new projects.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$17,500
$17,500


$17,500
$8,000
$0,000
$60,500

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Fortune Creek WQ
Activity #:   OWQ10

Description of the Activity:  Water quality study in the Fortune Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:   Vernon Forest District
Management Unit:  

Okanagan  TSA

Potential Lead Proponent:   

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   If the project commences April 1, 2002, three years of water sampling will be complete as of July 31, 2005 followed by preparation of the  final water quality assessment and objectives report. 
Target Dates:

Project will be complete March 31, 2006.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =7
RIC = 5
Timing =0
Total =24

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Setting water quality objectives in community watersheds is specifically identified as a need in the OKSLRMP and resolves an important gap.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   LRMP water quality objectives be established for community watersheds on a priority basis.  Only where the community is actively using and is reliant on the source are those watersheds being proposed as new projects.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$17,500
$17,500


$17,500
$8,000
$0,000
$60,500

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title:   Naramata Creek WQ
Activity #:   OWQ11

Description of the Activity:  Water quality study in the Naramant Creek community watershed.     

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Location:   Penticton Forest District
Management Unit:  

Okanagan  TSA

Potential Lead Proponent:   

Objectives: Knowledge of the state of natural water quality entering community watershed diversion works is largely unknown.  Water samples will be collected and analysed for parameters important for drinking water quality.  Using the results an assessment of water quality will be made and objectives will be set based on ambient conditions.   The purpose of the activity is to gain knowledge of the present state of water quality and to set water quality objectives. 

Tasks, Deliverables, Targets & Milestones:   If the project commences April 1, 2002, three years of water sampling will be complete as of July 31, 2005 followed by preparation of the  final water quality assessment and objectives report. 
Target Dates:

Project will be complete March 31, 2006.

Benefits & Ranking Criteria:

TSR = 5
NTRS = 7
LRMP =7
RIC = 5
Timing =0
Total =24

Timber Supply Review: To be determined locally
Non-Timber Resource Strategies:  Water quality assessment and objectives for drinking water sources will be specifically identified in the Water NTRS and will resolve an important knowledge gap.

LRMP: Setting water quality objectives in community watersheds is specifically identified as a need in the OKSLRMP and resolves an important gap.

Other:. Approved (published) RIC standards apply to all components of the deliverables.  Ongoing project is partially complete; current investment would be lost if final report is not completed.

Rational for Ranking:

Additional Benefits:

Partnerships:  

Comments:   LRMP water quality objectives be established for community watersheds on a priority basis.  Only where the community is actively using and is reliant on the source are those watersheds being proposed as new projects.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$17,500
$17,500


$17,500
$8,000
$0,000
$60,500

reports
Units 
reports
reports
reports
reports
reports
reports


Goals

0
0
0
0
0

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  WWH 
Title:   Access Planning - Okanagan
Activity #:  OWWH1

Description of the Activity: Prioritise the areas in the Okanagan TSA that require access planning using guidance from the LRMP.  Identify public involvement process and timelines. In year two start implementing access management plans. 



Status:
New

Priority Comments: Priority areas to be determined during process.



Location: Areas of concern to be determined as part of activity.
Management Unit:  Okanagan TSA

Potential Lead Proponent:  Ministry of Water, Land and Air Protection /Licensees TBA

Objectives:   To prioritise areas that require access planning  in the TSA

Tasks, Deliverables, Targets & Milestones: Prioritisation of access management areas within the MU. Timelines and public involvement processes to be determined. Complete one management plan per year, sign, advertise etc.
Target Dates:

Plan in place by Dec. 2002

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 3
NTRS = 5
LRMP = 7
RIC = 4
Timing = 2
Total = 21

Rationale for Ranking: Not mentioned in TSR, but info will be required for future TSRs. This activity should resolve a major component of the information gap on a portion of the TSA. Specifically mentioned as a requirement of  the OKSLRMP. This project will contribute to meeting the objectives of the NTRS – ‘Wildlife Inventory Strategy for Ungulates and Game Species.’ This is a new project. Lack of completion will delay critical decisions however will be implemented over a 5 year period. RIC standards apply to all critical components.

Additional Benefits: Early public involvement in access planning

Partnerships:

Comments:    Is this a duplicate project with IFPA Access Plan / Sheep Kill?

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$6000
$0


$0
$6,000
$0
$12,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  WWH
Title:   Naramata Elk
Activity #: OWWH2

Description of the Activity: Inventory of the Naramata Elk population.



Status:
New


Priority Comments: The priority species for inventory are goat, mule deer, elk, sheep, moose and white tailed deer. 

Location:    Naramata
Management Unit:  Okanagan TSA

Potential Lead Proponent:   WLAP/ Gorman Bros, Weyerhauser

Objectives:   To inventory the Naramata elk herd and monitor trends to achieve harvest objectives as defined in the Wildlife Harvest Strategy.

Tasks, Deliverables, Targets & Milestones: To conduct a post harvest count to meet objectives.
Target Dates:

February, 2002

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 3
NTRS = 6
LRMP = 5
RIC = 4
Timing = 2
Total = 20

Rationale for Ranking: Not mentioned in TSR, but info will be required for future TSRs. An indirect concern in the OKSLRMP, this information will be required for future decisions. This activity should resolve a major component of the information gap but follow up work over 4 yrs is anticipated. This activity is a requirement of the NTRS – Wildlife Inventory Strategy for Ungulates and Game Species. Lack of completion will delay critical decisions. RIC standards apply to all critical components


Additional Benefits: Information can be used for others including local government for planning purposes.

Partnerships: Parks

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$6,000
0
0
$6,000
0
$12,000

ha
Units 
ha
ha
ha
ha
ha
Ha


Goals







Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  WWH
Title:   Goat Inventory – Shuswap
Activity #: OWWH3

Description of the Activity: Inventory of selected goat herds in the Shuswap- Salmon Arm area within the Okanagan TSA. Some populations are hunted under LEH others are not. These herds have historic and new road access within or in close proximity to their habitat.

Status: 
New

Priority Comments: The priority species for inventory are goat, mule deer, elk, sheep, moose, and white tailed deer.

Location: Eagle River to Seymour River headwaters
Management Unit:  Okanagan TSA

Potential Lead Proponent:   Evans, Federated, Small Business

Objectives:   To inventory goat populations and monitor trends. Inventories will also ensure the AAH is sustainable 

Tasks, Deliverables, Targets & Milestones:  
Complete an accurate count of goats within each herd. 
Target Dates

Inventory July/August

Write up fall

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 3
NTRS = 6
LRMP =5
RIC = 4
Timing =2
Total = 20

Rationale for Ranking:

Not mentioned in TSR, but info. will be required for future TSRs. This activity should resolve a major component of the information gap on a portion of the TSA and follow-up work is required. Maintaining goat populations is a goal of the OKSLRMP. Inventory is required to achieve LRMP goals and the objectives of the NTRS, ‘Wildlife Inventory Strategy for Ungulates and Game Species.’ This is a new project. Lack of completion will delay critical decisions regarding the AAH and access strategies however project maybe implemented over a 4 year period. RIC standards apply to all critical components.

Additional Benefits:

Inventory information can be used by other agencies that regulate CBR and mining.

Partnerships:

Comments: Goats are vulnerable to timber management particularly road development and hunting. Existing and future access into goat habitat makes goat vulnerable to hunting and poaching.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$30,000


$30,000

$60,000

ha
Units 
ha
ha
ha
ha
ha
Ha


Goals







Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  WWH
Title:   Goat Inventory – Okanagan 
Activity #: OWWH4

Description of the Activity: Inventory of selected goat herds within the Penticton/Vernon Forest Districts. Some populations are hunted under LEH others are not. These herds have historic and new road access within or in close proximity to their habitat.

Status: 
New

Priority Comments: The priority species for inventory are goat, mule deer, elk, sheep, moose, and white tailed deer.

Location: Ashnola, Penticton Creek and Upper Shuswap River
Management Unit:  Okanagan TSA

Potential Lead Proponent:   WLAP/Riverside, Gorman, Weyerhauser, Tolko, SB

Objectives:   To inventory goat populations and monitor trends. Inventories will also ensure the AAH is sustainable 

Tasks, Deliverables, Targets & Milestones:  
Complete an accurate count of goats within each herd. 
Target Dates

Inventory July/August

Write up fall

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 3
NTRS = 6
LRMP =5
RIC = 4
Timing =2
Total =20

Rationale for Ranking:

Not mentioned in TSR, but info. will be required for future TSRs. This activity should resolve a major component of the information gap on a portion of the TSA and follow-up work is required. Maintaining goat populations is a goal of the OKSLRMP. Inventory is required to achieve LRMP goals and the objectives of the NTRS, ‘Wildlife Inventory Strategy for Ungulates and Game Species.’ This is a new project. Lack of completion will delay critical decisions regarding the AAH and access strategies however project maybe implemented over a 4 year period. RIC standards apply to all critical components.

Additional Benefits:

Inventory information can be used by other agencies that regulate CBR and mining.

Partnerships:

Comments: NTRS goats are vulnerable to timber management particularly road development and hunting. Existing and future access into goat habitat makes goat vulnerable to hunting and poaching.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$20,000
$0,000


$0,000
$20,000
$0,000
$40,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  WWH
Title: Moose Inventory - Okanagan
Activity #: OWWH5

Description of the Activity: Inventory of 2.5 moose herds in the Okanagan TSA.

Status:
 “New” OR Years in Progress?: New
Priority Comments: The priority species for inventory are goat, mule deer, elk, sheep, moose, and white tailed deer.

Location:    Selected herds in Okanagan TSA. (West Side and  E. Side Okanagan Lake, Upper Shuswap)
Management Unit:  Okanagan TSA

Potential Lead Proponent:   WLAP/Riverside, Tolko, Weyerhauser, Gormans, Small Business.

Objectives:   To conduct a moose inventory on three key moose winter ranges. This data will be used to track trends in the Okanagan TSA for setting hunting seasons and setting annual allowable harvests. 

Tasks, Deliverables, Targets & Milestones:  
Stratify the habitat and conduct inventory.
Target Dates

Habitats to be stratified in the fall , inventory and write up to be conducted in the winter .

Benefits & Ranking Criteria:   (from plan drivers)

TSR =  3
NTRS = 6
LRMP = 5
RIC = 4
Timing = 2
Total = 20

Rationale for Ranking: Not mentioned in TSR, but info will be required for future TSRs. This activity should resolve a major component of the information gap. Maintenance of moose populations and hunting opportunities is specifically mentioned in the OKSLRMP.  This activity is a requirement of the NTRS – Wildlife Inventory Strategy for Ungulates and Game Species. This is a new project. Lack of completion will delay critical decisions regarding the AAH and access strategies. RIC standards apply to all critical components

Additional Benefits:

Information can be used by other agencies that regulate recreation and mining. 

Partnerships:

Comments: Demand for the species is high amongst hunters and First Nations.  Consider priortity in 2003_04 management plan.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$0
$15,000


$20,000


$40,000


$0
$75,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  WWH
Title:  Mule Deer Inventory - Okanagan
Activity #: OWWH6

Description of the Activity: Inventory four wintering mule deer populations within the Okanagan TSA. 



Status:
 “New” OR Years in Progress?: 

New 


Priority Comments: The priority species for inventory are goat, mule deer, elk, sheep, moose, and white tailed deer.

Location: Inventory four mule deer populations in the Okanagan TSA. Buyers Range, Coldstream, Antler Saddle, Penticton E.
Management Unit:  Okanagan TSA



Potential Lead Proponent: MWLAP/Coldstream, (SB, Tolko, Riverside), Buyers (Riverside, Weyerhauser), Antler Saddle (Gorman), Penticton E.(Gorman, SB, Weyerhauser)

Objectives:   To inventory mule deer populations and monitor trends to achieve hunter harvest objectives as defined in the Wildlife Inventory Strategy.



Tasks, Deliverables, Targets & Milestones:  
To do a classified post harvest count of mule deer on four winter ranges. 
Target Dates:

December, 2002

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 3
NTRS = 6
LRMP =5
RIC = 4
Timing =2
Total = 20

Rationale for Ranking: Not mentioned in TSR, but info will be required for future TSRs. Maintenance of Mule Deer populations is explicitly stated as a goal in the OKSLRMP and inventory work would support a component of this goal over a portion of the TSA. This activity is a requirement of the NTRS – Wildlife Inventory Strategy for Ungulates and Game Species. Lack of completion will delay critical decisions regarding the AAH and project may be implemented over 5 years. RIC standards apply to all critical components. 


Additional Benefits: Information can be used by other agencies that regulate recreation and mining.

Partnerships:

Comments:    Believe this may be duplicated in the IFPA submissions

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$12,000
$12,000
$12,000
$12,000
$12,000
$60,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  WWH
Title:   South Okanagan Sheep Inventory
Activity #: OWWH7

Description of the Activity: Inventory of California Bighorn Sheep populations in the South Okanagan.

Status:
In progress


Priority Comments: The priority species for inventory are goat, mule deer, elk, sheep,  moose and white tailed deer. 

Location:    Penticton Creek South
Management Unit:  Okanagan TSA

Potential Lead Proponent:   WLAP/ Weyerhauser, Small Business

Objectives:   To inventory sheep populations in the South Okanagan and monitor trends to achieve harvest objectives as defined in the Wildlife Harvest Strategy.

Tasks, Deliverables, Targets & Milestones: Classified counts of rams, lamb, ewe ratio and an AAH.
Target Dates:

December, 2002

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 3
NTRS = 6
LRMP = 5
RIC = 4
Timing = 3
Total =21

Rationale for Ranking: Not mentioned in TSR, but info will be required for future TSRs. The maintenance of sheep populations is specifically mentioned in the OKSLRMP. Inventory information will be a component to meet this goal over a portion of the TSA. This project should resolve a major component of the information gap but follow up work is needed. This activity is a requirement of the NTRS – Wildlife Inventory Strategy for Ungulates and Game Species. Lack of completion will delay critical decisions. RIC standards apply to all critical components

Additional Benefits: Useful for local government planning purposes, provides some assurances that habitat guidelines and harvest strategies are working.

Partnerships:

Comments:    Confirm if this is duplicated in IFPA Access / Sheep Kill Project

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$3,500
$3,500
$3,500
$3,500
$3,500
$17,500

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  WWH
Title:   White Tailed Deer Inventory
Activity #: OWWH8

Description of the Activity:   Inventory of selected White-tailed deer populations in the Okanagan TSA.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments: The priority species for inventory are goat, mule deer, elk, sheep, moose, and white tailed deer.

Location:    2 herds E. of Kelowna, 2 near Cherryville
Management Unit:  Okanagan TSA

Potential Lead Proponent:   Weyerhauser, Riverside (Cherryville), Tolko, Riverside (E. of Kelowna) 

Objectives: To inventory white-tailed deer populations and monitor trends to achieve hunter harvest objectives as defined in the Wildlife Inventory Strategy.    

Tasks, Deliverables, Targets & Milestones:  To do a classified pre-season count of white-tailed deer on four winter ranges. The second year of the project look at setting up monitoring sites removed from cultivated fields.
Target Dates:

Oct. 2002

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 3
NTRS = 6
LRMP = 3
RIC = 4
Timing = 2
Total = 18

Rationale for Ranking: Not mentioned in TSR, but info may be required for future TSRs. Maintenance of hunting opportunities is an objective of the OSLRMP. Inventory will contribute to informed management decisions and improve the information gap on a portion of the TSA. This activity is a requirement of the NTRS – Wildlife Inventory Strategy for Ungulates and Game Species. Lack of completion will delay critical decisions regarding the AAH and project maybe implemented over a 5 year period. RIC standards apply to all critical components. 

Additional Benefits: 

Partnerships:

Comments:    Confirm is this is duplicated in IFPA or other winter range studies

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$5,000
$10,000


$5,000
$5,000
$5,000
$30,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Template 3:  Activities to Implement SSFM Strategies  for Plan 2002/2003

SSFM Issue:  #1.1
Title:  WWH Caribou
Activity OWWH9

Description of the Activity:  Monitoring Habitat Selection, Movements, and Population Characteristics of Mountain Caribou in Salmon Arm District.

Status:
 “New” OR Years in Progress?:  

Year 2 of 5
Priority Comments?:
High priority for OK LRMP

Location:  Okanagan TSA
Management Unit:  Okanagan TSA

Potential Lead Proponent: All Licensees,  IFPA,  LP / Federated Coop leads in 2001/02

Objectives:   Map currently used seasonal distribution of caribou and potential caribou habitat. 

Determine movements and population size. Determine caribou mortality rates and causes. Determine seasonal habitat use patterns, particularly relative use of ICH and ESSF. Link monitoring to ongoing research in the Columbia and Clearwater study areas. 

CARIBOU   Project Tasks, Deliverables, Targets & Milestones:  
Continuation of LRMP Caribou RMZ area study


Target Dates:

March 31st, 2003



Benefits & Ranking Criteria: 

TSR 7/10    LRMP  10/10    NTR 9/10    RIC 3/5    Timing 5/5 =  TOTAL 34

Benefits & Ranking Criteria:

Timber Supply review:  Stratification of Caribou habitat areas and management regimes have a distinct input to the TSR.

Non-Timber resource Strategies:  Interactions of forestry practices within caribou ranges have a significant impact on both resources. 

LRMP:  Operational research into Caribou habitat and use patterns was identified as a high priority in the LRMP. 

Other:   

Rational for Ranking:  An identified priority in the Okanagan Shuwswap LRMP.

Partnerships:  Ministry of Forests,  Okanagan TSA MOF Small Business Forest Enterprise Program, Ministry of Water, Land & Air,  Bell Pole Company Ltd.,  Gorman Bros. Lumber Ltd.,  Federated Co-operatives Limited,  LP Engineered Wood Products Ltd.,  Selkirk Timber Company,  Tolko Industries Ltd.,   Weyerhaeuser Company Ltd.,  Okanagan Innovative Forestry Society  IFPA.

Comments:  

Previous Investment
Recommended Investments – Photos

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$75,000 
Costs ($$)
$100,000
$100,000


$100,000
$100,000
$100,000
$500,000

report
Units 


Report
report
report
report
Report
Ha

1
Goals
1
1
1
1
1


Template 3:  Activities to Implement SSFM Strategies  for Plan 2002/2003

SSFM Issue:  #1.1
Title:  WWH Deer
Activity:   OWWH10

Description of the Activity:  Evaluation of relationships between forage and cover

Status:
 “New” OR Years in Progress?:  

Year 2 of 5
Priority Comments?:   
High priority for OK LRMP

Location:  Okanagan TSA
Management Unit:  Okanagan TSA

Potential Lead Proponent: All Licensees,  IFPA,  Riverside lead in 2001/02

Objectives:   To evaluate forestry management practices effects on forage and cover in moderate and shallow deer winter ranges.  

DEER   Project Tasks, Deliverables, Targets & Milestones:  
Continuation of TSA wide deer forage and cover study


Target Dates:

March 31st, 2003



Benefits & Ranking Criteria: 

TSR 7/10    LRMP  10/10    NTR 7/10    RIC 3/5    Timing 4/5 =  TOTAL 31

Benefits & Ranking Criteria:

Timber Supply review:  Stratification of Deer winter ranges and management regimes have a distinct input to the TSR.

Non-Timber resource Strategies:  Interactions of forestry practices within deer winter ranges have a significant impact on both resources.  A study of forage  and cover is being conducted to mitigate impacts on both resources. 

LRMP:  Operational research into deer winter ranges was identified as a priority in the LRMP. 

Other:   

Rational for Ranking:  An identified priority in the Okanagan Shuwswap LRMP.

Partnerships:  Ministry of Forests,  Okanagan TSA MOF Small Business Forest Enterprise Program, Ministry of Water, Land & Air,  Bell Pole Company Ltd.,  Gorman Bros. Lumber Ltd.,  Federated Co-operatives Limited,  LP Engineered Wood Products Ltd.,  Selkirk Timber Company,  Tolko Industries Ltd.,   Weyerhaeuser Company Ltd.,  Okanagan Innovative Forestry Society  IFPA.

Comments: 

Previous Investment
Recommended Investments – Photos

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$100,000 
Costs ($$)
$232,000
$220,000


$200,000
$50,000
$0,000
$702,000

Report
Units 
report
report
report
ha
Ha
Ha

1
Goals
1
1
1




Template 3:  Activities to Implement SSFM Strategies  for Plan 2002/2003

SSFM Issue:  #1.1
Title:  WWH Marten
Activity:  1.16 OWWH11

Description of the Activity:  Evaluation of timber harvesting practices which may enhance marten habitat.

Status:
 “New” OR Years in Progress?:  

Year 2 of 3
Priority Comments?:   
High priority for OK LRMP

Location:  Okanagan TSA
Management Unit:  Okanagan TSA

Potential Lead Proponent: All Licensees,  IFPA,  Tolko Industries Ltd. lead in 2001/02

Objectives:   To evaluate forestry management practices which may reduce the impact of timber harvesting on marten habitat and population.  

DEER   Project Tasks, Deliverables, Targets & Milestones:  
Continuation of TSA wide marten study


Target Dates:

March 31st, 2003

Benefits & Ranking Criteria: 

TSR 7/10    LRMP  10/10    NTR 7/10    RIC 3/5    Timing 4/5 =  TOTAL 31

Benefits & Ranking Criteria:

Timber Supply review:  Maintaining “old growth” attributes for marten habitat has a restrictive impact on the TSR.

Non-Timber resource Strategies:  Current forestry practices have been identified as a possible cause of declining marten harvest in some landscape units.  A study of practices from other jurisdictions, which may reduce that impact, has been completed, and it is now desirable to determine if such strategies can be effective here. 

LRMP:  Operational research into marten habitat attributes was identified as a priority in the LRMP. 

Other:   

Rational for Ranking:  An identified priority in the Okanagan Shuwswap LRMP.

Partnerships:  Ministry of Forests,  Okanagan TSA MOF Small Business Forest Enterprise Program, Ministry of Water, Land & Air,  Bell Pole Company Ltd.,  Gorman Bros. Lumber Ltd.,  Federated Co-operatives Limited,  LP Engineered Wood Products Ltd.,  Selkirk Timber Company,  Tolko Industries Ltd.,   Weyerhaeuser Company Ltd.,  Okanagan Innovative Forestry Society  IFPA.

Comments: 

Previous Investment
Recommended Investments – Photos

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$50 000 
Costs ($$)
$65 000
$50 000


$0
$0
$0
$115 000

report
Units 
report
report



Ha

1
Goals
1
1





Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  WWH
Title:   Goshawk Nest Monitoring
Activity #: OWWH12

Description of the Activity:   Monitoring of known and  reported goshawk nest sites. The monitoring will help to determine the success of various harvesting prescriptions that have been applied to areas with nesting goshawks. It will monitor whether nest sites are reused and nesting success.  The project will also solicit reports of new sightings by providing information on goshawk identification to people working in the field.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   Information is required to determine success or impact of harvesting practices on goshawks.

Location:  Through out Okanagan TSA 
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   MWLAP

Objectives:  To collect long term nesting data. To identify harvesting practices that are successful in maintaining the suitability of nesting habitat. To collect information on new sightings.

Tasks, Deliverables, Targets & Milestones: Annual report


Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 2
NTRS = 6
LRMP = 5
RIC = 4
Timing = 3
Total = 21

Rationale for Ranking: This activity will resolve a major component of a knowledge gap for the TSA that may be a concern for future TSRs.  Maintaining populations and habitat of regionally important species is an objective of the OKSLRMP but follow-up work is needed. Goshawk is designated as ‘Identified Wildlife’ under the Identified Wildlife Management Strategy. This project will contribute to the implementation of this strategy. Lack of completion may delay critical decisions. RIC standards apply to critical components.

Additional Benefits:

Partnerships:

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$7,000
$7,000


$7,000
$7,000
$7,000
$35,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  WWH
Title: Red and Blue Listed plant inventory  
Activity #: OWWH13

Description of the Activity: Inventory of high potential sites for red and blue listed plants  

Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   Very little inventory has been done for many of the plant species. Inventory will focus on red listed plants

Location:    Through out Penticton forest district
Management Unit: Okanagan TSA  

Potential Lead Proponent:   MWLAP

Objectives:   To identify location and distribution of red and blue listed plant species with in the district. 

Tasks, Deliverables, Targets & Milestones:  Annual report, database and maps.
Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 2
NTRS = 5
LRMP = 4
RIC = 4
Timing = 0
Total = 15

Rationale for Ranking: This activity will improve a knowledge gap on a portion of the TSA that may be a concern for future TSRs.  Maintaining populations and habitat of regionally important species is an objective of the OKSLRMP and data collection on these areas is an initial step with further follow-up required. There are a number of plant communities in the South Okanagan that are designated as ‘Identified Wildlife’ under the Identified Wildlife Management Strategy. This project will contribute to the implementation of this strategy. Lack of completion is preventing adequate management and project should start now. Specifically mentioned as a need in the OKSLRMP.

Additional Benefits:

Partnerships:

Comments:    Request to consider in light of PEM and VRI.  Is the timing of this suitable?  Will components need to be revisited?  Consider priority in 2003_04 Management Plan

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$0
$20,000


$20,000
$20,000
$0,000
$60,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   Mule Deer Winter Range Inventory
Activity #:   OWWH14

Description of the Activity:   Mule Deer Winter Range Inventory



Status:
 “New” OR Years in Progress?:  

3
Priority Comments?:   

Need for habitat information in managing Mule Deer, link to OK LRMP

Location:    Weyerhaeuser – Lumby operating area
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:.Identify Mule Deer Winter Range and Map out habitat use types (forage vs shelter)

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

2004



Benefits & Ranking Criteria:

TSR = 5
NTRS = 6
LRMP = 6
RIC = 3
Timing = 5
Total =25

Benefits & Ranking Criteria:

Timber Supply Review:   Not mentioned in the TSR by may be required in future TSRS.  Resolves a major component of a gap or need in the TSA and compliments other high priority projects.

Non-Timber Resource Strategies: Resolves a component of an information gap on part of the TSA
LRMP:    A noted concern in LRMP.

Other:

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments in maintaining Mule Deer Winter Range habitat

NTRS – High interest area regarding Mule Deer Habitat Values 

LRMP – Information conforms to the LRMP in filling information gaps

Additional Benefits:  Complimentary to other Mule Deer Winter Range Studies on going in the TSA to address High, Medium and Low Snow pack conditions.

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$40,000
Costs ($$)
$40,000
$40,000


$0,000
$0,000
$0,000
$80,000

1
Units 
1
1
ha
ha
ha
ha

report
Goals
report
report
0
0
0
0

Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title:   R&B listed species inventories/studies
Activity #: OWWH15

Description of the Activity:   Inventories on Red and Blue listed species



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Need for habitat information 

Location:    Weyerhaeuser – Lumby operating area
Management Unit:  

Okanagan TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:.R&B listed species

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

2007

Benefits & Ranking Criteria:

TSR = 2
NTRS = 4
LRMP = 3
RIC = 3
Timing = 3
Total =15

Benefits & Ranking Criteria:

Timber Supply Review:  Improves gap or needed in formation on part of the TSA and follow-up work is still needed

Non-Timber Resource Strategies: Resolves a major component of a gap or need for TSA but follow up work still needed.

LRMP: Resolves a major component of a gap or need for TSA but follow up work still needed.

Other:

Rational for Ranking: 

TSR –local consideration may be made to volume adjustments red and blues listed wildlife species
NTRS – High interest area regarding R&B listed wildlife species
LRMP – Information may be used in wildlife management

Partnerships:   

Comments:   Consider timing of this project in light of VRI and PEM mapping initiatives.

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$40,000
Costs ($$)
$40,000
$40,000


$80,000
$80,000
$80,000
$320,000

1
Units 
1
1
1
1
1
5

report
Goals
report
report
report
report
report
reports

Okanagan TSA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  WY 
Title:   Water Supply – Ok-Shus
Activity #:   OWY1

Description of the Activity: 
Conduct operational trials on a statistically significant number of small, high-elevation (snowpack dominated) watersheds in an effort to determine if small, protected openings can optimize water supply in the dry Southern Interior.  Approximately sixteen (16) stations are required; eight as controls (“current forest management”), and eight watersheds where “modified forest management” will be conducted.  These small, gauged watersheds should be “nested” within larger gauged watersheds for scaling of hydrologic response.

Status:
New

Priority Comments: Priority areas to be determined during process.

Location: Small sub-basins (jointly selected) within the following candidate watersheds:Trout, Peachland, Mission, Trepanier, potentially others
Management Unit:  Okanagan TSA



Potential Lead Proponent:  Ministry of Water, Land and Air Protection / Licensees TBA
Ministry of Sustainable Resource Development

Objectives:   To determine if modified forest-management can be used to optimize water supply in dry, Interior watersheds.

Tasks, Deliverables, Targets & Milestones: Selection of small sub-watersheds within TSA.  Installation of Water Survey of Canada gauges.  Collect data for three to five years.
Target Dates:

Installation of gauges in Year 1.  Data collection Years 2 to 5.

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 5
NTRS = 7
LRMP = 6
RIC = 3
Timing = 2
Total = 23

Rationale for Ranking: Provincial Forest is the primary “water production area” in most watersheds, so there is a significant tie to the Timber Supply Review process.  A better understanding of the relationships between forest practices and water supply should allow for more accurate, specific and realistic forest cover constraints to be modelled than those currently used in the TSR process (for both community watersheds and the remainder of the landbase). All of the SIR LRMP processes ( Kamloops LRMP, the Okanagan-Shuswap LRMP, and the Lillooet LRMP -draft) have all identified potential water shortage issues as priorities.  WSC standards apply to all data acquisition.  

Additional Benefits: Data collected can also be used for research purposes.  

Partnerships:  Recommend to explore partnerships with Resource Plan proponents.

Comments:    The above identified drainages are under active Resource Plans with significant hydrologic focus.  Further investment in water related issues must be initiated with all possible efficiencies and partnerships explored to take advantage of station installations and data collection.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs 
$120,000
$100,000
$100,000
$100,000
$100,000
$520,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







A1.6

Interfor IFPA

Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: CH  
Title:   Co-management
Activity #:   IICH1

Description of the Activity:   Increase First Nations participation in long term planning



Status:
 “New” OR Years in Progress?:  

2
Priority Comments:   


Location:    Hiuihill, Gold, Sinmax, Momich
Management Unit:  

Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives:   

Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking:

Additional Benefits:

Partnerships: Adams Lake Indian Band

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$50,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: FFH
Title:   Coho Fish Fence
Activity #:   IIFFH1

Description of the Activity:   Install enumeration fence for Coho



Status:
 “New” OR Years in Progress?:  

2
Priority Comments:   


Location: Sinmax
Management Unit: IFPA  

Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives:   

Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking:

Additional Benefits:

Partnerships: Adams Lake Indian Band

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$30,000
Costs ($$)
$30,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: FH
Title:   Overall Strategy
Activity #:   IIFH1

Description of the Activity:   Develop strategy for Forest Health



Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives:   Develop framework for future forest health studies



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking:



Additional Benefits: Guides future work and important for certification


Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$15,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: FH
Title:   Gall Rust Study
Activity #:   IIFH2

Description of the Activity:   Survey of older plantations



Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives:   Determine incidence of gall rust on older plantations



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: Problems observed during recent audit. Need to know the extent of the problem



Additional Benefits: 



Partnerships: 

Comments:    Note:  This activity seems like an operational requirement.  Is it eligible for FRBC funding?? 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$15,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: FH
Title:   Operational Root Rot Study
Activity #:   IIFH3

Description of the Activity:   Evaluate root rot management practices in current operations



Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives:   Determine effectiveness of current root rot treatments on issues such as G&Y, site deg, etc.



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: Future costs and G&Y implications



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$30,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: FH
Title:   Bark Beetle risk Assessment
Activity #:   IIFH4

Description of the Activity:   Evaluate future bark beetle risks



Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives:   Prevent future epidemic outbreaks of bark beetle



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: timber supply



Partnerships: 

Comments:    Note:  In most of the FRBC eligibility criteria, activities pertaining to Bark Beetles is not eligible.  Is this an exception?

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$20,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY
Title:   ESSF Site Index
Activity #:   IIGY1

Description of the Activity:   Evaluate high elevation spruce site indices



Status:
 “New” OR Years in Progress?:  

3
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives:   Better Spruce site index estimates



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: timber supply



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$80,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY
Title:   Rust resistant white pine
Activity #:   IIGY2

Description of the Activity:   Long term growth evaluation of white pine from Idaho



Status:
 “New” OR Years in Progress?:  

New
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives:   Determine if white pine can be re-introduced to the Adams Lake area



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: biodiversity



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$15,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY
Title:   Stand Level Silviculture
Activity #:   IIGY3

Description of the Activity:   Continuation of Ian Cameron’s work in the ICH



Status:
 “New” OR Years in Progress?:  

2
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives:   Eventually develop appropriate silviculture regimes in the ICH



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: biodiversity



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$35000
Costs ($$)
$20,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY
Title:   ICH Modeling
Activity #:   IIGY4

Description of the Activity:   Continuation of Ian Cameron’s work in the ICH to develop appropriate MSYT’s



Status:
 “New” OR Years in Progress?:  

2
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives:   Improve upon the TASS and TIPSY estimates for managed stands 



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: biodiversity



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$40000
Costs ($$)
$27,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY
Title:   OAF
Activity #:   IIGY5

Description of the Activity:   Review OAF estimates



Status:
 “New” OR Years in Progress?:  

1
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives Improve current TSR estimates



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: 



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$15,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY
Title:   PSP Strategy & Review
Activity #:   IIGY6

Description of the Activity:   Review PSP needs for Adams Lake



Status:
 “New” OR Years in Progress?:  

1
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  Long term monitoring



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: 



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$20,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY
Title:   ICH Demo Site
Activity #:   IIGY7

Description of the Activity:   Promote awareness of ICH research in the Adams Lake area



Status:
 “New” OR Years in Progress?:  

2
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives 



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: biodiversity



Partnerships: 

Comments:    NOTE:  This project has been proposed for at least 4 years with little happening.  Does it have anything to do with the IFPA objectives?

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$40000
Costs ($$)
$40,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: RP
Title:   Update Forestry Plan
Activity #:   IIRP1

Description of the Activity:   Management plan update



Status:
 “New” OR Years in Progress?:  

1
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  Update five year old plan



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: 



Partnerships: 

Comments:    NOTE: This activity seems like an operational requirement.  Is it eligible for FRBC funding??

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$50,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: RP
Title:   Carbon Sequestering
Activity #:   IIRP2

Description of the Activity:   Study to evaluate forest management effects on carbon



Status:
 “New” OR Years in Progress?:  

new
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  meet global information gaps



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: certification



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$15,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: RP
Title:   Coarse Woody Debris
Activity #:   IIRP3

Description of the Activity:   Evaluation of current harvesting practices on coarse woody debris



Status:
 “New” OR Years in Progress?:  

new
Priority Comments:   


Location: Adams Lake
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  Determine if current methods are appropriate



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: certification



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$15,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: RP
Title:   Timber Berth Rehab
Activity #:   IIRP4

Description of the Activity:   Stand conversion in old timber berth



Status:
 “New” OR Years in Progress?:  

4
Priority Comments:   


Location: Adams Lake Bruhn ridge
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  Convert silviculture slums into productive forest



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: 



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$25000
Costs ($$)
$40,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: RP
Title:   Deciduous Strategy
Activity #:   IIRP5

Description of the Activity:   Derive economic value from deciduous leading stands



Status:
 “New” OR Years in Progress?:  

1
Priority Comments:   


Location: Adams Lake 
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  Economic value but manage long term for deciduous consistent with LRMP. Develop silviculture regimes for deciduous ground



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: Munson Equipment and ALIB have sawmills that can process hardwood.



Partnerships: Adams Lake Indian Band

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$5000
Costs ($$)
$20,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: RP
Title:   New Watershed Indicators
Activity #:   IIRP6

Description of the Activity:   



Status:
 “New” OR Years in Progress?:  

2
Priority Comments:   


Location: Adams Lake 
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  Improve decision making in watersheds regarding future development



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: overall watershed health based on objective information. 



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$50000
Costs ($$)
$30,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: RP
Title:   Silviculture Regimes
Activity #:   IIRP7

Description of the Activity:   



Status:
 “New” OR Years in Progress?:  

2
Priority Comments:   


Location: Adams Lake 
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  Develop appropriate silviculture regimes in the ICH



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: Biodiversity 



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$10000
Costs ($$)
$25,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: TEM
Title:   Rare Plants and Ecosystems
Activity #:   IITEM1

Description of the Activity:   



Status:
 “New” OR Years in Progress?:  

1
Priority Comments:   


Location: Adams Lake 
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  Better understand status of rare plants and ecosystems in the Adams Lake area



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: Biodiversity and certification



Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
$75,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: VRI
Title:   Upgrade VRI to Monitoring
Activity #:   IIVRI1

Description of the Activity:   



Status:
 “New” OR Years in Progress?:  

new
Priority Comments:   


Location: Adams Lake 
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  long term evaluation of inventories



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: certification



Partnerships: 

Comments:    Based on monitoring strategy completed in 2001

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
$100,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: WQ
Title:   WRP Effectiveness
Activity #:   IIWQ1

Description of the Activity:   



Status:
 “New” OR Years in Progress?:  

new
Priority Comments:   


Location: Adams Lake 
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  to assess the effectiveness of WRP



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: certification



Partnerships: 

Comments:    Based on monitoring strategy completed in 2001

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
$60,000
$0,000


$0,000
$0,000
$0,000
$60,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







Interfor IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: WWH
Title:   OGMA and WTP Evaluation
Activity #:   IIWWH1

Description of the Activity:   study of current management techniques



Status:
 “New” OR Years in Progress?:  

new
Priority Comments:   


Location: Adams Lake 
Management Unit: IFPA  



Potential Lead Proponent:   Adams Lake Lumber IFPA

Objectives  long term evaluation of effectiveness of these methods for wildlife and biodiversity



Tasks, Deliverables, Targets & Milestones:  

Target Dates:



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Rationale for Ranking: 



Additional Benefits: certification



Partnerships: 

Comments:    Based on monitoring strategy completed in 2001

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
$40,000
$0,000


$0,000
$0,000
$0,000
$0,000

ha
Units 
ha
ha
ha
ha
ha
ha


Goals







A1.7

Merritt IFPA

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title: Develop joint co-management plan for FDP, referrals, etc
Activity #:   MICH1

Description of the Activity: The NSIFS believes that significant reductions in planning delays and costs can be achieved if a co-management process for FDP process is developed that will be better reflect the NSIFS vision for co-management.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to review the current FDP and undertake a problem analysis of the needs of the Licencees and First Nations in improving the process.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$20,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title: Digitize First Nations Data
Activity #:   MICH2

Description of the Activity: The NSIFS First Nations partners require funding to continue to load First Nations resource values into a GIS.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this project is to take First Nations information off the shelf and put it in a format that is more suitable for resource analysis.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$55,000
Costs ($$)
$50,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title: Identification of locally significant plants
Activity #:   MICH3

Description of the Activity: The NSIFS requires a list of locally significant plants for biodiversity analysis.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to use a workshop environment to obtain information about locally significant plants. A number of issues relating to FN data and data use will have to be resolved.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$40,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   CH
Title: Support co-management proposals from Bands
Activity #:   MICH4

Description of the Activity: The NSIFS has a large commitment to developing co-management plans with the First Nations partners. This funding supports a wide range of specific projects.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of co-management planning is to incorporate economic development with an integration of environmental, social and cultural values, shared decision making and equitable sharing of benefits.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$325,000
Costs ($$)
$360,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   Fisheries Integration Programs
Activity #:   MIFFH1

Description of the Activity: The NSIFS requires co-ordination between the NSIFS, Licensee and agency efforts in fisheries and stream classification.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this funding is to ensure co-ordination of efforts and to avoid costly duplications of effort.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$15,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title:   Field Truth Stream Class Model
Activity #:   MIFFH2

Description of the Activity: The NSIFS has undertaken stream classification, which requires field truthing.   



Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to field truth a portion of the NSIFS stream classification efforts to provide an audit of the current classification model.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$100,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: Anadromous Fish
Activity #:   MIFFH3

Description of the Activity: The NSIFS should support anadromous fish management programs.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this project is to work with federal and provincial agencies to address critical issues for anadromous species (e.g. low water flow, temperature sensitive streams) and identify links/options for forest management.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$25,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FFH
Title: Rare Fish Habitat
Activity #:   MIFFH4

Description of the Activity: The NSIFS requires better information on rare fish species distribution and seasonal habitat requirements.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this project is to identify sensitive species habitat areas and develop operational prescriptions, which preserve and enhance rare and sensitive fish species.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$65,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   FH
Title:   Forest Health Plan
Activity #:   MIFH1

Description of the Activity: NSIFS requires a Forest Health Plan to integrate with MOF programs and to outline options for meeting NSIFS forest management strategies.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: To complete is to complete a Forest Health Plan for the Merritt TSA, giving priority to developing options to reduce the long-term susceptibility to mountain pine beetle.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$55,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   GY
Title:   Douglas-fir Yield Curves
Activity #:   MIGY1

Description of the Activity: The NSIFS requires new stand level D-fir yield curves to complete the Douglas-fir Protocols Project. 



Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to develop new Douglas-fir yield curves to allow better prediction of Douglas-fir stands under a variety of management regimes.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$15,000
Costs ($$)
$45,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   GY
Title:   High Elevation Problem Analysis
Activity #:   MIGY2

Description of the Activity: The NSIFS requires a problem analysis and review of high elevation silviculture performance as it relates to growth & yield predictions.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to collect information to better quantify the growth & yield input parameters for MSYTs for high elevation forests.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$000
Costs ($$)
$65,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   GY
Title:   Growth & Yield Documentation of Old Growth Attributes
Activity #:   MIGY3

Description of the Activity: The NSIFS requires better documentation of old growth attributes in order that information is provided to decision-makers.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to quantify a number of the key attributes of old growth stands, in order that future management regimes can consider the provision of these key attributes.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$105,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   IT
Title:   Allocating Non-timber Resources
Activity #:   MIIT1

Description of the Activity: The NSIFS requires the use of an optimization model (such as SYMBOL) to help balance non-timber resource allocations.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to use new computer technology to help improve the allocation of timber and non-timber resources over time.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$75,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   IT
Title:   Biodiversity Framework Modelling
Activity #:   MIIT2

Description of the Activity: The NSIFS requires exploratory work examining alternative approaches to developing fine filter measures of biodiversity.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to ensure that a biodiversity fine filter approach can be incorporated into the current NSIFS course filter approach.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$40,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   IT
Title: Application of Douglas-fir Protocols to TSA
Activity #:   MIIT3

Description of the Activity: The NSIFS requires the application of the Douglas-fir protocols planning process to the Douglas-fir stands in the TSA to help change how Douglas-fir stands are managed.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of the NSIFS is to change the way in which Douglas-fir stands are managed in the TSA. The Douglas-fir Protocols planning will help do this, however, we have been waiting for the PEM and the sub-unit inventory.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$65,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   IT
Title:   Central Database Management
Activity #:   MIIT4

Description of the Activity: The NSIFS maintains a central data set (which needs to expand) for all NSIFS collected information.  To date the NSIFS has not spend any funding on system development and needs to expand the provision of services to NSIFS partners.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to maintain a single dataset for all NSIFS projects and to integrate with existing agency and Licensee programs and to serve this information to the NSIFS partners.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$60,000
Costs ($$)
$90,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   Silviculture Program Analysis
Activity #:   MIRP1

Description of the Activity: The NSIFS requires a silviculture analysis (using the new growth & yield and timber supply data) to develop a long-term silviculture strategy for the TSA.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to undertake a MOF Type 2 Silviculture Analysis using the new MSYTs and other information from the NSIFS innovative timber supply composite scenario.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$000
Costs ($$)
$75,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title: Economic Analysis of Current Silviculture Regimes
Activity #:   MIRP2

Description of the Activity: The NSIFS requires an analysis of current silviculture regimes.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to use analytical tools to evaluate current silviculture regimes as to their economic effectiveness, risks and product expectations.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$000
Costs ($$)
$40,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   Comparison of Spatial Model & Layout
Activity #:   MIRP3

Description of the Activity: The NSIFS needs to ensure that the inputs to the spatial blocking models are providing suitable estimates of timber recovery.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to ensure that the spatial timber supply assumptions are viable. This will be done by undertaking a comparison between FDPs, a small area total chance plan, and the current blocking model.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$20,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   Socio-Economic Study
Activity #:   MIRP4

Description of the Activity: The NSIFS needs to have a better understanding of the socio-economic impacts of its programs.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to utilize the TSR2 information and explore the impacts of an expanded number of timber supply scenarios and potential harvest schedules.   

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$25,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:  Douglas-fir Alternative Management Trial
Activity #:   MIRP5

Description of the Activity: The NSIFS wishes to undertake a large-scale trial of alternative approaches to managing Douglas-fir forests (somewhat like Skull Mountain). This project would start the preliminary planning.  



Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to build upon innovative deer management at Skull Mtn. and combine it with the NSIFS D-fir Protocols approaches in a large trial area.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$45,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title:   Support LRMP Process
Activity #:   MIRP6

Description of the Activity: The NSIFS expects that a LRMP process will be in-place within the next couple of years in the Merritt TSA. 

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this funding is to ensure that NSIFS vision, objectives and data is made available to a future LRMP process.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$25,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title: Re-define PFTs by the use of PEM
Activity #:   MIRP7

Description of the Activity: The NSIFS requires further examination of the problem forest type definition to help define the long term landbase.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to use the ecologically mapping from PEM to re-visit the TSR 2 PFT assumptions, combined with the 1996-98 Douglas-fir sampling to better define the PFT landbase.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$20,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title: Operating area analysis and consolidation for new tenure
Activity #:   MIRP8

Description of the Activity: The NSIFS is committed to supporting the issuance of a 6th IFPA to First Nations partners.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The issuance of a 6th IFPA will require re-evaluation of traditional operating areas.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$30,000
Costs ($$)
$25,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   RP
Title: Incorporation of NSIFS data into Landscape Unit Planning Initiatives
Activity #:   MIRP9

Description of the Activity: The NSIFS has offered to provide the MOF & MWLAP NSIFS data and analysis tools for use in landscape planning analysis.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this funding is to provide NSIFS data and analysis tools for use in the landscape planning exercise.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$90,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TEM
Title:  Rare or Sensitive Plant Association Sites 
Activity #:   MITEM1

Description of the Activity: The NSIFS requires preliminary estimates of rare or sensitive plant association mapping from the PEM maps.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to determine if rare or sensitive plant associations can be delineated from analysis of the PEM mapping.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$15,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TEM
Title: PEM1 Documentation Report  
Activity #:   MITEM2

Description of the Activity: The NSIFS requires the completion of the final PEM1 documentation report.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to complete this report (for which there was no funding in 2001) to provide documentation and recommendations for the use of PEM1 results.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$20,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   TEM
Title: PEM1 Map Verification Phase 2
Activity #:   MITEM3

Description of the Activity: The NSIFS a second field season of PEM1 mapping verification.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this work is to ensure that the PEM1 mapping has been field verified.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$80,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VA
Title:   VQO Volume Recovery Trial
Activity #:   MIVA1

Description of the Activity: The NSIFS requires a review of the MOF assumptions of how much wood can be removed from a specific VQO polygon and still meet the VQO objective.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this funding is to establish a trial to determine if the current timber supply modeling constraints are too constraining and how much more wood might be recovered from some VQO polygons.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$30,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VRI
Title:   Implement NSIFS Monitoring Program
Activity #:   MIVRI1

Description of the Activity: The NSIFS requires the establishment of its monitoring program.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to begin the establishment of NSIFS monitoring program, building on the existing VRI plot locations.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$80,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VRI
Title:   Quantify Douglas-fir Reserves
Activity #:   MIVRI2

Description of the Activity: The NSIFS needs to better understand the amount of Douglas-fir reserves currently being left on site, and develop options on how it should be modeled. 



Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to quantify the amount of Douglas-fir reserves, and develop better growth & yield modeling procedures.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$20,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VRI
Title: Fdi sub-unit inventory (add Protocols attributes)
Activity #:   MIVRI3

Description of the Activity: The NSIFS has identified the need for a sub-unit Douglas-fir inventory to allow better management planning in the IDF.  



Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this project is to undertake finer stratification and new classification (with additional attributes) to help provide the basis for alternative approaches to managing Douglas-fir stands.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$150,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   VRI
Title: Complete NVAF plot establishment
Activity #:   MIVRI4

Description of the Activity: The NSIFS requires the completion of the NVAF program.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this program is to complete the NVAF plots, analysis of the data and adjustment of the inventory.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$105,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WQ
Title: Hydrological Studies
Activity #:   MIWQ1

Description of the Activity: The NSIFS requires better overview assessment indicators of watershed status and sensitivity.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this project is to assess watershed health and fish habitat status using all newly collected ecological, soils and terrain data collected for the Merritt TSA. Field verification will be required.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$80,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title: Wildlife themes for resource value map for TSA
Activity #:   MIWWH1

Description of the Activity: The NSIFS requires an overall resource value map to integrate the wildlife and biodiversity information collected to date.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to collate and integrate all of the resource value information that has been collected to date and have meetings with various agencies to help define management objectives for these species.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$50,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title: Wildlife habitat species model field testing
Activity #:   MIWWH2

Description of the Activity: The NSIFS requires further field verification of wildlife models to obtain 15% RIC standard sampling.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to ensure the suitability for use of the key wildlife models by further field verification.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$100,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title: Completion of wildlife models
Activity #:   MIWWH3

Description of the Activity: The NSIFS requires a further 6 wildlife models built to meet the environment plan needs.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of developing wildlife models is to help define a variety of resource values using the PEM maps, and to build an integrated environmental plan.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$95,000
Costs ($$)
$40,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title: Wildlife demonstration areas
Activity #:   MIWWH4

Description of the Activity: The NSIFS needs areas by which wildlife management options can be explored.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objectives of these demonstration areas are to show how wildlife habitat attributes can be operationally implemented.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$60,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title: Ungulate Winter Range Monitoring
Activity #:   MIWWH5

Description of the Activity: The NSIFS must monitor and field truth the ungulate winter range areas designated by MWLAP and confirm their occupancy.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this project is to confirm that the areas reserved/managed for wildlife habitat are supporting deer, moose, elk, sheep and goat populations as expected

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$120,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title: Identified wildlife management monitoring
Activity #:   MIWWH6

Description of the Activity: The NSIFS must monitor the effectiveness and success of habitat management areas identified under the IWM Strategy

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this project is to catalogue and monitor representative sites to ensure that habitat is maintained and that wildlife continue to occupy the sites.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$45,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   WWH
Title: Grizzly Bear habitat protection
Activity #:   MIWWH7

Description of the Activity: The NSIFS must support the re-introduction and habitat protection effort for grizzly bear in the Cascade GBPU

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this project is to develop and test operational guidelines, which protect and enhance grizzly bear habitat values within the GBPU area.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$45,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   OFF
Title:   NSIFS Technical Implementation
Activity #:   MIOFF1

Description of the Activity: The NSIFS requires a forest management consultant to help develop the NSIFS implementation plan.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this contract is to provide the NSIFS with technical forest management expertise and to aid in implementing NSIFS programs.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$80,000
Costs ($$)
$90,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   OFF
Title:   On-going Spatial Timber Supply Support
Activity #:   MIOFF2

Description of the Activity: The NSIFS requires the on-going advice of a timber supply consultant to help ensure NSIFS programs will help achieve the NSIFS timber supply goals.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to ensure that the NSIFS approach of targeting innovative programs to achieve specific management objectives is achieved.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$110,000
Costs ($$)
$15,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   OFF
Title:  UCC Peer Review of Environmental Program 
Activity #:   MIOFF3

Description of the Activity: The NSIFS requires a peer review of its environmental program to ensure that it is meeting the NSIFS expectations.  



Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to use local academics to review the NSIFS program to help ensure the program will meet the NSIFS long-term vision.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$20,000
Costs ($$)
$25,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   OFF
Title:  Environmental Plan Implementation Strategy 
Activity #:   MIOFF4

Description of the Activity: The NSIFS requires an environmental consultant to help develop the NSIFS implementation plan.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this contract is to provide the NSIFS with environmental resource technical expertise and to aid in implementing NSIFS programs.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$40,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   OFF
Title:   Range & Noxious Weed Gap Analysis and Plan
Activity #:   MIOFF5

Description of the Activity: The NSIFS requires an understanding of the role of noxious weeds in range and silviculture management.


Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective is to help heighten the importance of this issue and ensure forest management programs do not exacerbate the issues.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$30,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   OFF
Title: Develop New Silviculture Regimes Part 3 
Activity #:   MIOFF6

Description of the Activity: The NSIFS plans to incorporate wildlife, biodiversity and First Nations values into changing field practices by developing new silviculture regimes that will reflect these new considerations.  

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this on-going project is to proceed with a proposed process and develop new management regimes.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$55,000


$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   OFF
Title: Workshops on NSIFS data
Activity #:   MIOFF7

Description of the Activity: The NSIFS plans to undertake a number of workshops to communicate new information to NSIFS members and agency staff.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of these workshops will be to explain the NSIFS efforts to date in environmental and forestry data, defining co-management and data sharing with First Nations partners.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$50,000


$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   OFF
Title: Admin - O/H
Activity #:   MIOFF8

Description of the Activity: The NSIFS requires office administration funding to provide staff support, accounting, communications and office support.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this funding is to meet the NSIFS objectives or requirements of the Society, such as financial reporting, tendering and awarding contracts, communications (newsletters, web sites and field trips, and support for NSIFS committees).

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$210,000
Costs ($$)
$330,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   OFF
Title: Board of Directors needs
Activity #:   MIOFF9

Description of the Activity: The BOD has a number of initiatives that require funding including provincial IFPA meetings, co-management agreements, facilitator services, presentations, communications, etc.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of the BOD is to provide direction to the NSIFS staff and to liaise with provincial agencies, etc.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$85,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   OFF
Title: Changing practices demonstrations
Activity #:   MIOFF10

Description of the Activity: The NSIFS requires the establishment of a number of silviculture demonstrations including silviculture demos in the IDF, ESSF, and MS subzones.

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of these demonstration areas is to incorporate new resource information and values into field practices.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$135,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

Merritt IFPA - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   OFF
Title: Resource Project Co-ordination
Activity #:   MIOFF11

Description of the Activity: The NSIFS requires a coordinator of programs and community liaison

Status:
 “New” OR Years in Progress?:  


Priority Comments?:   

Location: 
Management Unit:  

Merritt TSA

Potential Lead Proponent:   

Objectives: The objective of this funding is to co-ordinate the acquisition, provision and utilization of resource information into the NSIFS analysis and community programs.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:



Benefits & Ranking Criteria:

TSR = 
NTRS = 
LRMP =
RIC = 
Timing =
Total =

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking:

Additional Benefits:

Partnerships:   

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$85,000
$


$
$
$
$

ha
Units 
Ha
ha
ha
ha
ha
ha

0
Goals
0
0
0
0
0
0

A1.8

TFL 15

TFL 15 RMP - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  CH
Title: Archaeology Inventory Study 
Activity #: T15CH1

Description of the Activity: Archaeology Inventory Study of Osoyoos Indian Band (OIB) interest area.  Work will build on previous FRBC funded AIS work and company funded AIA work completed within the OIB interest area.

Status:
 “New” OR Years in Progress?:  

Ongoing 720251
Priority Comments?   Priority 2

Location:    OIB interest area (Inkaneep and parts of Vaseux Creeks)
Management Unit:  

TFL 15

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives: To locate and describe sites with archaeological potential and/or archaeological resources.  .

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

March 31, 2003

Benefits & Ranking Criteria:

TSR = 3
NTRS =9 
LRMP =3
RIC =5 
Timing =2
Total =22

Benefits & Ranking Criteria:

Timber Supply Review: 

Non-Timber Resource Strategies: 

LRMP:
Other:

Rational for Ranking: 

Additional Benefits: Previously completed AIS reports are stand-alone inventories.  AIS outputs are used to manage archaeological resources, if they are present.  Ongoing AIS inventories could potentially support development a model that predicts distribution of archaeological resources.  Benefit is the identification of areas with confirmed resources and areas where the potential for finding archaeological resources is high.

Partnerships:   OIB.

Comments:
 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$20,000
Costs ($$)
$20,000
$20,000


$20,000
$20,000
$20,000
$100,000

24,000 ha
Units 
24,000 ha
0 ha
0 ha
0 ha
0 ha
24,000 ha

Report
Goals
Report
Report
Report
Report
Report
Report

TFL 15 RMP - Template 3

Activities to Implement SSFM Strategies

SSFM Issue:  GY
Title:  OAF 1 Inventory
Activity #: T15GY1

Description of the Activity: Results from an OAF 1 inventory will be used for yield curve adjustment for the TSR that will support Management Plan #9.

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?   Important for TSR that supports MWP #9.  Priority 1

Location:    TFL 15
Management Unit: TFL 15

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives: To develop OAF 1 estimates for TFL 15 that will be for yield curve adjustments for MP #9.

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

March 31, 2003

Benefits & Ranking Criteria:

TSR = 8
NTRS =6 
LRMP =5
RIC =4 
Timing =3
Total =26

Benefits & Ranking Criteria:

Timber Supply Review: 

Non-Timber Resource Strategies: 

LRMP:
Other:

Rational for Ranking: OAF 1 is used in the TRS process to assist the Chief Forester in setting an AAC for TFL 15. 

Additional Benefits: Extensive additional economic and social benefits.

Partnerships:

Comments:

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$35,000
$0


$0
$0
$0
$35,000

0 ha
Units 
48,000 ha
0 ha
0 ha
0 ha
0 ha
48,000 ha


Goals
Report




Report

TFL 15 RMP - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: RP
Title: Small Wood Inventory
Activity #: T15RP1

Description of the Activity: Organisation, synthesis and analysis of information to determine the distribution and extent of small wood Lodgepole types in the inventories.  Product will help define the Timber harvesting Land Base in the next TSR processes. 

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?   Important for TSR that supports MWP #9.  Priority 1

Location:    TFL 15
Management Unit: TFL 15

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives: 1) To locate and describe small wood inventories to support TSR processes and assumptions. 2) Locate areas that have a non-merchantable forest cover that may be suitable for a rehab treatment. 

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

March 31, 2003

Benefits & Ranking Criteria:

TSR = 10
NTRS =6 
LRMP =5
RIC =4 
Timing =3
Total =28

Benefits & Ranking Criteria:

Timber Supply Review: 

Non-Timber Resource Strategies: 

LRMP:
Other:

Rational for Ranking: A significant proportion of TFL 15 is small diameter lodgepole pine leading stocking class 4 or pine Problem Forest Types as defined in Management Plan #8. A small wood inventory will help describe the amount of area suitable for inclusion in the THLB for the next management plan. 

Additional Benefits: 

Partnerships:.

Comments:

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$50,000
$0


$0
$0
$0
$50,000

0 ha
Units 
48,000 ha
0 ha
0 ha
0 ha
0 ha
48,000 ha


Goals
Report




Report

TFL 15 RMP - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: VRI
Title: Vegetation Resource Inventory
Activity #: T15VRI1

Description of the Activity: Adjustment to Phase 1 inventory using completed Phase 2 samples.. 

Status:
 “New” OR Years in Progress?:  

Ongoing 720253
Priority Comments? Specifically requested by Chief Forester in Ratinale Statement for TFl 15. Critical for TSR that supports MWP #9.  Ongoing project which is partially complete.  Priority 1

Location:    TFL 15
Management Unit:  

TFL 15

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives: To adjust Phase 1 inventory using new Phase 2 samples and analysis.  

Tasks, Deliverables, Targets & Milestones:  
Target Dates:

March 31, 2003

Benefits & Ranking Criteria:

TSR = 10
NTRS =7 
LRMP =7
RIC =5 
Timing =5
Total =34

Benefits & Ranking Criteria:

Timber Supply Review: 

Non-Timber Resource Strategies: 

LRMP:
Other:

Rational for Ranking: Three-year project beginning its last year.  Previous investment at risk if not completed. Project supports AAC determination for TFL 15 and the approval of MWP #9 as well as all other operational plans. 

Additional Benefits: AAC determination. Extensive additional economic and social benefits.

Partnerships:.

Comments: Previous Investment includes interest earned on MYA funds. 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$120,000
Costs ($$)
$20,000
$0


$0
$0
$0
$20,000

48,000 ha
Units 
48,000 ha
0 ha
0 ha
0 ha
0 ha
48,000 ha

Interim Report
Goals
Final Report




Report

A1.9

TFL 18

TFL 18 -Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY  
Title:   Growth and Yield
Activity #:   T18GY1

Description of the Activity:   Intermediate Utilization Balsam Site Index Project for TFL18



Status:
 “New” OR Years in Progress?:  

1
Priority Comments:   
Information on productivity and stand development of second growth and complex stands on TFL18 is insufficient as stated in the Chief Foresters Rationale for AAC.

Location:    TFL18
Management Unit:  

TFL18

Potential Lead Proponent:   Slocan Forest Products Ltd. – Vavenby Division

Objectives:   

To address the concerns identified in the rational by quantifying the current and potential future growth rates of these stands and developing a management strategy describing how they will contribute to the future timber supply of the TFL.

Tasks, Deliverables, Targets & Milestones:  
This project will be developed in the 2001/2002 fiscal year.  The field sampling and analysis will be completed in the 2002/2003 fiscal year.

A report and  maps will be delivered.


Target Dates:

Target completion in 2002/2003

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 9
NTRS = 5
LRMP =6
RIC = 2
Timing =5
Total =27

Rationale for Ranking:

In the rational for allowable cut determination document dated October, 2000 it was identified that there is uncertainty in the future volume projections, site productivity, and merchantability of the residual layer of these stands, particularly those in the  low productivity stratum identified in the timber supply analysis.

Additional Benefits:

Will allow determination of sustainability of this forest type and predict future forest composition. 

Will link to timber supply analysis, LRMP’s and certification requirements. 

Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$35000
Costs ($$)
$90000
$0


$0,000
$0,000
$0,000
$120,000

reports
Units 
reports






1
Goals
1




2

TFL 18 -Template 3

Activities to Implement SSFM Strategies

SSFM Issue: GY  
Title:   Growth and Yield
Activity T18GY2

Description of the Activity:   Strategic Growth & Yield Project for TFL18



Status:
 “New” OR Years in Progress?:  

1+
Priority Comments:   
Improving growth and yield information is critical to TFL18 and timber supply.  This strategy is necessary to outline the issues and to develop growth and yield systems for TFL18.  This is recognized in the Chief Foresters Rationale for AAC.

Existing and ongoing projects are part of this activity but a complete strategic plan is required.

Location:    TFL18
Management Unit:  

TFL18

Potential Lead Proponent:   Slocan Forest Products Ltd. – Vavenby Division

Objectives:   

To improve the quality and increase the quantity of growth and yield resource information to aid and improve forest resource management planning and decision making. 

Tasks, Deliverables, Targets & Milestones:  
Develop strategies to meet the objectives. Set priorities and timelines.

Existing and ongoing projects are part of this activity but a complete strategic plan is required.

Report, maps and digital information will be delivered.


Target Dates:

Target completion in 2003/2004

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 9
NTRS = 4
LRMP =6
RIC = 2
Timing =3
Total =24

Rationale for Ranking:

Existing and ongoing projects are part of this activity but a complete strategic plan is required.

Additional Benefits:

Will provide strategic planning to determine sustainability and predict future forest composition. 

Will link to certification requirements. 

Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$30000
$80000


$0,000
$0,000
$0,000
$110000

reports
Units 
reports
reports






Goals
1
1



2

TFL 18 -Template 3

Activities to Implement SSFM Strategies

SSFM Issue: TSM  
Title:   Terrain Stability Mapping
Activity #:   T18TSM1

Description of the Activity:   Terrain Stability Mapping



Status:
 “New” OR Years in Progress?:  

NEW
Priority Comments:   
No existing terrain mapping for area within TFL18



Location:    TFL18
Management Unit:  

TFL18

Potential Lead Proponent:   Slocan Forest Products Ltd. – Vavenby Division

Objectives:   

To identify and map unstable or potentially unstable land areas. 

Tasks, Deliverables, Targets & Milestones:  
Air photo interpretation and ground sampling.

A report, maps and digital data will be delivered.

Stratification of work through a combination of Level C and Level D mapping.

Other gaps will be reviewed.  Projected costs in 2003/2004 are based on this.


Target Dates:

Target completion of  TFL18 in 2002/2003

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 5
NTRS = 4
LRMP =3
RIC = 5
Timing =3
Total =20

Rationale for Ranking:

Interacting concerns throughout Strategic Resource Plans and Decisions

Additional Benefits: Provide reliable information for the strategic planning, forest management decisions and determination of the operable land base of all resource uses.
TSM will have a direct link to timber supply analysis, LRMP’s and non-timber resource strategies.  These directly affect timber availability and other resource uses.

Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$100,000
$180,000


$0,000
$0,000
$0,000
$280,000


Units 
reports
reports






Goals
1
1



2

TFL 18 -Template 3

Activities to Implement SSFM Strategies

SSFM Issue: VA  
Title:   Visual Aesthetics
Activity #:   T18VA1

Description of the Activity: Visual Aesthetics 

Status:
 “New” OR Years in Progress?:  

NEW
Priority Comments:   
Information on visual aesthetics for TFL lakes is mentioned in the Chief Forester Rationale for AAC.  Information is required for strategic planning, timber supply analysis and forest management processes.

Location:    TFL18
Management Unit:  

TFL18

Potential Lead Proponent:   Slocan Forest Products Ltd. – Vavenby Division

Objectives:   

Fill in lakes visual landscape inventory gaps in regard to management options while considering public perception of visual quality.

Tasks, Deliverables, Targets & Milestones:  
Visual Landscape Inventory on TFL18 lakes to fill in knowledge gaps.

Report, maps and digital data will be delivered.


Target Dates:

Target completion in 2002/2003.

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 9
NTRS = 9
LRMP =6
RIC = 5
Timing =3
Total =32

Rationale for Ranking:

Lack of visual information on TFL18 has been mentioned in the Rationale for ACC by the Chief Forester.

Additional Benefits:

Directly affects timber availability and other resource uses. 

Partnerships: 

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0
Costs ($$)
$30,000
$0


$0
$0,000
$0,000
$30000

reports
Units 
reports
reports
reports


reports


Goals
1




1

TFL 18 -Template 3

Activities to Implement SSFM Strategies

SSFM Issue: VRI  
Title:   Vegetative Inventory
Activity #:   T18VRI1

Description of the Activity:   Vegetative Inventory for TFL18



Status:
 “New” OR Years in Progress?:  

NEW
Priority Comments:   
Current vegetative inventory information has limited application.



Location:    TFL18
Management Unit:  

TFL18

Potential Lead Proponent:   Slocan Forest Products Ltd. – Vavenby Division

Objectives:   

To update current inventory information (forest cover) to VRI levels.

Tasks, Deliverables, Targets & Milestones:  
Phase 1 classification and mapping of the attributes.

Phase 2 ground sampling

RIC standards will be applied.  


Target Dates:

Phase 1 2002/2003

Phase 2 2003/2004

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 5
NTRS = 4
LRMP =3
RIC = 5
Timing =3
Total =20

Rationale for Ranking:

AAC Rationale referenced refinements to existing TFL18 inventory though VRI process.

VRI as follow-up to completed TEM mapping.

Additional Benefits:

VRI will eliminate resource use problems prior to conflicts between stakeholders.

Partnerships: Potential for NTIB to involvement is high.  Have been involved in TEM in the past.

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($$)
$30000
$80000


$0,000
$0,000
$0,000
$110,000


Units 
mapsheets
mapsheets






Goals
9
9



9

TFL 18 -Template 3

Activities to Implement SSFM Strategies

SSFM Issue: WWH
Title:   Wildlife Habitat Inventory
Activity #:   T18WWH1

Description of the Activity:   Wildlife Inventory for moose, grizzly bear, black bear, white-tailed deer, mule deer, fisher, marten and northern goshawk.



Status:
 “New” OR Years in Progress?:  

1 year in progress
Priority Comments:   
Lack of inventory information on the abundance, composition, distribution and trends for wildlife and habitat in TFL18.  Follow-up to TEM mapping.



Location:    TFL18
Management Unit:  

TFL18

Potential Lead Proponent:   Slocan Forest Products Ltd. – Vavenby Division

Objectives:   

To complete interpretations of wildlife and their habitat to establish links between resource activities and habitat structure and use. 



Tasks, Deliverables, Targets & Milestones:  
Gap analysis on the existing TEM database to determine the occurrence or potential occurrence of rare/minor features ensuring the consideration of slope, aspect and elevation.

Complete a sampling plan, field sampling, final report and maps.


Target Dates:

Started in 2001/2002 and targeted for completion in the same year.  May be carried over to 2002/2003

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 3
NTRS = 7
LRMP =5
RIC = 5
Timing =5
Total =25

Rationale for Ranking:

Ties to the Wildlife Inventory Strategy for Ungulate Game Species.

Should resolve a major component of the information gap.  

Additional Benefits:  

Information can be used by other agencies such for purposes of recreation and also expect First Nations interest.

Partnerships: Potential for NTIB to involvement is high.  Have been involved in TEM in the past.

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

60780
Costs ($$)
$30000
$0,000


$0,000
$0,000
$0,000
$90,780

ha
Units 
ha
ha





50000
Goals
24900




74900

A1.10

TFL 33

Template 3

Activities to Implement SSFM Strategies

SSFM Issue: TEM  
Title:   Tem/Pem for 

SIBEC Adjustment/VRI
Activity #:   T33TEM1

Description of the Activity: A TEM/PEM project is proposed  to provide the basis for a Site Index Adjustment on TFL 33.  A PEM supplemented with a future Vegetation Resource Inventory will also provide the tools for eventual modelling for both Timber and Non Timber Resource Values on the TFL.  

Status:
 “New” OR Years in Progress?:  

2nd year
Priority Comments?:   
Very High

Location:  Kamloops Forest Region, Salmon arm Forest District
Management Unit:  

TFL # 33

Potential Lead Proponent:  Federated Co-operatives Limited (FCL) 

Objectives:  The intent of a TEM/PEM for TFL 33 is to provide an ecosystem-based justification for a Site Index Adjustment.  TEM/PEM will also support modelling for Non Timber Resources once supplemented with a Vegetation Resource Inventory in the intent of meeting the strategies of the OSLRMP.



Comments: TEM/PEM provides the basic tools to provide strategic Site Index adjustment input to supplement Vegetation Inventory Phase 1 for Timber Supply Review.  

Tasks, Deliverables, Targets & Milestones: 

TEM/PEM Finalization of Mapping

Preliminary SIBEC adjustments, Begin Phase 1 VRI

Final SIBEC adjustments, Phase 2 VRI

Finalize VRI
Target Dates:

2002

2002

2003

2004



Benefits & Ranking Criteria:   (from plan drivers)

TSR = 10
NTRS = 7
LRMP = 4
RIC = 5
Timing = 5
Total = 31

Rationale for Ranking:



Additional Benefits:



Partnerships:

Comments:    Continuation of amendment from 2001-2002

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$53,000
Costs ($)
$53,000
$53,000


$53,000
$0,000
$0,000
$159,000

8360 ha
Units 
8360 ha
ha
ha
ha
ha
ha


Goals







A1.11

TFL 35

Template 3

Activities to Implement SSFM Strategies

SSFM Issue: FFH
Title:   FFH – FHAT20 Modeling
Activity #:  T35FFH1

Description of the Activity:  Test FHAT20 Modeling on existing inventories



Status:
 “New” OR Years in Progress?:  

Year 2 
Priority Comments?:   

Fill in information gaps with existing inventories

Location:    Weyerhaeuser Operating Area TFL 35 
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   Field truth inventory output from the FHAT20 model 

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing information regarding fish distribution and stream class. 
Target Dates:

March 2003

Benefits & Ranking Criteria:

TSR = 4
NTRS = 9
LRMP = 6
RIC = 4 
Timing = 5
Total = 28

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: TSR –local consideration during TSR as a result of improved fish habitat information.

NTRS – High interest area regarding fisheries values 

LRMP – Information obtained may be used to address fish species management in respect of the Kamloops LRMP

Additional Benefits:

Partnerships:   Project provides continued partnership between Weyerhaeuser and the Ministry of Environment, Lands and Parks.

Comments:   

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$25,000
Costs ($$)
$25,000
$25,000
$25,000
25,000
25000
$125,000

Report
Units 
Report
Report
Report
Report
Report
Report

1
Goals
1
1
1
1
1
1

Template 3

Activities to Implement SSFM Strategies

SSFM Issue: G&Y
Title:   Mid-rotation G&Y Survey
Activity #:  T35G&Y1

Description of the Activity:  Growth and  yield survey of  mid rotation stands on TFL 35

Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Support timber supply analysis and forest level planning. Also, market certification.

Location:    Weyerhaeuser Operating Area TFL 35 
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives: to implement mid-rotation surveys on PHR stand on TFL 35.

Tasks, Deliverables, Targets & Milestones:  

Survey results and analysis of data.
Target Dates:

March 2007

Benefits & Ranking Criteria:

TSR = 8
NTRS = 4
LRMP = 2
RIC = 1 
Timing = 3
Total = 18

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: TSR – improved stand level inventory information for TSR.
NTRS – improved G&Y information for projections related to non-timber values.

LRMP –program may address higher level planning issues regarding the Kamloops LRMP.

Additional Benefits:

Partnerships:   Project provides continued partnership between Weyerhaeuser and the Ministry of Forests.

Comments:   

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs 
$45,000
$70,500
$70,500
$70,500
$70,500
$327,000

Report
Units 
Report
Report
Report
Report
Report
Report

1
Goals
1
1
1
1
1
1

Template 3

Activities to Implement SSFM Strategies

SSFM Issue: G&Y
Title:   G&Y Monitoring
Activity #:  T35G&Y2

Description of the Activity:  G&Y continued monitoring work on TFL 35



Status:
 “New” OR Years in Progress?:  

Year 3
Priority Comments?:   

Support timber supply analysis and forest level planning. Also, market certification.

Location:    Weyerhaeuser Operating Area TFL 35 
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives:   to design and test a growth and yield monitoring program for one or more predictions on TFL 35. 

Tasks, Deliverables, Targets & Milestones:  

The work will continue from previous year’s work in providing information to the G&Y monitoring program. 
Target Dates:

March 2003

Benefits & Ranking Criteria:

TSR = 8
NTRS = 4
LRMP = 2
RIC = 4 
Timing = 5
Total = 23

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: TSR - information will be used to monitor volume growth in Post Harvest Regenerated (PHR) stands. Information will be used to compare actual to predicted yield.

NTRS – improved G&Y information for projections related to non-timber values.

LRMP –program may address higher level planning issues regarding the Kamloops LRMP.

Additional Benefits:

Partnerships:   Project provides continued partnership between Weyerhaeuser and the Ministry of Forests.

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$133,000
Costs ($$)
$25,000
0
0
0
0
$25,000

Report
Units 
Report
Report
Report
ha
ha
Report

1
Goals
1
1
1


1

Template 3

Activities to Implement SSFM Strategies

SSFM Issue:   GY
Title:   OAF’s for Pests
Activity #:  T35GY3

Description of the Activity: Enhancing OAF1 to account for pest related reductions in consideration to the next timber supply analysis.



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Fill in information gaps with existing inventories

Location:    Weyerhaeuser Operating Area, TFL 35
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives: Enhancing analytical tools and models

Tasks, Deliverables, Targets & Milestones:  


Target Dates:

March 2007

Benefits & Ranking Criteria:

TSR = 8
NTRS = 2
LRMP = 3
RIC = 5 
Timing = 3
Total = 21

Benefits & Ranking Criteria:

TSR – High interest regarding considerations to timber supply analysis 



Rational for Ranking: 

TSR – High interest regarding considerations to timber supply analysis 



Additional Benefits: use of the enhanced survey tool over TFL 35. Identify on block disturbance issues

Partnerships: 

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
30,000
$30,000
$30,000
$30,000
$30,000
$150,000

Report
Units 
Report
study
study
study
study
study

0
Goals
0
1
1
1
1
1

Template 3

Activities to Implement SSFM Strategies

SSFM Issue: WWH
Title: Wildlife Interpretative Work
Activity #:   T35WWH1

Description of the Activity:   Enhance the wildlife interpretative work completed under TEM 



Status:
 “New” OR Years in Progress?:  

New
Priority Comments?:   

Priority at forest level and forest development planning, fulfill information gaps according to LRMP

Location:    Weyerhaeuser Operating Area - TFL 35 
Management Unit:  

Kamloops TSA

Potential Lead Proponent:   Weyerhaeuser Company Limited

Objectives: To study wildlife species and habitat use, using the existing TEM product. This will enhance the information base used in managing the wildlife species with regards to forest level and development planning

Tasks, Deliverables, Targets & Milestones:  

The work will enhance the information base provided through the TEM product for the purpose of forest level and development planning. 
Target Dates:

March 2007

Benefits & Ranking Criteria:

TSR = 2
NTRS = 9
LRMP = 8
RIC = 4 
Timing = 3
Total = 26

Benefits & Ranking Criteria:

Timber Supply Review:  

Non-Timber Resource Strategies: 

LRMP:  
Other:.

Rational for Ranking: 

TSR –local consideration during TSR as a result of improved critical habitat information.

NTRS – High interest area regarding wildlife species habitat values

LRMP – Information obtained may be used to address sensitive habitat use issues identified in the Kamloops LRMP

Additional Benefits:

Partnerships:, Potential partnership with local bands

Comments:   

 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

0
Costs ($$)
$40,000
$40,000
$40,000
$40,000
$40,000
$200,000

Report
Units 
Report
Report
Report
Report
Report
Report

1
Goals
1
1
1
1
1
1

A1.12

TFL 49

TFL 49 - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: FFH 
Title:   Fish Habitat Inventory
Activity #:   T49FFH1

Description of the Activity:   

Relates to TFL 49 Pilot Project.

Conduct inventory of fisheries values to track progress of TFL performance-based Code targets.

Status:
 “New” OR Years in Progress?:  

3
Priority Comments:   
Very high priority. Essential for a results based regime.

Location:    Lambley Creek with potential other locations.
Management Unit:  

Throughout TFL 49

Potential Lead Proponent:   Riverside Forest Products Limited

Objectives:   To effectively measure progress against targets identified in the pilot’s Stewardship Plan.



Tasks, Deliverables, Targets & Milestones: 

Generate a report showing progress against targets. 
Target Dates:

March 31/02



Benefits & Ranking Criteria:   (from plan drivers)

TSR =  8
NTRS = 8
LRMP = 8
RIC =  2
Timing = 5
Total = 31

Rationale for Ranking:

Ranking is made in context of priority with context of TFL Pilot project.  Unfortunately, ranking categories do not fit well with pilot.  For example, pilot is strongly supported by Chief Forester of FS but is not related to TSR directly.  Due to innovative nature of pilot, it tests methodologies not found in RIC or common accepted methodologies.  Pilot is driven more by need to assist government to move towards its target of a results-based Code within 18 months of coming to office. On-going monitoring of progress against results-based pilot is essential for government and the public for gauging success of this pilot.  Planned work reflects continuation of type of inventory and analysis conducted in 2001/02.

Additional Benefits:

Increased accuracy and timeliness of data on key environmental values in the TFL available to ministries and stakeholders.

Partnerships:  Not determined at this time.  Some opportunities for communities and First Nations involvement are being discussed.

Comments:    TFL 49 pilot project management team, including Fred Baxter and John Thompson, have emphasized the importance of on-going inventory and monitoring to gauge success of pilot.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$75,000
Costs ($$)
$40,000
$35,000


$25,000
$25,000
$50,000
$175,000

1 report
Units 
1 report
1 report
1 report
1 report
1 report
5 reports


Goals







TFL 49 - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: FFH
Title:   Fisheries Inventory
Activity #:   T49FFH2

Description of the Activity:   Relates to TFL 49 Pilot Project.  Conduct inventory of fisheries values to track progress of TFL performance-based Code targets.

Status:
 “New” OR Years in Progress?:  

3
Priority Comments:   
Very high priority. Essential for a results based regime.

Location:    Lambley Creek with potential other locations.
Management Unit:  

Throughout TFL 49

Potential Lead Proponent:   Riverside Forest Products Limited

Objectives:   To effectively measure progress against targets identified in the pilot’s Stewardship Plan.



Tasks, Deliverables, Targets & Milestones: 

Generate a report showing progress against targets. 
Target Dates:

March 31/02



Benefits & Ranking Criteria:   (from plan drivers)

TSR =  8
NTRS =  8
LRMP = 8
RIC = 2 
Timing = 5
Total = 31

Rationale for Ranking:

Ranking is made in context of priority with context of TFL Pilot project.  Unfortunately, ranking categories do not fit well with pilot.  For example, pilot is strongly supported by Chief Forester of FS but is not related to TSR directly.  Due to innovative nature of pilot, it tests methodologies not found in RIC or common accepted methodologies.  Pilot is driven more by need to assist government to move towards its target of a results-based Code within 18 months of coming into office. On-going monitoring of progress against results-based pilot is essential for government and the public for gauging success of this pilot.  Planned work reflects continuation of type of inventory and analysis conducted in 2001/02.

Additional Benefits:

Increased accuracy and timeliness of data on key environmental values in the TFL available to ministries and stakeholders.

Partnerships:  Not determined at this time.  Some opportunities for communities and First Nations involvement are being discussed.

Comments:    TFL 49 pilot project management team, including Fred Baxter and John Thompson, have emphasized the importance of on-going inventory and monitoring to gauge success of pilot.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$100,000
Costs ($$)
$70,000
$60,000


$60,000
$60,000
$60,000
$310,000

1 report
Units 
1 report
1 report
1 report
1 report
1 report
5 reports


Goals







TFL 49 - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: IT 
Title:   Enhance analytical models and tools.
Activity #:   T49IT1

Description of the Activity:   

Relates to TFL 49 Pilot Project which receives strong support from senior public servants in Victoria under the new government.  This activity is pivotal to the success of the pilot as it provides the overall framework for managing for environmental, social and economic values on an integrated basis.  This model, which incorporates an ecological approach to managing forest resources, as not been implemented in BC on an operational scale. Hence, it generates significant interest from senior government officials.

Status:
 “New” OR Years in Progress?:  

3
Priority Comments:   
Very high priority. Essential for a results based regime.

Location:    Across TFL
Management Unit:  

Throughout TFL 49

Potential Lead Proponent:   Riverside Forest Products Limited

Objectives:   To demonstrate that an alternative ecological management model can be effectively manage environmental, social and economic values.

Tasks, Deliverables, Targets & Milestones: 

Generate a report outlining results of implementation of the model.
Target Dates:

March 31/02

Benefits & Ranking Criteria:   (from plan drivers)

TSR =  8
NTRS =  8
LRMP = 8
RIC = 2 
Timing = 5
Total = 31

Rationale for Ranking:

Forest Service and MSRM executive continue to express strong support for the piloting of an ecological model.  Hence, FS executive is strongly supportive of this project.  Ranking is made in context of priority with context of TFL Pilot project.  Unfortunately, ranking categories do not fit well with pilot.  For example, pilot is strongly supported by Chief Forester of FS but is not related to TSR directly.  Due to innovative nature of pilot, it tests methodologies not found in RIC or common accepted methodologies.  Pilot is driven more by need to assist government to move towards its target of a results-based Code within 18 months of coming into office.  Planned work reflects continuation of planning and testing started in 2001/02.

Additional Benefits:

Increased understanding of the inter-relationship between environmental, social and economic values in the southern interior.

Partnerships:  Not determined at this time.  Some opportunities for communities and First Nations involvement are being discussed.

Comments:    TFL 49 pilot project management team, including Fred Baxter and John Thompson, have emphasized the importance of this ecological model. 

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$160,000
Costs ($$)
$120,000




$120,000

1 report
Units 
1 report
1 report
1 report
1 report
1 report
5 reports


Goals







TFL 49 - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: IT 
Title:   Alternative Silviculture Model based on Results Based Approach
Activity #:   T49IT2

Description of the Activity:   Relates to TFL 49 Pilot Project.  Continue work on developing a silviculture model which assesses performance on indicators other than free to grow.

Status:
 “New” OR Years in Progress?:  

3
Priority Comments:   
Very high priority. Essential for a results based regime.

Location:    Plots located throughout TFL.
Management Unit:  

Throughout TFL 49

Potential Lead Proponent:   Riverside Forest Products Limited

Objectives:   To effectively measure progress against targets identified in the pilot’s Stewardship Plan and to demonstrate that alternative silviculture model can be effectively applied.

Tasks, Deliverables, Targets & Milestones: 

Generate a report showing progress against targets. 
Target Dates:

March 31/02

Benefits & Ranking Criteria:   (from plan drivers)

TSR =  10
NTRS =  8
LRMP = 8
RIC = 2 
Timing = 5
Total = 33

Rationale for Ranking:

Ranking is made in context of priority with context of TFL Pilot project.  Unfortunately, ranking categories do not fit well with pilot.  For example, pilot is strongly supported by Chief Forester of FS but is not related to TSR directly.  With alternative silviculture model project, work will address a number of key TSR issues relating to productivity and adjacency.  Due to innovative nature of pilot, it tests methodologies not found in RIC or common accepted methodologies.  Pilot is driven more by need to assist government to move towards its target of a results-based Code within 18 months of coming into office. On-going monitoring of progress against results-based pilot is essential for government and the public for gauging success of this pilot.  Planned work reflects continuation of type of inventory and analysis conducted in 2001/02.

Additional Benefits:

Increased accuracy and timeliness of data on key values associated with the regeneration of stands. 

Partnerships:  Not determined at this time.  Some opportunities for communities and First Nations involvement are being discussed.

Comments:    TFL 49 pilot project management team, including Fred Baxter and John Thompson, have emphasized the importance of on-going inventory and monitoring to gauge success of pilot.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$60,000
Costs ($$)
$30,000
$20,000


$20,000
$20,000
$20,000
$110,000

1 report
Units 
1 report
1 report
1 report
1 report
1 report
5 reports


Goals







TFL 49 - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: RP 
Title:   Riparian Management Pilot
Activity #:   T49RP1

Description of the Activity:   Relates to TFL 49 Pilot Project.  Serve as one of the provincial test sites for the alternative riparian management pilot being undertaken by the FS.

Status:
 “New” OR Years in Progress?:  

3
Priority Comments:   
Very high priority. Essential for a results based regime.

Location:    Plots located throughout TFL.
Management Unit:  

Throughout TFL 49

Potential Lead Proponent:   Riverside Forest Products Limited

Objectives:   To demonstrate that an alternative riparian management model can be effectively manage environmental, social and economic values.

Tasks, Deliverables, Targets & Milestones: 

Generate a report outlining results of testing of the effectiveness of the alternative riparian management model.
Target Dates:

March 31/02



Benefits & Ranking Criteria:   (from plan drivers)

TSR =  8
NTRS =  8
LRMP = 8
RIC = 2 
Timing = 5
Total = 31

Rationale for Ranking:

Forest Service executive asked Riverside to provide one of the sites to test the alternative silviculture model.  Hence, FS executive is strongly supportive of this project.  Ranking is made in context of priority with context of TFL Pilot project.  Unfortunately, ranking categories do not fit well with pilot.  For example, pilot is strongly supported by Chief Forester of FS but is not related to TSR directly.  Due to innovative nature of pilot, it tests methodologies not found in RIC or common accepted methodologies.  Pilot is driven more by need to assist government to move towards its target of a results-based Code within 18 months of coming into office.  Planned work reflects continuation of planning and testing started in 2001/02.

Additional Benefits:

Increased understanding of the inter-relationship between environmental, social and economic values in riparian areas.

Partnerships:  Not determined at this time.  Some opportunities for communities and First Nations involvement are being discussed.

Comments:    TFL 49 pilot project management team, including Fred Baxter and John Thompson, have emphasized the importance of the riparian pilot.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$80,000
Costs ($$)
$40,000
$30,000


$30,000
$30,000
$30,000
$160,000

1 report
Units 
1 report
1 report
1 report
1 report
1 report
5 reports


Goals







Template 3

Activities to Implement SSFM Strategies

SSFM Issue: TSM   
Title:   Terrain Stability Mapping
Activity #:  TF49TSM

Description of the Activity:   Complete project which began in 2000/01. 



Status:
 “New” OR Years in Progress?:  

Begun in 2000/01, no activity in 2001/02, 

will carry on in 2002/03
Priority Comments:   
High Priority

Location:   TFL 49, North of Shorts Creek 
Management Unit:  

TFL 49

Potential Lead Proponent:  Riverside Forest Products 

Objectives:   To complete the identification and mapping of unstable or potentially unstable land within the project area for use in strategic planning, AAC determination, and assessments linked to other resource uses.



Tasks, Deliverables, Targets & Milestones:  

Target Dates:

March 31, 2003

Benefits & Ranking Criteria:   (from plan drivers)

TSR = 5
NTRS = 3
LRMP =3
RIC = 5
Timing =3
Total =19

Rationale for Ranking:



Additional Benefits:



Partnerships:

Comments:    

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$0,000
Costs ($)
$130,000
$70,000


$0,000
$0,000
$0,000
$200,000

ha
Units 
70,000 ha
30 000 ha
ha
ha
ha
100,000 ha


Goals







TFL 49 - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: VRI
Title:   Vegetation Inventory
Activity #:   T49VRI1

Description of the Activity:   Relates to TFL 49 Pilot Project.  Conduct inventory of old growth, seral stage and other key vegetation values to track progress of TFL performance-based Code targets.

Status:
 “New” OR Years in Progress?:  

3
Priority Comments:   
Very high priority. Essential for a results based regime.

Location:    Plots located throughout TFL.
Management Unit:  

Throughout TFL 49

Potential Lead Proponent:   Riverside Forest Products Limited

Objectives:   To effectively measure progress against targets identified in the pilot’s Stewardship Plan.



Tasks, Deliverables, Targets & Milestones: 

Generate a report showing progress against targets.
Target Dates:

March 31/02

Benefits & Ranking Criteria:   (from plan drivers)

TSR =  8
NTRS =  8
LRMP = 8
RIC = 2 
Timing = 5
Total = 31

Rationale for Ranking:

Ranking is made in context of priority with context of TFL Pilot project.  Unfortunately, ranking categories do not fit well with pilot.  For example, pilot is strongly supported by Chief Forester of FS but is not related to TSR directly.  Due to innovative nature of pilot, it tests methodologies not found in RIC or common accepted methodologies.  Pilot is driven more by need to assist government to move towards its target of a results-based Code within 18 months of coming into office. On-going monitoring of progress against results-based pilot is essential for government and the public for gauging success of this pilot.  Planned work reflects continuation of type of inventory and analysis conducted in 2001/02.

Additional Benefits:

Increased accuracy and timeliness of data on key environmental values in the TFL available to ministries and stakeholders.

Partnerships:  Not determined at this time.  Some opportunities for communities and First Nations involvement are being discussed.

Comments:    TFL 49 pilot project management team, including Fred Baxter and John Thompson, have emphasized the importance of on-going inventory and monitoring to gauge success of pilot.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$60,000
Costs 
$40,000
$20,000
$10,000
$10,000
$10,000
$90,000

1 report
Units 
1 report
1 report
1 report
1 report
1 report
5 reports


Goals







TFL 49 - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: WWH
Title:   Wildlife Inventory
Activity #:   T49WWH1

Description of the Activity:   

Relates to TFL 49 Pilot Project.

Conduct inventory of wildlife values to track progress of TFL performance-based Code targets.

Status:
 “New” OR Years in Progress?:  

3
Priority Comments:   
Very high priority. Essential for a results based regime.

Location:    Plots located throughout TFL.
Management Unit:  

Throughout TFL 49

Potential Lead Proponent:   Riverside Forest Products Limited

Objectives:   To effectively measure progress against targets identified in the pilot’s Stewardship Plan.

Tasks, Deliverables, Targets & Milestones: 

Generate a report showing progress against targets. 
Target Dates:

March 31/02



Benefits & Ranking Criteria:   (from plan drivers)

TSR =  8
NTRS =  8
LRMP = 8
RIC = 2 
Timing = 5
Total = 31

Rationale for Ranking:

Ranking is made in context of priority with context of TFL Pilot project.  Unfortunately, ranking categories do not fit well with pilot.  For example, pilot is strongly supported by Chief Forester of FS but is not related to TSR directly.  Due to innovative nature of pilot, it tests methodologies not found in RIC or common accepted methodologies.  Pilot is driven more by need to assist government to move towards its target of a results-based Code within 18 months of coming into office. On-going monitoring of progress against results-based pilot is essential for government and the public for gauging success of this pilot.  Planned work reflects continuation of type of inventory and analysis conducted in 2001/02.

Additional Benefits:

Increased accuracy and timeliness of data on key environmental values in the TFL available to ministries and stakeholders.

Partnerships:  Not determined at this time.  Some opportunities for communities and First Nations involvement are being discussed.

Comments:    TFL 49 pilot project management team, including Fred Baxter and John Thompson, have emphasized the importance of on-going inventory and monitoring to gauge success of pilot.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$60,000
Costs ($$)
$50,000
$40,000


$35,000
$35,000
$35,000
$195,000

1 report
Units 
1 report
1 report
1 report
1 report
1 report
5 reports


Goals







TFL 49 - Template 3

Activities to Implement SSFM Strategies

SSFM Issue: OFF 
Title:   Monitoring of Results of Pilot
Activity #:   T49OFF1

Description of the Activity:   Relates to TFL 49 Pilot Project.  Involves formal monitoring and audit of achievement of results.

Status:
 “New” OR Years in Progress?:  

3
Priority Comments:   
Very high priority. Essential for a results based regime.

Location:    Plots located throughout TFL.
Management Unit:  

Throughout TFL 49

Potential Lead Proponent:   Riverside Forest Products Limited

Objectives:   To provide formal assessments of progress against target results.

Tasks, Deliverables, Targets & Milestones: 

Generate a report outlining results of monitoring and audit.  Report is required by Part 10.1 of the Code Act for results[based Code.
Target Dates:

March 31/02



Benefits & Ranking Criteria:   (from plan drivers)

TSR =  8
NTRS =  8
LRMP = 8
RIC = 2 
Timing = 5
Total = 31

Rationale for Ranking:

Government requires independent feedback on performance of pilot.  This will provide the basis for assessing performance on a results-based Code pilot that the government may wish to apply elsewhere in the province as part of its New Era priority to implement a results based Code within 18 months of coming into office. Hence, FS executive is strongly supportive of this project.  Ranking is made in context of priority with context of TFL Pilot project.  Unfortunately, ranking categories do not fit well with pilot.  For example, pilot is strongly supported by Chief Forester of FS but is not related to TSR directly.  Due to innovative nature of pilot, it tests methodologies not found in RIC or common accepted methodologies.  

Additional Benefits:

Demonstrating to stakeholders that government and industry is committed to sustainable forest management.

Partnerships:  Not determined at this time.  Some opportunities for communities and First Nations involvement are being discussed.

Comments:    TFL 49 pilot project management team, including Fred Baxter and John Thompson, have emphasized the importance of on-going monitoring and audits to gauge success of pilot.

Previous Investment
Recommended Investments

Previous 2001/02 
Activity Item
Current

2002/03
Projected

2003/04
Projected

2004/05
Projected

2005/06
Projected

2006/07
5 Year Totals

$75,000
Costs ($$)
$30,000
$80,000


$60,000
$60,000
$60,000
$290,000

1 report
Units 
1 report
1 report
1 report
1 report
1 report
5 reports


Goals
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