2006 Fixed Wing Overview Flight Progress Report

Hello Joan,

Sorry I didn’t send this on Friday, last week was a busy one flying and setting up this contract. (Lots of internal tracking, wow!!)  Unfortunately Claude & Sean C. can’t cope with the airsickness so I’ve been training new people and will be using people that have flown in the past.  No worries though because I have access to very qualified people.

Scott and Ken should have the areas to be dropped figured out by the end of today which means I can start to plan trips to Vanderhoof and Mackenzie.  We will probably fly out of the hoof instead of PG to accommodate Guardian as their mane base is there.  So I will let you know when we will be in Vanderhoof and Mackenzie when I know.

Here is what we have flown so far:

93M2, M4  93L1, L2, L3  93E1, E2, E4  93K1, K3.

We’ve had to dodge some weather but things are moving along. I will send you the flight tracks at the end of the day or tomorrow.  I had a bad batterie in the gps unit that read ¾ full but kept shutting down so we are filling in the gaps with digitized tracks (2 days).

Take care and talk to you soon,

Sean Mclean, RFT

Project Manager

Pro-Tech Forest Resources

sean@pro-techforest.ca 
