## Slide 1: FFT Tracking, Planning and Delivery of Mountain Caribou Mitigation openings
Provincial FFT Meeting September 18/19, 2013
Matt LeRoy, Monty Locke, Dave Cornwell

## Slide 2: Tracking of Mitigation Openings
  If not in RESULTS it is not being tracked (instructions on RESULTS sent to licensees and district staff)
  Need opening comment field filled out “Caribou GAR 2012 FPPR S 91 exemption” and only if in Deputy’s letters
  Input actual planned costs, not necessarily the appraisal costs contained in the mitigation calculations
  There are both openings within GAR areas and external to GAR areas contained in the Deputy’s letters
  ARCgis online displaying openings from the RESULTS certify query
  Formed FFT Mountain Caribou Mitigation working group
Notes: At a provincial level using RESULTS to track the planned, and accomplished work on opening with descritor in them which relates to the Deputy’s letters
Important to use the expected costs as this will be used to plan budgets

## Slide 3: Planning of Mitigation Openings
  2013/14 – brushing and sowing costs
  2014/15 Mountain Caribou Mitigation openings included in AOP and five year planned activities similar to any other FFT activities
  FFT Focus is on openings outside of no harvest zones which are listed in Deputy’s letters
Notes: There were some activities which needed to occur in high risk brushy areas in order to minimize future costs. Spending approximately $30,000 on brushing and $90,000 on sowing in Selkirk District in 2013/14
For the 2014/15 The AOP and 5 year plan template the Mitigation survey work is included under the defaulted obligation column, and other activities combined with the standard MPB/WF activities. We are relying on RESULTS to provide us with the work being planned and accomplished.
Deputies letters have relieved obligation on the mitigation openings ; want to get these areas back into production but no legal obligation on Crown; continuation of activities to achieve a free growing condition are now discretionary for the government to decide to pursue or not.
If an opening has a small portion in the no harvest zone, opening can still be considered for FFT funding as MOE is keen to maintain habitat in these areas. Similarly areas within corridors and modified harvest zones are also being considered for FFT funding. The key is the opening must be on the letters from the Deputy as part of the Mountain Caribou Mitigation.

## Slide 4
Chart: Mountain Caribou Mitigation Openings - Planned Silviculture Costs from RESULTS
| 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 | 2031 | 2032
Row Labels | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 | 2031 | 2032
1-SU RG/FG | 932 | 172 | 315751 | 210551 | 152389 | 162465 | 145179 | 43625 | 47721 | 49935 | 33718 | 9121 | 14706 | 4365 | 39790 | 12040 | 45551 | 44002 | 155694
2-SU Other | 932 | 2013 | 61895 | 41160 | 21919 | 18073 | 12256 | 3251 | 7164 | 1525 | 12543 | 12372 | 9144 | 49906 | 2011 | 0 | 0 | 228
3-Site Prep | 87858
4-Planting | 518514 | 123846 | 137505 | 53838 | 239390 | 91337 | 778005
5-Brushing | 35910 | 56679 | 143058 | 34678 | 42098 | 4560 | 13396 | 31535 | 22000 | 49140
Notes: Information in Results as of Sept.
Although the activities are incorporated into the AOP planning process we will be relying on RESULTS, as the corporate data base, to track the planned costs and expenditures related to the opening
There is currently $4.2 million of planned costs in RESULTS.

## Slide 5: Delivery of Activities on Mitigation Openings
Three choices:
    Third party delivery (licensees, societies, contractors)
    BCTS
    District/Region
Notes: -.

## Slide 6: Delivery of Activities on Mitigation Openings
  Cost of delivery is a consideration but so is efficiency.
  For example:
  If a licensee is positioned to roll this into their existing program and time is of the essence – use option 1
    Third Party - Licensee
    BCTS
    District/Region
Notes: -.

## Slide 7: Delivery of Activities on Mitigation Openings
  What is the most cost effective delivery method?
  If staff are available (operations or BCTS) costs are contracted value plus overhead required to deliver
  The BCTS service agreement overhead is 10% with the expectation that overhead will cover cost recovery

## Slide 8: Delivery of Activities on Mitigation Openings
  What is the most cost effective delivery method?
  If you do not have staff available to do the work third party delivery though a licensee, society or, contractor is the way to go.
  If you compare apples to apples (costs of staff, equipment and overhead) costs are similar
Notes: -.