|  |  | Schedule B – Contract Payment |
| --- | --- | --- |

File:  10005-40\

Attachment to the Agreement with       for Tree Planting, Various Locations .

### fees

  - Your fees (exclusive of PST) will be based on the following table:

| Priority | Unit | Tenure | Opening | Location | UBI | NAR | SU LAYER | RG DATE | SUs | ATU | Target Density | Inter tree Spacing | MITD | Est. #. plantable spots | SPP | Stock Type | Planting Area | A Estimated No. of Trees | B Price Per Unit Excluding HST ($) | C Extended $$.¢¢ Amount Excluding HST ($) (C = A x B) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | K1 | A35854-1 | 093C053-3 | Anahim lake | 40BL0FB | 14.6839 | Single | 2004-10-10 | 1 | FP Fill Planting(Container) | 1400 | 2.9 | 2 | 600 | Pli | 410 | 14.68 | 8808 |  |  |
| 1 | K2 | A48154-301 | 092N096-14 | Tatla lake | 40BL482 | 50.2803 | Single | 2004-11-01 | 1 | FP Fill Planting(Container) | 1200 | 3.1 | 2 | 100 | Pli | 410 | 1.83 | 1830 |  |  |
| 1 | K3 | A56406-46 | 093B002-62 | Chilko-Newton | 40BL4GR | 41.4 | Single | 2007-09-05 | 1 | PL Planting(Container) | 2000 | 2.4 | 1.6 | 2000 | Pli | 410 | 42.23 | 84460 |  |  |
| 2 | K4 | A56407-42 | 093B002-72 | Chilko-Newton | 40BL4G9 | 33.1 | Single | 2008-12-07 | 1 | FP Fill Planting(Container) | 2000 | 2.4 | 2 | 2000 | Pli | 410 | 28.41 | 51138 |  |  |
| 1 | K38 | District block | 092O091-054 | FFT - Bidwell | n/a | 422.8 | single | 17-Apr | 1 | PL Planting(Container) | 2000 | 2.4 | 2 | 2000 | Pli | 410 | 83 | 165800 |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Sub Total A |  |  |  |  |  |

OVERFLOW BLOCKS

| Priority | Unit | Tenure | Opening | Location | UBI | NAR | SU LAYER | RG DATE | SUs | ATU | Target Density | Inter tree Spacing | MITD | Est. #. plantable spots | SPP | Stock Type | Planting Area | A Estimated No. of Trees | B Price Per Unit Excluding HST ($) | C Extended $$.¢¢ Amount Excluding HST ($) (C = A x B) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | K39 | A53195-C-2 | 093B011-18 | Punti Lake | 40BL3SP | 45.2 | Single | 2003-12-10 | 1 | PL Planting Overflow | 1400 | 2.9 | 2 | 350 | Pli | 410 | 20.43 | 7151 |  |  |
| 3 | K40 | A53195-E-5 | 093B011-29 | Punti Lake | 40BL4JZ | 163.1 | Single | 2004-03-06 | 1 | PL Planting Overflow | 1400 | 2.9 | 2 | 400 | Pli | 410 | 5.43 | 2172 |  |  |
| 3 | K41 | A56407-41 | 093B002-71 | Chilko-Newton | 40BL4GC | 59.5 | Single | 2008-12-07 | 1 | PL Planting Overflow | 2000 | 2.4 | 2 | 2000 | Pli | 410 | 11.8 | 5900 |  |  |
| 3 | K42 | A58468-7 | 093C018-57 | Chantsler lake | 40BL4S7 | 89.1686 | Single | 2008-11-01 | 1 | PL Planting Overflow | 1200 | 3.1 | 2 | 471 | Pli | 410 | 471 | 41,999 |  |  |
| 3 | K43 | A58478-3 | 093C008-36 | Chilanko main | 40BL45F | 60.4 | Single | 2009-08-06 | 1 | PL Planting Overflow | 1400 | 2.9 | 2 | 500 | Pli | 410 | 8.25 | 4125 |  |  |
| 3 | K44 | A69822-3 | 092O074-75 | 2064 - 3000 road | 40BL474 | 31.134 | Single | 2010-08-26 | 1 | PL Planting Overflow | 1200 | 3.1 | 2 | 305 | Pli | 410 | 31.14 | 9504 |  |  |
| 3 | K45 | A76954-2 | 092O067-110 | 2200 road | 40BL5NL | 58.5 | Single | 2013-05-20 | 1 | PL Planting Overflow | 1400 | 2.9 | 2 | 1000 | Pli Sx | 410 | 33.91 | 52560 |  |  |
|  |  |  |  |  |  |  |  |  | 2 | PL Planting Overflow | 1400 | 2.9 | 2 | 760 | Pli | 410 | 24.54 |  |  |  |
| 3 | K46 | A77736-2 | 092O047-49 | 2800 road | 40BL5QM | 14.9 | Single | 2013-01-28 | 1 | PL Planting Overflow | 1400 | 2.9 | 2 | 827 | Pli | 410 | 14.85 | 12881 |  |  |
| Sub Total B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Estimated Bid Price (Sub Total A + Sub Total B) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

  - The quantities stated under Clause 1.01 are estimations only.  The final quantity measurements may vary from the estimations and contract payment will be based on the actual quantities and the price(s) per Unit of Measure stated above.

  - Notwithstanding Clause 1.02, the contract is not to exceed the maximum quantity stated in Clause 1.01 without the prior written approval of the Expense Authority.

  - The performance security in the amount of $______ will be retained by the Timber Sales Manager until work on the entire contract has been completed to the satisfaction of the Timber Sales Manager.

  - The deposit shall be subject to forfeiture in whole or part, should the contract not be completed to the satisfaction of BC Timber Sales.

### expenses

2.01	We will not pay any expenses to you for the completion of the Services.

### total payable

3.01	In no event will the Total Payable for fees and, where applicable, expenses (exclusive of any applicable taxes described in the Agreement) in accordance with this Schedule exceed in total $enter fee and expense total.

### Holdback from payment

4.01	As per the Agreement, the Province will withhold 10% of the calculated amount from any payment.  The 10% holdback will be retained for 40 calendar days after completion, or earlier termination, of all Services and interest is not payable on the amount held back by the Province.

The Province is authorized, but not obliged, to apply the holdback funds as follows:

- firstly, to any unpaid government agencies or boards;

- secondly to the Contractor’s workers, direct subcontractors and suppliers, where required to do so by court order; and

- thirdly as security for the correction of any breach of a provision of the Agreement.

### submission of statement of account

5.01	In order to obtain payment for any fees and, where applicable, expenses under the Agreement, you must submit to us a written Statement of Account in a form satisfactory to us.

5.02	The Statement of Account(s) must show the following:

- your legal name, address, the date and the period of time which the invoice applies (“Billing Period”), the contract number, and a statement number for identification;

- the calculation of all fees claimed under this Agreement for the Billing Period, with hours, dates, rates, and name(s) of persons providing the Services, a description of specific services/works completed during the Billing Period, including a declaration that the Services have been completed;

- and where expenses are to be paid under this Agreement, a chronological listing, in reasonable detail and with dates, of all expenses claimed by you under this Agreement for the Billing Period with receipts or copies of receipts, where applicable, attached;

- if you are claiming reimbursement of any HST or other applicable taxes paid or payable by you in relation to those expenses, a description of any credits, rebates, refunds, or remissions you are entitled to from the relevant taxation authorities in relation to those taxes;

- the calculation of any applicable HST tax payable by us in relation to the Services provided under this Agreement and for the Billing Period as a separate line item;

- your HST registration number, and

- any other billing information reasonably requested by us.

5.03	Within thirty days of our receipt of your invoice, or the date we authorize payment, whichever is the latter, we must pay you fees and, where applicable, expenses for those Services we determined were satisfactorily received during the Billing Period.

5.04	Invoices are to be submitted to:

Invoices are to be submitted to:

(a)	by mail to:

Resource Clerk (Finance)
BC Timber Sales
Cariboo-Chilcotin Business Area
200 – 640 Borland Street
Williams Lake, British Columbia
V2G 4T1

or

- electronically submit invoice as follows:

1.	Ensure that it is in electronic format by either scanning as a pdf file or making sure that it is an Excel (preferred) or Word document.

2.	Create a new mail with the subject line in the following format:

"COMPANY NAME - CONTRACT NO - INVOICE #

3.	Attach your invoice, invoice distribution form, and any other supporting documentation.

4.	E-mail to:

TCC.Invoices@gov.bc.ca  (This is the invoice mailbox for Cariboo-Chilcotin Timber Sales Office)

5.	If you need confirmation that your invoice has been received, you will need to set up a "read receipt" from your end.