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	Schedule B – 
Contract Payment



[bookmark: Edit]File:  10005-40\
Attachment to the Agreement with       for Tree Planting, Various Locations .
1. [bookmark: Edit2]fees

1.01 Your fees (exclusive of PST) will be based on the following table:
	Priority
	Unit 
	Tenure
	Opening
	Location
	UBI
	NAR
	SU LAYER
	RG  DATE
	SUs 
	ATU
	Target Density
	Inter tree Spacing
	MITD
	Est. #. plantable spots
	SPP
	Stock Type
	Planting
Area 
	A

Estimated No. of Trees
	B
Price Per Unit Excluding HST
($)
	
C
Extended $$.¢¢ Amount Excluding HST
($)
(C = A x B)

	 
1
	K1
	A35854-1
	093C053-3
	Anahim lake
	40BL0FB
	14.6839
	Single
	2004-10-10
	1
	FP Fill Planting(Container)
	1400
	2.9
	2
	600
	Pli
	410
	14.68
	8808
	 
	

	 
1
	K2
	A48154-301
	092N096-14
	Tatla lake
	40BL482
	50.2803
	Single
	2004-11-01
	1
	FP Fill Planting(Container)
	1200
	3.1
	2
	100
	Pli
	410
	1.83
	1830
	 
	

	 
1
	K3
	A56406-46
	093B002-62
	Chilko-Newton 
	40BL4GR
	41.4
	Single
	2007-09-05
	1
	PL Planting(Container)
	2000
	2.4
	1.6
	2000
	Pli
	410
	42.23
	84460
	 
	

	 
2
	K4
	A56407-42
	093B002-72
	Chilko-Newton 
	40BL4G9
	33.1
	Single
	2008-12-07
	1
	FP Fill Planting(Container)
	2000
	2.4
	2
	2000
	Pli
	410
	28.41
	51138
	 
	

	1
	K38
	District block
	092O091-054
	FFT - Bidwell
	n/a
	422.8
	single
	17-Apr
	1
	PL Planting(Container)
	2000
	2.4
	2
	2000
	Pli
	410
	83
	165800
	
	

	
	
	
	Sub Total A
	
	




OVERFLOW BLOCKS
	Priority
	Unit 
	Tenure
	Opening
	Location
	UBI
	NAR
	SU LAYER
	RG  DATE
	SUs 
	ATU
	Target Density
	Inter tree Spacing
	MITD
	Est. #. plantable spots
	SPP
	Stock Type
	Planting
Area 
	A

Estimated No. of Trees
	B
Price Per Unit Excluding HST
($)
	
C
Extended $$.¢¢ Amount Excluding HST
($)
(C = A x B)

	3
	K39
	A53195-C-2
	093B011-18
	Punti Lake 
	40BL3SP
	45.2
	Single
	2003-12-10
	1
	PL Planting Overflow
	1400
	2.9
	2
	350
	Pli
	410
	20.43
	7151
	 
	 

	 3
	K40
	A53195-E-5
	093B011-29
	Punti Lake 
	40BL4JZ
	163.1
	Single
	2004-03-06
	1
	PL Planting Overflow
	1400
	2.9
	2
	400
	Pli
	410
	5.43
	2172
	 
	 

	3 
	K41
	A56407-41
	093B002-71
	Chilko-Newton 
	40BL4GC
	59.5
	Single
	2008-12-07
	1
	PL Planting Overflow
	2000
	2.4
	2
	2000
	Pli
	410
	11.8
	5900
	 
	 

	 3
	K42
	A58468-7 
	093C018-57
	Chantsler lake
	40BL4S7
	89.1686
	Single
	2008-11-01
	1
	PL Planting Overflow
	1200
	3.1
	2
	471
	Pli
	410
	471
	41,999
	 
	 

	 3
	K43
	A58478-3
	093C008-36
	Chilanko main
	40BL45F
	60.4
	Single
	2009-08-06
	1
	PL Planting Overflow
	1400
	2.9
	2
	500
	Pli
	410
	8.25
	4125
	 
	 

	 3
	K44
	A69822-3
	092O074-75
	2064 - 3000 road
	40BL474
	31.134
	Single
	2010-08-26
	1
	PL Planting Overflow
	1200
	3.1
	2
	305
	Pli
	410
	31.14
	9504
	 
	 

	 3
	K45
	A76954-2
	092O067-110
	2200 road
	40BL5NL
	58.5
	Single
	2013-05-20
	1
	PL Planting Overflow
	1400
	2.9
	2
	1000
	Pli Sx
	410
	33.91
	52560
	 
	 

	
	
	
	
	
	
	
	
	
	2
	PL Planting Overflow
	1400
	2.9
	2
	760
	Pli
	410
	24.54
	
	
	

	 3
	K46
	A77736-2
	092O047-49
	2800 road
	40BL5QM
	14.9
	Single
	2013-01-28
	1
	PL Planting Overflow
	1400
	2.9
	2
	827
	Pli
	410
	14.85
	12881
	 
	 

	Sub Total B
	
	

	Total Estimated Bid Price (Sub Total A + Sub Total B)
	
	




	







1.02 The quantities stated under Clause 1.01 are estimations only.  The final quantity measurements may vary from the estimations and contract payment will be based on the actual quantities and the price(s) per Unit of Measure stated above. 
1.03 Notwithstanding Clause 1.02, the contract is not to exceed the maximum quantity stated in Clause 1.01 without the prior written approval of the Expense Authority. 
1.04 The performance security in the amount of $______ will be retained by the Timber Sales Manager until work on the entire contract has been completed to the satisfaction of the Timber Sales Manager.
· The deposit shall be subject to forfeiture in whole or part, should the contract not be completed to the satisfaction of BC Timber Sales.

2. [bookmark: OLE_LINK11][bookmark: OLE_LINK12]expenses

2.01	We will not pay any expenses to you for the completion of the Services.
3. total payable
[bookmark: OLE_LINK1][bookmark: OLE_LINK2]3.01	In no event will the Total Payable for fees and, where applicable, expenses (exclusive of any applicable taxes described in the Agreement) in accordance with this Schedule exceed in total $enter fee and expense total.
4. Holdback from payment
4.01	As per the Agreement, the Province will withhold 10% of the calculated amount from any payment.  The 10% holdback will be retained for 40 calendar days after completion, or earlier termination, of all Services and interest is not payable on the amount held back by the Province.
The Province is authorized, but not obliged, to apply the holdback funds as follows:
a) firstly, to any unpaid government agencies or boards;
b) secondly to the Contractor’s workers, direct subcontractors and suppliers, where required to do so by court order; and
c) thirdly as security for the correction of any breach of a provision of the Agreement.
5. submission of statement of account
5.01	In order to obtain payment for any fees and, where applicable, expenses under the Agreement, you must submit to us a written Statement of Account in a form satisfactory to us.

5.02	The Statement of Account(s) must show the following:
(a) your legal name, address, the date and the period of time which the invoice applies (“Billing Period”), the contract number, and a statement number for identification;
(b) the calculation of all fees claimed under this Agreement for the Billing Period, with hours, dates, rates, and name(s) of persons providing the Services, a description of specific services/works completed during the Billing Period, including a declaration that the Services have been completed;
(c) and where expenses are to be paid under this Agreement, a chronological listing, in reasonable detail and with dates, of all expenses claimed by you under this Agreement for the Billing Period with receipts or copies of receipts, where applicable, attached;
(d)  if you are claiming reimbursement of any HST or other applicable taxes paid or payable by you in relation to those expenses, a description of any credits, rebates, refunds, or remissions you are entitled to from the relevant taxation authorities in relation to those taxes;
(e) the calculation of any applicable HST tax payable by us in relation to the Services provided under this Agreement and for the Billing Period as a separate line item; 
(f) your HST registration number, and
(g) any other billing information reasonably requested by us.
5.03	Within thirty days of our receipt of your invoice, or the date we authorize payment, whichever is the latter, we must pay you fees and, where applicable, expenses for those Services we determined were satisfactorily received during the Billing Period.
5.04	Invoices are to be submitted to:
Invoices are to be submitted to:
(a)	by mail to:
Resource Clerk (Finance)
BC Timber Sales
Cariboo-Chilcotin Business Area
200 – 640 Borland Street
Williams Lake, British Columbia
V2G 4T1
or 
(b) electronically submit invoice as follows:
1.	Ensure that it is in electronic format by either scanning as a pdf file or making sure that it is an Excel (preferred) or Word document.
2.	Create a new mail with the subject line in the following format:
"COMPANY NAME - CONTRACT NO - INVOICE #
3.	Attach your invoice, invoice distribution form, and any other supporting documentation.
4.	E-mail to:
TCC.Invoices@gov.bc.ca  (This is the invoice mailbox for Cariboo-Chilcotin Timber Sales Office)
5.	If you need confirmation that your invoice has been received, you will need to set up a "read receipt" from your end.
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