Using ISIS to Record Activity Results

�seq chapter \h \r 9�This chapter describes how to record results for various activities using the Record Activity Results component.  Activities include site preparation, planting, spacing, brushing, pruning, fertilization, surveys and other activities such as cone collection, pest control, roads, recreation and silviculture trials.
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The Record Activity Results component�XE "Record Activity Results component:overview of"� provides a streamlined method for recording results�XE "results:recording"��XE "recording results"�.  If you want to view results, you can do so through the ATU Schedule or the Projects components.

Do you need more information?  The following chart lists where to find more information on using ISIS.

For complete details on:�See section:�In chapter:��Dynamic fields�Dynamic Fields�Learning the Basics���eq \x(F5)� Search�Using Search Screens�Routine Tasks��Land status�Tracking the Land Status of an Opening�Managing Openings��Activity planning screens�Planning Detail Screens�Planning and Scheduling Activities��Displaying projects�Displaying Project Details�Managing Projects��Implementation projects�Maintaining Implementation Projects�Managing Projects��

�Recording Results

�XE "results:recording"��XE "recording results"�Results are usually recorded against an ATU that is within a standard project.  Results for an ATU can sometimes be recorded without a link to a project.  These may be added to a specified project later, if necessary, through the project header area of the results screen.  Much of the detailed information required for results completion is established when the activity is planned, as specified fields have information defaulted from the Activity Detail Planning screen (see Chapter 7) to the Record Activity screen.  This means you do not have to re-enter information when recording results for silviculture activities.  However, most information defaulted over from the planning screen to the results screen can be modified to reflect actual results.

Data collection or an observation of forest conditions can be made against an opening without being tied to an ATU at any time during the life of the opening.  This type of result is where data has been collected or observed that reflects the categories at the opening level such as forest cover, land status, soil disturbance and forest health.  In most cases, these categories are usually updated as a result of a base survey ATU or where silviculture work reflects a new forest cover label (e.g. regen survey).  �seq chapter8 \h��XE "results"��XE "activity results:recording"�See Recording Results for Opening Related Activities in Chapter 5 and Updating ATU-Related Information in this chapter for details. 

You can also schedule future treatments based on current activity results.  This is a concept where an ATU is an ATU onto itself.  This means that the objective set for the ATU tells you why it was created initially.  When information collected about the ATU objective(s) meets operational parameters for work accomplishment, this indicates that the next ATU is necessary and scheduling is required.  For example, while collecting regeneration information, an assessment about brushing reveals that a treatment is necessary to control the invading species.  Therefore one objective of the survey ATU is brushing and operationally the next ATU, brushing with the objective of crop growth enhancement, is required.

When result activity areas are less than the planned areas, the system will prompt you to make a decision as to whether the remaining non-completed area needs to be rescheduled.  An affirmative decision will take the user to the ATU Schedule where the general information about the activity is entered.  As well, detailed information about the ATU can be entered on the detail planning screens.  If the decision made is not to reschedule the remaining area then the work is completed.  It is recommended that when the non-completed area is identified to be completed at a later date, immediately go to the ATU Schedule to create the required ATU.

When the last ATU within a project is recorded, �XE "projects:when completed "�the system will automatically complete the project.  For information on Projects, see Chapter 8.

Use the Record Activity Results component�XE "Record Activity Results component:overview of"� to:

•	record activity results for the ATU

•	record opening-related information concerning forest cover, soil disturbance and forest health

•	schedule future ATUs if result areas are less than planned areas

•	generate completed or blank summary activity report forms

•	complete projects by recording results against all ATU’s with the project

Integration

�XE "Record Activity Results component:integration"�Since results are placed into the Ministry's corporate database, the information can be used by other computer systems.  In addition, the Record Activity Results component is currently linked to the following Ministry systems:

•	SPAR (Seed Planning and Registry system):  Records seedlot and sowing request information that can be used in planning planting activities.

•	ISIS is also linked to the PC-based system called PAYCERT.  This program contains the ISIS Planting Details and Stock Data tables.  PAYCERT project files created from an ISIS download can be uploaded back into ISIS on project completion for easier reporting.

In the future, ISIS will be linked to the following Ministry systems:

•	Forest Health: pest information collected by ISIS will be used in the future for forest health reporting.

•	Protection Fire Management:  Burning permit numbers will be linked to protection fire management applications.

Results are related to openings (through the ATU Schedule) and to projects.  While using the Record Activity Results component, you can use the Quick Access Keys to navigate to these ISIS components: Opening Inquiry, SP, ATU Schedule, Projects and Reports.

Using the Results Screens

The system displays results for an ATU on one of these results �XE "results:description of screens used for recording results"�screens�XE "results screens:description of"�, depending on the type of activity:�XE "Record Activity Results component:description of results screens"�

•	Use the Maintain Site Preparation Results�XE "Maintain Site Preparation Results screen"� screen to record or update site preparation results for an ATU.

•	Use the Maintain Planting Results screen�XE "Maintain Planting Results screen"� to record or update planting results for an ATU.  Through this screen, you can access a number of embedded screens to record or update data related to the planting ATU.

•	Use the Maintain Spacing Results screen�XE "Maintain Spacing Results screen"� to record or update spacing results for an ATU.  Through this screen, you can access a number of associated embedded screens to record or update data for a spacing ATUs.

•	Use the Maintain Pruning Results screen�XE "Maintain Pruning Results screen"� to record or update pruning results for an ATU.  Through this screen, you can access a number of associated embedded screens to record or update data for a pruning ATUs.

•	Use the Maintain Brushing Results screen�XE "Maintain Brushing Results screen"� to record or update brushing results for an ATU.  Through this screen, you can access a number of associated embedded screens to record or update data for a brushing ATUs.

•	Use the Maintain Fertilization Results screen�XE "Maintain Fertilization Results screen"� to record or update fertilization results for an ATU.  Through this screen, you can access a number of associated embedded screens to record or update data for a fertilization ATUs.

•	Use the Maintain Survey Results screen�XE "Maintain Survey Results screen"� to record or update results for survey activities.

•	Use the Maintain Activity Results screen�XE "Maintain Activity Results screen"� to record or update results for other activities such as cone collection, forest health, roads, recreation and silviculture trials.

The system automatically displays the screen that applies to the base of the ATU for which you are recording results.  You can record results against an ATU that is assigned to a project or one that stands on its own.



�

Screen Layout

�XE "Record Activity Results component:results screens, description of"�All the results screens�XE "results screens:screen layout"� are very similar in appearance and functionality.  The results screens are the same layout as the planning detail screens.  The header area of all results screens shows standard information relating to the project. 

The display area shows additional information about the ATUs.  This includes the following: project unit, opening, objective codes, technique, method, completion date, SU ID and associated costs.  If actual results have not been entered, the system displays planned values by default.

The data fields vary according to the results screen.  For example, the Maintain Spacing Results screen shows results for WSS/ha, whereas the Maintain Planting Results screen shows results for planted stems/ha. 



�

Field Descriptions

�XE "maintain results screens:field descriptions"� Table 9-1 describes the fields in the display areas that are common to all results screens.  For information on fields for a specific results detail screen or an embedded detail screen, see descriptions of the screens later in this chapter.  

Many of the fields on detail screens are the same as those on the ATU Schedule screen and have been described elsewhere in this manual in table 7-2.

The fields in the header area of results screens display information about the project. More information on projects are described in Table 8-1 in Chapter 8, Managing Projects.

Use �eq \x(F4)� prompt to display details on what to enter in the fields.

Table 9-1:  Common Fields in the Working Area of the Results Screens

Field�Description��Project Unit��XE "results screens:field descriptions"�A 3-character code that uniquely identifies the unit within the project.��Objectives�One to three codes which indicate why the ATU was being treated.��Actual Funding Source**�A code indicating the actual silviculture funding source used for the ATU.  ��Completion Date**�Indicates the date when work on the ATU was completed.  Type a 4-digit number for the year, a 2-digit number for the month and a 2-digit number for the day.��Treated Area**�Indicates the size, in hectares, of the total area treated.  Defaults to the planned amount, but is changeable.  A warning message is given if the actual area is less than the planned area or greater than the opening gross area.��Total On-Site Cost�Indicates the actual total on-site cost for the activity.  ��Cost Per hectare�The dollar cost per hectare for the ATU.  The system calculates this based on the Total On-Site Cost and the Treated Amount or Treated Area.��SU�The standards units that are included in the ATU.(up to 9)��Comments�A comment indicator indicating whether or not there are comments or related issues.�XE "results screens:field descriptions"���Viewing Results

Use the ATU Schedule component or the Projects component to view results�XE "results:viewing"�.

Security Level

All users can view results.

Procedure

To view results from the ATU Schedule component:

1.	�XE "ATU Schedule component:viewing results from"�Display the ISIS Main Menu.

2.	Select option 3 from the Main Menu or press �eq \x (F13)� to display a blank ATU Schedule screen.

3.	Type in an opening number and press �eq \x(Enter)� to display a list of ATUs on the ATU Schedule screen in View mode.

4.	To look at results, move the cursor to the Opt field of an ATU that has results as indicated by an R in the Rslt field and press �eq \x (F18)� for details.

5.	Press �eq \x (F19)� to compare these results with the original plans.

Procedure

To view results from the Projects component:

�XE "Projects component:viewing results from"��XE "results:viewing from Projects component"�Display the ISIS Main Menu.

Select option 4, Projects, or press �eq \x (F16)� to display a blank Maintain Projects screen.

Type in a project ID and press �eq \x(Enter)� to display a project on the Maintain Projects screen in View mode.

Press �eq \x (F18)� to display the project details on the Maintain Project Details screen.

To look at results, do one of the following:

Move the cursor to the line of the project unit for which you want to view results, and press �eq \x (F15)� to display the results screen.

Move the cursor to the line of the project unit where the completion date indicates there are results and press �eq \x (F18)� for details.

Press �eq \x (F19)� to compare results with plans�XE "plans:comparing with results"�.�XE "results:comparing with plans"�

Recording Results
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�XE "recording results"��XE "results:recording"�Use Update mode while displaying one of the Maintain Results screens to record or change results.

Be careful!  Once you press �eq \x(Enter)� after recording results or making changes, the information is permanently recorded by ISIS.  If you make a mistake that you want to correct, you must re-enter the information.

Security Level

Users with Level 3 or higher authority can record or change results.

Entering New Results

Use the Record Activity Results component�XE "Record Activity Results component:new results, entering"� to enter new results�XE "results:entering new"�.

Follow these procedures when you know the project ID or the opening number.  If you do not know either of these, use �eq \x(F5)� Search to select a specific project or opening number from the list displayed.  See Chapter 4, Routine Tasks, for details on how to use �eq \x(F5)� Search.

Procedure

To enter new results using the Project Component:

Display the ISIS Main Menu screen.

Press �eq \x (F16)� to display a blank Maintain Projects screen

Press �eq \x (F5)� to display the Project Search screen�XE "Project Search screen:selecting project to record new results"�.

Type search details and press �eq \x(Enter)� to display a list of projects in the display area.

Move the cursor to the project you want to select and press �eq \x(Enter)� to display the project.

Press �eq \x (F18)� to display the project details on the Maintain Project Details screen. 

Move the cursor to the Opt field beside the ATU for which you want to record results and press �eq \x (F15)�.

Type information as required.  Use �eq \x(F4)� prompt to display details on what to enter in fields.  Tables 9-1 to 9-8 describe the information displayed on each of the results screens.  

When you are finished entering results, press �eq \x(Enter)� to record the results.  

If you want to compare the actual results with the plans, press �eq \x(F19)� to display the planning information entered for the ATU.  Press �eq \x(F19)� to return to the results screen on which you were last working.

Procedure

To enter new results against an ATU using the ATU Schedule Component:

1.	�XE "ATU:entering new results against"��XE "results:entering new results against an ATU"�Display the ISIS Main Menu screen.

2.	Type an opening or a licence number and do one of the following to display the ATU Schedule screen:

•	Select option 3, ATU Schedule and press �eq \x(Enter)�.

•	Press �eq \x (F13)�.

3.	Move the cursor to an activity for which you want to record new results.

4.	Press �eq \x (F15)� to display the appropriate results screens in Update mode.  The system displays all previously planned data.

5.	Type information as required, or modify the planned data.  Use �eq \x(F4)� prompt to display details on what to enter in fields.  Tables 9-1 to 9-8 describe the information displayed on each of the results screens.  

6.	When you are finished entering results, press �eq \x(Enter)� to record the results.  

7.	If you want to compare the actual results with the plans, press �eq \x(F19)� to display the planning information entered for the ATU.  Press �eq \x(F19)� to return to the results screen on which you were last working.



Switch to Another Detail Screen

There are a number of ways to change to another detail screen, depending on whether you are updating results within the same opening or within a project. 

Procedure

To change to another detail screen for ATUs within the same opening: 

�XE "ATU:changing to another detail screen"��XE "changing to another detail screen for an ATU within the same opening"�From the Results screen on which you have just entered results, change to View mode.

Do one of the following:

Tab to the ATU ID field, type in the new ATU ID and press �eq \x(Enter)�.

Tab to the opening field and press �eq \x (F5)�.  From the displayed list, tab to the new ATU ID and press �eq \x(Enter)�.

The new ATU will be displayed on the appropriate Results screen in View mode.

Change to Update mode.  Type the results for the ATU.



�Procedure

To change to another detail screen for ATUs within the same project: 

�XE "ATU:changing to another detail screen"��XE "changing to another detail screen for an ATU within the same project"�From the Results screen on which you have just entered results. Do one of the following:

If you navigated to the Results screen from the Project Units screen, press �eq \x (F12)� to return to the Project Unit screen and select a new ATU.

Press �eq \x (F16)� to go to the Maintain Projects screen for that project.  Press �eq \x (F18)� to go to the Project Units screen.  Scroll through the list of ATUs until you find the one for which you want to record results.  Place the cursor in the Opt field beside the ATU and press �eq \x (F15)�.

The new ATU will be displayed on the appropriate Results screen in Update  mode.

Type the results for the ATU.

Continue with steps 1-3 until all results have been recorded.

Use the Record Activity Results component�XE "Record Activity Results component:results, deleting"� to delete results�XE "results:deleting"�.

Deleting Results

Follow these procedures when you know the project ID or the opening number.  If you do not know either of these, use �eq \x(F5)� Search to select a specific project or opening number from the list displayed.  See Chapter 4, Routine Tasks, for details on how to use �eq \x(F5)� Search. 

Procedure

To delete results against an ATU using the ATU Schedule Component:

�XE "ATU:deleting results against"��XE "results:deleting results against an ATU"�Display the ISIS Main Menu screen.

Type an opening or a licence number and do one of the following to display the ATU Schedule screen:

Select option 3, ATU Schedule and press �eq \x(Enter)�.

Press �eq \x (F13)�.

Move the cursor to an activity for which you want to delete results.

Press �eq \x (F15)� to display the appropriate results screens in Update mode.

Switch to View mode to display the complete Action Bar.  

Switch to Delete mode. Select one of the following:

•	Y to confirm deletion

•	N to cancel deletion.
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Be careful!  Once you delete the results, the information is permanently removed from the Record Results component of ISIS.  If you make a mistake that you want to correct, you must re-enter the information.
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Note the following:   Deleting results does not delete the ATU from the system.

Comparing Results to Plans

�XE "activity:comparing results with plans"��XE "ATU:comparing results with plans"��XE "comparing results to plans"�Activities for an ATU are in one of two phases within ISIS:  they are either being planned, or results are recorded against them.  Planning Detail screens within the ATU Schedule component shows planning information, and the Record Activity Results component shows the results.   

When work on an ATU is completed, the planning information is retained in the Planning Detail screens and can be viewed from results screens that display F19=Pln/Rslt in the Function Key Bar.  The Record Activity Results component is directly linked to the ATU Schedule component.  Results and plans can be viewed from either component.  This allows you to compare the most recent results with the original plans for the ATU. 

The fields on the planning detail screens correspond to the fields on the results screens.  The planning detail screens show the last planned value before the activity was done and the results screens show the actual data at completion of the activity.

Switching from Results to Planning

�eq \x (F19)� is a toggle key used to switch back and forth from the results �XE "results:switching from results to planning "�to the most recent planning information entered for the ATU.  For example, while viewing or recording results on the Maintain Site Preparation Results screen, you can switch directly to the Site Preparation Planning screen by pressing �eq \x (F19)�.  This is the one of the only functions within ISIS that allows you to view historical data.

�eq \x (F19)� is only available from the main planning detail screens and the main results screens.  It is not available from embedded detail screens in either the ATU Schedule component or the Record Activity Results component. 

The Results Screens

�XE "results screens:description of"�Descriptions of the various results screens follow in this section.

Site Preparation Results

�XE "Record Activity Results component:site preparation results, recording"�Use the Maintain Site Preparation Results screen�XE "Maintain Site Preparation Results screen:recording site preparation results"� to record site preparation results�XE "results:site preparation"��XE "site preparation results:recording"� for an ATU.

Maintain Site Preparation Results Screen

View      eXit      Help

-------------------------------------------------------------------------- 

RAC07M01  Maintain Site Prep. Results (MSP)  M Update   V 1.00.00  DB SQLP1



Project Data:

Project ID.......> SP96DKM0072   Location.... WEEDENEFLATS,KITIM.PROV.FOR.

Start Date........ 1995 05 16 A  End Date...... 1995 06 27 A

Comments.......... N    Contract Coordinator. V.ELLINGHAUS,KALUM ,638-5141

------------------------------------------------------------------------ 

                                          Find Proj Unit:

Project Unit.           Opening..........> 103I 017 0.0  618    ATU. D08

Actual Base Activity... SP    Technique..> ME       Method.....> MOUND

Objectives............. PL                Actual Funding Source. VG

Completion Date........ 1995 06 27        Treated Area (ha).....   17.4

Total On-Site Cost.....  19013            Cost per Hectare......   1092.70

SU ...................>

Total Plantable Spots/ha  850

Performance Quality.... 100 %



Comments............... N

 MSG097I Enter information to be updated

Command ===>

 F13=ATU      F14=SP     F16=PrjMgmt  F17=Audit   18=Detail   F19=Pln/Rslt

 F21=ForCover F23=OthrKeys F24=Sendnote

Maintain Site Preparation Results Screen

Field Descriptions

Table 9-2 describes specific information relating to site preparation activities and results. See Table 9-1 for details on the fields that are common to all results screens.

Use �eq \x(F4)� prompt to display details on what to enter in fields.



Table 9-2:  Maintain Site Preparation Results Fields

Field�Description��Total Plantable Spots/ha�Actual number of plantable spots.��Performance Quality�The site preparation quality percent measured by quality inspections. ��

Planting Results

�XE "Record Activity Results component:planting results, recording"�Use the Maintain Planting Results screen�XE "Maintain Planting Results screen:recording planting results"� to record planting �XE "results:planting "�results�XE " planting results:recording"� for an ATU.  

This screen displays planting results for an ATU.  It is also the entry point to the Maintain Planting Stock Data screen, where you can look at or update plant stock information for an ATU.

Much of the information displayed on your screen is established when an ATU is planned.  This means you do not have to re-enter information when recording results for these types of projects.  

Maintain Planting Results Screen

Update    Delete    View      eXit      Help                            

------------------------------------------------------------------------------  

RAC06M01   Maintain Planting Results (MPR)   M View     V 1.00.00  DB SQLP1     

Project Data:

Project ID.......> PL97DKMR008   Location...... WEDEENE RIVER FLATS/CHIST CR.   

Start Date........ 1996 05 01 A  End Date...... 1996 05 29 A                    

Comments.......... Y      Contract Coordinator. VOLKER ELLINGHAUS, 638-5141     

------------------------------------------------------------------------------  

                                          Find Proj Unit:                       

Project Unit.   F       Opening..........> 103I 017 0.0  813    ATU. E01        

Actual Base Activity... PL    Technique..> FP       Method.....> CTAIN          

Objectives............. CE                Actual Funding Source. RBC            

Completion Date........ 1996 05 29        Planted Area (ha).....   16.7         

Total On-Site Cost.....   4613            Cost per Hectare......    276.23      

SU ...................>                                                         

Total Planted Stems....    7295           Planted Stems/ha......     437        

Contract Intertree Space(m)  3.4          Contract Tolerance (m)   2.0          

Planting Area Site Prep                   Performance Quality... 91  %          

                                                                                

Comments............... N                                                       

 MSG076I Function complete                                                      

Command ===>                                                                    

 F13=ATU      F14=SP       F16=PrjMgmt  F17=Audit    F18=PlntStk  F19=Pln/Rslt  

 F21=ForCover F23=OthrKeys F24=Sendnote

Maintain Planting Results Screen

Screen Navigation

The Function Key Bar at the bottom of the Maintain Planting Results screen lists the function keys you can use to switch to other related screens.  From the Planting Planning screen press �eq \x (F18)� to display the Planting Stock Condition screen.�

Field Descriptions

Table 9-3 describes specific information relating to planting activities and results. See Table 9-1 for details on the fields that are common to all results screens.

Use �eq \x(F4)� prompt to display details on what to enter in fields.

Table 9-3:    Planting Results Fields

Field�Description��Total Planted Stems�Indicates the total number of stems planted.  The system calculates and displays this amount based on the sum of stems entered on the planting stock screen (derived from Planting Stock Data Screen)��Planted Stems/ha�Indicates the number of planted stems per hectare.  The system calculates and displays this amount based on the total number of stems planted and the ATU treated. (derived from Planting Stock Data Screen)��Contract Intertree Space��XE "Maintain Planting Results screen:field descriptions"�The required target spacing between stems, in metres, set to maximize site productivity, as defined in the project contract.��Contract Tolerance�The maximum distance, in meters, to which the contract target spacing can be reduced or exceeded to allow for optimum site use, as defined in the contract.��Planting Area Site Prep.�The area, in hectares, of the ATU that has been site prepared.��Performance Quality�Indicates the planting acceptability or planting quality percentage based on planting inspections.���

Planting Stock Data

�XE "Record Activity Results component:planting stock data, recording"�Use the Maintain Planting Stock Data screen�XE "Maintain Planting Stock Data screen:recording planting stock data"� to record and update plant stock data�XE "plant stock data:updating for an ATU within a planting project"� for an ATU.  The only way to navigate to this screen is by pressing �eq \x (F18)� from the Maintain Planting Results screen.  



Maintain Planting Stock Data Screen

Update    View      eXit      Help                                       

------------------------------------------------------------------------------  

PAG06M01         Planting Stock Data         M View     V 1.00.00  DB SQLP1     

                                                                                

Project Data:                                                                   

Project ID. PL97DKMR008  Project Unit.   F Opening. 103I 017 0.0  813 ATU. E01  

------------------------------------------------------------------------------  

                                                 Planting Stock  1 to  5 of  5  

             No. of  Request    Lot     *----Stock----*            Stor. Bid    

 Opt Species Trees   Key/Item>  Number  Age   Type Cont Nursery    Code /Tree   

      BA      1240 1995DMC0033  32610   100000 PSB 410  PRTCR    00     .68000  

      CW      2755 1995DKM0080  34954   100000 PSB 313B SUMMIT   00     .72000  

      HW      1080 1995DKM0112  34985   100000 PSB 313B SUMMIT   00     .68000  

      SS       700 1995DNC0017  04902   100000 PSB 415D SUMMIT   00     .97000  

      HW      1520 1995DKM114   34985   100000 PSB 415D REIDC    00     .70000  

                                                                                

                                                                                

                                                                                

Total Stems.     7295      ATU Treated Area.     16.7     Stems/ha.      437    

                                                                                

 MSG076I Function complete                                                      

                                                                                

 Enter        F1=Help      F3=Exit      F4=Prompt    F5=Search    F7=Bkwd       

 F8=Fwd       F10=Actions  F12=Cancel   F18=StckCond F24=Sendnote

Maintain Planting Stock Data Screen

Field Descriptions

Table 9-4 describes additional planting stock information. See Table 9-1 for details on the fields that are common to all results screens.

Use �eq \x(F4)� prompt to display details on what to enter in fields.

Table 9-4:    Planting Stock Data Fields



Field�Description��Opt�The Option field.  Type D to delete an entry.  ��Species**��XE "Maintain Planting Stock Data screen:field descriptions"�A code indicating the species.��No. of Trees**�Indicates the number of seedlings planted.��Request Key/Item�A code identifying the sowing request for the planting stock allocated for the ATU.  This is a searchable field, accessing SPAR information.��Lot Number�The seedlot number of the allocated planting stock.��Stock Age�A code indicating the age of the planting stock.��Stock Type�Indicates the code for stock type of the planting stock.��Stock Cont�The stock container code for the planting stock.���Table 9-4:    (Continued)

Field�Description��Nursery�A code indicating the nursery from which the planting stock originates.��Storage Code�A code indicating the method by which seedlings have been stored after lifting.��Bid Tree�The unit bid price in dollars for the specified request per species/stocktype.��Total Stems�The total number of stems planted of all species planted, displayed by the system.��ATU Treated Area�The area of the ATU, in hectares, over which the stock was planted.�XE "Planting Stock Data screen:field descriptions"���Stems/ha�Indicates the number of stems planted per hectare.  The system calculates and displays this amount based on the total number of stems planted and the ATU treated.��Planting Stock Condition Screen

The Planting Stock Condition screen is an embedded screen accessed from the Planting Stock Data screen.  Use the Planting Stock Condition screen to view, update, add and delete plant stock condition�XE "plant stock planning data:viewing and updating"� information on ATUs with a base activity of Planting (PL).  From the Planting Stock Data screen, press �eq \x (F18)� to display the Planting Stock Condition screen.

Planting Stock Condition Screen

Update    View      eXit      Help                                       

------------------------------------------------------------------------------  

PAG16M01      Planting Stock Condition       M View     V 1.00.00  DB SQLP1     

                                                                                

Project Data:                                                                   

Project ID. PL97DKMR008 Project Unit.   F  Opening. 103I 017 0.0  813 ATU. E01  

------------------------------------------------------------------------------  

                                               Stock Conditions  1 to  5 of  5  

                 Request    Lot                       *---A---*     *---B---*   

 Opt  Species    key/Item   Number     Lift Date      Code    %     Code    %   

      BA       1995DMC0033  32610      1995 10 31      FE    10      HT    30   

      CW       1995DKM0080  34954      1995 10 31                               

      HW       1995DKM0112  34985      1995 10 31      HT    50      PT   100   

      SS       1995DNC0017  04902      1995 10 31                               

      HW       1995DKM114   34985      1995 10 31      HT    50                 

                                                                                

                                                                                

                                                                                

Total Stems.    7295       ATU Treated Area.     16.7     Stems/ha.      437    

                                                                                

 MSG074I List successfully displayed                                            

                                                                                

 Enter        F1=Help      F3=Exit      F4=Prompt    F7=Bkwd      F8=Fwd        

 F10=Actions  F12=Cancel   F24=Sendnote

Planting Stock Condition Screen



�Field Descriptions

Table 9-5 describes the fields that are specific to the Planting Stock Condition screen.  Other fields on this screen are described in Table 9-1 and Table 9-4.  

Use �eq \x(F4)� prompt to display details on what to enter in fields.

Table 9-5:�Planting Stock Condition Fields

Field�Description��Opt�The Option field.  Type D to delete an entry.  ��Lift Date��XE "Maintain Planting Stock Condition screen:field descriptions"�The date that the stock was lifted, or taken from the nursery.�XE "Planting Stock Data screen:field descriptions"���Stock Condition (A); %�A 2-letter code and percentage indicating a condition and degree of severity of the planted stock.��Stock Condition (B); %�A 2-letter code and percentage indicating a second condition and degree of severity of the planted stock.��

Spacing Results

�XE "Record Activity Results component:spacing results, recording"�Use the Maintain Spacing Results screen�XE "Maintain Spacing Results screen:recording spacing results"� to record and update spacing results �XE "results:spacing"�for an ATU.�XE "Spacing results:recording"�

This screen displays spacing results for an ATU.  It is also the entry point for viewing, recording and updating post treatment stand label data on the Post Treatment Stand Label screen.

Much of the information displayed on your screen is established when an ATU is planned.  This means you do not have to re-enter information when recording results for these types of projects.  

Maintain Spacing Results Screen

View      eXit      Help                            

------------------------------------------------------------------------------  

RAC08M01      Maintain Spacing Results (MST) M Update   V 1.00.00  DB SQLP1     

Project Data:

Project ID.......> JS96DKM0014   Location...... KLEANZA CREEK                   

Start Date........ 1995 05 04 A  End Date...... 1995 06 16 A                    

Comments.......... N      Contract Coordinator. SUSIE ANDERSON                  

------------------------------------------------------------------------------  

                                         Find Proj Unit:                        

Project Unit.   A      Opening..........> 103I 059 0.0   10     ATU. F01        

Actual Base Activity... JS    Technique..> MA       Method.....> POWER          

Objectives............. MAX SPE           Actual Funding Source. FR             

Completion Date........ 1995 06 16        Treated Area (ha).....   23.3         

Total On-Site Cost.....  22894            Cost per Hectare......    982.58      

SU....................> 1                                                       

Achieved Species....... BA       HW       CW                                    

SPH Prior to Treatment.                   Achieved WSS/ha.......   900          

Untreated Control Y/N..                   Untreated Control (ha)                

Performance Quality.... 100 %                                                   

Comments............... N                                                       

 MSG076I Function complete                                                      

Command ===>                                                                    

 F13=ATU      F14=SP       F16=PrjMgmt  F17=Audit    F19=Pln/Rslt F20=PostStnd  

 F21=ForCover F23=OthrKeys F24=Sendnote

Maintain Spacing Results Screen

Screen Navigation

The Function Key Bar at the bottom of the Maintain Spacing Results screen lists the function keys you can use to switch to other related screens.  In addition to the standard function keys, the following custom function keys are available:

•	For an ATU with a base activity of JS, press �eq \x(F20)� to display the Post Treatment Stand Label.

Field Descriptions

Table 9-6 describes specific information relating to spacing activities and results. See Table 9-1 for details on the fields that are common to all results screens.

Use �eq \x(F4)� prompt to display details on what to enter in fields.

Table 9-6:�Spacing Results Fields

Field�Description��Achieved Species�The primary species treated on the ATU (up to 3 species).��SPH Prior to Treatment�The actual number of stems per hectare treated on the ATU.��Achieved WSS/ha�The actual number of well spaced stems per hectare remaining on the ATU.��Untreated Control (Y/N)�Indicates if an untreated control was left on the ATU.��Untreated Control (ha)�The area, in hectares, of the untreated control.��Performance Quality �Indicates the treatment quality percentage based on quality inspections.��

�Brushing Results

�XE "Record Activity Results component:brushing results, recording"�Use the Maintain Brushing Results screen�XE "Maintain Brushing Results screen:recording brushing results"� to record and update brushing results �XE "results:brushing"�for an ATU.�XE "Brushing results:recording"�

This screen displays brushing results for an ATU.  It is also the entry point for viewing, recording and updating post treatment stand label data on the Post Treatment Stand Label screen.

Much of the information displayed on your screen is established when an ATU is planned.  This means you do not have to re-enter information when recording results for these types of projects.  

Maintain Brushing Results Screen

View      eXit      Help

-------------------------------------------------------------------------  

RAC11M01     Maintain Brushing Results (BRU) M Update   V 1.00.00  DB SQLP1

Project Data:

Project ID.......> BR96DKML224   Location...... WEST FRASER IO BRUSHING

Start Date........ 1995 04 01 A  End Date...... 1995 08 10 A

Comments.......... N      Contract Coordinator. C. VISZLAI

-------------------------------------------------------------------------  

                                         Find Proj Unit:

Project Unit.   A      Opening..........> 103P 046 0.0   11     ATU. FO1

Actual Base Activity... BR    Technique..> MA       Method.....> MANCT

Objectives............. CE                Actual Funding Source. VOI

Completion Date........ 1995 05 15        Treated Area (ha).....    8.3

Total On-Site Cost.....   7178            Cost per Hectare......    864.82

SU....................> 1                 Pesticide Permit No...

Pesticide Code, Amt(kg ai/ha)                  /       0

Crop Tree Species......

Achieved Brush Species.

Achieved Brush Stems/ha   1300            Performance Quality...  96 %

Comments............... N

 MSG097I Enter information to be updated

Command ===>

 F13=ATU      14=SP        F16=PrjMgmt  F17=Audit   9=Pln/Rslt F20=PostStnd

 F21=ForCover F23=OthrKeys F24=Sendnote

Maintain Brushing Results Screen

Screen Navigation

The Function Key Bar at the bottom of the Maintain Brushing Results screen lists the function keys you can use to switch to other related screens.  In addition to the standard function keys, the following custom function keys are available:

•	For an ATU with a base activity of BR, press �eq \x(F20)� to display the Post Treatment Stand Label.

�

Field Descriptions

Table 9-7 describes specific information relating to brushing activities and results. See Table 9-1 for details on the fields that are common to all results screens.

Use �eq \x(F4)� prompt to display details on what to enter in fields.

Table 9-7:�Brushing Results Fields

Field�Description��Pesticide Permit No.�The pesticide permit number of the application allowing the use of pesticide in the project area.��Pesticide Code, Amt (kg ai/ha)�The trade name of the pesticide used on the ATU and the amount of pesticide measured in kg of active ingredient per hectare (up to two pesticides can be entered).��Crop Tree Species�The actual crop trees on the ATU (up to 3 species).��Achieved Brush Species�The actual target species for elimination for the ATU.��Achieved Brush Stems/ha�The actual number of stems per hectare of brush species removed for the ATU.��Performance Quality (%)�Indicates the treatment quality percentage based on quality inspections.���

Pruning Results

�XE "Record Activity Results component:pruning results, recording"�Use the Maintain Pruning Results screen�XE "Maintain Pruning Results screen:recording pruning results"� to record and update pruning results �XE "results:pruning"�for an ATU.�XE "Pruning results:recording"�

This screen displays pruning results for an ATU.  It is also the entry point for viewing, recording and updating stand pruning data on the Pruning Detail screen and post treatment stand label data on the Maintain Post Treatment Stand Label screen.

Maintain Pruning Results Screen

Much of the information displayed on your screen is established when an ATU is planned.  This means you do not have to re-enter information when recording results for these types of projects.  

View      eXit      Help                            

------------------------------------------------------------------------------  

RAC10M01      Maintain Pruning Results (PRU) M Update   V 1.00.00  DB SQLP1     

Project Data:

Project ID.......> PR96DKM0134   Location...... HIRSCH CREEK MAINLINE           

Start Date........ 1995 10 20 A  End Date...... 1995 11 08 A                    

Comments.......... N      Contract Coordinator. MIGS LOVLIN                     

------------------------------------------------------------------------------  

                                         Find Proj Unit:                        

Project Unit.   B      Opening..........> 103I 018 0.0  736     ATU. F07        

Actual Base Activity... PR    Technique..> MA       Method.....> SHEAR          

Objectives............. WQI               Actual Funding Source. RBC            

Completion Date........ 1995 11 08        Treated Area (ha).....    3.9         

Total On-Site Cost.....   4680            Cost per Hectare......   1200.00      

SU....................>                                                         

Achieved WSS/ha........                                                         

Pruned Species......... HW       BA       PL       Trees Pruned.                

Untreated Control Y/N..                   Untreated Control (ha)                

Performance Quality.... 100 %                                                   

Comments............... N                                                       

 MSG097I Enter information to be updated                                        

Command ===>                                                                    

 F13=ATU      F14=SP       F16=PrjMgmt  F17=Audit    F18=Pruning  F19=Pln/Rslt  

 F20=PostStnd F21=ForCover F23=OthrKeys F24=Sendnote

Maintain Pruning Results Screen

Screen Navigation

The Function Key Bar at the bottom of the Maintain Pruning Results screen lists the function keys you can use to switch to other related screens.  In addition to the standard function keys, the following custom function keys are available:

•	For an ATU with a base activity of PR, press �eq \x (F18)� to display the Pruning Detail screen and press �eq \x(F20)� to display the Post Treatment Stand Label.

�

Field Descriptions

Table 9-8 describes specific information relating to pruning activities and results. See Table 9-1 for details on the fields that are common to all results screens.

Use �eq \x(F4)� prompt to display details on what to enter in fields.

Table 9-8:�Pruning Results Fields

Field�Description��Achieved WSS/ha�The number of well spaced stems per hectare remaining after treatment.��Pruned Species�The species pruned on the ATU (up to 3 species).��Trees Pruned�The number of trees pruned on the ATU.��Untreated Control (Y/N)�Indicates if an untreated control was left on the ATU.��Untreated Control (ha)�The area, in hectares, of the untreated control.��Performance Quality (%)�Indicates the treatment quality percentage based on quality inspections.��

Pruning Detail

�XE "Record Activity Results component:pruning detail, recording"�Use the Pruning Detail screen�XE "Pruning Detail screen:recording pruning detail"� to record pruning detail information�XE "pruning detail:recording detail for a pruning project"�.  

The only way to navigate to this screen is by pressing �eq \x (F18)� from the Maintain Pruning Results screen.

Pruning Detail Screen

View      eXit      Help                                       

------------------------------------------------------------------------------  

RAC18M01                 Pruning Detail      M Update   V 1.00.00  DB SQLP1     

                                                                                

Project Data:                                                                   

Project ID. PR96DKM0134 Project Unit.   B  Opening. 103I 018 0.0  736 ATU. F07  

------------------------------------------------------------------------------  

Total Height Objective (m)..  3.0                         Lifts  2 to  3 of  3  

                                                                                

                           Lift  AVG      Live    *-- ATU --* *-- Project --*   

    Pruning   Lift Trees  Height DBH      Crown     ID  Area  ID         Unit   

Opt Date       No  Pruned  (m)   (cm)      (%)          (ha)                    

    1995 11 08  1                                  F07    3.9 PR96DKM0134   B   

    1996 05 03  1                                  F08    3.1 PR97DKMR059   A   

                                                                                

                                                                                

                                                                                

                                                                                

                                                                                

                                                                                

 MSG097I Enter information to be updated                                        

                                                                                

 Enter        F1=Help      F3=Exit      F4=Prompt    F7=Bkwd      F8=Fwd        

 F10=Actions  F12=Cancel   F24=Sendnote

Pruning Detail Screen

Field Descriptions

Table 9-9 describes specific information relating to pruning detail activities and results. See Table 9-1 for details on the fields that are common to all results screens.

Use �eq \x(F4)� prompt to display details on what to enter in fields.

Table 9-9:  �Pruning Detail Fields

Field�Description��Total Height Objective**��XE "Pruning Detail screen:field descriptions"�The overall height, in metres, to which trees were pruned.��Opt�The Option field.  Use D for deleting a row.��Pruning Date�Indicates the actual date that pruning started.��Lift No**�The identification number of a lift.  ��Trees Pruned/ha**�Indicates the actual number of trees/ha pruned.��Lift Height**�The average length of the section of the tree to be pruned, in metres.��Avg. DBH�The average diameter of trees at the bottom of the lift section, in centimetres.��Live Crown��XE "Pruning Detail screen:field descriptions"�The percent of live crown relative to the total tree height. ���

Post Treatment Stand Label

�XE "Record Activity Results component:post treatment stand label, recording"�The Post Treatment Stand Label screen is an embedded screen access from the any Spacing, Brushing or Pruning Results screen.  Use the Post Treatment Stand Label screen�XE "Post Treatment Stand Label screen:recording stand pruning data"� to record the post treatment stand label of the completed ATU for spacing, brushing or pruning activities.�XE "post treatment stand label:recording for a spacing project"��XE "post treatment stand label:recording for a brushing project"��XE "post treatment stand label:recording for a pruning project"�  The only way to navigate to this screen is by pressing �eq \x (F20)� from the Maintain Spacing, Brushing, or Pruning Results screen.

Post Treatment Stand Label Screen

View      eXit      Help

------------------------------------------------------------------------- 

RAC19M01     Post Treatment Stand Label      M Update   V 1.00.00  DB SQLP1



Project Data:

Project ID. JS96DIN006  Project Unit. Opening.  82J 024 0.0   45 ATU. E01 

-------------------------------------------------------------------------- 

                           SPP   % SPP   % SPP   %  SPP  %  SPP  %

Species Composition...... BL    42 PL   33 SX   22



Average Age (years)......  12



Average Height (m).......  3.9



DBH (cm):............Avg.   4.7   Range.   1.0  to   20.0



Pct Crown Closure........  13



Remaining Total Stems/Ha.    834   Slash Hazard Rating. M



MSG097I Enter information to be updated



Enter        F1=Help      F3=Exit      F4=Prompt    F10=Actions  F12=Cancel

F24=Sendnote

Post Treatment Stand Label Screen�

Field Descriptions

Table 9-10 describes specific information relating to pruning activities and results. See Table 9-1 for details on the fields that are common to all results screens.

Use �eq \x(F4)� prompt to display details on what to enter in fields.

Table 9-10:  �Post Treatment Stand Label Fields

Field�Description��Species Composition**�Post treatment tree species and percent composition (up to 5 species).��Average Age�Post treatment tree species average age, in years.��Average Height�Post treatment tree species average height, in metres.��DBH (cm)               Avg  Range �Post treatment tree species diameter at breast height average and range.��Pct Crown Closure�Post treatment tree species crown closure expressed as a percent.��Remaining Total Stems/Ha�Post treatment stems per hectare remaining on site.��Slash Hazard Rating�The slash hazard rating for the site.���

Fertilization Results

�XE "Record Activity Results component:fertilization results, recording"�Use the Maintain Fertilization Results screen�XE "Maintain Fertilization Results screen:recording fertilization results"� to record and update fertilization results �XE "results:fertilization"�for an ATU.�XE "Fertilization results:recording"�

Much of the information displayed on your screen is established when an ATU is planned.  This means you do not have to re-enter information when recording results for these types of projects.  

Maintain Fertilization Results Screen

View      eXit      Help

-------------------------------------------------------------------------  

RAC09M01  Maintain Fertilization Rslts (MFE) M Update   V 1.00.00  DB SQLP1

Project Data:

Project ID.......> FE97DIN001    Location...... VARIOUS LOCATIONS IN REGION

Start Date........ 1996 10 15 A  End Date...... 1996 11 03 A

Comments.......... Y      Contract Coordinator. DAVE WHITE

-------------------------------------------------------------------------  

                                         Find Proj Unit:

Project Unit.   1      Opening..........>  82J 024 0.0   33     ATU. G01

Actual Base Activity... FE    Technique..> CA       Method.....> HELI

Objectives............. NUT               Actual Funding Source. RBC

Completion Date........ 1996 10 28        Treated Area (ha).....   78.0

Total On-Site Cost.....  13733            Cost per Hectare......    176.06

SU...............> 1

Fertilizer Code........ URE               Fertilizer Amt (kg/ha) 349

Achieved Species....... PLI

Achieved WSS/ha........

Untreated Control Y/N.. N                 Untreated Control (ha)

Comments............... Y

 MSG097I Enter information to be updated

Command ===>

 F13=ATU      F14=SP      F16=PrjMgmt  F17=Audit  F19=Pln/Rslt F20=PostStnd

 F21=ForCover F23=OthrKeys F24=Sendnote

Maintain Fertilization Results Screen

Screen Navigation

The Function Key Bar at the bottom of the Maintain Fertilization Results screen lists the function keys you can use to switch to other related screens.



�

Field Descriptions

Table 9-11 describes specific information relating to pruning activities and results. See Table 9-1 for details on the fields that are common to all results screens.

Use �eq \x(F4)� prompt to display details on what to enter in fields.

Table 9-11:�Fertilization Results Fields

Field�Description��Fertilizer Code�The trade name of the fertilizer used on the ATU.��Fertilizer Amt (kg/ha)�The amount of fertilizer measured in kg per hectare used on the ATU.��Achieved Species�The actual target crop trees for the ATU (up to 3 species).��Achieved WSS/ha�The actual number of well spaced stems per hectare remaining on the ATU.��Untreated Control (Y/N)�Indicates if an untreated control was left on the ATU.��Untreated Control (ha)�The area, in hectares, of the untreated control.��

Survey Results

�XE "Record Activity Results component:survey results, recording"�Use the Maintain Survey Results screen�XE "Maintain Survey Results screen:recording survey results"� to record survey results.  

As a result of doing a survey, you may collect information on other activities such as forest cover, soil disturbance, forest health, plantability, vegetation composition, DBH and height distribution, and sample tree data.  These results can be recorded in the following manner:

•	�XE "results:for ATU related activities"�Use the ATU Schedule component to enter and update ATU-related results�XE "ATU-related results:updating"�:  plantability, vegetation composition, DBH and height distribution, and sample tree data.  See Chapter 7, Planning and Scheduling Activities, for complete details.

•	�XE "results:for opening related activities"�Use the Opening Inquiry or the Record Activity Results component to record results for forest cover, soil disturbance and forest health.  See Updating Other Opening-Related Information in Chapter 5 for complete details.

Maintain Survey �Results Screen

View      eXit      Help                            

------------------------------------------------------------------------------  

SUR35M01     Maintain Survey Results (MSU)   M Update   V 1.00.00  DB SQLP1     

Project Data:

Project ID.......> SU97DKMR039   Location...... KITIMAT VALLEY                  

Start Date........ 1996 04 15 A  End Date...... 1996 11 12 A                    

Comments.......... Y      Contract Coordinator. MIGS LOVLIN & PAT SMITH         

------------------------------------------------------------------------------  

                                         Find Proj Unit:                        

Project Unit..   C      Opening..........> 103I 017 0.0  513    ATU. C07        

Actual Base Activity... SU    Technique..> FG       Method.....> PLOT           

Objectives............. FG                Actual Funding Source. RBC            

Completion Date........ 1996 11 12        Survey Area (ha)......   43.5         

Total On-Site Cost.....   1165            Cost per Hectare......     26.78      

SU ...................>                                                         

Actual No. of Plots....                                                         

                                                                                

                                                                                

                                                                                

Comments............... N                                                       

 MSG097I Enter information to be updated                                        

Command ===>                                                                    

 F13=ATU      F14=SP       F16=PrjMgmt  F17=Audit    F18=SoilDist F19=Pln/Rslt  

 F20=LandStat F21=ForCover F23=OthrKeys F24=ForHObs

Maintain Survey Results Screen



�

Screen Navigation

The Function Key Bar at the bottom of the Maintain Survey Results screen lists the function keys you can use to navigate to other related screens.  In addition to the standard function keys, the following custom function keys are available:

F-Key�Option�Description���eq \x (F18)��Soil Disturbance�Displays soil disturbance results on the Soil Conservation screen.���eq \x (F20)��LandStat��XE "Maintain Survey Results screen:screen navigation"�Displays opening land status information on the Opening Land Status screen.  From here, you can navigate to the Free-Growing Status screen to display information on the free-growing status.���eq \x (F21)��ForCover�Displays forest cover information for an opening on the Opening Forest Cover screen.  From here, you can navigate to the Ecological Constraints screen.���eq \x (F24)��ForHObs�Displays pest occurrence results on the Forest Health Observation screen.��Field Descriptions

Table 9-12 describes specific information relating to other survey activities. See Table 9-1 on for details on the fields that are common to all results screens.

Use �eq \x(F4)� prompt to display details on what to enter in fields.

Table 9-12:      Survey Results Fields

Field�Description��Actual No. of Plots��XE "Maintain Survey Results screen:field descriptions"�The actual number of survey plots on the ATU.��Activity Results

�XE "Record Activity Results component:other activity results, recording"�Use the Maintain Activity Results screen�XE "Maintain Activity Results screen:recording results for other activities"� to record or update results�XE "activity results:recording"� �XE "results:activity"�for other activities such as audit, cone collection, pest control, roads, recreation and silviculture trials.

Maintain Activity Results Screen

View      eXit      Help                            

------------------------------------------------------------------------------  

RAC05M01   Maintain Activity Results (MAC)   M Update   V 1.00.00  DB SQLP1     

Project Data:

Project ID.......> SX95DKM0110   Location...... KALUM FOREST DISTRICT           

Start Date........ 1994 09 15 A  End Date...... 1994 11 29 A                    

Comments.......... Y      Contract Coordinator. ROD MEREDITH                    

------------------------------------------------------------------------------  

                                          Find Proj Unit:                       

Project Unit..   H      Opening..........> 103I 034 0.0   12    ATU. G01        

Actual Base Activity... SX    Technique..> PL       Method.....> PSP            

Objectives.............                   Actual Funding Source. VG             

Completion Date........ 1994 11 29        Treated Amount........   12.0         

Total On-Site Cost.....                   Cost per Hectare......                

SU....................> 1                                                       

                                                                                

                                                                                

                                                                                

                                                                                

Comments............... N                                                       

 MSG097I Enter information to be updated                                        

Command ===>                                                                    

 F13=ATU      F14=PHSP     F16=PrjMgmt  F17=Audit    F19=Pln/Rslt F21=ForCover  

 F23=OthrKeys F24=Sendnote

Maintain Activity Results Screen

Field Descriptions

Table 9-13 describes specific information relating to these other activities: audit, cone collection, pest control, roads, recreation and silviculture trials. See Table 9-1 for details on the fields that are common to all results screens.

Use �eq \x(F4)� prompt to display details on what to enter in fields.

Table 9-13:     Activity Results Fields

Field�Description��Treated Amount**��XE "Maintain Activity Results screen:field descriptions"�Indicates the unit of measure of what has been treated:  the amount, length, or area of the ATU.��Cost Per �The dollar cost per unit of measure specified in the Treated Amount field for the ATU.  The system calculates this based on the Total On-Site Cost field and the Treated Amount field.��Recording Results for Opening-Related Activities

Results for opening-related activities�XE "opening-related activities:updating"� such as forest cover, soil conservation and forest health can be recorded using the Opening Inquiry component or the Record Activity Results component.  See the section Updating Other Opening-Related Information in Chapter 5 for details on using these screens:  Opening Forest Cover, Soil Conservation and Forest Health Observation.

To access these screens from the Record Activity Results component:

1.	Display the Maintain Survey Results screen.

2.	Press the appropriate function key to display a related screen:

•	Press �eq \x (F21)� to display forest cover information for polygons within stocking standards of an opening on the Opening Forest Cover screen.  From here, you can navigate to the Ecological Constraints screen.�XE "opening forest cover data:accessing from the Record Activity Results component"�

•	Press �eq \x (F22)� to display soil disturbance results on the Soil Conservation screen.�XE "soil disturbance results:accessing from the Record Activity Results component"�

•	Press �eq \x (F24)� to display pest occurrence results on the Forest Health Observation screen.�XE "Forest Health Observation screen:accessing from the Record Activity Results component"�

Updating ATU-Related Information

�XE "ATU-related information:updating"�Information regarding plantability, vegetation composition. DBH and height distribution, and sample tree data which is collected during a survey, is added to the appropriate planning ATU.

See Chapter 7 for complete details.





Activity Results Reports

�XE "reports:printing from the Record Activity Results component"�New reports will continue to be added to the ISIS reports function as they are developed.

The reports for Activity Results are identical to that of Project Reports.

Security Level

Users with Level 2 authority or higher can print Project reports.

Procedure

To generate and print a report:

1.	To display the Projects Reports Menu screen, do one of the following:

�SYMBOL 183 \f "Symbol" \s 10 \h�	Select option 4, Project Reports Menu, from the ISIS Main Menu

�SYMBOL 183 \f "Symbol" \s 10 \h�	press �eq \x(F11)� from anywhere on one of the Maintain Results screens

2.	Enter an Project ID, if one is not already displayed.  The system transfers any related information to the Projects Reports Screen.

3.	Select the type of report or information you want printed by typing Y beside the appropriate field.

4.	Enter report request parameters:

•	Userid of the person you want to send the report too

•	number of copies to print if more than one copy is required

•	printer ID of the printer location where the report is to be printed if different from the default

•	job class

5.	Press �eq \x(Enter)� and Y to generate the report and print it at the specified printer.  If you want to cancel the print, type an N to cancel.



��SYMBOL 254 \f "Wingdings"�

Note the following: 

You may only choose either "printer location" or "output to be sent to" at any one time.

Job Class (R/Q/G):  The job class is selected by the user to specify the type of data to be used in the output and the time of day in which the report is to be printed.

R - Prints the report immediately using yesterday’s data (preferred option)

Q - Prints the report as soon as possible and uses current data (possible delays)

G - Prints the report overnight and uses the data that is available at the end of the day. 



�SYMBOL 254 \f "Wingdings"�





Note the following:  For best systems response, R is preferred over class Q.



                                                                                

ISS06M01           Project Reports Menu (PJR)           V 1.00.00  DB SQLP1     

                                                                                

 

Opening.....>                         Licence No/Blk......>                    

ATU ID......>                         Cutting Permit......>                    

Project ID..>                         Project Unit ID......                    

                                                                                

  Option ==>     1. Project Report Summary (RAR)                                

                 2. Project List Print                                          

                 3. ATU Search Print                                            

                 4. Contract Tender Schedule 'B' (ISB)                          

                 5. Contract Schedule 'B' (CSB)                                 

                 6. Opening Summary (OSR)                                       

                 7. Planting Site Prescription (PSP)                            

                 8. Green Sheet (GSR)                                           

                 9. Contractor Reference Reports (CON)                          

                                                                                

                                                                                

MSG103I Please enter a valid option                                            

Command ===>                                                                    

F15=RecAct   F16=PrjMgmt  F17=Audit    F23=OthrKeys F24=Sendnote               

                                                                                

Project Reports Menu Screen



�Project Reports Menu

Within Project Reports of ISIS, specified reports are available from the reports menu which will allow the user to query the categories that comprise the project related information.  The reports are defined by the system and there is no requirement to enter detailed report criteria.  The system will automatically generate reports based on current information.

Option 1: Project Report Summary



Based on the project type being worked on in ISIS the system will automatically produce the required report without having to select the appropriate type from the list.  If the project consists of different base codes, the appropriate reports will be generated automatically. As well, comments related to the project of ATU within the project can be printed off in hardcopy and will from part of the report content. 

Site Preparation Details Report (equivalent to FS 737)

Planting Details Report and Stock Data. (Equivalent to FS 753)

Brushing Details Report. (Equivalent to FS 758 for brushing)

Spacing, Fertilization and Pruning Details Report (Equivalent to FS758 for JS, FE, PR activities)

Option 2: Project List Print

Generates a report that lists all projects based on search selection criteria. 

Option 3: ATU Search Print

Generates a report that lists all ATU's based on search selection criteria.

Option 4: Contract Tender Schedule 'B'



Option 5: Contract Schedule 'B'

The Contract Tender Schedule 'B' is a request that can be generated to be included in tender packages.  Upon successful bids, Option 5: Contract Schedule 'B', can be used within the actual contract.  

The Schedule 'B' required for silviculture projects can be generated to provide the particulars for project identification and commencement.  The schedules include surveys, pruning, spacing, planting and vegetation management. 

Option 6: Opening Summary

The Opening Summary selection will provide a complete set of reports (options 2–8) for the opening without having to individually select them from the Opening Inquiry Reports Menu. This includes Opening Administration, SP Administration, ATU Summary, Land Status, Forest Cover, Forest Health and Soil Disturbance.



Option 7: Planting Site Prescription

Generates the planting site prescription required for the planning of planting ATU's.  Projects can be generated to provide detailed report of planting site conditions

Option 8: Green Sheets

The Green Sheet will provide a list of comment types that are available for the available sources of ISIS. The user can then select all comments types or a specific comment type for a specified source for hardcopy usage. If only one comment type is selected then the list then the output must first be set up prior to pressing enter in order to print the selected comment. If all comment types are selected then the output can be set up after placing the indicator in the “all comment type” indicator field.

Option  9: Contractor Reference Reports

Provides a report on a contractor performance.  It allows for  specified criteria to be entered in order to search for a specific contractor.  This report allows users to view data from other districts.  This reporting function is similar to the “Contractor Performance System”.

Recording Activity Results	
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