RESULTS 3.0 Release RELATED ISSUES/BUGS BULLETIN – April 2007
As an update from a status meeting yesterday, the current emergency release 3.0.10(see previous Bulletin ref#870) should be in production now, the next emergency release 3.0.11 is scheduled for the end of April, and release 3.1.0 is scheduled for the beginning of June.  Release 4.0 will be targeted for September.  This schedule has been chosen to keep RESULTS stable and quiet through the month of May while the major licensees are submitting the bulk of their information for the annual reports.

Release 3.0.10 addressed the following Alerts/Bugs
1. Error Message:283 An SU was not submitted for the Polygon and could not be derived from Spatial information. Value: (Polygon: W). Description: This error occurs on a Forest Cover upload where polygons are reserves but the stocking status is IMM.  Inadvertent system check forced an SU polygon link regardless of whether the polygon was a reserve type. Alert 101206, 101312, 101418.  New rule will make SU ID mandatory only on polygons with NSR status or polygons with IMM status that do not have a reserve code or the reserve code = N – No reserve.
2. Example Error Message:Opening ID: 1064327 / OPN #: / Lic: A18163 CP: 118 Blk: 424 / TM: Blk: 
has failed MOF business rule validations. Please address the following issues and re-submit. 
An -20100,ORA-20100: GET_FEATURE_AREA : Invalid Geometry error has occurred in RESULTS_FOR_COVER_VALIDATION.FOREST_COVER_VALIDATION package/procedure.  Description: New oracle spatial data checks are causing a lot of these types of errors.  We missed letting the users know what the problem was and what are the new tolerances. Alert 101208 . Note that the Spatial Data validation requires a slightly higher quality of data.  Any 2 coordinates that segment within a ½ a millimetre tolerance will be considered invalid.
3. Description:  There is a bug surrounding disturbance activities.  Here is a description: 
There are 132,258 non Disturbance Activities that will not allow the user to edit the Activity because the Planned Date is filled in, but the Planned Treatment amount is null. If the Planned Date is filled in and the Planned Treatment amount is not, RESULTS will not save the record until the Planned Treatment amount has a value. However, RESULTS disables the Planned fields when the Actual fields have data.  Alerts:  101226  A subsequent data fix was carried out to address this as well
For the next release 3.0.11 we are planning to implement the following fixes:

1. Alerts: 101196 – allow planting stock to be saved on add new completed PL/DS activities  Error Message: "Activities of type PL or DS can not have a completion date if no species records exist"  Description:  When trying to enter a planting activity the user receives this message but does not have the option to enter seedling information.  Workaround: Online, must save the planting activity as a planned record with planned date and planned area and save.  This can be the same as the completed date and area.  Then enter planting stock and save.  Then enter completion date and area and save.  ESF works correctly where the activity can be entered as a completed activity with planting stock at the same time.
2. Allow spatial only updates of forest cover on older openings converted from ISIS.
3. Make SU ID mandatory on NSR and IMM (without reserve) polygons only for opening categories FTML, FTSBF and FTML
4. Alerts 101178, 101327 – Fix major amendment edits to sum only amended NAR of all SUs.  Error Message: "Total of all Net Areas for this opening exceeds the Opening Gross Area" Description: When trying to amend SU areas under the stocking standards tab, amendment option, the user gets this message, even though the amended areas do no exceed the Opening Gross Area. Alerts 101178, 101327 Workaround: Submit major amendments through ESF
5. Alerts: 101197   PTWeb: 36542  - ESF save the declaration date on first update of milestone Description: When making a RG and FG milestone through ESF, the DECLARATION_SUBMITTED_DATE IS NOT SET. 
When making a RG and FG milestone through RESULTS, the DECLARATION_SUBMITTED_DATE IS SET.  Alerts: 101197  PTWeb: 36542  : Enter milestone declarations online
6. Alert 10139 – ESF save major amendment submitted date .  Description:   A number of entries in the Inbox that have no submission dates. The RESULTS312 form shows the submitter name and the submitted date is blank.  Alert 10139.  Workaround: submit major amendments on-line.
7. Alerts 101201, 101205, 101340 – Allow BCTS user access to save Standards Proposals Description:  No access to Make Changes to Standards Proposals for BCTS.  Alerts 101201, 101205, 101340 This is a security issue related to the recent WebADE 4.0 upgrade.  It has been identified and fixed.  It will be part of the next emergency release.  No current workaround. 

8. ESF make disturbance area mandatory when no spatial or attribute area is provided -unrelated problem but found when investigating current bugs.
Current Issues under investigation:

Description: In the Milestone Reports the Received User ID is being changed to the Last Updated User ID -but this field must stay as the person who made the declaration.  It is really important to see who made the declaration as it must be a person authorized on behalf of the company to make the declaration.  It does stay correct in the Milestone Screen but the report should show correctly.

Description: Disturbance Area Problem - Prior to release 3.0 a disturbance submission was submitted to RESULTS that included a Start date and hectares. This information was displayed correctly at that time.  Next Release 3.0 was implemented.  The hectares were no longer displayed on the RESULTS 315 nor 316 screen. Alerts: 101278
Description: Entering Disturbance Under FRPA 108. The system allows the entry of the ATU - Disturbance Activity but does not accept any dates for Before Event Date and After Event Date under Forest Cover Observation Dates.  Alert 10139

Issues that will be resolved in release 3.1:

Currently RESULTS creates an ‘event history’ whenever changes occur to standards through corrections, approved variations, and amendments.  It became apparent that when trend analysis was required on the individual opening stocking standards, the outcome was difficult to determine.  Therefore the application functionality around changes to stocking standards will happen exactly like Forest cover; a complete copy will be stored as a ‘snapshot’ to understand what standards were available at a particular point in time.  Four key items will be:
· The ability for users to view historical information on Stocking Standards/Milestone events
· Comparison of historical Stocking Standard information with previous Stocking Standards

· Update the current Stocking Standard information with previous Stocking Standard History

Issues that will be resolved in release 4.0 or the next release of FREP is related to 
Description: User gets Exception Error when trying to Approve an Amalgamation Request. Workaround:  This happens because there is a link to a FREP IMS checklist. A datafix needs to be done in order to allow approval. Alert: 101271
