RESULTS Communiqué 1.0a


This is a brief communiqué describing silviculture reporting required by the Timber Harvesting and Silviculture Practices Regulation and the processes used to capture this information during the transition period. There will be very little change to the information requirements; however, the submission processes will change.  Process changes are dependant on the current method licensees are using to submit FS708 Forms (MLSEDT or via paper).

The objective, until an electronic submission framework (ESF) is fully implemented (target date July 31, 2003), is to minimize the impact on licensees, services providers and the ministry. The Ministry of Forests is working with licensee service providers to enable a smooth transition to full electronic submissions.  With a goal of eliminating all paper submissions, there will be three phases in which three processes will be reduced to one by January 2004.

Phase 1 - December 17, 2002 to July 31, 2003

· Designing, building and implementing the framework to accept electronic submissions and manage them on the web-based application RESULTS.  

· SHANA FS 708 forms are introduced as an alternative to paper submissions, which accommodates declarations and map attachments.  

· Current MLSEDT submission formats, paper FS708 forms, paper maps and paper declarations are still acceptable.

· The May 31 reporting deadline falls within this phase.

Phase 2 – August 1, 2003 to December 31, 2003

· ISIS will be replaced by an Internet based application called RESULTS.

· ESF becomes operational and accepts submissions in Geography Markup Language (GML) format.  

· MLSEDT and SHANA FS 708 forms are still acceptable.

· Paper FS 708 forms, paper declarations and paper maps are no longer accepted.

Phase 3 – January 1, 2004 and beyond

· MLSEDT and SHANA FS 708 forms are no longer acceptable.

· Full implementation of submission via ESF in GML format.

The attached tables describe these phases and the relationships between the systems, forms and acceptable processes.

For further information please contact John.Gallimore@gems5.gov.bc.ca or Paul Rehsler.gems9.gov.bc.ca.
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