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OVERVIEW

Over the last couple of months the RESULTS project team has been concentrating on numerous related topics. User acceptance testing of Release 2.0 had 7 field services staff testing the release 2.0 features to ensure the 2.0 release was ‘good to go’.  The production release was implemented on May 19th, with a few introduced bugs that will be fixed shortly in Release 2.1.  The master project plan for RESULTS release 3.0 has been presented in its ‘draft’ format and will be going through its signoff over the next month.  The submission of silviculture information in digital format or using digital processes are now mandatory since the May 31st deadline has passed.  Testing of the RESULTS 2.0  reports has been a little more challenging resulting in a further delay of getting these reports into production.  The District visits for ESF Coordination project were completed and the RESULTS application was represented throughout.
If you have any questions or suggestions to make this Communiqué more informative for you, please contact John Gallimore at:

Phone: 356-6986

Email: John.Gallimore@gems5.gov.bc.ca
POLICY & PROCEDURES

Paper silviculture reports for the 04/05 reporting period will still be accepted until June 30, but will be considered non-compliant unless the district has granted a variance.  All other transactions (e.g. amendments) must be completed through the ESF or RESULTS.

A licensee can also request a variance to the reporting requirement if the capability to submit electronically is imminent.  This will avoid reporting by paper, sending reports to service providers, or delaying entry of the data into RESULTS.  

See THSPR section 2 that describes the Authority Of The District Manager To Vary A Performance Requirement
http://www.for.gov.bc.ca/tasb/legsregs/archive/fpc/fpcaregs/thspr/thspr.htm#section2
SERVICE PROVIDERS

The passing of the May 31, 2005 reporting deadline and the change to mandatory e-submissions means that the last paper Forms A/B/C, amendments, and maps will be sent to the service providers.  Districts are requested to forward these reports and amendments to the service providers by June 30.  This will allow the Ministry to estimate the completion date for data entry by the service providers.

The service providers have completed data entry of 03/04 fiscal year activities and forest cover updates (attribute only). To mitigate the number of licensee failed submissions, their current priorities are amendments and Form A’s. Districts and licensees should contact their Service Providers when this occurs, the Service Providers will ensure the opening is created or modified and inform the licensee to re-submit the electronic update.

RELEASES

Spring Release 2.0

The ‘RESULTS - Silviculture System – Announcement’ posted on May 16th describes the components of the release.  The web page is:

http://www.for.gov.bc.ca/pscripts/his/apb/index.asp?appid=3
If you wish to learn more about the release sign up for the LearnLinc sessions described later.

Release 2.1

We are getting the requirements ready for this release (target date by the end of June)
-Disturbance area should be less than or equal to opening gross area.  Current validation is testing against NAR.
-remove all occurrences of DRAFT openings in the on-line help

-The correction button will be disabled when the opening is not in approved or amended status.
-The ‘update’ button will be enabled for Licensees 

-Two buttons are to replace the Amendment Request button currently on RESULTS310.  The buttons will be labeled Minor amendment and Major Amendment.

-Stocking Standards should be created, updated, and deleted on RESULTS 311 and 312 rather than 310.  For example, when amendments are proposed when adding new SU’s this new process will be triggered by selecting an amendment request button.
-a few mechanisms that improve ‘background workings’ will be enhanced.

Release 3.0

We have started the investigation for our Requirements gathering phase for the new issues to be addressed in Release 3.0. Some of these issues that we will be including will be:

· Work Flow

· NRFL Planning

· Opening Retirement

· Area Summary

· Area Definition

· Enhanced Auditing

· Enhanced Reporting

The Ministry of Forests and Pangaea Systems Inc. will be working with the three User Groups to go through the Requirements phases. These User Groups are:

· Licensees

· Licensee IT/ Service Provider Experts

· District Office Representatives

Their roles within this release will include Conference Calls and Live Group Meetings for:

· Requirements Gathering

· Requirements Sign-off

· Design Sign-off

· User Acceptance Testing 

· Training Materials Development

REPORTS

We are finishing the testing of a new batch of RESULTS reports.  The new will be available in early July and  includes:

· New Mapview URL (output option by mapsheet )for available for specific opening-type reports.

· Not satisfactorily restocked land report that summarizes NSR flow over time.

· Percent of areas allocated to Permanent Access Structures - Regional and Provincial annual rolling averages.

· Areas allocated to permanent access structures by opening.

· Percent of areas that are wildlife tree retention areas by opening.

· Achievement of Ministry free growing obligations under Forest Stand Management Fund.

· Free growing risk assessment extract (csv only).

· Calculation of biological regeneration delay by opening (csv only).

· Amendment/variance status report; and.

· Max density exceeded.

New documentation will be made available once these reports are operational.  Learnlinc sessions will be available discuss these new reports starting in July, 2005.  Check the online registration on upcoming scheduled training sessions. 

TRAINING

RESULTS Training

Training for RESULTS 2.0 began on June 2, 2005 and will continue throughout the summer.  The module specifically reviews the new features of RESULTS including opening amalgamations and forest cover edits.  Materials and training for previously existing modules are also being updated to reflect the new release of RESULTS.

RESULTS 2.0 training is being delivered exclusively by LearnLinc. 

LearnLinc Training

The hyperlinks below will take you directly to the course descriptions and details on registering for that course.

	Course Title (hyperlinked)
	Course Date

	RESULTS 2.0 Amalgamations and Forest Cover 
	17 Jun 2005 1:30 – 3:00pm

20 Jul 2005 
1:30 to 3:00 pm 

21 Jul 2005: 10:30 am – noon

	RESULTS Amendments & Updates 
	16 Aug 2005 
1:30 - 3:00 pm 

	RESULTS Obligation Reporting (Submissions) 
	17 Jun 2005 
10:30 am – noon

21 Jul 2005 
1:30 - 3:00 pm 

	RESULTS Overview Module 
	22 Jul 2005 
10:30 am - noon 

	RESULTS Report Session 
	05 Jul 2005  1:30 - 3:00 pm 
01 Sep 2005 
1:30 - 3:00 pm 

	RESULTS Reporting - Advanced 
	13 Sep 2005 
10:30 am - noon 

	RESULTS Stocking Standards Under FSPs 
	20 Jul 2005 
10:30 - noon 
13 Sep 2005 
1:30 - 3:00 pm

	RESULTS and MapView 
	05 Jul 2005 
10:30 am - noon 
01 Sep 2005 
10:30 am – noon

	Results Quick Start Tutorial 
	TBA

	eziLink Attribute Data 
	21 Jun 2005 
9:00 am - noon
22 Jun 2005 
9:00 am - noon
06 Jul 2005 
9:00 am - noon
07 Jul 2005 
9:00 am - noon
11 Jul 2005 
9:00 am - noon
11 Jul 2005 
1:00 - 4:00 PM 
26 Jul 2005 
9:00 am - noon
26 Jul 2005 
1:00 - 4:00 pm 

	eziLink Spatial Data 
	21 Jun 2005 
1:00 - 4:00 pm
06 Jul 2005 
1:00 - 4:00 pm 
07 Jul 2005 
1:00 - 4:00 pm 
12 Jul 2005 
9:00 am - noon
12 Jul 2005 
1:00 – 4:00 pm 
27 Jul 2005 
9:00 am - noon
27 Jul 2005 
1:00 - 4:00 pm 


Register for these sessions via the BC Forest Service E-learning System: http://www.learningestore.com/bcmof
Recordings of some of the recent sessions are now available. In order to view the recordings you will need to download the LearnLinc Player from the following site: http://www.for.gov.bc.ca/code/training/frpa/learnlinc_download.html
The recordings are located at the following FTP site: http://www.for.gov.bc.ca/ftp/his/external/!publish/OnLineClassroom/Recording 

The files should be saved to your local directory prior to opening.

EziLink Implementation

EziLink training for RESULTS submissions for MoF district staff begins this month.  There is an attribute module, and a spatial module.  

See the Learnlinc training schedule for available EziLink sessions by visiting the learning e-store for more details.
Forsite Consulting is offering this training. Their contact information for future registration is: lhooper@forsite.ca
SUPPORT

RESULTS business and system issues brought forward by users through the Business Application center over the last three months include the following:

· Users unable to enter activities received an error message that the activity must be less than or equal to the NAR.  This is a known bug that is in the process of being fixed and implemented as part of Release 2.1.

· ESF Opening Definition submitters using schema 3 were reporting the following rejection error, "[247] Stocking Standards will be completely replaced with the submitted data. Please submit complete Stocking Standard information for the opening.” Unfortunately Schema 3 can only support updates to openings with Standards Regime Id's. Schema 4 will allow this kind of ESF update to Opening Definition information for Silviculture Prescription openings

· Users were asking whether the area from the GIS map or the area from the Site Plan should be used in ESF submissions.  The GIS linework will be based on the traverse. The mapping standards describe the required positional accuracy. That is polygon boundaries must be within 20m of the true position and one tie point within 10m of its true position for all boundaries. 

If this mapping standard is met, then the GIS area will be acceptable. This is the direction we are heading with RESULTS spatial submissions.
· The correction button on the Stocking Standards screen is grayed out for licensees.  The current release of RESULTS restricts the correction/update to Ministry users with at least Approve authority. The 2.1 release changes this by opening the button to licensee users with at least Declare authority.  Note tat all the updates will be tracked in the event history tables.
Error Messages

Pangaea has modified the format of its technical specifications to allow users to obtain further detail about error messages they receive from the ESF submission process. The error message will be hyperlinked directly back to a ‘business solution’ that will assist the user in resolving their error. 

Following the link below, simply drill down through Technical Specification to Error Messages. For approximately 60% of all RESULTS error messages, there will be a business solution. The remaining will be populated over the coming weeks.

http://www.for.gov.bc.ca/his/results/webhelp/index.htm
Whenever you have a ‘support’ question for RESULTS, please continue to use the Business Application support center:


email:  FORHISP.APPHELP@.gov.bc.ca
Phone: (250) 387-8888

A questions and answers forum has been included in the RESULTS web page and allows you to post questions, and search on topics.  It is located at:
 http://www.for.gov.bc.ca/pscripts/pab/fordisc/view_discussion.asp?TopicID=52
April 2005 – Page 1
PAGE  
June 2005 – Page 5

[image: image1][image: image2][image: image3.png]


[image: image4.png]


