Contract # EN21TFD005  Project:  Kokanee Spurs

Contractor:  BAD Ventures

For Project Risk Rating for QA, use Business Area Project Risk Rating or use attached Sample Risk Rating form.

Minimum Contract Monitoring for QA
(inspections can be applied to the project as a whole or for each phase of the project for multiphase or complex projects)

| RISK | FREQUENCY OF MONITORING AND/OR INSPECTIONS |
| --- | --- |
| L | Prework, inspection on project startup and inspection prior to or end of project |
| M | Prework, inspection on project startup, 1 to 2 mid-term/phase inspections and inspection prior to or end of project |
| H | Prework, inspection on project startup, continuing weekly to end of project |

| Inspection Type | Timing of Inspection | Focus |
| --- | --- | --- |
| Pre-work | Within one month prior to start up | Contract quality specifications and standards / Milestones / Communication plan/ Payment and invoicing details |
| Initial | ASAP after start up | Review quality against expected standards and clarify if needed / Respond to questions from contractor / Measure progress |
| Progress Inspections | As per established risk level | Review quality and consistency / Work proceeding according to progress plan and milestones / Confirm any changed conditions or changes in work / Verify if on budget / Deal with issues |
| Contract final | End of Project and prior to contract end date | Assess for meeting milestones and potential budget overruns / Remedial or additional action if required (i.e. contract modification agreement, option to renew) / Discuss with contractor what went well and opportunities for improvement |

| MONITORING PLAN |  |
| --- | --- |
| Projected inspection dates | Weekly inspections via Road Foreman BCTS inspections per Risk rating |
| Method or Forms used | □ Project Journal □ NRS1207 □ FS704D X EMS BCTS-CHK-006* □ Own tracking document / file name: __________________________________ |
| Documentation storage | □ Hard/Paper contract file X LAN monitoring folder and transition to TRIM |

| Date: | Completed by: |
| --- | --- |

| Monitoring Plan Followed: Yes □ No □ | If No provide rationale on the back of this form. |
| --- | --- |