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	     TIMBER SALE LICENCE & PERMIT OPERATIONS
INSPECTION REPORT 
	
BCTS CHK-007




	Business Area:  Kootenay Lake

	Field Team: KL

	ORCS/ARCS File(s): 19620-20

	Date of Inspection: 2021-06-10


	Timber Sale Licence: TA0915

	Road Tenure: N/A

	Log Dump Permit: N/A

	Inspection Type: Final


	Licensee: Kootenay Innovative Wood Ltd. (rep Tyler Hodgkinson, RPF)

	Agent: A.F Timber Co. Ltd.

	On-site Supervisor: Al Fitchett, Jake Valesik

	Geographic Location: Smallwood - Garrity


	TSL Completion Status
Block(s)# 1,2,3 - LC            
	Active during Inspection
|_| Falling                                  |_| Road Activities  (maintenance, deactivation, rehabilitation) 
|_| Yarding or Forwarding         |_| Loading & Hauling
|_| Equip. Mob or Demob          |_| Structure Works (installation, removal) 
|_| Helicopter Logging               |_| Other (Specify): 1 Machine finishing piling, then walked out on Garrity




	Access % 100
	Falling% 100
	

	Yarding % 100
	Loading% 100
	



	INSPECTION Requirement ID #  Section 
Yes: Inspector’s opinion requirement is being met. Where applicable details provided in comment section to support ID requirement. 
No: Inspector’s opinion of non-conformance requiring Corrective Actions to be documented in comment and corrective action section below. 
NI: Not inspected.  
NA: Not applicable.  
Note: Inspectors should also refer to Inspection Guidance Document for requirement detail.
Where identified issues meet EMS Incident definitions, incident reporting and root cause investigation is required including entry into Cengea Issue Tracking System (ITS). ITS required for significant or repeat non-conformance, potential non-compliance, or ER  Incidents (refer to  EOP-06).

	ID #
	03: TSL – Safety Requirements
	Status
Y N NI NA
	ID #
	05: Legislative - Stream and Riparian Requirements
	Status
Y N NI NA

	0301
	SAFE Company Status
	|_||_||_||_|
	0501
	Road outside RMA, Cutting in RRZ, RMZ Retention as authorized
	|_||_||_||_|

	0302
	No Safety concerns reported
	|_||_||_||_|
	0502
	RMA Retention on Temperature Sensitive Streams followed
	|_||_||_||_|

	0303
	No Unsafe conditions / acts reported (3.10)
	|_||_||_||_|
	0503
	Stream Crossing to protect channels/mitigate disturbance followed
	|_||_||_||_|

	ID #
	04: Legislative - Area and General Requirements
	Status
Y N NI NA
	0504
	Fish Passage and Fish Habitat protection followed
	|_||_||_||_|

	0401
	Damage to the environment prevented
	|_||_||_||_|
	0505
	Stream Sediment in Community Watersheds prevented
	|_||_||_||_|

	0402
	Authorized Timber Harvesting specifications followed
	|_||_||_||_|
	0506
	Drinking Water Quality & Licensed Waterworks followed
	|_||_||_||_|

	0403
0601 
	Soil Disturbance Levels (Area & Roadside), Permanent Access Limits as per Site Plan followed
	|_||_||_||_|
	ID #
	06: Legislative - Road, Trail and Structure Requirements
	Status
Y N NI NA

	0412, 13
	General Wildlife Measures, Resource Features, Wildlife Habitat features followed
	|_||_||_||_|
	0602
	Re-vegetate Roads within 2 years followed
	|_||_||_||_|

	0416
	Smoke Venting Index checked for air quality/burning in a prescribed manner
	|_||_||_||_|
	0607
	Build, Repair and/or Install Bridges & Culverts as designed
	|_||_||_||_|

	0417
	FSP Results, Strategies & Measures followed
	|_||_||_||_|
	0608
	Road Clearing Widths Appropriate for Conditions including Safety
	|_||_||_||_|

	0419
	DM Notified of start or re-start of Harvesting & Road Construction
	|_||_||_||_|
	0609
	Road Deactivation Requirements followed
	|_||_||_||_|

	0421
	First Nations Requirements met
	|_||_||_||_|
	0610
	Road Maintenance Requirements followed
	|_||_||_||_|

	ID #
	09: EMS Documents, Records & General Requirements
	Status
Y N NI NA
	0611
	48 Hour Notification for Road Works in Community Watersheds provided
	|_||_||_||_|

	0901
	Pre-work meetings done & documented
	|_||_||_||_|
	ID #
	08: Environmental Emergency Response Requirements
	Status
Y N NI NA

	0902
	Self Inspections & Corrective Actions complete, documented & followed up
	|_||_||_||_|
	0801, 05 
	Env Emergency Response Plan and equipment maintained onsite, location known
	|_||_||_||_|

	0903
0904
	Documents/Records on site  Project Plans, Training, Pre-works, inspections, EFPs, ERP. 
	|_||_||_||_|
	0802
	Awareness of roles, responsibilities and procedures confirmed
	|_||_||_||_|

	0905
	Industrial Waste contained and timely removal
	|_||_||_||_|
	0803
	Incident Reporting documented and reported
	|_||_||_||_|

	0906
	Conformance to BCTS Fuel Handling (EFP 06) requirements 
	|_||_||_||_|
	0804
	Test and Drills scheduled and completed
	|_||_||_||_|

	0907
	Other Environmental Field Procedures followed
	|_||_||_||_|
	0806
	24 hour contact # provided to local Fire Centre
	|_||_||_||_|

	
	
	
	0807
	Fire Danger Class discussed
	|_||_||_||_|

	
	
	
	0808
	Fire Hazard Assessments and Abatement conducted, as required
	|_||_||_||_|




	ID #
	12: General Contractual Conditions of Licence
	Status
Y N NI NA
	ID #
	13: Specific Conditions TSL Schedule “A”
	Status
Y N NI NA

	1201
	Designated Supervisor directing workers 
	|_||_||_||_|
	1301
	TSM Notification requirements followed (start-up, shutdown)
	|_||_||_||_|

	1202 
	Timber Marking Practices followed
	|_||_||_||_|
	1302
	Dangerous trees clauses followed
	|_||_||_||_|

	1204 
	Pre-work meeting held 
	|_||_||_||_|
	1303
	Environmental clauses followed
	|_||_||_||_|

	1205, 0410
	Reserved Timber Requirements and Wildlife Tree Retention followed 
	|_||_||_||_|
	1304,08,10 
	Harvesting, Silviculture, Slashing, clauses followed
	|_||_||_||_|

	1208, 0411
	Waste Determination Completion per Manual and CWD followed. 
	|_||_||_||_|
	1305, 1306
	Forest Health, Other Utilities and Occupiers clauses followed
	|_||_||_||_|

	1209
	TSM notification of Intent / Deviation from Harvest Plan followed
	|_||_||_||_|
	1307, 1309
	Road and Skid Trail clauses followed
	|_||_||_||_|

	1210
	Survey for Monetary Billing completion prior to Waste Disposal 
	[bookmark: Check41]|X||_||_||_|
	ID#
	Specific Business Area Requirements
	

	1211
	Onsite Signage: Timber Mark & Radio frequency
	|_||_||_||_|
	9001
	Project Binder, discuss contents including forms, Supervisors field book, Species of Management Concerns, Invasive Plants and other handouts
	|_||_||_||_|

	1212
	Licence / Road Permit Road Specifications followed
	|_||_||_||_|
	9002 
	SFI Awareness Document.   (see page 2 Supervisor Field Handbook) discuss principles of SFI program i.e protection of water resources.
	|_||_||_||_|

	1213, 1214
	Obtain approvals to cross land or join to a Forest Service Road, Access Controls Installed to be safe for other road users
	|_||_||_||_|
	9003
	Water Management BMP.  Review applicable water management, sediment contract best practices documents i.e. wet weather operating guide, deactivation guide, EFPs 2,4 and 5, Harvest Plan and Site Plan, Skid trail BMP. 
	|_||_||_||_|

	
	
	
	9004
	FSP Invasive Plant (IP) measures discussed. Refer to applicable IP EFP. 
	|_||_||_||_|

	
	
	
	9005
	FSP SAR, UWR and WHA information discussed.
	|_||_||_||_|

	
	
	
	9006
	FSP Fall and yard away, all streams, wetlands and lakes, Clean introduced debris concurrent with harvesting.  5 m machine-free zones on all non-fish bearing streams discussed.  
	|_||_||_||_|

	
	
	
	9007
	FSP 48 hr notification to water licence holders prior to any construction or deactivation discussed. 
	|_||_||_||_|

	
	
	
	9008
	FSP Road maintenance requirements discussed 
	|_||X||_||_|

	
	
	
	9009
	FSP Grass seeding requirements and seed mixes discussed (to minimize soil disturbance and spread of invasive plants)
	|_||_||_||_|

	
	
	
	
	
	




	GENERAL INSPECTION COMMENTS and CORRECTIVE ACTION PLAN 
(Reference Requirement ID # where appropriate, add extra sheets for more comments).  Where applicable comments recommended supporting inspection status.  


	WHERE NECESSARY INCLUDE CORRECTIVE ACTION, REPONSIBILITY AND DUE DATE FOR COMPLETION 

	Progress Inspection this day by Karli Ferrell. Observed the following:
· TSL is now LC (Logging Complete). This is the final inspection.
· Some of the categories above checked as N/A since operations have been completed and no workers can been interviewed. 
· 0610:  Identified blocked culverts in all 3 blocks of TSL (see attached map for exact location and notes) See Corrective Action below (CA).
· 0808: Fire hazard assessments and abatement will need to be completed now that the TSL is complete. See CA below.
· Licensee is required to submit the FPOC certificate prior to final deposit release. See CA below.
· 0902: This inspection may serve as a licensee self-inspection.
· 0905: Site appears clean and tidy and free of industrial waste
· 1208/0411/1210: A waste assessment is required now that the TSL is complete. See CA Below
· 1212: TSL schedule “C” road rehab requirements were followed. Temp roads within block 1 and 3 have been rehabbed.
· 0610: Road Maintenance requirements for FSR’s included in schedule “A” of the Road Use Permit (RUP) have not been met. Blocked and damaged culverts were identified in all 3 blocks of the TSL.
· FSP requirement 5.8.1 as described in the original prework is required (refer to item 9008 in the prework notes). Water barring, as a minimum, is required on Garrity, Garrity 1800, Garrity 3100, Smallwood 2000 (Grader bar style is preferred).  Given the high public and other industrial use on Smallwood FSR, this FSP requirement will not apply for this section. 
· Leave trees appear to align with plan, with some unmarked trees retained in place of marked trees that have been cut. 
· 1304: appears 3-metre knockdown has been achieved. 


	Corrective Actions all to be completed by Kootenay Innovative Wood. 
1. 0610/1212: ensure functional drainage (culvert and ditches) on all sections covered by the RUP.   A culvert map is attached that identifies problem areas however this is not a full account of all maintenance required.  A FULL INSPECTION OF ALL CULVERTS AND DITCHES IS REQUIRED.  To be completed by October 1st, 2021. Complete as of October 6th, 2021
2. 0808: Submit Fire Hazard Assessments by August 1st, 2021. Complete as of July 20th, 2021
3. 1304: Burn landing piles by December 1st, 2021 and/or as per timing outlined in the Wildfire Regulation. 
4. 1210: Complete Waste assessment as per current Waste and Residue Regulations. Complete as of summer 2021
5. FPOC: Submit Forest Professional Oversite Certification prior to final deposit release. 
6. FSP Road Maintenance 5.8.1: Water/grader bars are required on Garrity, Garrity 1800, Garrity 3100, Smallwood 2000 by October 1st 2021. Complete as of October 6th, 2021
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	Photo 1: Rehab of Garrity 3110. Maintaining channel for NCD 20 noted good practice. Drainage was also observed to be maintained at the skid crossing at S6-1 within the streamside and riparian management zones. 
	Photo 2: Rehab of existing temp section of Smallwood 2000. Channel established for NCD.  Noted good practice. 
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	Photo 3: Retention and piling in Block 3 North of Garrity 3110
	Photo 4: Garrity 3110 Rehab, blocking inlet and outlet of culvert at this location

	

	

	Inspected by:   Karli Ferrell TFT, Reviewed by Warren Picton RFT  	
Signature X: 	
	[bookmark: Text82]Received by: Tyler Hodgkinson, RPF and Al Fitchett
Signature X:  	
 I accept receipt of this inspection and am in agreement with the stated actions.

	Attachment: 
Additional Pages |_| 	Photos |_|  Maps |_|
Correspondence |_|	Incident Report |_|	Other |_|
	Date of Delivery to Licensee or Agent:
	
Next Planned Inspection Date: TBD

	Delivery Method:  
On-site  |_| Email  |_|, Fax  |_|, Mail  |_|, 
Hand Delivered  |_|
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