| Business Area: KL | Field Team: KL |  | ORCS/ARCS File(s): 19620-20 | Date of Inspection: 2021-01-15 |
| --- | --- | --- | --- | --- |
| Timber Sale Licence: TA0915 | Road Tenure: N/A |  | Log Dump Permit: N/A | Inspection Type: Initial |
| Licensee: Kootenay Innovative Wood Ltd. | Agent: A.F Timber Co. Ltd. |  | On-site Supervisor: Al Fitchett, Jake Valesik | Geographic Location: Smallwood Garrity |
| TSL Completion Status Block 1 not started Block 2 not started Block 3 30% |  | Active during Inspection Falling Road Activities (maintenance, deactivation, rehabilitation) Yarding or Forwarding Loading & Hauling Equip. Mob or Demob Structure Works (installation, removal) Helicopter Logging Other (Specify): |  |  |

| INSPECTION Requirement ID # Section Yes: Inspector’s opinion requirement is being met. Where applicable details provided in comment section to support ID requirement. No: Inspector’s opinion of non-conformance requiring Corrective Actions to be documented in comment and corrective action section below. NI: Not inspected. NA: Not applicable. Note: Inspectors should also refer to Inspection Guidance Document for requirement detail. Where identified issues meet EMS Incident definitions, incident reporting and root cause investigation is required including entry into Cengea Issue Tracking System (ITS). ITS required for significant or repeat non-conformance, potential non-compliance, or ER Incidents (refer to EOP-06). |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID # | 03: TSL – Safety Requirements | Status Y N NI NA | ID # | 05: Legislative - Stream and Riparian Requirements | Status Y N NI NA |
| 0301 | SAFE Company Status |  | 0501 | Road outside RMA, Cutting in RRZ, RMZ Retention as authorized |  |
| 0302 | No Safety concerns reported |  | 0502 | RMA Retention on Temperature Sensitive Streams followed |  |
| 0303 | No Unsafe conditions / acts reported (3.10) |  | 0503 | Stream Crossing to protect channels/mitigate disturbance followed |  |
| ID # | 04: Legislative - Area and General Requirements | Status Y N NI NA | 0504 | Fish Passage and Fish Habitat protection followed |  |
| 0401 | Damage to the environment prevented |  | 0505 | Stream Sediment in Community Watersheds prevented |  |
| 0402 | Authorized Timber Harvesting specifications followed |  | 0506 | Drinking Water Quality & Licensed Waterworks followed |  |
| 0403 0601 | Soil Disturbance Levels (Area & Roadside), Permanent Access Limits as per Site Plan followed |  | ID # | 06: Legislative - Road, Trail and Structure Requirements | Status Y N NI NA |
| 0412, 13 | General Wildlife Measures, Resource Features, Wildlife Habitat features followed |  | 0602 | Re-vegetate Roads within 2 years followed |  |
| 0416 | Smoke Venting Index checked for air quality/burning in a prescribed manner |  | 0607 | Build, Repair and/or Install Bridges & Culverts as designed |  |
| 0417 | FSP Results, Strategies & Measures followed |  | 0608 | Road Clearing Widths Appropriate for Conditions including Safety |  |
| 0419 | DM Notified of start or re-start of Harvesting & Road Construction |  | 0609 | Road Deactivation Requirements followed |  |
| 0421 | First Nations Requirements met |  | 0610 | Road Maintenance Requirements followed |  |
| ID # | 09: EMS Documents, Records & General Requirements | Status Y N NI NA | 0611 | 48 Hour Notification for Road Works in Community Watersheds provided |  |
| 0901 | Pre-work meetings done & documented |  | ID # | 08: Environmental Emergency Response Requirements | Status Y N NI NA |
| 0902 | Self-Inspections & Corrective Actions complete, documented & followed up |  | 0801, 05 | Env Emergency Response Plan and equipment maintained onsite, location known |  |
| 0903 0904 | Documents/Records on site Project Plans, Training, Pre-works, inspections, EFPs, ERP. |  | 0802 | Awareness of roles, responsibilities and procedures confirmed |  |
| 0905 | Industrial Waste contained and timely removal |  | 0803 | Incident Reporting documented and reported |  |
| 0906 | Conformance to BCTS Fuel Handling (EFP 06) requirements |  | 0804 | Test and Drills scheduled and completed |  |
| 0907 | Other Environmental Field Procedures followed |  | 0806 | 24 hour contact # provided to local Fire Centre |  |
|  |  |  | 0807 | Fire Danger Class discussed |  |
|  |  |  | 0808 | Fire Hazard Assessments and Abatement conducted, as required |  |

| ID # | 12: General Contractual Conditions of Licence | Status Y N NI NA | ID # | 13: Specific Conditions TSL Schedule “A” | Status Y N NI NA |
| --- | --- | --- | --- | --- | --- |
| 1201 | Designated Supervisor directing workers |  | 1301 | TSM Notification requirements followed (start-up, shutdown) |  |
| 1202 | Timber Marking Practices followed |  | 1302 | Dangerous trees clauses followed |  |
| 1204 | Pre-work meeting held |  | 1303 | Environmental clauses followed |  |
| 1205, 0410 | Reserved Timber Requirements and Wildlife Tree Retention followed |  | 1304,08,10 | Harvesting, Silviculture, Slashing, clauses followed |  |
| 1208, 0411 | Waste Determination Completion per Manual and CWD followed. |  | 1305, 1306 | Forest Health, Other Utilities and Occupiers clauses followed |  |
| 1209 | TSM notification of Intent / Deviation from Harvest Plan followed |  | 1307, 1309 | Road and Skid Trail clauses followed |  |
| 1210 | Survey for Monetary Billing completion prior to Waste Disposal |  | ID# | Specific Business Area Requirements |  |
| 1211 | Onsite Signage: Timber Mark & Radio frequency |  | 9001 | Project Binder, discuss contents including forms, Supervisors field book, Species of Management Concerns, Invasive Plants and other handouts |  |
| 1212 | Licence / Road Permit Road Specifications followed |  | 9002 | SFI Awareness Document. (see page 2 Supervisor Field Handbook) discuss principles of SFI program i.e protection of water resources. |  |
| 1213, 1214 | Obtain approvals to cross land or join to a Forest Service Road, Access Controls Installed to be safe for other road users |  | 9003 | Water Management BMP. Review applicable water management, sediment contract best practices documents i.e. wet weather operating guide, deactivation guide, EFPs 2,4 and 5, Harvest Plan and Site Plan, Skid trail BMP. |  |
|  |  |  | 9004 | FSP Invasive Plant (IP) measures discussed. Refer to applicable IP EFP. |  |
|  |  |  | 9005 | FSP SAR, UWR and WHA information discussed. |  |
|  |  |  | 9006 | FSP Fall and yard away, all streams, wetlands and lakes, Clean introduced debris concurrent with harvesting. 5 m machine-free zones on all non-fish bearing streams discussed. |  |
|  |  |  | 9007 | FSP 48 hr notification to water licence holders prior to any construction or deactivation discussed. |  |
|  |  |  | 9008 | FSP Road maintenance requirements discussed |  |
|  |  |  | 9009 | FSP Grass seeding requirements and seed mixes discussed (to minimize soil disturbance and spread of invasive plants) |  |

| GENERAL INSPECTION COMMENTS and CORRECTIVE ACTION PLAN (Reference Requirement ID # where appropriate, add extra sheets for more comments). Where applicable comments recommended supporting inspection status. |  |  |  |
| --- | --- | --- | --- |
| WHERE NECESSARY INCLUDE CORRECTIVE ACTION, REPONSIBILITY AND DUE DATE FOR COMPLETION |  |  |  |
| Initial Inspection this day with Nathan Russ. Met with Al Fitchett. Discussed/Observed the following: - Block 3 is currently active. No other blocks have started. - This inspection may serve as a Licensee Self Inspection. - Temporary road into Block 3 has been completed. Very basic road but will be rehabbed when this section of the block is complete. - Operating conditions this day are favourable for skidding and hauling (fozen/snow pack) therefore soil disturbance limits appear below the required limit. - A chemical toilet is on site as per TSL requirements. - This TSL has been recently started therefore a fire hazard assessment at present is not required. Will follow-up in subsequent inspections. Presently there is snow on site. - It appears all workers on site have signed the pre-work form. - Rehab of skid trails have been concurrent with harvesting. Appears rehab is well done. - Appears retention targets have been met in the areas where harvesting has commenced. Completed a few prism sweeps with Nathan at a completed section of Block 3. - BCTS Active Works Sign clear and visible. - The worksite is generally neat and tidy with no sign of industrial waste. |  |  |  |
| Corrective Action: Tyler Hodgkinson, please confirm whether notifications to DM and SE Fire Centre have been completed or complete by January 25, 2021. Follow up 2021-01-21: DM notification sent December 9, 2020 as confirmed by Tyler H. Tyler chooses to follow the March 1st regulation for notifying the SE Fire Centre (ie. will not submit until March 1, 2021). |  |  |  |
| Inspected by: Warren PIcton Signature X: |  | Received by: Al Fitchett and Tyler Hodgkinson Signature X: I accept receipt of this inspection and am in agreement with the stated actions. |  |
| Attachment: Additional Pages Photos Maps Correspondence Incident Report Other | Date of Delivery to Licensee or Agent: 2021-01-20 Next Planned Inspection Date: 2021-02-05 |  | Delivery Method: On-site Email , Fax , Mail , Hand Delivered |