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	     TIMBER SALE LICENCE & PERMIT OPERATIONS
INSPECTION REPORT 
	
BCTS CHK-007




	Business Area:
KL

	Field Team:
KL
	ORCS/ARCS File(s):
19620-20
	Date of Inspection:
2021-03-03

	Timber Sale Licence:
TA0915

	Road Tenure:
N/A
	Log Dump Permit:
N/A
	Inspection Type:
Progress

	Licensee:
Kootenay Innovative Wood Ltd. 
	Agent:
A.F Timber Co. Ltd.
	On-site Supervisor:
Al Fitchett, Jake Valesik
	Geographic Location: 
Smallwood-Garrity

	TSL Completion Status
Block 1 not started   
Block 2 not started  
Block 3 90%      
	Active during Inspection
[bookmark: Check17][bookmark: Check19]|X| Falling                                  |_| Road Activities  (maintenance, deactivation, rehabilitation) 
[bookmark: Check16]|X| Yarding or Forwarding         |X| Loading & Hauling
|_| Equip. Mob or Demob          |_| Structure Works (installation, removal) 
|_| Helicopter Logging               |_| Other (Specify):      


	
	



	INSPECTION Requirement ID #  Section 
Yes: Inspector’s opinion requirement is being met. Where applicable details provided in comment section to support ID requirement. 
No: Inspector’s opinion of non-conformance requiring Corrective Actions to be documented in comment and corrective action section below. 
NI: Not inspected.  
NA: Not applicable.  
Note: Inspectors should also refer to Inspection Guidance Document for requirement detail.
Where identified issues meet EMS Incident definitions, incident reporting and root cause investigation is required including entry into Cengea Issue Tracking System (ITS). ITS required for significant or repeat non-conformance, potential non-compliance, or ER  Incidents (refer to  EOP-06).

	ID #
	03: TSL – Safety Requirements
	Status
Y N NI NA
	ID #
	05: Legislative - Stream and Riparian Requirements
	Status
Y N NI NA

	0301
	SAFE Company Status
	[bookmark: Check41]|X||_||_||_|
	0501
	Road outside RMA, Cutting in RRZ, RMZ Retention as authorized
	|X||_||_||_|

	0302
	No Safety concerns reported
	|X||_||_||_|
	0502
	RMA Retention on Temperature Sensitive Streams followed
	|_||_||_||X|

	0303
	No Unsafe conditions / acts reported (3.10)
	|X||_||_||_|
	0503
	Stream Crossing to protect channels/mitigate disturbance followed
	|X||_||_||_|

	ID #
	04: Legislative - Area and General Requirements
	Status
Y N NI NA
	0504
	Fish Passage and Fish Habitat protection followed
	|_||_||_||X|

	0401
	Damage to the environment prevented
	|X||_||_||_|
	0505
	Stream Sediment in Community Watersheds prevented
	|_||_||_||X|

	0402
	Authorized Timber Harvesting specifications followed
	|X||_||_||_|
	0506
	Drinking Water Quality & Licensed Waterworks followed
	|_||_||_||X|

	0403
0601 
	Soil Disturbance Levels (Area & Roadside), Permanent Access Limits as per Site Plan followed
	|X||_||_||_|
	ID #
	06: Legislative - Road, Trail and Structure Requirements
	Status
Y N NI NA

	0412, 13
	General Wildlife Measures, Resource Features, Wildlife Habitat features followed
	|X||_||_||_|
	0602
	Re-vegetate Roads within 2 years followed
	|_||_||_||X|

	0416
	Smoke Venting Index checked for air quality/burning in a prescribed manner
	|_||_||_||X|
	0607
	Build, Repair and/or Install Bridges & Culverts as designed
	|_||_||_||X|

	0417
	FSP Results, Strategies & Measures followed
	|X||_||_||_|
	0608
	Road Clearing Widths Appropriate for Conditions including Safety
	|X||_||_||_|

	0419
	DM Notified of start or re-start of Harvesting & Road Construction
	|X||_||_||_|
	0609
	Road Deactivation Requirements followed
	|_||_||_||X|

	0421
	First Nations Requirements met
	|_||_||_||X|
	0610
	Road Maintenance Requirements followed
	|X||_||_||_|

	ID #
	09: EMS Documents, Records & General Requirements
	Status
Y N NI NA
	0611
	48 Hour Notification for Road Works in Community Watersheds provided
	|_||_||_||X|

	0901
	Pre-work meetings done & documented
	|X||_||_||_|
	ID #
	08: Environmental Emergency Response Requirements
	Status
Y N NI NA

	0902
	Self-Inspections & Corrective Actions complete, documented & followed up
	|X||_||_||_|
	0801, 05 
	Env Emergency Response Plan and equipment maintained onsite, location known
	|X||_||_||_|

	0903
0904
	Documents/Records on site  Project Plans, Training, Pre-works, inspections, EFPs, ERP. 
	|X||_||_||_|
	0802
	Awareness of roles, responsibilities and procedures confirmed
	|X||_||_||_|

	0905
	Industrial Waste contained and timely removal
	|X||_||_||_|
	0803
	Incident Reporting documented and reported
	|_||_||_||X|

	0906
	Conformance to BCTS Fuel Handling (EFP 06) requirements 
	|X||_||_||_|
	0804
	Test and Drills scheduled and completed
	|X||_||_||_|

	0907
	Other Environmental Field Procedures followed
	|X||_||_||_|
	0806
	24 hour contact # provided to local Fire Centre
	|_||_||_||X|

	
	
	
	0807
	Fire Danger Class discussed
	|_||_||_||X|

	
	
	
	0808
	Fire Hazard Assessments and Abatement conducted, as required
	|_||_||_||X|




	ID #
	12: General Contractual Conditions of Licence
	Status
Y N NI NA
	ID #
	13: Specific Conditions TSL Schedule “A”
	Status
Y N NI NA

	1201
	Designated Supervisor directing workers 
	|X||_||_||_|
	1301
	TSM Notification requirements followed (start-up, shutdown)
	|X||_||_||_|

	1202 
	Timber Marking Practices followed
	|_||_||X||_|
	1302
	Dangerous trees clauses followed
	|X||_||_||_|

	1204 
	Pre-work meeting held 
	|X||_||_||_|
	1303
	Environmental clauses followed
	|X||_||_||_|

	1205, 0410
	Reserved Timber Requirements and Wildlife Tree Retention followed 
	|X||_||_||_|
	1304,08,10 
	Harvesting, Silviculture, Slashing, clauses followed
	|X||_||_||_|

	1208, 0411
	Waste Determination Completion per Manual and CWD followed. 
	|_||_||_||X|
	1305, 1306
	Forest Health, Other Utilities and Occupiers clauses followed
	|X||_||_||_|

	1209
	TSM notification of Intent / Deviation from Harvest Plan followed
	|_||_||_||X|
	1307, 1309
	Road and Skid Trail clauses followed
	|X||_||_||_|

	1210
	Survey for Monetary Billing completion prior to Waste Disposal 
	|_||_||_||X|
	ID#
	Specific Business Area Requirements
	

	1211
	Onsite Signage: Timber Mark & Radio frequency
	|X||_||_||_|
	9001
	Project Binder, discuss contents including forms, Supervisors field book, Species of Management Concerns, Invasive Plants and other handouts
	|X||_||_||_|

	1212
	Licence / Road Permit Road Specifications followed
	|X||_||_||_|
	9002 
	SFI Awareness Document.   (see page 2 Supervisor Field Handbook) discuss principles of SFI program i.e protection of water resources.
	|X||_||_||_|

	1213, 1214
	Obtain approvals to cross land or join to a Forest Service Road, Access Controls Installed to be safe for other road users
	|_||_||_||X|
	9003
	Water Management BMP.  Review applicable water management, sediment contract best practices documents i.e. wet weather operating guide, deactivation guide, EFPs 2,4 and 5, Harvest Plan and Site Plan, Skid trail BMP. 
	|X||_||_||_|

	
	
	
	9004
	FSP Invasive Plant (IP) measures discussed. Refer to applicable IP EFP. 
	|X||_||_||_|

	
	
	
	9005
	FSP SAR, UWR and WHA information discussed.
	|X||_||_||_|

	
	
	
	9006
	FSP Fall and yard away, all streams, wetlands and lakes, Clean introduced debris concurrent with harvesting.  5 m machine-free zones on all non-fish bearing streams discussed.  
	|X||_||_||_|

	
	
	
	9007
	FSP 48 hr notification to water licence holders prior to any construction or deactivation discussed. 
	|_||_||_||X|

	
	
	
	9008
	FSP Road maintenance requirements discussed 
	|X||_||_||_|

	
	
	
	9009
	FSP Grass seeding requirements and seed mixes discussed (to minimize soil disturbance and spread of invasive plants)
	|_||_||_||X|

	
	
	
	
	
	



	GENERAL INSPECTION COMMENTS and CORRECTIVE ACTION PLAN 
(Reference Requirement ID # where appropriate, add extra sheets for more comments).  Where applicable comments recommended supporting inspection status.  


	WHERE NECESSARY INCLUDE CORRECTIVE ACTION, REPONSIBILITY AND DUE DATE FOR COMPLETION 

	Progress Inspection this day with Della Peterson (BCTS).  Met with Al Fitchett.  Discussed/Observed the following:
· Block 3 is currently active and nearing completion. No other blocks have started.  Operations within H2 accessed by private land is complete.  Piling is still required on this landing.  
· This inspection may serve as a Licensee Self Inspection.
· 0417/0610: Operating conditions this day are favourable for skidding.  Hauling is now restricted to 70% loads.  Water is now starting to run on the Garrity road since daily temperatures are gradually increasing. Al will install some water-bars as needed.   Recommended breaching areas of the snow berm on the full length of Garrity before leaving the site. 
· Fire Hazard Assessment on Block 3 is not feasible currently due to snow. 
· Appears retention targets have been met in the areas viewed this day.  Viewed and walked several areas of HU2 Block 3 below Garrity 3100 including the unit to the West of WTRA 7.
· 0412/0413: Wildlife Tree 407 located in WTRA 7 is no longer standing and was not caused by logging activity.  See email to Megan K. dated 2021-03-04.
· BCTS Active Works Sign is clear and visible.
· The worksite is generally neat and tidy with no sign of industrial waste.
· Al will confirm with his crew whether the grouping of beetle kill fire marked with pink and block dotted ribbon on the edges of Reserve 5 and 6 have been removed as noted on the last inspection. 
· The amended TSL operational restrictions have been emailed to Al.
· 0513: Discussed the Crossing on NCD 2 in HU2 of Block 3.  Did not view during this inspection but Al indicated there was very little impact to this feature.   Operations in HU2 were completed during extreme cold weather (well below freezing).  
· All of Block 3 trap trees have been removed but trap trees still exist on Block 2.  Al will remove these trees prior to this month’s end.  

0806: Please confirm if Notice to Fire Centre has been completed. 

Overall good inspection.
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	Photo 1: Reserve timber below Garrity 3100 West of Reserve 6 Block 3. 
	Photo 2: Reserve timber within HU2 Block 3. 
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	Photo 3: Corridor between WTRA 7 and WTRA 8 in Block 3 HU2. 
	Photo 4: Reserve timber below Garrity 3100 FSR within HU2 Block 3. 

	Inspected by:  Warren Picton, RFT	
Signature X: 	
	Received by: Al Fitchett and Tyler Hodgkinson
Signature X:  	
 I accept receipt of this inspection and am in agreement with the stated actions.

	Attachment: 
[bookmark: Check37]Additional Pages |_| 	Photos |X|  Maps |_|
Correspondence |_|	Incident Report |_|	Other |_|
	Date of Delivery to Licensee or Agent:
2021-03-04
	
Next Planned Inspection Date:
2021-04-03 if still active. 

	Delivery Method:  
[bookmark: Check32]On-site  |_| Email  |X|, Fax  |_|, Mail  |_|, 
Hand Delivered  |_|
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