## Slide 1: Ground Truthing of Cariboo Consolidated Roads
May 16 & 18, 2023

## Slide 2: Cariboo Consolidated Roads Project Goal
Create a single, reliable, and up-to-date road dataset for the Cariboo Region that meets the business needs of Cariboo Region staff and supports collaborative decision making

## Slide 3: Multi-Phased, Multi-Year Approach
Phase 1: Requirements gathering & prioritization
Phase 2: Data modelling & base road network creation; development of tools/apps to support phase 3 & 4
Phase 3: Ortho-verification of base road network (desktop exercise)
Phase 4: Ground truthing
Phase 5: Ongoing maintenance
COMPLETED (2019-2020)
IN PROGRESS/ONGOING (2020 – 2024?)
COMPLETED
(2020-2023)
STARTING NOW!

## Slide 4: Desktop Exercise Progress* by the numbers
77% of Cariboo area completed (not roads)
29,328 km of roads added to dataset
27,150 km of roads identified as not existing
4,405 km roads flagged for ground truthing
*as of March 31, 2023

## Slide 5: Ground Truthing Phase
4,405km of road flagged for ground truthing – need your help
ArcGIS Field Maps-based app (iOS + Android) developed by WLRS GIS
App available to other Ministries/branches (i.e. BCWS), Guardians/other Indigenous NR workers, contractors – additional sessions coming in May
Check Out Road Data
Collect Info in Field
GIS Verification
Field Updates Incorporated into Primary Road Dataset
Sync Collected Data Back

## Slide 6: Field Maps the APP
Username: PX.FLNR.CAR.RDS
Password: CarRoads1

## Slide 7: Getting to know the App
Explore the options
  Maps (online & offline)
  Layers on and off
  Updating data
  Changing Imagery
  Using Markup
You are at the blue dot

## Slide 8: Offline Areas & Sync
To capture data out of service, areas will need to be downloaded ahead of time
Be sure to check that items are syncing when back on a network!
  BCNGN preferred (BC Gov. staff only)

## Slide 9: Updating Data
Check out the manual
Get ready for a live demo!

## Slide 10: Avoiding Pitfalls
Sign-in to the app before going into the field and do not sign-out of Field Maps unless on WIFI
Sync when getting back from the field and ensure Auto-Sync is enabled
Avoid downloading offline areas in currently ‘Checked out’ locations (do not overlap red polygons)
Don’t forget to click ‘Stop Streaming’ after collecting a GPS line.
Delete offline areas when you have no intention of going back for verification, allowing other field crews to work in the area.
Be cognizant of the end-of month sync cycle to avoid the manual process of updating the data. Do not reuse offline areas after the month-end cycle.

## Slide 11: Thanks for Helping gather data for the CCR!
Any questions please email the CaribooGeospatialServices@gov.bc.ca